Restoration Plan for Sensitive Vegetation in Temporary Impact Areas

Submitted to: California Public Utilities Commission U.S. Department of Interior Bureau of Land Management U.S. Fish and Wildlife Service California Department of Fish and Game U.S. Department of Agriculture Forest Service Prepared for San Diego Gas & Electric Company by: ICF INTERNATIONAL 9775 Business Park Avenue, Suite 200 San Diego, California 92131 (858) 578-8964; CHAMBERS GROUP, INC. 8787 Complex Drive, Suite 110 San Diego, California 92123 (858) 541-2800.

November 5, 2010

# Contents

Tables	iv

Abbreviations and Acronyms	vi

1.	Introduction	1

1.1	Purpose	1

1.2	Organization	2

1.3	Relationship to Other Project Mitigation Plans	2

1.4	Roles and Responsibilities	4

2.	Impact Areas, Vegetation Communities, and SPECIES OF CONCERN	5

2.1	Project Impact Areas	5

2.2	Vegetation Communities	6

2.3	Species of Concern	6

3.	Standard Restoration Prescriptions	11

3.1	Activities Before and During Construction	11

3.1.1	Pre-Impact  Site Documentation	11

3.1.2	Seed Collection	12

3.1.3	Vegetation Clearing and Plant Salvage	13

3.1.4	Soil Salvage	13

3.1.5	Weed and Erosion/Sediment Control	14

3.2	Post-Construction Activities	14

3.2.1	Trash and Debris Removal	14

3.2.2	Weed Removal	14

3.2.2.1	Physical Removal Methods	16

3.2.2.2	Chemical Weed Removal Methods	16

3.2.3	Soil Decompaction	16

3.2.4	Soil Re-Contouring	17

3.2.5	Spreading of Salvaged Soil	17

3.2.6	Restoration of Temporary Impacts to ‘Waters’	17

3.2.7	Soil Testing	18

3.2.8	Soil Amendments	18

3.3	Seed Application	18

3.3.1	Seed Sources	18

3.3.2	Seed Application Timing	19

3.3.3	Mycorrhizal Inoculation	19

3.3.4	Seeding Methods	20

3.3.5	Hydroseeding	20

3.3.5.1	Hydroseeding Application	20

3.3.5.2	Equipment and Supplies for Hydroseeding	21

3.3.6	Broadcast Seeding	22

3.3.6.1	Site Preparation and Application of Broadcast Seeding	22

3.3.7	Imprint Seeding	23

3.3.7.1	Seedbed Preparation and Treatment for Land Imprinting	23

3.3.7.2	Vegetative Cover	23

3.3.7.3	Operating Procedures	23

3.3.7.4	Equipment and Supplies for Land Imprinting	23

3.4	Container Planting	24

3.4.1.1	Container Plant Material Inspection	25

3.4.1.2	Container Plant Installation	26

3.5	Watering and Irrigation	27

3.5.1.1	Overhead Spray System	27

3.5.1.2	Bubbler System	27

3.5.1.3	Combination Overhead Spray/Bubbler System	27

3.5.1.4	Drip System	27

3.5.1.5	Hand Watering	28

3.5.1.6	Time-Release Gel Product	28

3.6	Access Restriction via Signage and Fencing	28

3.7	Vertical Mulching	28

4.	REstoring Sensitive Vegetation Communities	29

4.1	Chaparral Vegetation	29

4.1.1	Community Descriptions	29

4.1.1.1	Chamise Chaparral	29

4.1.1.2	Northern Mixed Chaparral	29

4.1.1.3	Redshank Chaparral	30

4.1.1.4	Scrub Oak Chaparral	30

4.1.1.5	Semi-Desert Chaparral	30

4.1.1.6	Southern Mixed Chaparral	30

4.1.2	Restoration Approach	31

4.1.2.1	Seed Palette	31

4.1.2.2	Vegetation Type Considerations	33

4.1.2.3	Special Status Wildlife Considerations	34

4.1.2.4	Special Status Plant Considerations	36

4.2	Coastal and Montane Scrub Vegetation	36

4.2.1	Community Descriptions	36

4.2.1.1	Big Sagebrush Scrub	36

4.2.1.2	Diegan Coastal Sage Scrub	36

4.2.1.3	Diegan Coastal Sage Scrub – Inland Form	37

4.2.1.4	Flat-Topped Buckwheat Scrub	37

4.2.2	Restoration Approach	37

4.2.2.1	Seed Palette	37

4.2.2.2	Vegetation Type Considerations	39

4.2.2.3	Special Status Wildlife Considerations	40

4.2.2.4	Special Status Plant Considerations	41

4.3	Desert Scrub Vegetation	41

4.3.1	Community Descriptions	41

4.3.1.1	Sonoran Creosote Bush Scrub	42

4.3.1.2	Sonoran Mixed Woody and Succulent Scrub	42

4.3.1.3	Sonoran Mixed Woody Scrub	42

4.3.1.4	Sonoran Desert Wash Scrub	42

4.3.1.5	Sonoran Desert Scrub	43

4.3.2	Restoration Approach	43

4.3.2.1	Seed Palette	43

4.3.2.2	Vegetation Type Considerations	45

4.3.2.3	Special Status Wildlife Considerations	46

4.3.2.4	Special Status Plant Considerations	47

4.4	Grassland and Meadow Vegetation	47

4.4.1	Community Descriptions	47

4.4.1.1	Non-Native Grassland	47

4.4.2	Restoration Approach	48

4.4.3	Seed Palette	48

4.4.3.1	Vegetation Type Considerations	49

4.4.3.2	Special Status Wildlife Considerations	49

4.4.3.3	Special Status Plant Considerations	50

4.5	Herbaceous Wetlands, Freshwater, and Stream Vegetation	50

4.5.1	Community Descriptions	50

4.5.1.1	Non-Vegetated Channel	50

4.5.2	Restoration Approach	50

4.5.2.1	Seed Palette	51

4.5.2.2	Vegetation Type Considerations	52

4.5.2.3	Special Status Wildlife Considerations	52

4.5.2.4	Special Status Plant Considerations	53

4.6	Riparian Woodland and Forest Vegetation	53

4.6.1	Community Descriptions	53

4.6.1.1	Southern Coast Live Oak Riparian Forest	53

4.6.2	Restoration Approach	53

4.6.2.1	Seed Palette	54

4.6.2.2	Vegetation Type Considerations	54

4.6.2.3	Special Status Wildlife Considerations	54

4.6.2.4	Special Status Plant Considerations	55

4.7	Woodland and Forest Vegetation	55

4.7.1	Community Descriptions	55

4.7.1.1	Coast Live Oak Woodland	56

4.7.1.2	Peninsular Juniper Woodland and Scrub	56

4.7.2	Restoration Approach	56

4.7.2.1	Seed Palette	56

4.7.2.2	Vegetation Type Considerations	58

4.7.2.3	Special Status Wildlife Considerations	58

4.7.2.4	Special Status Plant Considerations	58

4.8	Other Areas	59

5.	Maintenance, Monitoring, and Reporting Requirements	60

5.1	Maintenance, Monitoring, and Reporting Period	60

5.2	Maintenance and Monitoring Before and During Planting	60

5.3	Maintenance and Monitoring After Planting	62

5.3.1	As-Built Assessment	62

5.3.2	Maintenance Activities	62

5.3.2.1	Non-Native/Invasive Plant Removal	62

5.3.2.2	Trash/Debris Removal	63

5.3.2.3	Erosion Control	63

5.3.2.4	Access Restriction	63

5.3.2.5	Vertical Mulching	63

5.3.3	Monitoring and Reporting Tasks	64

5.3.3.1	Maintenance Monitoring	64

5.3.3.2	Maintenance Monitoring Reports	64

5.3.3.3	Performance Monitoring	65

5.3.3.4	Performance Monitoring Reports	66

5.3.4	Remedial Measures	66

5.3.4.1	Initiating Procedures for Remedial Measures	67

5.3.4.2	Adaptive Management	67

5.3.4.3	Remedial Measure Funding Mechanisms	69

5.3.5	Completion of Onsite Restoration Program	69

5.3.5.1	Notification of Completion	69

5.3.5.2	Regulatory Agency Confirmation	69

6.	Site-Specific Restoration Plans	70

6.1	Pre- and Post-Construction Documentation	70

6.2	Identification of Reference Sites	70

6.3  Development of Performance Standards and Success Criteria	71

6.4	Site Plans	71

7.	REFERENCES	73

Appendix A:  Project Temporary Impacts by Vegetation Community	75

Appendix B:  Listed and Proposed Species in Temporary Impact Areas	95

Appendix C:  Special Status Plant Species in Temporary Impact areaS	105

## Tables

Table 1. Relationship of the RPSV to Other Project Mitigation Plans	3

Table 2.  Temporary Impact Areas Where Restoration Will Occur	8

Table 3.  Sensitive Vegetation Communities in Temporary Impact Areas by Vegetation Type (acres)	9

Table 4.  Sensitive Vegetation in Temporary Impact Areas by Area Type (acres)	10

Table 5.  Invasive Plant Species List1	15

Table 6. Hydroseed Application Specifications	21

Table 7.  Chaparral Generalized Seed Palette	31

Table 8. Coastal and Montane Scrub Generalized Seed Palette	38

Table 9. Desert Scrub and Dune Generalized Seed Palette	44

Table 10. Grassland and Meadow Generalized Seed Palette	48

Table 11.  Desert Dry Wash Seed Palette (MP 0-34)	51

Table 12.  Interior Mountain Non-Vegetated Channel Seed Palette (MP 34-92)	52

Table 13.  Coastal Slope and Foothill Non-Vegetated Channel Seed Palette (MP 92-117)	52

Table 14. Southern Coast Live Oak Riparian Forest Seed Palette	54

Table 15. Coast Live Oak Woodland Seed Palette	56

Table 16.  Peninsular Juniper Woodland Seed Palette	57

Table 17.  Generalized Schedule of Maintenance, Monitoring, and Reporting Activities Before, During, and After Planting	61

Table 18. RPSV Performance Monitoring Methods and Target Sampling Area	65

## Abbreviations and Acronyms

| BLM | Bureau of Land Management, U.S. Department of Interior |
| --- | --- |
| BMP | Best Management Practice(s) |
| BO | Biological Opinion |
| Cal-IPC | California Invasive Plant Council |
| CDFG | California Department of Fish and Game |
| CNDDB | California Natural Diversity Database |
| CNF | Cleveland National Forest |
| CPUC | California Public Utilities Commission |
| Final EIR/EIS | Final Environmental Impact Report & Environmental Impact Statement |
| HAP/HMP | Habitat Acquisition Plan and Habitat Management Plan |
| HMMP | Habitat Mitigation and Monitoring Plan |
| MMCRP | Mitigation Monitoring Compliance, and Reporting Plan |
| MP | Mile Post |
| NTRP | Native Tree Restoration Plan |
| RPD | Record of Decision |
| ROW | Right-of-Way |
| RPSP | Restoration Plan for Special Status Plants |
| RPSV | Restoration Plan for Sensitive Vegetation Communities in Temporary Impact Areas |
| SDG&E | San Diego Gas and Electric Company |
| SRPL | Sunrise Powerlink |
| SWPPP | Storm Water Pollution Prevention Plan |
| USFS | United States Forest Service, U.S. Department of Agriculture |
| USFWS | United States Fish and Wildlife Service |

# Introduction

This section describes the purpose and organization of this restoration plan and its relationship to other mitigation plans for San Diego Gas and Electric Company’s (SDG&E’s) Sunrise Powerlink Project (Project).  This section also summarizes roles and responsibilities for plan implementation.

## Purpose

This Restoration Plan for Sensitive Vegetation Communities in Temporary Impact Areas (RPSV) was prepared in accordance with mitigation requirements specified in:

- The Final Environmental Impact Report and Environmental Impact Statement (Final EIR/EIS) for the Project, which was prepared and approved by the California Public Utilities Commission (CPUC) and U.S. Department of Interior Bureau of Land Management (BLM) as lead agencies;

- The Mitigation Monitoring, Compliance, and Reporting Program (MMCRP) for the Project (a component of the Final EIR/EIS), specifically measures B-1a and CG-CM-16;

- The Records of Decision (RODs) issued by the BLM and U.S. Department of Agriculture Forest Service (USFS) for the Final EIR/EIS; and

- The Biological Opinion (BO) issued by the U.S. Department of Interior Fish and Wildlife Service (USFWS) pursuant to Section 7 of the federal Endangered Species Act (FESA).

As worded in the Final EIR/EIS and MMCRP and repeated in the RODs and BO:

- Areas temporarily impacted by the Project must be restored to pre-construction conditions,

- The restoration of sensitive vegetation in temporary impact areas must be planned and implemented by a qualified habitat restoration specialist.

- A habitat restoration plan must be prepared and approved prior to vegetation clearing activities;

- Specific types of measures must be addressed in the restoration plan;

- Restoration sites must be maintained and monitored for five years or until the established success criteria are met; and

- Where it is determined that restoration requirements cannot be met, offsite mitigation must be provided at the ratios established for impacts to each type of sensitive vegetation.

This RPSV is the habitat restoration plan cited in the Final EIR/EIS, MMCRP measures B-1a and G-CM-16, the RODs, and the BO.   It was prepared by restoration specialists at ICF International and Chambers Group and has been submitted to the CPUC, BLM, USFWS, USFS, and CDFG for approval.

## Organization

Following this introduction (section 1), the RPSV is organized into five sections:

- Section 2 identifies the types of impact areas and vegetation communities subject to the RPSV;

- Section 3 describes the sequence and types  of activities required to restore vegetation within  the temporary impact areas;

- Section 4 provides  guidelines for restoring the sensitive  vegetation communities and listed species’ habitat in the Project’s temporary impact areas;

- Section 5 identifies the maintenance, monitoring, and reporting requirements that will apply to the restoration sites; and

- Section 6 describes the required content of site-specific restoration plans and the process by which those plans will be prepared and approved.

## Relationship to Other Project Mitigation Plans

In addition to the RPSV, there are other required mitigation plans for the Project that address restoration requirements.  These include the following documents:

- Habitat Acquisition Plan and Habitat Management Plan (HAP/HMP),

- Cleveland National Forest (CNF) HAP/HMP,

- Weed Control Plan (WCP),

- Storm Water Pollution Prevention Plans (SWPPPs),

- Habitat Mitigation and Monitoring Program (HMMP),

- Restoration Plan for Special Status Plants (RPSP), and

- Native Tree Restoration Plan (NTRP).

Table 1 provides a brief description of each plan and relationship of the RPSV to each.

Table 1. Relationship of the RPSV to Other Project Mitigation Plans

| Document | Description | Relationship of the RPSV |
| --- | --- | --- |
| Habitat Acquisition Plan and Habitat Management Plan (HAP/HMP) | The HAP/HMP addresses the offsite mitigation requirements for the Project’s impacts on sensitive vegetation communities and listed species outside of Cleveland National Forest. The impacts are those identified in the Project Modification Report (PMR) dated May 2010. The HAP/HMP identifies nine properties that will be conserved and managed through funding provided by SDG&E and includes a management plan for each property. Each management plan identifies the mitigation function of the property, the proposed land manager and owner, management tasks necessary to conserve the property’s mitigation values, funding required for initial and ongoing management, and the current status of the land acquisition. Under the HAP/HMP, approximately 8,940 acres will be acquired, and approximately $17,072,416 will be provided for management. As of September 22, 2010, five of the properties (2,460 acres) have been acquired. | The RPSV addresses the onsite (restoration) requirements for the impacts of the Project as presented in the May 2010 PMR. It covers the temporary impacts to the same vegetation types addressed in the HAP/HMP. The RPSV also provides information and guidelines that can be considered in the management of the HAP/HMP properties. The acres of habitat conserved on the nine HAP/HMP properties exceed the amount required to meet the offsite requirements specified for the Project. This provides assurances to the agencies that temporary impacts will still be fully mitigated if restoration is not 100% successful. |
| Cleveland National Forest HAP/HMP | The CNF HAP/HAP will identify the offsite mitigation lands for Project impacts to sensitive vegetation and species in CNF and will include a management plan for those properties. USFS has provided SDG&E with a list of potential mitigation properties and has indicated that, based on the requirements specified in the USFS ROD, at least 185.56 acres are needed as mitigation. | The RPSV will be the onsite (restoration) counterpart to the offsite mitigation identified in the CNF HAP/HMP. |
| Weed Control Plan (WCP) | The WCP covers the identification and control of noxious weeds within the Project ROW and impact areas for the life of the Project. Requirements include a pre-construction inventory of noxious weeds in the Project area, annual surveys during construction and for two years after construction, surveys every two years after construction, implementation treatment and preventive measures during operations and maintenance as well as construction. | The WCP measures apply to the temporary impact areas during construction and restoration. Once the temporary impact areas are restored under the RPSV, the WCB would only apply to the portions of those areas within the Project right-of-way (ROW). WCP measures will be coordinated with RPSV weed control measures in the temporary impact areas. |
| Storm Water Pollution Prevention Plans (SWWPs) | SWPPPs are plans required under the Project‘s National Pollution Discharge Elimination System (NPDES) and General Construction Permit Each SWPPP includes site map(s), an identification of construction/contractor activities that could cause pollutants in the storm water, and a description of measures or practices to control these pollutants. Among other issues, the SWPPPs address erosion and sediment controls during and after construction at each Project impact area. | The SWPPP measures at temporary impact areas will be planned and implemented with the RPSV restoration requirements in mind, and vice versa. The site-specific restoration plans will be SWPPP revegetation program for the location. |
| Habitat Mitigation and Monitoring Plan (HMMP) | The HMMP identifies the offsite properties where jurisdictional waters and wetland/riparian resources will be preserved, enhanced, and/or restored as a condition of the Project’s 401/404 permits and Streambed Alteration Agreement (SAA). The HMMP indicates where the HMMP measures will be implemented, what success criteria will apply, the cost of those measures, and the source of assured funding for those measures. Temporary as well as permanent impacts to dry washes and riparian/wet-land habitats are covered by the HMMP. After the HMMP success criteria are met, long-term management of the offsite property is guided by the HAP/HMP. | The measures in the RPSV for restoring riparian and wetland vegetation in temporary impact areas are based on those in the HMMP. The measures in the RPSV for upland vegetation identify how restoration adjacent to riparian/wetland types in temporary impact areas would be addressed. |
| Restoration Plan for Special Status Plant Species (RPSP) | The MMCRP requires that impacts to listed plants be mitigated through salvage and relocation and/or offsite conservation at a 2:1 ratio and that impacts to CNPS List 1 and 2, BLM sensitive species, and USFS sensitive species be mitigated through reseeding or relocation as part of the restoration of temporary impact areas or via offsite habitat conservation. No listed plants and nine CNPS List 1 or 2, and/or BLM or USFS sensitive species will be affected. The RPSV provides for the reseeding/relocation of 9 non-listed species and for the offsite conservation of 4 non-listed species. | Most RPSP measures will be implemented in temporary impact areas as part of site-specific RPSV plans. |
| Native Tree Restoration Plan (NTRP) | The MMRCP requires that Project impacts to native trees be mitigated through the planting of replacement trees and/or or the conservation of existing woodlands at specified ratios. The NTRP identifies the methods and ratios that will apply in circumstances when replanting is required; it also identifies the woodland conservation that SDG&E is providing in advance of impacts. | The RPSV addresses restoration of woodlands, with a focus on understory vegetation. |

## Roles and Responsibilities

Restoration will be funded, managed, implemented, maintained, and reported on by a variety of responsible parties.

- SDG&E is the sole responsible party for funding, implementing, and successfully completing the onsite restoration activities.

- SDG&E will retain a Restoration Program Manager to oversee RPSV implementation.  The Program Manager’s responsibilities include but are not limited to:

- managing the schedule of restoration activities;

- overseeing preparation and implementation of the site-specific restoration plans;

- overseeing the work all contractors retained for restoration tasks;

- preparing reports on RPSV implementation, including reports on maintenance and monitoring tasks;

- maintaining communications with the Project Biological Monitor appointed by the CPUC; and

- ensuring that RPSV activities occur according to schedule and within the requirements of all applicable Project permits.

- Restoration Contractors (including Restoration Specialists and Restoration Monitors), Maintenance Contractors, and other parties retained by SDG&E will be responsible for site-specific planning and implementation of restoration activities as directed by the Restoration Program Manager.

# Impact Areas, Vegetation Communities, and SPECIES OF CONCERN

This section provides a brief description of the types of temporary areas where restoration is required and estimated amount and types of sensitive vegetation communities in those areas.  This section also identifies special status wildlife and plant species whose presence and/or habitat requirements are a consideration in planning restoration within the temporary impact areas.

## Project Impact Areas

The construction phase of the Project entails a combination of permanent and temporary ground disturbance.

Permanent impact areas include:

- Structure pad areas – 100 feet (ft) x 100 ft areas that include the concrete foundations of the transmission line structures (lattice towers and poles).

- Maintenance areas – 75 ft x 35 ft areas adjacent to over lapping the structure pad area at sites constructed by conventional methods; established to provide storage and provide access to the structure during operations and maintenance.

- Tower staging access pads (TSAPs) – 100-ft diameter areas for equipment loading/work staging for structures built and maintained by helicopter.

- The Suncrest Substation – a 76-acre area that includes the substation facility, where the 500 kilovolt (kV) portion of the transmission line converts to 230 kV.

- Permanent access roads – new roads and improved existing roads that provide access to the structure and substation work sites and also will be used during operations and maintenance.

- Grading areas – locations not encompassed by the above impact areas, where grading is required for infrastructure.  Ranging in size from 0.04 to 1.8 acres.

Temporary impact areas include:

- Work Areas – 200 ft x 200 ft or 200 ft x 400ft areas encompassing a structure pad, used during construction only to establish tower foundations, complete conventional tower assembly and erection, and store and maintain equipment for tower assembly.  Work areas are not required for structures constructed by helicopter.

- Stringing areas – areas where wire stringing and tensioning equipment is used and stored during construction; also used for temporary storage of wire/conductor supplies.  Ranging in size from one to several acres.

- Construction yards – ranging in size from 5 to 100 acres, used for equipment and construction materials storage, crew staging, and field office operations.

- Guard areas -- Three vertical poles with cross arms, used to prevent wires from contacting the ground during stringing; used at road crossings.  Bucket trucks also can serve as guard structures.  Installation and removal typically disturbs approximately 150 square ft per set of three poles.

- Temporary access roads – new roads or improved existing roads (20 ft wide) that are used only to provide access during construction and will be decommissioned afterwards.

The temporary impact areas are where restoration will occur.  Table 2 indicates the number of sites per type of temporary impact and provides a description of the type and duration of activities and the anticipated post-construction condition at each type of site.  The number of sites per type of impact is based on the information in the May 2010 PMR.

## Vegetation Communities

The Project affects seven sensitive vegetation communities, each of which occurs in the temporary impact areas.  Table 3 identifies the sensitive vegetation communities by type, and the estimated acres within temporary impact areas.   Table 4 indicates the acres of sensitive vegetation per type of temporary impact area.  Appendix A provides additional detail regarding the location and Project activity within each temporary impact area.

## Species of Concern

There are 15 special status wildlife and plant species that will be affected by Project activities in temporary impact areas, and their occurrence and/or habitat requirements will be addressed during site-specific restoration planning.  Mitigation for temporary impacts to these species is required under the MMCRP, BO, and/or other Project determinations and will be coordinated with implementation of the RPSV.  The 15 species are:

- Wildlife

- Quino checkerspot butterfly, Euphydryas editha quino (FE)

- Arroyo toad, Bufo californicus (FT)

- Barefoot banded gecko, Coleonyx switaki (ST)

- Flat-tailed horned lizard, Phrynosoma mcallii (PFT)

- Coastal California gnatcatcher, Polioptila californica californica (FT, CSC)

- Peninsular bighorn sheep, Ovis canadensis nelsoni (FT, ST)

- Plants

- Delicate clarkia, Clarkia delicata (CNPS 1B.2, CNF Sensitive)

- Desert beauty, Linanthus bellus (CNPS 2.3)

- Haydon’s lotus, Lotus haydonii  (CNPS 1B.3)

- Jacumba milk-vetch, Astragalus douglasii var. perstrictus (CNPS 1B.2, BLM and CNF Sensitive)

- Payson's caulanthus, Caulanthus simulans (CNF Sensitive, CNPS 4.2)

- Rayless ragwort, Senecio aphanactis  (CNPS 2.2)

- San Diego gumplant, Grindelia hirsutula var. hallii (CNPS 1B.2)

- Sticky geraea, Geraea viscida (CNPS 2.3)

- Tecate tarplant, Deinandra floribunda (CNPS 1B.2, BLM and CNF Sensitive)

Appendices B (wildlife) and C (plants) provide information on the location and type of Project activity in the temporary impact areas where the special status species or their habitat occur.

The wildlife species in the above list also occur or are assumed to occur in the Project’s permanent impact areas and include all listed species that will be affected by the Project.  Other listed species and species proposed for listing occur within the Project area, but impacts are being avoided through a variety of approved measures.  These species include but are not limited to bald and golden eagles (Haliaeetus leucocephalus and Aquila chrysaetoscanadensis), least Bell's vireo (Vireo bellii pusillus), and southwestern willow flycatcher (Empidonax traillii extimus).  The impact avoidance measures for these species that apply to construction activities also will apply to restoration activities within temporary impact areas.  There also are numerous non-listed special status wildlife species associated with the sensitive vegetation communities that will be restored.  Examples of these other species are listed for each vegetation community in section 4 of this RPSV.  In addition, one species has been identified for special consideration in the restoration of chaparral, coastal scrub, and mix woodland communities.  The species is the Hermes copper butterfly (Lycaena hermes), which is a species of local importance but one for which mitigation for habitat impacts is not required under the MMCRP.

Of the plant species listed above, six also occur in permanent impact areas:  delicate clarkia, desert beauty, Jacumba milk-vetch, Payson’s caulanthus, sticky geraea, and Tecate tarplant.  Haydon’s lotus, San Diego gumplant, and rayless ragwort only occur in temporary impact areas.  Not included in the above list are five special status plants that occur only in permanent impact areas:  Lakeside ceanothus, hairly stickleaf, felt leaved monardella, Nuttall’s scrub oak, and Moreno currant (see RPSP for more information about these five species).

Table 2.  Temporary Impact Areas Where Restoration Will Occur

| Type (number¹) | Anticipated Activities /Duration | Anticipated Post-Construction Site Condition |
| --- | --- | --- |
| Access Roads (5.24 miles) | Temporary access roads will be used to access tower sites where conventional construction is necessary but the roads are not allowed to remain. These roads will be in place for approximately six to eight weeks duration to accommodate the tower construction process. | Expect all vegetation to removed, grading to be performed and heavy equipment use during the construction period will result in a moderate to high degree of soil compaction. Decompaction, weed removal, soil re-contouring (and amending), and hydro-seeding would be required. |
| Guard Structures (239) | Guard structures consist of three metal poles that will be installed in the ground within a variety of habitat areas to prevent wires from contacting the ground during stringing. Each guard structure will be in place for up to four weeks during wire installation. | Expect minimal ground disturbance consisting of three divot holes in each habitat area that may only require soil replacement and/or minor broadcast seed application and follow up weed monitoring/maintenance may be required at each site. |
| Construction Yards (19) | Construction yards will have multiple uses that are anticipated to extend over one year at most sites, and over two years at yards where field offices will be established (Alpine, Rough Acres). These activities include tower steel and construction materials (soil, rock, concrete) storage, contractor vehicle and heavy equipment parking, helicopter landing, vehicle wash stations, etc. | Expect all woody vegetation to be removed where necessary, with relatively level areas and sparse vegetation crushed. Expect rock and/or steel plates to be used in some areas, and grading to fit the needs of the contractor at these sites. Due to varied uses and extended duration of impacts, a high degree of soil compaction may occur. Trash and debris removal, soil decompaction, weed removal, soil re-contouring (and amending), and hydro-seeding would be required throughout each site. |
| Stringing Sites (78) | Stringing sites will be used after tower construction is completed and during wire pulling and installation. Wire stringing activities are anticipated to occur for approximately four weeks at each pull site. | Expect most sites to use drive and crush, as opposed to blading and direct removal of vegetation. Heavy equipment will be used on the site so some degree of localized soil compaction is anticipated. Where grading and vegetation/soil removal are necessary, soil salvage would be recommended. Decompaction, soil re-contouring (and amending), and hydro-seeding would be required in portions of each site. |
| Work Areas (205) | Temporary work areas will be used to establish tower foundations, complete conventional tower assembly and erection, and store and maintain equipment for tower assembly. These areas will receive heavy foot traffic as well as a variety of heavy equipment, steel, tools, and other construction materials. Construction activities are anticipated to occur over three to six weeks at most tower sites. | Expect most temporary work areas to be graded and have vegetation removed. Soil salvage is not anticipated in these areas but would be recommended where feasible. Heavy machinery and foot traffic would result in some degree of soil compaction. Decompaction, weed removal, soil re-contouring (and amending), and hydro-seeding would be required throughout each site. |

Note

¹ Number of impact sites is from the data base for the May 2010 PMR.

Table 3.  Sensitive Vegetation Communities in Temporary Impact Areas by Vegetation Type (acres)

| Community | Vegetation Type | Acres in Temporary Impact Areas1 |
| --- | --- | --- |
| Chaparral | Chamise Chaparral | 33.71 |
|  | Northern Mixed Chaparral | 51.40 |
|  | Redshank Chaparral | 2.56 |
|  | Scrub Oak Chaparral | 1.16 |
|  | Semi-Desert Chaparral | 118.78 |
|  | Southern Mixed Chaparral | 16.35 |
|  | Total | 223.96 |
| Coastal and Montane Scrub | Big Sagebrush Scrub | 8.43 |
|  | Diegan Coastal Sage Scrub | 21.92 |
|  | Diegan Coastal Sage Scrub – Inland Form | 6.97 |
|  | Flat-Topped Buckwheat Scrub | 29.62 |
|  | Total | 66.94 |
| Desert Scrub and Dune | Sonoran Creosote Bush Scrub | 117.40 |
|  | Sonoran Mixed Woody and Succulent Scrub | 6.75 |
|  | Sonoran Mixed Woody Scrub | 14.07 |
|  | Sonoran Desert Wash Scrub | 0.58 |
|  | Sonoran Desert Scrub | 3.47 |
|  | Total | 142.27 |
| Grassland and Meadow | Non-Native Grassland | 48.31 |
| Herbaceous Wetland, Freshwater Marsh and Streams | Non-Vegetated Channel | 2.37 |
| Riparian Forest and Woodland | Southern Coast Live Oak Riparian Forest | 0.08 |
| Woodland and Forest | Coast Live Oak Woodland | 3.60 |
|  | Peninsular Juniper Woodland and Scrub | 0.32 |
|  | Total | 3.92 |

Note

¹ Acreage estimates are from the May 2010 PMR.

Table 4.  Sensitive Vegetation in Temporary Impact Areas by Area Type (acres)

| Temporary Impact Type | Vegetation Type | Acres¹ |
| --- | --- | --- |
| Access Roads | Chaparrals | 1.64 |
|  | Coastal and Montane Scrub Habitats | 2.81 |
|  | Desert Scrub and Dune Habitats | 0.87 |
|  | Grasslands and Meadows | 0.73 |
|  | Herbaceous Wetlands, Freshwater, and Streams | 0.07 |
|  | Woodlands and Forests | 0.02 |
| Access Road Total |  | 6.14 |
| Construction Yards | Chaparrals | 105.84 |
|  | Coastal and Montane Scrub Habitats | 39.50 |
|  | Desert Scrub and Dune Habitats | 83.82 |
|  | Grasslands and Meadows | 38.65 |
|  | Herbaceous Wetlands, Freshwater, and Streams | 0.31 |
|  | Woodlands and Forests | 1.87 |
| Construction Yard Total |  | 269.99 |
| Guard Areas | Chaparrals | 0.38 |
|  | Coastal and Montane Scrub Habitats | 0.12 |
|  | Desert Scrub and Dune Habitats | 0.11 |
|  | Grasslands and Meadows | 0.02 |
|  | Herbaceous Wetlands, Freshwater, and Streams | 0.01 |
|  | Riparian Forests and Woodlands | 0.03 |
|  | Woodlands and Forests | 0.04 |
| Guard Areas Total |  | 0.71 |
| String Sites | Chaparrals | 66.35 |
|  | Coastal and Montane Scrub Habitats | 14.50 |
|  | Desert Scrub and Dune Habitats | 23.78 |
|  | Grasslands and Meadows | 7.00 |
|  | Herbaceous Wetlands, Freshwater, and Streams | 0.72 |
|  | Woodlands and Forests | 0.46 |
| String Site Area Total |  | 112.80 |
| Work Areas | Chaparrals | 49.76 |
|  | Coastal and Montane Scrub Habitats | 10.00 |
|  | Desert Scrub and Dune Habitats | 33.68 |
|  | Grasslands and Meadows | 2.01 |
|  | Herbaceous Wetlands, Freshwater, and Streams | 1.26 |
|  | Riparian Forests and Woodlands | 0.06 |
|  | Woodlands and Forests | 1.53 |
| Work Area Total |  | 98.31 |
| Grand Total |  | 487.95 |

Note

¹ Acreage estimates are from the May 2010 PMR.

# Standard Restoration Prescriptions

This section describes the sequence and types of activities required to restore vegetation communities in the temporary impact areas and indicates the timing of the restoration activities in relation to construction activities.

## Activities Before and During Construction

### Pre-Impact  Site Documentation

As also described in “6. Site-Specific Restoration Plans,” data on existing biological conditions will be compiled at the temporary impact areas prior to the initiation of Project construction activities at those sites.  Collection of the data will be coordinated with preparation of the site description for the applicable SWPPP.   The information will be compiled from site assessments and past surveys conducted for the Project and will include but not be limited to:

- A plant species list (native and non-native plants);

- Distribution and characteristics of vegetation communities;

- Distribution and characteristics of habitat for special status wildlife species;

- Known or assumed occurrence of listed and other special status species;

- Known locations and estimated size of special status plant populations;

- Location of Federal and State waters;

- Weed survey results;

- Soil types and conditions; and

- Site photos

For early planning and reporting purposes, the extent of impact areas has been estimated as closely as possible based on previous field delineations and construction plans, but on-site verification of the construction footprint and environmental conditions will provide the most accurate and detailed assessment of actual impacts.  In addition, while early survey work provided sufficient information to characterize basic vegetation and habitat conditions at most sites, the Restoration Specialists can provide a more exact assessment of species and habitat within the actual area of impact. Vegetation around the areas of temporary impacts will be surveyed and separate species lists will be compiled for the areas considered to be “waters” or non-vegetated channel, and the adjacent upland areas. The Project Restoration Specialists will document the existing topography for temporarily impacted waters within the construction footprint.  This information will be important for re-contouring channel banks and other soil surfaces to pre-project conditions. If wetlands are present, vegetation within the wetlands will be described separately.

The Restoration Program Manager will determine the need for collection of any additional site specific information to inform the restoration process.  Due to the minimal nature of anticipated impacts in guard areas, this level of pre-construction information will not be collected in guard areas.

### Seed Collection

Collection of seed for restoration of sensitive vegetation will be closely coordinated with collection of seed for special status plant restoration and for revegetation of impact areas not covered by the RPSV.

Native plant seeds will be collected from permanent and temporary Project impact areas, as well as non-impacted portions of the project ROW prior to beginning Project construction activities.  Initial seed collection efforts will focus on sensitive plant species located within Project impact areas, and subsequent seed collection will include more common plant species that will comprise the volume of the seed mixes utilized for Project restoration activities.  See collection seed from the Project ROW will occur on an annual basis through the end of the construction period to ensure adequate seed supplies for all Project restoration activities, including potential remedial seeding.

All seed material will be collected by a professional contract seed-collector who is qualified and authorized to collect native seed from wild source populations. Species flowering periods, annual rainfall patterns, elevation, and general field variability of plant populations all influence the timing of seed set, so collection managers will inspect native seed sources prior to mobilizing crews to identify optimal collection times for the desired species and for efficiency, seed will be collected for multiple species concurrently when possible. Seed material will consist of locally endemic native seed collected from the Project ROW where approved by the  CPUC, BLM, USFWS, CDFG, and – for restoration within Cleveland National Forest (CNF) -- USFS,  or from approved areas no more than 20 miles outside of the Project ROW (e.g. offsite habitat acquisition/mitigation parcels, etc.).  Collecting seed for Project restoration activities from this predefined region will ensure consistency with the MMCRP, and will protect the regional biodiversity and evolutionary fitness of native plant populations from genetic contamination potentially introduced by seed material obtained commercially or from other bioregions.

Availability of seed may be limited by edaphic factors including drought during the collection period, so flexibility in species selection and application rates will be necessary. Actual amounts of seed necessary will ultimately be determined by the purity and germination rates of the collected seed. Seed utilized will not contain more than 0.5 percent weed (as defined by Cal-IPC, 2006) seed by volume. All seed material will be separated and clearly labeled with the date of collection, location, and species by scientific name. All seed material will also be weighed, cleaned, and tested for purity and germination values. Seed material will then be mixed for the appropriate acreage of each habitat type within the various restoration sites along the Project ROW. Seeds will be stored in a cool, dry environment until delivery.

To ensure an adequate supply, seed collection for the RPSV was initiated in September 2010 and is expected to continue through at least December 2011. The duration of the seed collection will be based on the total volume that will be specified within the site-specific restoration plans.

### Vegetation Clearing and Plant Salvage

All temporary impact locations where perennial shrubby vegetation is present will be pruned by hand, mowed, chained and/or mulched prior to the commencement of other construction activities. These activities will aid in preserving the underground biomass (roots, tubers, or caudex) of native perennial plant species as well as the mycorrhizal network and seed bank in the temporarily impacted location. These activities are of particular importance in chaparral and desert scrub vegetation communities.

Live plant material will be salvaged  where the RPSP requires  that sensitive plant species be removed from an impact area prior to construction, stored onsite during construction, and transplanted into the site after construction has been completed.   The Restoration Program Manager also will have the option to identify areas where native plant salvage will be implemented.

### Soil Salvage

Salvaging soils prior to construction generally will be implemented to restore temporary Project impact areas in which excavation of soil is necessary. In these areas, prior to the commencement of grading the Restoration Specialist will recommend salvaging the upper six to eight inches of topsoil, especially in areas containing a high proportion of native plant species. Areas with high densities of non-native or invasive plant species will be excluded from soil salvaging efforts. Salvaging topsoil will help to retain the beneficial soil mycorrhizal network, microorganisms, and native seed bank and assist in the establishment of native plants. All existing native vegetation will be mulched into the topsoil prior to salvage, and the topsoil will be stockpiled within the temporary impact area during construction. Height of the topsoil stockpile should be less than three feet when possible, because excessive height may cause the internal temperature of the pile to increase, thereby “cooking” any native seed and microbial material contained in the stockpile. The stockpile will have invasive weeds from establishing removed before establishing, but native plant material will be encouraged to grow on the stockpile. To minimize compaction, no equipment will be allowed to travel over or park on the stockpile under any circumstances. Silt fencing will be installed around the stockpile to prevent erosion and as a barrier to preclude any unauthorized access.

- In desert areas (e.g., east of Mountain Springs Grade), the focus will be on retaining plant nutrients  in “islands of fertility” (Garcia-Moya, 1970) around the  bases of shrubs,  (Soil nitrogen content decreases significantly as a function of radial distance from the center of the shrub canopy.) This type of soil material will be left in place in areas of temporary disturbance. Shrubs will be trimmed to a low height or to the crown, and allowed to re-sprout using their existing mature root system.  Additionally, annual plants will grow quickly in the relatively undisturbed high-nutrient island under the canopy of a shrub. These shrubs are generally the key species of these desert plant communities.

### Weed and Erosion/Sediment Control

- During construction, control of noxious weeds within temporary impact areas will occur as prescribed in the WCP.  Erosion and sedimentation controls, including onsite storage of top soils or plant materials, will occur as prescribed in the applicable SWPPP.

## Post-Construction Activities

### Trash and Debris Removal

After completion of Project construction activities, the Restoration Contractor will remove any trash and debris from the temporary impact area(s) to be restored.  This includes all man-made materials and construction debris (e.g., concrete washout, wire, hardware, metal, plastic, glass, ceramic, rubber, etc.) that may be left onsite.  Organic materials including wood debris, plant material, straw, sand, and minor amounts of rock or gravel base materials may be incorporated into the site soils prior to soil decompaction.   The Restoration Contractor will be responsible for removal of all trash and debris from the restoration site to an approved waste disposal site (licensed landfill).

### Weed Removal

Weed control following construction will occur as prescribed in the WCP and the applicable site-specific restoration plan.  The restoration site(s) will be maintained in weed-free condition prior to seed installation, and the last application of weed controls will occur a minimum of 30 days before seeding activities are initiated. Weed control will use mechanical methods including removal by hand or string trimmers, or chemical herbicide application when recommended by the Restoration Contractor. The prescription for weed removal will include both methods because the success of chemical control methods may be increased by using one or more manual removal methods prior to herbicide application. Manufacturer specifications regarding the length of time which must pass following herbicide application prior to planting and seeding will be followed. Table 5 below displays the Project list for those species that must be controlled within Project restoration areas. The weed species list comes from direct observation of weed species occurring along the Project route as recorded by Recon Environmental during the rare plant survey and documented in the Rare Plant Survey Report (Recon, 2009). Weed species observed are presented below, with the associated California Invasive Plant Council (Cal-IPC) listing (Cal-IPC, 2006).

Table 5.  Invasive Plant Species List1

| Scientific Name | Common Name | CaI-IPC Rating2 |
| --- | --- | --- |
| Brassica tournefortii | Sahara mustard | High |
| Bromus madritensis | red brome | High |
| Bromus tectorum | cheat grass, downy brome | High |
| Cortaderia selloana | pampas grass | High |
| Foeniculum vulgare | Fennel | High |
| Tamarix ramosissima | salt cedar | High |
| Atriplex semibaccata | Australian saltbush | Moderate |
| Avena barbata | slender wild oat | Moderate |
| Avena fatua | wild oat | Moderate |
| Brassica nigra | black mustard | Moderate |
| Bromus diandrus | ripgut grass | Moderate |
| Carduus pycnocephalus | Italian thistle | Moderate |
| Centaurea melitensis | tocolote, star-thistle | Moderate |
| Cirsium vulgare | bull thistle | Moderate |
| Cynodon dactylon | Bermuda grass | Moderate |
| Dittrichia graveolens | Stinkwort | Moderate |
| Hirschfeldia incana | short-pod mustard | Moderate |
| Lolium multiflorum | Italian ryegrass | Moderate |
| Nicotiana glauca | tree tobacco | Moderate |
| Oxalis pes-capre | bermuda buttercup | Moderate |
| Sisymbrium irio | London rocket | Moderate |
| Vulpia myuros | rattail fescue | Moderate |
| Brassica rapa | field mustard | Limited |
| Bromus hordeaceus | soft chess | Limited |
| Descurainia sophia | fine-leaf tansy-mustard | Limited |
| Erodium botrys | long-beak filaree | Limited |
| Helminthotheca echioides [Picris echioides] | bristly ox-tongue | Limited |
| Hypochaeris glabra | smooth cat's-ear | Limited |
| Marrubium vulgare | Horehound | Limited |
| Medicago polymorpha | California bur clover | Limited |
| Polypogon monspeliensis | annual beard grass | Limited |
| Rumex crispus | curly dock | Limited |
| Salsola tragus | Russian thistle, tumbleweed | Limited |
| Schismus barbatus | Mediterranean schismus | Limited |
| Tamarix sp. | Tamarisk | Limited |

Notes

1  List is from the Project’s Weed Control Plan.

2  Species organized according to invasiveness rating by the California Invasive Plant Council (Cal-IPC, 2006).

#### Physical Removal Methods

Physical weed control methods are labor intensive and will generally be utilized to control relatively small populations of weeds, or used in sensitive habitats where wildlife may be indirectly affected by weed removal activities. These weed control methods may provide an advantage in native habitats where desirable species are left in place while removing surrounding weeds. Recommended physical control methods are as follows:

- Dethatching, or removal of a layer of dead vegetation, will be utilized where dense plant litter may prevent native seed from germinating. Care will be taken when using this method because  it can cause soil disturbance and thereby promote weed establishment;

- Hand pulling will be utilized to remove annual and biennial species in relatively small areas (e.g. less than one acre) prior to seed set and minimize soil disturbance;

- Cutting will be utilized to remove shrub and tree species. This method will require follow-up herbicide applications to kill the root system and prevent resprouting; and

- Mechanical removal will be utilized to remove weed infestations from large areas (e.g. greater than one acre) where few or no native plant species are present. This method will utilize a mower, weed whacker, or tiller.

#### Chemical Weed Removal Methods

Chemical means of controlling weeds consists of the application of herbicides. Herbicides can be a very effective method in controlling weed species by killing or inhibiting plant growth. The appropriate method of chemical application varies based on species and also with the degree of infestation, time of year, temperature, and environmental conditions. Herbicides will be used to control weeds by a qualified applicator licensed by the State of California Department of Pesticide Regulation and only where directed by the Restoration Contractor.

Per the weed control plan adopted for this Project, SDG&E will designate a Weed Control Manager to oversee weed removal efforts and to approve any trained staff or certified pesticide applicators who will handle herbicides. The environmental risks of using herbicides will be minimized by using marker dyes to make the herbicide visible in areas where it has been applied. Higher visibility is desirable because it allows personnel to more effectively protect themselves against contamination; prevents unintended multiple application to a particular area or plant; ensures complete coverage of the target area and plants; and informs personnel of overspray and wind-drift issues, which protects non-target plants.

### Soil Decompaction

Decompaction of soils following construction activities is anticipated to be required for portions of all stringing sites, as well as throughout all construction yards and temporary access road areas.  Decompaction of soils will improve water infiltration and allow for plant root growth in restoration areas. These Project areas will be decompacted by ripping/cross ripping, to a depth of at least 12 inches when possible, with ripper teeth mounted to the back of a bulldozer, or disking and scarifying less compacted surfaces using farming implements including tillers and disks pulled by tractors. After the compacted soil surface is broken up, implements to smooth the rough surface and return it to its original contour (e.g., drag harrows with both spike-tines and flex-tines, or link-chain harrows) will be utilized. On temporary access roads, berms will be broken up and leveled to allow natural drainage of the area.

### Soil Re-Contouring

Sites that require grading or that are partially or entirely located on slopes will be contour-graded to as close to the pre-impact condition as possible prior to the implementation of restoration activities. The following landform grading techniques will be incorporated during re-contouring to return the topography of the sites to a condition that blends with the surrounding undisturbed habitat areas:

- Varying slope ratios will be used to avoid the regularity and linearity of straight graded 2:1 slopes throughout the project site. Slope ratios will vary in the horizontal planes and both steep and flat gradients should be incorporated;

- Drainage devices, V-ditches, terrace drains, and benches will be constructed on an angle as inconspicuously as possible (i.e., with a backcut). Any portion of a drainage device that is visible from a distance will be tinted with an appropriate earthen tone color to be disguised with the surrounding habitat; and

- In areas where newly graded slopes meet the existing landform, the graded slope will transition in a manner that appears natural (i.e., contours will be smoothed rather than end abruptly at existing contours).

### Spreading of Salvaged Soil

In areas where top soil has been salvaged, the Maintenance Contractor will scarify the finished grade to a minimum depth of six inches and spread the salvaged soil over the restoration area to the maximum depth based on availability of soil.  The loose top soil will then be tamped into the scarified surface by track walking the area with a dozer or a sheep foot roller. Track walking should be perpendicular to the contours on any slope. Topsoil surfaces should be left in a roughened (scarified) condition suitable for planting.

### Restoration of Temporary Impacts to ‘Waters’

The Project temporary impacts to ‘waters’ will be restored after Project construction is complete as closely as possible to pre-construction conditions.  Information collected by biological monitors and Restoration Specialists prior to and during the Project construction phase will be utilized to facilitate this restoration process.  Restoration activities will generally include removal of fill material from ‘waters’, and restoration of previous grade and soil surface contours as described above.

Removal of fill, if applicable, in ‘waters’ will include excavation of road bed materials placed in drainages and/or removal of any temporary culverts.  Where imported gabion or cobble was used as fill material, complete removal with machinery and by hand is anticipated to be completed.  Where soil fill was used, the material will be excavated to the depth and width of the original stream or dry wash contours, as determined by measurements taken by biological monitors and/or restoration Specialists.  The restored channel will be matched to the undisturbed upstream and downstream portions to approximate pre-project conditions. Following removal of any fill material, the grade and contours of channel banks at temporary impact sites will be restored.

### Soil Testing

Following soil decompaction and re-contouring activities, the Restoration Specialist will determine if soil sampling should be conducted. A standard composite soil sampling method will be used to represent average soil conditions onsite and to reduce sampling effort and analytical cost. The proposed restoration site will be subdivided into areas of uniform soil based on soil color, slope, texture, and drainage. Each area with distinguishable soils within the restoration site and adjacent habitat will be sampled separately. Composite samples will consist of 2 to 10 randomly selected soil cores from areas with similar soils throughout the site. Each soil core will be taken from 0 to 4 inches below the surface and combined to make the composite sample. If most of the areas within the restoration site are uniform, two composite soil samples will suffice. The number of composite samples taken from each site will depend on local site conditions and will be determined by the Restoration Specialist. Samples will be sent to a soil lab for Standard Agricultural Suitability Analysis.

### Soil Amendments

To improve moisture and nutrient holding capacity and to improve conditions for root growth, the Restoration Specialist may recommend that organic soil amendments be added to the soil. Organic matter is not only a good source of nutrients, but also is beneficial for improving soil structure and soil quality for long-term plant growth. Based on the results of the soils analysis, the Restoration Specialist may recommend the addition of compost or other micronutrient supplements, such as phosphorus and potassium, to improve soils insufficient in nutrients. Soil amendments will be determined by field and lab soil tests conducted by the Restoration Specialist. Compost may also be added to a hydroseed mixture prior to application. Compost is a product produced by the controlled biological decomposition of organic matter that has been sanitized through the generation of heat and stabilized to be beneficial to plant growth. Compost is usually derived from chipped, shredded, or ground vegetation or clean, processed wood products.

## Seed Application

### Seed Sources

Seed material will be installed following the completion of all necessary soil preparation activities described above. The seed lists presented in Section 4 are composed of plant species known to occur in the Project impact areas and are based upon the results of plant surveys conducted for the Project.  Species selected for seeding have been observed in habitats with similar conditions to those present onsite prior to construction activities, These Project-specific seed mixes are expected to return temporary Project impact areas to fully functional plant communities with the restoration timeframe.

### Seed Application Timing

To promote successful plant establishment, seeding will ideally occur between October 1 and March 15 annually to take advantage of winter rains and cooler, moderate temperatures.  Project construction is anticipated to begin in Fall/Winter 2010, and continue through approximately 2012. Due to the large number of temporary impact sites to be restored and the fact that restoration will ultimately be driven by completion of the construction schedule in any given area, these seed application timing conditions may not always be met. The use of hydroseed with wood fiber and a binder, as prescribed in Table 6 below, will facilitate seed application outside of this seasonal window assuming the restoration site will not be subject to significant surface disturbance prior to the onset of the winter rain season in southern California. If the site(s) are disturbed after seed application, the Restoration Contractor will reapply the seed mix between October 1 and March 15.

### Mycorrhizal Inoculation

The restoration areas will receive granular mycorrhizal inoculum. The application of multi-species commercial inoculum will be avoided. The inoculum will contain only a single species of fungus to minimize the potential for persistence of non-native fungi. Note that native fungal species can typically return to a site naturally within one to three years if suitable host plants are available (St. John, 1998). Mycorrhizal inoculum provides symbiotic organisms that are often the key to the success of a restoration project. Natives require these organisms, and weeds typically do not. Their presence can sometimes make weeds less troublesome on a restoration project. The following conditions apply to the use of inoculum:

- Endo (arbuscular) mycorrhizal inoculum will be registered by the California Department of Food and Agriculture and consist of spores, mycelium, and mycorrhizal root fragments in a solid carrier suitable for handling by broadcast seeding, hydroseeding, or drill seeding. The carrier will be the material in which the inoculum was originally produced and may include organic materials, vermiculite, perlite, calcined clay, or other approved materials consistent with mechanical application and good plant growth.

- A single species inoculum will be used when available.  However, if this is not feasible, for each endomycorrhizal inoculum the species Glomus intraradicies will be a minimum of 50 percent of the propagules. The inoculum will carry a supplier’s guarantee of 80,000 propagules minimum per kg; the minimum propagule count will be shown on each label provided. If more than one fungal species is claimed by the supplier, the label will include a guarantee for each species claimed.

- Endomycorrhizal inoculum is a live material that will be stored, transported, and applied at temperatures of less than 90 degrees Fahrenheit (32°C). If temperatures will exceed 90 degrees Fahrenheit, the inoculum will be covered or incorporated within three hours of its application.

### Seeding Methods

One or a combination of three available methods of seed application may be used depending upon the specific restoration site conditions.  These include hydroseeding, broadcast (or hand-broadcast) seeding, and land imprinting.  Where these specifications apply to only a single seeding method, they should be considered as applicable only if the Restoration Contractor selects the corresponding method.

### Hydroseeding

Hydroseeding is a conventional method of revegetation widely used in large scale revegetation efforts. The effective method of combining seed mixtures with the necessary agents including fertilizer, fiber mulch, tackifier, dyes, and other additives, allows for the quick germination of seeds, which can be spread over a large area using trucks and/or trailer mounted tanks. Hydroseed hoses typically do not exceed 300 feet, and application requires that water be provided for the slurry mixture by a water truck or other method.  .

#### Hydroseeding Application

The restoration areas will be seeded using a two-stage hydroseed application method. Preventive measures will be taken to avoid damage to adjacent, undisturbed vegetation. The hydroseed application should be conducted under the direction of the Restoration Contractor in accordance with the following requirements:

- All hydroseed mixing will be completed in a clean tank. The tank will be rinsed a minimum of three times. It is the Restoration Contractor’s responsibility to locate a washout area where rinsing can be carried out legally. The hydroseeder will be equipped with a built-in continuous agitation and recirculation system of sufficient operating capacity to produce homogeneous slurry and a discharge system that will apply slurry to the designated areas at a continuous and uniform rate;

- The slurry preparation will take place within the Project ROW whenever possible and should be started by adding water to the tank with the engine running at half-throttle. Good recirculation will be established when the water level has reached the height of the agitator shaft. At this time, the seed and inoculum will be added. The fiber (first application) or tackifier (second application) will be added when the tank is at least 30 percent filled with water. The hydroseeding Restoration Contractor will commence spraying once the tank is full and a homogeneous slurry has been created;

- The hydroseeding Restoration Contractor will spray designated areas with the slurry in a sweeping motion and in an arched stream until a uniform coat is achieved, with no slumping or shadowing as the material is spread at the required rate;

- The hydroseed slurry must float down from the arched stream as opposed to being shot directly at the ground. During hydroseeding, adjacent plants will be protected from damage (including but not limited to coating with seed or tackifier, damage by direct spray, and damage by dragging the hose). The tanks will be emptied completely during each stage of hydroseeding. Excessive coating on adjacent plants will be removed before the end of the day;

- Any slurry mixture that has not been applied by the hydroseeding Restoration Contractor within one hour after mixing will be rejected and replaced at the Restoration Contractor’s expense. In addition, no construction activity or vehicular or mechanical tracking will occur within the designated hydroseeded areas after hydroseed has been applied.

The hydroseed specifications for the first and second hydroseed application within all restoration areas are summarized below in Table 6.

Table 6. Hydroseed Application Specifications

| First Hydroseed Application | Second Hydroseed Application (within 2 hours of first application) |
| --- | --- |
| Specified seed and suitable carrier | 1,500 lbs/acre of long strand wood fiber |
| 500 pounds lbs/acre of long-strand wood fiber | 90 lbs/acre of M-Binder |
| 60 lbs/acre of endomycorrhizal inoculum | N/A |

#### Equipment and Supplies for Hydroseeding

##### Fiber Mulch

Fiber mulch used hydroseeding will only be 100 percent long-stranded wood fiber. Fiber will not contain recycled wood pulp products. The mulch will be applied at a rate of between 1,500 and 3,000 pounds per acre or per manufacturer’s recommendation. The mulch may contain dyes to provide visual cues to which areas have and have not received seed.

##### Compost

Compost may be utilized in lieu of fiber mulch or combined with fiber mulch. It is a product produced by the controlled biological decomposition of organic matter that has been sanitized through the generation of heat and stabilized to be beneficial to plant growth. Compost is usually derived from chipped, shredded or ground vegetation or clean processed wood products and has numerous biological and physical benefits. Several commercial brands are available. In all cases, the manufacturer’s application rate recommendation will be followed.

##### Binder

Tackifier forms a firm, resilient, re-absorbent membrane that fastens seed to the soil surface. Tackifier used hydroseeding will be Ecology Controls, M-Binder, or an equivalent product. The binder will to be applied at 90 pounds per acre or per manufacturer’s recommendation.

##### Water

Water will be obtained by the Restoration Contractor in compliance with the Project water use plan and will be free of harmful impurities, excess chlorine, and salts.

### Broadcast Seeding

Broadcast seeding will be utilized for guard areas and other very small restoration areas at the discretion of the Restoration Program Manager. Broadcast seeding involves the mechanical spreading of a seed mixture over the desired revegetation site.

#### Site Preparation and Application of Broadcast Seeding

Adequate site preparation is recommended to allow for the germination of the seed mixture. Site preparation may involve scarifying or decompacting soils, debris removal, pre-watering to aid seed adhesion, and installation of site-specific BMPs, including drift fencing, straw wattles, and other materials and measures as needed.

- Seed will not be broadcast on a windy day;

- Clean seeds will be mixed with one to four parts of an inert carrier, such as moist sand or saw dust;

- The seeds will be broadcast dry to soil containing residual moisture within 0.25 inch of the soil surface. If the soil does not contain residual moisture, then, if possible, the site will be watered thoroughly with a water truck prior to sowing to adequately moisten the upper layer of the soil;

- Broadcast seeding will be followed immediately by raking and pressing the seeds into contact with the soil, using weighted rollers or other appropriate equipment. The roller may be weighted with water, depending on soil conditions;

- Seed also may be broadcast by hand over smaller sites. Seed will be mixed with a carrier as stated above, and divided into two equal parts. Half of the seed will then be hand-broadcast by walking across the entire site in a north-south orientation, or another linear orientation appropriate for the site. The remaining half of the seed will then be hand-broadcast by walking across the site in an east-west orientation, or perpendicular to the first application. This method ensures even distribution of seed throughout the site;

### Imprint Seeding

Land imprinting may be utilized in large areas with flat terrain (e.g., construction yards) at the discretion of the Restoration Program Manager. This method will be used on a grade of 2:1 slope or less and when soil conditions are such that the imprinter leaves an impression the full depth of the imprinter tooth. Land imprinting is used to create seed “safe sites” that collect water and shade seedlings to promote establishment.

#### Seedbed Preparation and Treatment for Land Imprinting

- The soil may be imprinted when dry if it is soft enough to allow penetration of the imprinting teeth to their full depth and firm enough to permit the formation of smooth-walled, firm impressions. If the dry soil does not allow formation of quality impressions, it may not be imprinted until rainfall or irrigation leaves it in a suitable condition;

- Soil that is too hard to accept a pattern that conforms to performance specifications with a properly weighted imprinter will be ripped before imprinting. Adjustment of the imprinter ballast is preferred over ripping where feasible;

- Clay soil will not be imprinted while it is so wet that substantial quantities of soil stick to the roller.  Shallow soils over bedrock also will not be imprinted.

#### Vegetative Cover

The land imprinting operation will be utilized on bare earth or on land that has only a minimal vegetative cover, except as specified below. If the amount and nature of vegetative cover is sufficient to interfere with soil contact and the formation of quality impressions, such vegetation will be removed by raking, or other suitable means prior to imprinting.

#### Operating Procedures

The optimum operating speed is three to four miles per hour. The imprinter will be pulled at a speed low enough to ensure that the full weight of the roller bears upon the soil at all times. If the impressions are longer than 10 inches, the long dimension of each imprint will lie parallel to the contour of the slope. If imprint length is 10 inches or less, the imprinter may be used in any orientation to the slope. The imprinting pattern will extend fully to the boundaries of the reseeding site. The area at the Project restoration area boundary may serve as a turn-around area and will be imprinted by a final pass along the Project perimeter. If conditions do not permit imprinting the perimeter, a turn-around area within the Project restoration site will not be fully imprinted. Any unimprinted turn-around area on the Project boundary will be no wider than the smallest turning radius allowed by the equipment.

#### Equipment and Supplies for Land Imprinting

The characteristics of imprinting teeth will be:

- The height of the imprinting teeth will be a minimum of four inches. Imprinting teeth will be V-shaped in transverse section and may be rectangular or triangular in longitudinal section;

- The crest-to-crest spacing between teeth will be less than two feet, with one foot being optimum for  restoration activities;

- The apical angle of the triangular cross section of the imprinting teeth will be 90 degrees or less, with acute teeth preferred for the steepest slopes.

The desired weight, pressure, and type of tractor are:

- The static pressure on the soil surface is measured by dividing the total weight of the imprinter, including any ballast, by the total area of tooth contact when the teeth have penetrated half way into the soil. The static pressure on the soil surface will be at least 12 pounds per square inch and less than 48 pounds per square inch. The lower weights are for softer soils and the higher weights for harder or drier soils;

- No more pressure will be used than that required to obtain a full-tooth imprint;

- No individual roller will be more than eight feet in length, except in the case of level, rock-free land that will not cause a long roller to leave unimprinted areas. More than one roller may be attached to a single imprinting device as long as each roller swivels independently over surface obstructions. In this case, the combined rollers may be any practical width;

The form of impressions for land imprinting will be:

- A minimum of 70 percent of the soil surface will bear impressions, apart from any peripheral turn-around area and areas rendered untreatable by rocks or other natural features;

- A minimum of 70 percent of the impressions will reach 90 percent of the full tooth depth;

- A minimum of 70 percent of the impressions will have smooth and firm soil for more than 70 percent of their surface area;

- No portion of the imprinted soil profile will exceed 80 percent compaction;

- In lieu of an imprinting machine, dozer track walking perpendicular to the site contours may also be used to create seed “safe sites” prior to hand-broadcasting or hydroseeding.

## Container Planting

Container planting (with supplemental irrigation) is not proposed as a priority restoration technique in this RPSV but may be utilized where deemed necessary by the Restoration Program Manager.

To the greatest extent possible, container plants will be propagated and/or grown from seed collected within or immediately adjacent to the Project ROW. If cuttings are obtained to be propagated for planting, they will be collected from within or immediately adjacent to the Project ROW as well. Propagation will be conducted by transferring collected seed or cuttings to a contract-grow nursery for germination, propagation, care, conditioning, and establishment in preparation for planting at restoration sites. The contract-grow nursery will be experienced in the germination, propagation, care, maintenance, conditioning, and establishment of native plants for installation into native habitats. Nursery staff will be proficient in the prevention, identification, and treatment of fungal diseases and other pest or weed infestations that may occur while the plants are under nursery care.

Standard one-gallon containers will be utilized for shrub and perennial herb species to ensure the plants have sufficient root establishment and growth to be resilient to planting shock or harsh conditions of the restoration site. This size container also allows for adequate time at the nursery to properly harden the plants prior to out-planting. Liner, plugs, 4-inch pots, or Deepots™ may be substituted for the one-gallon containers upon approval by the Restoration Program Manager.

It is anticipated that container plants will not be used as a general component of the restoration effort. However, container plants may be used in special circumstances (i.e. remedial measures) as approved by the Restoration Program Manager.

#### Container Plant Material Inspection

The Restoration Specialist will be responsible for inspection of any and all container plants used at the restoration site(s). The plants may be inspected at the nursery immediately prior to shipment for delivery to the planting location, or immediately upon delivery. At least 10 percent of container plants will be inspected for plants with coiled roots (rootbound), disease infestation, insufficient root development, signs of micronutrient deficiencies, or other conditions less than favorable for out-planting. Plants found to be deficient will not be accepted for planting within the restoration sites. If any of these conditions are observed upon inspection, an additional 10 percent of the plant material will be inspected until the delivery is either accepted or rejected and returned to the nursery. Upon delivery to the restoration site, plants will be stored in a safe location, protected from adverse weather, browsing by herbivores, vandalism, or other conditions that may be detrimental to the plant prior to planting. Container plants will be delivered and maintained in a manner consistent with the following specifications:

- All plants will be hardened to frost/drought;

- All plant species that would normally host mycorrhizal fungi will be inoculated with mycorrhizal fungi;

- Plants will not be grown with excessive fertilization at the nursery;

- Plant root systems will fill the containers, but not be root-bound at time of delivery;

- Plant materials will be properly labeled as to genus, species, subspecies or variety, and source;

- Plant materials will be provided in quantities and sizes specified;

- Plants will be ready for planting during the specified planting period;

- No plants showing signs of serious pest infestation or disease will be accepted;

- All plant substitutions will require written approval from the Restoration Program Manager;

- Plants will not be subjected to breakage or desiccation during transport. Any broken or desiccated plants will be rejected;

- Plant materials will be inspected and approved by the Restoration Specialist prior to delivery;

- Upon delivery to the restoration site(s), plants will be stored in a safe location, evenly spaced, upright, and watered as needed until planting. All materials will be protected from adverse weather, vandalism, or other conditions that may be detrimental to the plant(s); and

- During unloading, plant containers will be placed on the ground and not be dropped from any height. Dropping a container on the ground may break the root mass holding the rootball together causing the rootball to fall apart during removal from the container and irreparably damaging the plant.

#### Container Plant Installation

Placement and spacing of planting will be distributed to mimic natural groupings and patterns of vegetation growing in similar habitats. Planting plans may (or may not) be available for each restoration site based on agency requirements.  Placement of container plants will be approved by the Restoration Program Manager, Restoration Specialist, and Restoration Contractor prior to installation based on the planting plan or spacing to mimic natural groupings of plants. Installation of container plantings should be accomplished under the direct supervision of the Restoration Specialist.

At the designated planting location(s) the soil will be loosened to a minimum diameter of three times the width and slightly less than the height of the container. Within the loosened soil, planting holes will be slightly wider and slightly less than the depth of the plant container. Each planting hole will be filled with water and allowed to drain until no free moisture remains in the hole. Immediately after draining, the plant will be removed carefully from its container and the root volume loosened somewhat with gentle pressure on the sides of the root mass. Any observed kinked or girdling roots will be cut prior to planting. The plant will immediately be placed in the planting hole so that the top of the container surface is slightly higher than the original soil grade after planting. Soil removed during excavation will be firmed around the root mass to fill air voids and secure the plant in position in the hole. The soil surface may be pressed with a tool or foot to firm the plant into position. A watering basin will be constructed four to six inches wider than the rootball of each plant and three to four inches high. After backfilling of the planting hole, the watering basin around the plant will be filled with water and allowed to drain completely. The basin will be refilled as many times as necessary to ensure that the water penetrates the soil down past the rootball into undisturbed soil. A soil probe or shovel will be used to check how deeply the water has penetrated. All steps will be completed without delays and while assuring that plants at no time show wilting or other indications of water stress. Container plants will be installed before seed is applied to a restoration site. Pruning of plantings will be limited only to that necessary to remove injured twigs and branches as a result of delivery to the restoration site or during planting. Herbivory cages should be installed at all planting locations within desert vegetation communities in accordance with the Desert Bioregion Revegetation/Restoration Guidance.

## Watering and Irrigation

Natural precipitation will be the water source for all restoration sites, and irrigation systems will not be used except where required as part of remedial actions or where the limited use of container planting has been approved.  Many of the restoration sites are not accessible by road and/or are in areas where water would need to be transported and stored onsite.

Where irrigation is proposed, methods may include an overhead spray system, a bubbler system, a combination thereof, and/or drip systems. Where standard electricity is not available, supplemental irrigation applications can be controlled with solar or battery operated controllers. Supplemental irrigation can also include the use of a time-release gel product, such as DriWater® or polyacrylamide gel, which aid in delivery of consistent water to plant roots.  The supplemental irrigation method(s) will be determined by the Restoration Program Manager.

#### Overhead Spray System

An overhead spray system will only be utilized where water is available in sufficient quantities/volume and have a large planting area. An overhead system would include a high efficiency, water conserving, low precipitation sprinkler head, such as a MP Rotator providing overhead irrigation with an output measured in gallons per minute. Lateral and main line standard PVC piping or equivalent will be placed on grade.

#### Bubbler System

A bubbler system will be utilized in small restoration sites for irrigating individual containers, by providing a steady “drip” type of irrigation directly to the plant rootball with an output measured in gallons per hour. The type of bubbler head used will be of the pressure compensating type, (i.e., bubbler output that will not vary due to elevation). The same type of above grade irrigation lines can be used as in an overhead system.

#### Combination Overhead Spray/Bubbler System

In certain instances a combination overhead spray/bubbler system may be used. Where larger container plant material may require more water than the seeded material, bubblers, operating on a separate valve, can provide the necessary amount of water without overwatering the seeded plant material.

#### Drip System

A drip system may be utilized where a very high degree of irrigation efficiency is required and where wind may be an issue. Underground drip systems are highly efficient in that little water is lost to evaporation, and water is applied only where needed: in the root zone. Flexible tubing with built-in drippers that are pressure compensating, self flushing, and anti-siphoning, will be installed below the surface to deliver water with flow rates measured by gallons per hour. However, these systems generally require more maintenance than the overhead spray and bubbler systems.

#### Hand Watering

Where municipal water sources are not available, irrigation systems may be designed to operate through gravity feed from above-ground, portable storage tanks that are filled by water truck as necessary. Other systems may be operated by a direct connection to a water truck with an auxiliary pump. Supplemental irrigation may also be provided from a water truck, towed water buffalo, or pick-up truck bladder with a garden hose.

#### Time-Release Gel Product

A time-release gel product, such as DriWater® or equivalent, may be utilized where a municipal water source is not available. Use of time-release gel products can be effective when accessing, transporting, storing or applying water to plants is not feasible yet container plants have been installed. It is an option that can deliver moisture directly to a plant’s roots, making frequent or repeated watering unnecessary and saving labor and equipment costs. Additionally, no water is wasted, and a permanent water source is not needed.

## Access Restriction via Signage and Fencing

The Restoration/Maintenance Contractors will install, at the direction of the Restoration Specialist or Restoration Program Manger, temporary fencing and/or signage restricting access to the restoration areas when determined that pedestrian traffic or vandalism has become problematic at a site.

## Vertical Mulching

Vertical mulching involves installing plants or dead and downed plant materials into the ground to discourage unwanted entry into restoration areas. This practice may be used at construction yards, stringing areas, or other areas in which public access is not permissible and fencing is not the preferred method of restricting unwanted entry. Vertical mulch is often used in desert environments; however, this approach may be used within other habitats as determined necessary by the Restoration Specialist or Restoration Program Manager.  Vertical mulch (shrubs, cacti, grasses, and other plant material either dead or alive) can reduce wind speed and facilitate deposition of blowing soil and organic litter.   It also  helps to obscure closed roads or barren ROWs, which is especially important at former access roads or staging areas to prevent trespass.  Replanted plants for vertical mulch will not be irrigated, are not subject to restoration success criteria, and may be allowed to expire.

# REstoring Sensitive Vegetation Communities

This section summarizes the approach for restoring each of the 21 sensitive vegetation communities within the Project temporary impact areas.  Each sensitive vegetation community is characterized, and a generalized or community-specific seed palette is provided.    The recommended restoration approach is then briefly discussed, together with any special provisions for special status species.

## Chaparral Vegetation

Chaparral vegetation occurs within more temporary impact areas than any other sensitive vegetation community affected by the Project and accounts for the greatest amount of vegetation to be restored under this RPSV.   Appendix A, Table A-1, identifies temporary impact areas with chaparral vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

Six types of chaparral vegetation occur within the temporary impact areas: chamise chaparral, northern mixed chaparral, red shank chaparral, scrub oak chaparral, semi-desert chaparral, and southern mixed chaparral.  Each vegetation community is briefly characterized below.

#### Chamise Chaparral

Chamise chaparral is characterized by sclerophyllous (thick, stiff, heavily cutinized evergreen leaves, and hard-woody stems) shrubs dominated by chamise, which has the widest range of any chaparral shrub. While chamise stands are often monotypic, common associates within this community may include birch-leaf mountain mahogany (Cercocarpus betuloides var. betuloides), black sage (Salvia mellifera), California sagebrush (Artemisia californica), chaparral candle (Hesperoyucca whipplei), mission manzanita (Xylococcus bicolor), and scrub oak (Quercus berberidifolia).  Burned chamise chaparral, which also occurs within the Project temporary impact areas, is Chamise chaparral that has not fully recovered from recent fire(s).  An estimated total of 33.71 acres of chamise chaparral will be temporarily impacted by the Project and restored consistent with the RPSV.

#### Northern Mixed Chaparral

Northern mixed chaparral is characterized by sclerophyllous shrubs forming thick, often impenetrable stands. Vegetation is dominated by scrub oak (Q. berberidifolia), chamise, various taxa of manzanita, and ceanothus.  Plants within this community typically are deep rooted; and generally, little understory is present. Disturbed northern mixed chaparral has a high proportion of non-native plant species as a result of natural and/or anthropogenic disturbances. An estimated total of 51.40 acres of northern mixed chaparral will be temporarily impacted by the Project and restored consistent with the RPSV.

#### Redshank Chaparral

Redshank chaparral often forms pure stands of redshank that flower in mid-summer. Dominant shrubs in this community typically grow between 6 to 12 feet in height and form a somewhat open canopy. Other associates include chamise, mountain mahogany, and various taxa within the genus Arctostaphylos. An estimated total of 2.56 acres of redshank chaparral will be temporarily impacted by the Project and restored consistent with the RPSV.

#### Scrub Oak Chaparral

Scrub oak chaparral is a dense, evergreen chaparral found at sites generally more mesic than other chaparral communities and typically includes some of the dominant plant species found within southern and northern mixed chaparral (e.g., chamise, birch-leaf mountain mahogany, and manzanita). Scrub oak chaparral is dominated by one of three scrub oak species within San Diego County: Nuttall’s scrub oak (Quercus dumosa), scrub oak, or Muller’s scrub oak (Quercus cornelius-mulleri).  There typically are zones of hybridization between occurrences of these species. An estimated total of 1.16 acres of scrub oak chaparral will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Semi-Desert Chaparral

Semi-desert chaparral is a structurally homogeneous vegetation community typically characterized by sclerophyllous species, such as scrub oak and chamise. However, some key species within this vegetation community are not sclerophyllous, such as juniper, buckwheat, and cacti. Dominant shrub species typically grow between four and six feet. This community most likely goes dormant during cold winters and during late summer and fall during droughts. An estimated total of 118.78 acres of semi-desert chaparral will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Southern Mixed Chaparral

Southern mixed chaparral is a sclerophyllous shrub dominated vegetation community where the dominant plant species may include big-berry manzanita (Arctostaphylos glauca), black sage, California buckwheat (Eriogonum fasciculatum), chamise, chaparral whitethorn (Ceanothus leucodermis), coast spice bush (Cneoridium dumosum), giant stipa (Achnatherum coronatum), Nuttall’s scrub oak, Ramona-lilac (Ceanothus tomentosus), scrub oak, sugar bush (Rhus ovata), toyon (Heteromeles arbutifolia), and Zaca Lake manzanita (Arctostaphylos glandulosa ssp. zacaensis). Where this vegetation community is found within the Project area, the dominant plant species are dependent upon slope, aspect, elevation, and edaphic factors. Disturbed southern mixed chaparral has a high proportion of non-native species as a result of natural and/or anthropogenic disturbances. Burned southern mixed chaparral has not fully recovered from recent fire(s). An estimated total of 16.35 acres of southern mixed chaparral will be temporarily impacted by the Project and restored consistent with this RPSV.

### Restoration Approach

The restoration approach for chaparral vegetation communities will focus on preserving native shrubs to the extent possible prior to construction through application of crown pruning, mowing, chaining and/or mulching.  Where possible, crushing chaparral vegetation with machinery or pruning to the base of the plants prior to construction will be utilized to preserve root systems and facilitate crown-sprouting during the restoration process. Native topsoil within impact locations where grading is necessary will be salvaged, stockpiled onsite and redistributed within the grading location at the completion of construction to maintain the seed bank and mycorrhizal network. Many native shrubs in these communities are slow growing and may be difficult to establish from seed without the germination enhancing effects of fire, smoke, or other stratification methods. Species specific seed stratification methods will be implemented as applicable prior to their inclusion in the hydroslurry.  The focus will be on making extensive seed collections throughout the Project ROW to ensure maximum flexibility in designing effective community-specific seed palettes.  The native chaparral communities to be restored exhibit variable levels of plant species diversity, precipitation requirements, and fire tolerance, and these species assemblages will be represented within the community specific seed palettes to the maximum extent practicable.  Restoration site preparation and hydroseed application will also be timed to avoid impacts to Quino checkerspot butterfly and/or coastal California gnatcatcher in these native chaparral habitats.

#### Seed Palette

A generalized seed palette chaparral vegetation communities is provided in Table 7 below. The palette was developed based on chaparral plant species that were observed and recorded by a variety of SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palette is preliminary, and community-specific mixes with specified seed quantities and application rates per acre will be developed as seed collection progresses and site specific restoration plans are developed.  A wide variety of native chaparral plant species are included on the general palette to provide the Restoration Program Manager and Restoration Specialists with options for designing final seed palettes that will reflect the natural diversity, species composition, and relative abundance of species within each Project temporary impact location.  Final seed palettes will be developed following collection of reference site data within similar undisturbed habitats.   In impact areas where Quino checkerspot butterfly habitat occurs, dot-plantain will be included in the restoration seed mix.  Likewise, the seed mix for areas that included habitat for the Hermes copper butterfly will include spiny redberry.

Table 7.  Chaparral Generalized Seed Palette

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Achnatherum coronatum | giant stipa | perennial | grass |
| Adenostoma fasciculatum | Chamise | perennial | shrub |
| Adenostoma sparsifolium | red shank | perennial | shrub |
| Allophyllum glutinosum | blue false-gilia | Annual | herb |
| Amsinckia menziesii | rancher's fireweed | Annual | herb |
| Antirrhinum coulterianum | Coulter's snapdragon | annual | herb |
| Antirrhinum kelloggii | climbing snapdragon | annual | herb |
| Antirrhinum nuttallianum | Nuttall’s snapdragon | annual | herb |
| Artemisia californica | California sagebrush | perennial | shrub |
| Artemisia dracunculus | Tarragon | perennial | shrub |
| Artemisia tridentata ssp. Tridentata | big sagebrush | perennial | shrub |
| Asclepias californica | California milkweed | perennial | herb |
| Asclepias fascicularis | narrow-leaf milkweed | perennial | herb |
| Baccharis emoryi | chaparral broom | perennial | shrub |
| Baccharis pilularis | coyote brush | perennial | shrub |
| Baccharis sarothroides | broom baccharis | perennial | shrub |
| Bothriochloa barbinodis | cane bluestem | perennial | grass |
| Brickellia californica | California brickellbush | perennial | shrub |
| Bromus carinatus | California brome | annual | grass |
| Calandrinia ciliata | red maids | perennial | herb |
| Camissonia bistorta | California sun cup | annual | herb |
| Camissonia californica | false-mustard | annual | herb |
| Camissonia hirtella | field sun cup | annual | herb |
| Carex triquetra | triangular-fruited sedge | perennial | herb |
| Castilleja affinis ssp. Affinis | coast paintbrush | annual | herb |
| Castilleja exserta | purple owl's clover | annual | herb |
| Castilleja foliolosa | woolly Indian paintbrush | annual | herb |
| Chaenactis artemisiifolia | white pincushion | annual | herb |
| Chaenactis glabriuscula | yellow pincushion | annual | herb |
| Cirsium occidentale var. occidentale | cobwebby thistle | perennial | herb |
| Collinsia concolor | southern Chinese houses | annual | herb |
| Collinsia parviflora | blue-eyed mary | annual | herb |
| Cordylanthus rigidus | thread-leaved bird's-beak | annual | herb |
| Croton setigerus | dove weed | annual | herb |
| Cryptantha intermedia | nievitas cryptantha | annual | herb |
| Cryptantha muricata | forget-me-not | annual | herb |
| Daucus pusillus | rattlesnake weed | annual | herb |
| Deinandra fasciculata | golden tarplant | annual | herb |
| Descurainia pinnata | western tansy mustard | annual | herb |
| Dodecatheon clevelandii | shooting star, wild cyclamen | perennial | herb |
| Emmenanthe penduliflora | whispering bells | annual | herb |
| Encelia californica | common encelia | perennial | shrub |
| Eriogonum fasciculatum var. fasciculatum | coast California buckwheat | perennial | shrub |
| Eriogonum wrightii | Wright's buckwheat, bastard-sage | perennial | shrub |
| Eriophyllum confertiflorum | goIden yarrow | perennial | herb |
| Gilia angelensis | grassland gilia | annual | herb |
| Grindelia camporum | Gumplant | perennial | herb |
| Gutierrezia sarothrae | Matchweed | perennial | herb |
| Hazardia squarrosa | saw-toothed goldenbush | perennial | shrub |
| Helianthemum scoparium | peak rush-rose | perennial | shrub |
| Helianthus annuus | common sunflower | annual | herb |
| Lessingia glandulifera | valley lessingia | annual | herb |
| Lupinus concinnus | bajada lupine | annual | herb |
| Lupinus excubitus | grape soda lupine | perennial | herb |
| Lupinus hirsutissimus | stinging lupine | annual | herb |
| Lupinus truncatea | collar lupine | annual | herb |
| Malacothamnus fasciculatus | chaparral mallow | perennial | shrub |
| Malosma laurina | laurel sumac | perennial | shrub |
| Mimulus aurantiacus | low bush monkey-flower | perennial | shrub |
| Mimulus brevipes | hillside monkey-flower | annual | herb |
| Mirabilis laevis | wishbone bush | perennial | herb |
| Paeonia californica | California peony | perennial | herb |
| Pectocarya linearis | comb-bur | annual | herb |
| Penstemon centranthifolius | scarlet bugler | perennial | herb |
| Penstemon clevelandii | Cleveland's beard-tongue | perennial | herb |
| Penstemon spectabilis | violet beard-tongue | perennial | herb |
| Phacelia cicutaria | caterpillar phacelia | annual | herb |
| Plantago erecta | dot-seed plantain | annual | herb |
| Rhamus croces | Spiny redberry | Perennial | shrub |
| Salvia apiana | white sage | perennial | shrub |
| Salvia clevelandii | Cleveland sage, fragrant sage | perennial | shrub |
| Salvia columbariae | Chia | annual | herb |
| Salvia mellifera | black sage | perennial | shrub |
| Trichostema parishii | mountain bluecurls | perennial | shrub |

#### VEGETATION TYPE Considerations

##### Chamise Chaparral

An estimated total of 33.71 acres of chamise chaparral will be restored.  This community is dominated by native shrubs and typically has low species diversity and very low cover values for grasses, herbs, and trees.  The seed palette for this community will be comprised of relatively few native shrub species.  The community is anticipated to reach a relatively mature form within the maintenance, monitoring, and reporting period.

##### Northern Mixed Chaparral

An estimated total of 51.40 acres of northern mixed chaparral will be restored.  This community is dominated by slow growing native shrubs, and the seed palette for this community will be composed of similar shrub species to southern mixed chaparral, with fewer understory components.  Due to the long temporal span required for many of the native shrubs to reach maturity, this community is anticipated to reach a moderately open form within the  maintenance, monitoring , and reporting period and require over 20 years to achieve a fully mature form.

##### Redshank Chaparral

An estimated total of 2.56 acres of redshank chaparral will be restored.  This community is dominated by slow growing native shrubs, and the focus will be on crown pruning of redshank prior to construction impacts.  The seed palette for this community will be composed of similar shrub species to scrub oak chaparral, with more understory components.  Due to the long temporal span required for the dominant native shrubs to reach maturity, this community is anticipated to reach a moderately open form within the  maintenance, monitoring , and reporting period and require over 20 years to achieve a fully mature form.

##### Scrub Oak Chaparral

An estimated total of 1.16 acres of scrub oak chaparral will be restored.  This community is also dominated by slow growing native shrubs, and the focus will be on crown pruning of scrub oak prior to construction impacts.  The seed palette for this community will be composed of similar shrub species to redshank chaparral, with fewer understory components.  Due to the long temporal span required for the dominant native shrubs to reach maturity, this community is anticipated to reach a moderately open form within the  maintenance, monitoring , and reporting period and require over 20 years to achieve a fully mature form.

##### Semi-Desert Chaparral

An estimated total of 118.78 acres of semi-desert chaparral will be restored.  This community is dominated by a relatively sparse cover of slow growing native shrubs, succulents, and herbs.  Due to the xeric nature of this community and the tendency to occur on soils with low fertility, the focus will be on pre-construction pruning of shrubs in semi-desert chaparral, minimization of soils impacts, heavy application of native seeds within the restoration areas, and vertical mulching.  Due to the low available precipitation and long temporal span required for many of the native shrubs and succulents to reach maturity, this community is anticipated to remain in an open, immature form by the end of the  maintenance, monitoring , and reporting period and require over 20 years to achieve a fully mature form.

##### Southern Mixed Chaparral

An estimated total of 16.35 acres of southern mixed chaparral will be restored. This community is dominated by a mixture of slow and fast growing native shrubs, and the seed palette for this community will be composed of similar shrub species to northern mixed chaparral, with more diverse herb and shrub understory components.  Due to the long temporal span required for many of the native shrubs to reach maturity, this community is anticipated to reach a moderately open form within the  maintenance, monitoring , and reporting period and require up to 20 years to achieve a fully mature form.

#### Special Status Wildlife Considerations

##### Quino Checkerspot Butterfly

Restoration plans for chaparral will take into consideration any Quino habitat that was present and will replicate the habitat at the site.   The Quino checkerspot butterfly is associated with specific flora that serves as larval host plants (e.g., dot-seed plantain). Larval host plant species and potential nectaring sources such as dot seed plantain, southern Chinese houses, Coulter's snapdragon, purple owl’s clover and thread-leaved bird's-beak will be included in site specific seed mixes for appropriate Quino checkerspot habitat. The preferred habitats largely consist of herbs and forbs occurring on cryptogrammic crusts and within clay soils often associated with poor drainage. Onsite restoration as mitigation for temporary impacts to habitats that support the Quino checkerspot butterfly will be completed in kind, and will involve the replacement specific soil parameters onsite. Soil disturbance in Quino checkerspot butterfly habitat will be minimized and may include the use of construction mats to avoid soil compaction. Planting methods in Quino checkerspot butterfly habitat will be limited to seeding. Seeding will occur from October through January to avoid potential butterfly disturbance during the flight season and will be consistent with the restoration procedures outlined in Appendix II in the Recovery Plan for the Quino Checkerspot Butterfly (USFWS 2003). Restoration within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures set forth in MMCRP measures B-7i (CPUC and BLM 2009) and the BO.

##### Hermes Copper Butterfly

Where habitat for Hermes copper occurred within chaparral, spiny redberry will be included in the seed mix.   Hermes copper is a species of local importance but is not a species for which mitigation is required for the Project’s impacts.

##### Coastal California Gnatcatcher

Although the coastal California gnatcatcher is closely associated with variations of coastal cage scrub, chaparral habitats also may support breeding pairs, especially where coastal sage scrub habitat is present nearby or forms a component of the chaparral habitat (Bontrager 1991). Restoration plans for chaparral will take into consideration any habitat for this species that was present and will replicate the habitat at the site. Planting methods for coastal California gnatcatcher habitat may include planting and seeding, but these activities should be completed before breeding season, which generally begins around February 15. Weed control and other maintenance activities completed during nesting season should be conducted and monitored by a qualified biological monitor to avoid any disturbance to the coastal California gnatcatcher. Restoration within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures set forth in MMCRP measure B-7l (CPUC and BLM 2009) and the BO.

##### Other Sensitive Wildlife

Other sensitive wildlife species known to occur in the chaparral vegetation include California legless lizard (Anniella pulchra), San Diego horned lizard (Phrynosoma coronatum blainvilii), coastal rosy boa (Charina trivirgata roseofusca), San Diego ring-necked snake (Diadophus punctatus similus), and Townsend's big-eared bat (Corynorhinus townsendii).  The occurrence and habitat requirements of these species will be considered during site-specific restoration planning.

#### Special Status Plant Considerations

Jacumba milk-vetch, Payson’s caulanthus, delicate clarkia, Tecate tarplant, sticky geraea, desert beauty, and rayless ragwort occur in chaparral vegetation within temporary impact areas.  See the RPSP for the applicable restoration and/or conservation measures.

## Coastal and Montane Scrub Vegetation

Coastal and montane scrub vegetation occurs from approximately milepost 39 through to the terminus of the Project alignment. Except for construction yards, the amount in temporary impact areas typically is less than one acre.  Appendix A, Table A-2, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

Four types of coastal and montane scrub vegetation occur in temporary impact areas: big sagebrush scrub, Diegan coastal sage scrub, Diegan coastal sage scrub – inland form, and flat-topped buckwheat scrub. Each type is briefly characterized below.

#### Big Sagebrush Scrub

Big sagebrush scrub is mostly a treeless, soft-woody shrub-dominated community dominated by big sagebrush. Big sagebrush can form pure stands but often occurs with other shrubs, including bitterbrush (Purshia tridentata), rubber rabbitbrush (Chrysothamnus nauseosus), yellow rabbitbrush (C. viscidiflorus), black bush (Coleogyne ramosissima), Mormon-tea (Ephedra viridis), horsebrush (Tetradymia canescens), and hopsage (Grayia spinosa). Annual grasses and forbs also typically occur within Big Sagebrush Scrub and include cheatgrass (Bromus tectorum) and other nonnative grasses. An estimated total of 8.43 acres of big sagebrush scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Diegan Coastal Sage Scrub

Diegan coastal sage scrub is generally found on steep, xeric slopes with clay rich soils that slowly release stored water. Dominant plant species within Diegan coastal sage scrub communities are generally determined by soil type, slope, and aspect. This community generally intergrades with chaparrals at elevations over 3,000 feet. Typical species found within Diegan coastal sage scrub include coastal sagebrush, flat-topped buckwheat, laurel sumac (Malosma laurina), black sage (Salvia melifera) and lemonade berry (Rhus integrifolia). Disturbed Diegan coastal sage scrub has a high proportion of non-native plant species as a result of natural and/or anthropogenic disturbances. An estimated total of 21.92 acres of Diegan coastal sage scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Diegan Coastal Sage Scrub – Inland Form

Diegan coastal sage scrub –inland form is similar in structure to the coastal form but lower growing, and with a high proportion of non-native species as a result of natural and/or anthropogenic disturbances. This community generally occurs at elevations greater than 1,000 feet elevation. Foothill buckwheat (Eriogonum wrightii var. membranaceum) or white sages (Salvia apiana) are typically the dominant species within this community, with a general lack of California sagebrush. The inland form of this habitat type also may contain species such as matchweed (Gutierrezia spp.) and annual buckwheats (Eriogonum sp.). Disturbed coastal sage scrub inland form is similar in structure to the coastal form but lower growing, and with a high proportion of non-native plant species as a result of natural and/or anthropogenic disturbances. This community generally occurs at elevations greater than 1,000 feet amsl. Foothill buckwheat (Eriogonum wrightii var. membranaceum) or white sage (Salvia apiana) are typically the dominant species within this community, with a general lack of California sagebrush. The inland form of this habitat type also may contain species such as matchweed (Gutierrezia spp.) and cheatgrass (Bromus tectorum). An estimated total of 6.97 acres of the inland form of Diegan coastal sage scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Flat-Topped Buckwheat Scrub

Flat-topped buckwheat scrub is characterized as a nearly monoculture community of flat-topped buckwheat. This community type usually results from disturbance and typically transitions to coastal sage scrub or chaparral over time. Site factors often include xeric disturbed areas in the coastal and foothill areas of San Diego County. Species characteristic of this community include flat-topped buckwheat and deerweed. An estimated total of 29.62 acres of flat-topped buckwheat scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

### Restoration Approach

The coastal and montane scrub communities affected by the Project are exposed to more frequent and higher annual levels of precipitation than the chaparral communities, and therefore are anticipated to establish more quickly during the  maintenance, monitoring, and reporting period.  The restoration approach for will focus on preserving native soils and their intact native seed banks to the extent possible prior to construction activities, and completion of frequent maintenance activities to control the establishment of non-native plant species after seed application.  Where soil removal or blading may be necessary, the top three inches of soil will be collected and stored onsite prior to construction.  The focus will be on making extensive seed collections throughout the Project ROW to ensure maximum flexibility in designing effective community-specific seed palettes.    Restoration site preparation and hydroseed application will also be timed to avoid impacts to Quino checkerspot butterfly and/or coastal California gnatcatcher in these native coastal and montane scrub habitats.

#### Seed Palette

A generalized seed palette for coastal and montane scrub vegetation communities is provided in Table 8 below. The palette was developed based on coastal and montane scrub plant species observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palette is preliminary, and community-specific mixes with specified seed quantities and application rates per acre will be developed as seed collection progresses and site specific restoration plans are developed.  A wide variety of native coastal and montane scrub plant species are included on the general palette to provide the Restoration Program Manager and Restoration Specialists with options for designing final seed palettes that will reflect the natural diversity, species composition, and relative abundance of species within each Project temporary impact location.  Final seed palettes will be developed following collection of reference site data within similar undisturbed habitats.  In impact areas where Quino checkerspot butterfly habitat occurs, dot-plantain will be included in the restoration seed mix.  Likewise, the seed mix for areas that included habitat for the Hermes copper butterfly will include spiny redberry.

Table 8. Coastal and Montane Scrub Generalized Seed Palette

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Achnatherum coronatum | giant stipa | perennial | Grass |
| Amsinckia menziesii | rancher's fireweed | Annual | Herb |
| Artemisia californica | California sagebrush | perennial | Shrub |
| Artemisia dracunculus | Tarragon | perennial | Shrub |
| Artemisia tridentata | big sagebrush | perennial | Shrub |
| Asclepias fascicularis | narrow-leaf milkweed | perennial | Herb |
| Astragalus trichopodus | coast locoweed | perennial | Herb |
| Baccharis pilularis | coyote brush | perennial | Shrub |
| Baccharis sarothroides | broom baccharis | perennial | Shrub |
| Camissonia bistorta | California sun cup | Annual | Herb |
| Camissonia californica | false-mustard | Annual | Herb |
| Castilleja exserta | purple owl’s clover | Annual | Herb |
| Cirsium occidentale | cobwebby thistle | perennial | Herb |
| Clarkia purpurea | four-spot | Annual | Herb |
| Collinsia concolor | southern Chinese houses | Annual | Herb |
| Collinsia heterophylla | Chinese houses | Annual | Herb |
| Cordylanthus rigidus | thread-leaved bird's-beak | Annual | Herb |
| Deinandra fasciculata | golden tarplant | Annual | Herb |
| Emmenanthe penduliflora | whispering bells | Annual | Herb |
| Encelia californica | common encelia | perennial | Shrub |
| Eriogonum fasciculatum | flat-topped buckwheat | perennial | Shrub |
| Gilia angelensis | grassland gilia | Annual | Herb |
| Grindelia camporum | Gumplant | perennial | Herb |
| Gutierrezia sarothrae | Matchweed | perennial | Herb |
| Hazardia squarrosa | saw-toothed goldenbush | perennial | Shrub |
| Helianthus annuus | common sunflower | Annual | Herb |
| Helianthus gracilentus | slender sunflower | perennial | Herb |
| Isocoma menziesii | coast goldenbush | perennial (biennial) | Herb |
| Lasthenia gracilis | common goldenfields | Annual | Herb |
| Leymus condensatus | giant wild rye | perennial | Grass |
| Leymus triticoides | beardless wildrye | perennial | Grass |
| Linanthus dianthiflorus | ground pink | Annual | Herb |
| Lotus scoparius | California broom, deerweed | Perennial | Herb |
| Lupinus truncatus | collar lupine | Annual | Herb |
| Malosma laurina | laurel sumac | Perennial | Shrub |
| Mimulus aurantiacus | low bush monkey-flower | Perennial | Shrub |
| Osmadenia tenella | Osmadenia | Annual | Herb |
| Phacelia cicutaria | caterpillar phacelia | Annual | Herb |
| Plantago erecta | dot-seed plantain | Annual | Herb |
| Rhamus croces | Spiny redberry | Perennial | Shrub |
| Sairocarpus coulterianus [Antirrhinum oulterianum] | Coulter's snapdragon | Annual | Herb |
| Sairocarpus nuttallianum [Antirrhinum n.] | Nuttall’s snapdragon | Annual | Herb |
| Salvia apiana | white sage | Perennial | Shrub |
| Salvia clevelandii | Cleveland sage | Perennial | Shrub |
| Salvia columbariae | Chia | Annual | Herb |
| Salvia mellifera | black sage | Perennial | Shrub |
| Scrophularia californica | California figwort | Perennial | Herb |
| Stipa cernua [Nassella c.] | nodding needlegrass | Perennial | Grass |
| Stipa pulchra [Nassella p.] | purple needlegrass | Perennial | Grass |
| Trichostema parishii | mountain bluecurls | Perennial | Shrub |

#### Vegetation Type Considerations

##### Big Sagebrush Scrub

An estimated total of 8.43 acres of big sagebrush scrub will be restored.  This community has low species diversity, high cover values, and is dominated by several relatively quick to establish plant species.  The seed palette for this community will be composed of few species and have a relatively high application rate.  The focus will be on soil salvage within big sagebrush scrub areas. The tendency for this community to occur within mesic areas facilitates relatively rapid growth, and this community is anticipated to reach maturity within the maintenance, monitoring, and reporting period.

##### Diegan Coastal Sage Scrub

An estimated total of 21.92 acres of Diegan coastal sage scrub will be restored.  This community has high species diversity, high cover values, and is dominated by several relatively quick to establish plant species.  The seed palette for this community will be composed of many grass, herb, and shrub species.  The focus will be on soil (and seedbank) salvage within temporary impact areas and completion of frequent maintenance activities to control the establishment of non-native plant species after seed application within Diegan coastal sage scrub. The tendency for this community to occur within relatively mesic areas facilitates moderate growth, and this community is anticipated to reach a mature form within the maintenance, monitoring, and reporting period.

##### Diegan Coastal Sage Scrub – Inland Form

An estimated total of 6.97 acres of inland Diegan coastal sage scrub will be restored.  This community has moderate species diversity and cover values when established, and is dominated by more drought-tolerant herbs and shrub specie than the coastal form.  The seed palette for this community will resemble the coastal form with fewer grass and herb species.  The focus will be on soil (and seedbank) salvage within temporary impact areas and completion of frequent maintenance activities to control the establishment of non-native plant species after seed application within inland Diegan coastal sage scrub. The tendency for this community to occur within relatively xeric areas results in slower growth than the coastal form, so this community is anticipated to reach a moderately mature form within the maintenance, monitoring, and reporting period.

##### Flat-Topped Buckwheat Scrub

An estimated total of 29.62 acres of flat-topped buckwheat scrub will be restored.  This community has very low species diversity and low cover values when mature.  The seed palette for this community will be composed of few species and have a relatively high application rate.  The focus will be on crown pruning of native shrubs and minimization of impacts to the typically thin soils that occur in this community.  Flat-topped buckwheat scrub grows under xeric conditions, and is anticipated to reach a moderately mature form within the maintenance, monitoring, and reporting period.

#### Special Status Wildlife Considerations

##### Quino Checkerspot Butterfly

Restoration plans for coastal scrub vegetation will take into consideration any Quino habitat that was present and will replicate the habitat at the site.   The Quino checkerspot butterfly is associated with specific flora that serves as larval host plants (e.g., dot-seed plantain). Larval host plant species and potential nectaring sources such as dot seed plantain, southern Chinese houses, Coulter's snapdragon, purple owl’s clover and thread-leaved bird's-beak will be included in site specific seed mixes for appropriate Quino checkerspot habitat. The preferred habitats largely consist of herbs and forbs occurring on cryptogrammic crusts and within clay soils often associated with poor drainage. Onsite restoration as mitigation for temporary impacts to habitats that support the Quino checkerspot butterfly will be completed in kind, and will involve the replacement specific soil parameters onsite. Soil disturbance in Quino checkerspot butterfly habitat will be minimized and may include the use of construction mats to avoid soil compaction. Planting methods in Quino checkerspot butterfly habitat will be limited to seeding. Seeding will occur from October through January to avoid potential butterfly disturbance during the flight season and will be consistent with the restoration procedures outlined in Appendix II in the Recovery Plan for the Quino Checkerspot Butterfly (USFWS 2003). Restoration within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures set forth in MMCRP measures B-7i (CPUC and BLM 2009) and the BO.

##### Hermes Copper Butterfly

Where habitat for Hermes copper occurred within chaparral, spiny redberry will be included in the seed mix.   Hermes copper is a species of local importance but is not a species for which mitigation is required for the Project’s impacts.

##### Coastal California Gnatcatcher

Restoration plans for coastal scrub vegetation will take into consideration any coastal California gnatcatcher habitat that was present and will replicate the habitat at the site. Planting methods for coastal California gnatcatcher habitat may include planting and seeding, but these activities should be completed before breeding season, which generally begins around February 15. Weed control and other maintenance activities completed during nesting season should be conducted and monitored by a qualified biological monitor to avoid any disturbance to the coastal California gnatcatcher. Restoration within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures set forth in MMCRP measure B-7l (CPUC and BLM 2009) and the BO.

##### Other Sensitive Wildlife

Other sensitive wildlife species that are known to occur in the coastal and montane scrub vegetation communities California Legless Lizard, coastal rosy boa, San Diego horned lizard, San Diego mountain kingsnake (Lampropeltis zonata pulchra), and Townsend's big-eared bat.  The occurrence and habitat requirements of these species will be considered during site-specific restoration planning.

#### Special Status Plant Considerations

Payson’s caulanthus and Tecate tarplant are associated with coastal sage scrub vegetation as well as chaparral.   See RPSP for the applicable restoration and/or conservation measures.

## Desert Scrub Vegetation

Desert scrub vegetation occurs along the first 35 miles of the Project alignment, from the Imperial Valley into San Diego County.  It is second only to chaparral in total acres and total number of temporary impact areas. Appendix A, Table A-3, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

Five types of desert scrub vegetation occur in temporary impact areas: Sonoran creosote bush scrub, Sonoran mixed woody and succulent scrub, Sonoran mixed woody scrub, Sonoran desert wash scrub, and Sonoran desert scrub. Each vegetation community is briefly characterized below.

#### Sonoran Creosote Bush Scrub

Sonoran creosote bush scrub occurs in well-drained soils of slopes, alluvial fans, and valleys rather than upland sites with thin residual soils. The dominant plant species occurring within this community type include creosote bush, white bursage, brittlebush (Encelia farinosa), and ocotillo. An estimated total of 117.40 acres of Sonoran creosote bush scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Sonoran Mixed Woody and Succulent Scrub

Sonoran mixed woody and succulent scrub is the only desert community with substantial dominance of cacti and other stem succulents. This community is made up of shrubs reaching nine feet tall and is similar to Sonoran creosote bush scrub and Sonoran mixed woody scrub but is more varied and usually denser. Most stands have desert agave (Agave deserti), brittlebush, ocotillo, indigo bush (Peucephyllum schottii), and Mohave yucca (Yucca schidigera) in varying proportions. Sonoran mixed woody and succulent scrub is found on rocky, well-drained slopes and alluvial fans, usually at the base of mountains. An estimated total of 6.72 acres of Sonoran mixed woody and succulent scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Sonoran Mixed Woody Scrub

Sonoran mixed woody scrub communities consist primarily of shrubs up to three meters tall. It is similar to Sonoran mixed woody and succulent scrub but less varied (does not contain the abundance of succulent species) and usually more sparse. Most stands have brittlebush and indigo bush in varying proportions. Typical species occurring within this community type include jojoba (Simmondsia chinensis), desert apricot (Prunus fremontii), white bursage, desert lavender (Hyptis emoryi), brittlebush, and limited amounts of succulent species, such as ocotillo and cholla (Cylindropuntia sp.). An estimated total of 14.07 acres of Sonoran mixed woody scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Sonoran Desert Wash Scrub

Sonoran desert wash scrub is characterized by the presence of arborescent, often spiny shrubs generally associated with intermittent streams (washes) or drier bajadas (alluvial deposits adjacent to washes). Plants of this vegetation community generally are taller and denser than those of surrounding desert habitats. Canopy species may include various species of mesquite (Prosopis sp.), smoketree (Dalea spinosa), and catclaw acacia (Acacia greggii). Representative subcanopy plants may include arrowweed (Pluchea sericea) and brittlebush, as well as a variety of forbs and grasses. An estimated total of 0.58 acre of Sonoran desert wash scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

#### Sonoran Desert Scrub

Sonoran desert scrub is a general category that contains elements of Sonoran creosote bush scrub, Sonoran mixed woody and succulent scrub, Sonoran mixed woody scrub, and Sonoran wash scrub. When a vegetation community did not discretely fit into one of the five categories described above, it was labeled Sonoran desert scrub. An estimated total of 3.47 acres of Sonoran desert scrub will be temporarily impacted by the Project and restored consistent with this RPSV.

### Restoration Approach

The restoration approach for desert scrub and dune vegetation communities will focus on coordination with the BLM restoration staff to achieve the goals for desert restoration on BLM lands, and achieving consistency with the desert bioregion revegetation/restoration guidance. This includes decompaction of soils, re-contouring impact areas to pre-impact topography and pitting or imprinting soils to aid in seed and water retention.  The primary goal of the restoration activities in desert scrub communities is to minimize and avoid soil disturbance to the maximum extent practicable, through any means required, as well as a thorough weeding program. Crown pruning of perennial plant species within temporary impact areas in order to preserve the root system and maximize the chance of re-sprouting will also be conducted to aid in re-establishment of impacted vegetation communities.  Utilization of temporary construction mats, or installation of mulch, rock, or sand to minimize machinery impacts and the resulting area requiring restoration after construction activities have ceased will be the primary goal in these delicate communities.  The focus also will be on making extensive seed collections throughout the Project ROW to ensure maximum flexibility in designing effective community-specific seed palettes that focus on rapidly germinating desert annual plant species. Woody perennial plant species will be incorporated into site specific seed mixes as determined by the Restoration Program Manager.  The native desert scrub communities exhibit variable levels of plant species diversity, but all are subject to infertile soils and extremes in average precipitation and temperature.  Vertical mulch installation and application of suitable erosion control materials to control erosion during seasonal flooding events will also be important elements for successful restoration in desert scrub and dune communities.

#### Seed Palette

A generalized seed palette for desert scrub and dune communities is provided in Table 9 below. The palette was developed based on desert scrub plant species that were observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palette is preliminary, and community-specific mixes with specified seed quantities and application rates per acre will be developed as seed collection progresses and site specific restoration plans are produced.  A wide variety of native desert scrub plant species are included on the general palette to provide the Restoration Program Manager and Restoration Specialists with options for designing final seed palettes that will reflect the natural diversity, species composition, and relative abundance of species within each Project temporary impact location.  Final seed palettes will be developed following collection of reference site data within similar undisturbed habitats.

Table 9. Desert Scrub and Dune Generalized Seed Palette

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Abronia villosa | desert sand-verbena | perennial | Herb |
| Achyronychia cooperi | onyx flower | annual | Herb |
| Ambrosia acanthicarpa | annual bur-sage | annual | Herb |
| Ambrosia dumosa | burro-weed | perennial | Shrub |
| Ambrosia salsola [Hymenoclea s.] | Burrobrush | perennial | Shrub |
| Atriplex canescens | fourwing saltbush | perennial | Shrub |
| Atriplex hymenelytra | desert-holly | perennial | Shrub |
| Atriplex lentiformis | big saltbush | perennial | Shrub |
| Baileya pauciradiata | short-ray desert marigold | annual | Herb |
| Bebbia juncea | rush sweetbush | perennial | Shrub |
| Camissonia boothii | desert lantern | annual | Herb |
| Camissonia claviformis | Peirson's evening primrose | annual | Herb |
| Chaenactis artemisiifolia | white pincushion | annual | Herb |
| Chaenactis fremontii | desert pincushion | annual | Herb |
| Croton californicus | California croton | perennial | Herb |
| Cryptantha micrantha | redroot cryptantha | annual | Herb |
| Dalea mollissima | silk dalea | perennial | Herb |
| Encelia actoni | Acton's encelia | perennial | Shrub |
| Encelia farinosa | brittlebush, incienso | perennial | Shrub |
| Encelia frutescens | rayless encelia | perennial | Shrub |
| Ephedra californica | desert tea | perennial | Shrub |
| Ephedra nevadensis | Nevada ephedra | perennial | Shrub |
| Eriastrum eremicum | desert woolly-star | annual | Herb |
| Eriogonum inflatum | desert trumpet | perennial | Herb |
| Eriophyllum wallacei | Wallace's woolly daisy | annual | Herb |
| Erodium texanum | Texas filaree | annual | Herb |
| Eschscholzia minutiflora | pygmy gold-poppy | annual | Herb |
| Fagonia laevis | California fagonia | perennial | Shrub |
| Geraea canescens | desert sunflower | annual | Herb |
| Hesperocallis undulate | desert lily | perennial | Herb |
| Hilaria rigida [Pleuraphis r.] | big galleta | perennial | Grass |
| Hyptis emoryi | desert lavender | perennial | Shrub |
| Justicia californica | chuparosa, beloperone | perennial | Shrub |
| Keckiella antirrhinoides | desert bush penstemon | perennial | Shrub |
| Krameria erecta | pima rhatany, purple-heather | perennial | Shrub |
| Langloisia setosissima | bristly langloisia | annual | Herb |
| Larrea tridentata | creosote bush | perennial | Shrub |
| Lepidospartum squamatum | Scalebroom | perennial | Shrub |
| Loeseliastrum schottii | Schott's calico | annual | Herb |
| Malacothrix glabrata | smooth desert dandelion | annual | Herb |
| Monoptilon bellioides | Mohave desert star | perennial | Herb |
| Nicotiana obtusifolia | desert tobacco | perennial | Herb |
| Palafoxia arida | Spanish needles | annual | Herb |
| Pectis papposa | Cinchweed | annual | Herb |
| Pectocarya setosa | bristly pectocarya | annual | Herb |
| Perityle emoryi | Emory's rock daisy | annual | Herb |
| Petalonyx thurberi | sandpaper plant | perennial | Shrub |
| Plantago patagonica | desert plantain | annual | Herb |
| Psorothamnus emoryi | white dalea | perennial | Shrub |
| Psorothamnus schottii | indigo bush | perennial | Shrub |
| Senecio mohavensis | Mojave groundsel | annual | Herb |
| Simmondsia chinensis | jojoba, goat nut | perennial | Shrub |
| Sphaeralcea ambigua | apricot mallow | perennial | Herb |
| Stillingia linearifolia | linear-leaf stillingia | perennial | Herb |
| Tiquilia plicata | plicate coldenia | perennial | Herb |
| Trixis californica | California trixis | annual | Shrub |
| Uropappus lindleyi | silver puffs | annual | Herb |

#### Vegetation Type Considerations

##### Sonoran Creosote Bush Scrub

An estimated total of 117.40 acres of Sonoran creosote bush scrub will be restored.  This community has very low species diversity and cover values when established, and is expected to develop very slowly within restoration sites.  The seed palette for this community will resemble Sonoran desert mixed scrub with fewer perennial herbs and shrubs and more abundant annual herb species.  The xeric nature of this community results in slow growth, so the community is anticipated to remain extremely open with low diversity through the  maintenance, monitoring , and reporting period.  The majority of desert scrub community restoration occurs within this vegetation community.

##### Sonoran Mixed Woody and Succulent Scrub

An estimated total of 6.75 acres of Sonoran mixed woody and succulent scrub will be restored.  This community has moderate species diversity and cover values when established, and is expected to develop very slowly within restoration sites.  The seed palette for this community will resemble Sonoran desert mixed scrub with more perennial herbs and shrubs and less abundant annual herb species. The focus will not be on replacement of succulent plant species, but will be on heavy seed application and early establishment of the native shrub species in this community.  Vertical mulch will be an important component in this vegetation community. The xeric nature of this community results in slow growth, so the community is anticipated to remain extremely open with low diversity through the  maintenance, monitoring, and reporting period.

##### Sonoran Mixed Woody Scrub

An estimated total of 14.07 acres of Sonoran mixed woody scrub will be restored.   This community has low species diversity and cover values when established, and is expected to develop very slowly within restoration sites.  The seed palette for this community will contain many perennial shrubs and annual herbs, and vertical mulch will be an important component in this vegetation community.  The xeric nature of this community results in slow growth, so the community is anticipated to remain extremely open with low diversity through the  maintenance, monitoring, and reporting period.

##### Sonoran Desert Wash Scrub

An estimated total of 0.58 acres of Sonoran desert wash scrub will be restored.  This community has moderate species diversity but low cover values when established, and is expected to develop moderately slowly within restoration sites.  The seed palette for this community will contain many annual and perennial herbs and shrubs. The focus will be on crown pruning on any mature shrubs, heavy seed application for early establishment of as many of the native herb and shrub species in this community as possible, and application of erosion control materials. The xeric nature of this community, which is also prone to rapid seasonal flooding, results in rapid annual growth along the channel edge and slow growth elsewhere in the community, so the community is anticipated to remain moderately open with low diversity through the  maintenance, monitoring , and reporting period.

##### Sonoran Desert Scrub

An estimated total of 3.47 acres of Sonoran desert scrub will be restored.  This community has moderate species diversity but low cover values when established, and is expected to develop very slowly within restoration sites.  The seed palette for this community will contain many annual and perennial herb and shrub species, and vertical mulch will be an important component in this vegetation community.  The xeric nature of this community results in slow growth, so the community is anticipated to remain extremely open with low diversity through the  maintenance, monitoring, and reporting period.

#### Special Status Wildlife Considerations

##### Barefoot Banded Gecko

Only a small amount (1.41 acres) of this species’ habitat occurs within temporary impact areas, all in areas with desert scrub vegetation.  Temporary as well as permanent habitat impacts to this species are being mitigated through offsite acquisition and management of gecko habitat.   Restoration of desert scrub within the temporary impact areas with gecko habitat will be conducted in a manner consistent with the impact avoidance and minimization measures identified in the incidental take permit issued by CDFG for the Project pursuant to Section 2081 of the California Fish and Game Code.

##### Flat Tailed Horned Lizard

Permanent and temporary impacts to this species’ habitat have been mitigated in advance in accordance with the Flat-Tailed Horned Lizard Rangewide Management Strategy (Flat-Tailed Horned Lizard Interagency Coordinating Committee, 2003) through  payment of a fee.  Restoration activities in this species’ habitat will be conducted in a manner consistent with the Rangewide Management Strategy and the BO and will include measures to avoid and minimize the potential for direct harm.

##### Peninsular Bighorn Sheep

Habitat for this species is broadly distributed in the desert portion of the Project, with temporary impacts occurring mainly in desert scrub.  Mitigation for permanent and temporary impacts to this species includes offsite conservation of large block of contiguous habitat and movement corridors.  Restoration of desert scrub vegetation within or adjacent to occupied peninsular bighorn sheep habitat will be conducted in a manner consistent with the impact avoidance and minimization measures  set forth in MMCRP measure B-7c (CPUC and BLM, 2009) and the BO.

##### Other Sensitive Wildlife

Other sensitive wildlife species that are known to occur in the desert scrub communities include coastal rosy boa and, in limited instances, Quino checkerspot butterfly. The occurrence and habitat requirements of these species will be considered during site-specific restoration planning.

#### Special Status Plant Considerations

Haydon’s lotus occurs in desert scrub in a temporary impact area.  See the RPSP for the applicable restoration measures.

## Grassland and Meadow Vegetation

Grassland and meadow vegetation occurs is scattered locations along the Project alignment.   Appendix A, Table A-4, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

Only one type of grassland vegetation occurs in the temporary impact areas – non-native grassland,

#### Non-Native Grassland

Non-Native Grassland communities are characterized as being dominated by non-native, annual grasses typically of Mediterranean origin. This vegetation community typically occurs on disturbed sites. Dominant species may include ripgut grass (Bromus diandrus), red brome, slender wild oat, Italian ryegrass (Lolium multiflorum), and black mustard (Brassica nigra). Many of these species are invasive and displace desirable native grass species and increase fire-frequency and soil erosion (Cal-IPC, 2010). An estimated total of 48.31 acres of non-native grassland will be temporarily impacted by the Project and restored consistent with this RPSV.

### Restoration Approach

Non-native grassland occurs throughout the Project ROW, and is dominated by non-native, annual grasses mainly of Mediterranean origin. This vegetation community typically occurs on disturbed sites, and many of the grassland species are invasive and displace desirable native grass species, increase fire-frequency, and increase soil erosion (Cal-IPC, 2010). Because of these ecologically damaging characteristics, non-native grassland areas will be re-vegetated with native annual and perennial grasses and forbs, and success criteria have been modified to account for the high cover of non-native species prior to Project impacts.   The focus will be on heavy application of a highly diverse native grass and herb seed mix, and frequent and thorough maintenance treatments of non-native grass and herb species.

### Seed Palette

A generalized seed palette grassland and meadow vegetation communities is provided in Table 10 below. The palette was developed based on native grassland plant species observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palette is preliminary, and community-specific mixes with specified seed quantities and application rates per acre will be developed as seed collection progresses.  A wide variety of native grassland and meadow plant species are included on the general palette to provide the Restoration Program Manager and Restoration Specialists with options for designing final seed palette that will reflect the natural diversity, species composition, and relative abundance of species within each Project temporary impact location.    In impact areas where Quino checkerspot butterfly habitat occurs, dot-plantain will be included in the restoration seed mix.  A final seed palette will be developed following collection of reference site data within similar undisturbed habitats (CPUC and BLM, 2009).

Table 10. Grassland and Meadow Generalized Seed Palette

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Achillea millefolium | yarrow, milfoil | perennial | herb |
| Achnatherum coronatum | giant stipa | perennial | grass |
| Asclepias californica | California milkweed | perennial | herb |
| Bromus carinatus | California brome | annual | grass |
| Calandrinia ciliata | red maids | perennial | herb |
| Carex praegracilis | cluster field sedge | perennial | grass |
| Castilleja exserta | purple owls clover | annual | herb |
| Delphinium parryi | blue larkspur | perennial | herb |
| Gutierrezia sarothrae | broom snakeweed, matchweed | perennial | herb |
| Hordeum brachyantherum | meadow barley | perennial | grass |
| Lasthenia gracilis | common goldenfields | annual | herb |
| Layia glandulosa | white layia | annual | herb |
| Lupinus bicolor | miniature lupine | annual | herb |
| Muhlenbergia rigens | Deergrass | perennial | grass |
| Plantago erecta | dot-seed plantain | annual | herb |
| Potentilla glandulosa | sticky cinquefoil | perennial | Herb |
| Rumex salicifolius | willow dock | perennial | Herb |
| Sidalcea malviflora | Checkerbloom | perennial | Herb |
| Stipa cernua [Nassella c.] | nodding needlegrass | perennial | Grass |
| Stipa lepida [Nassella l.] | foothill needlegrass | perennial | Grass |
| Stipa pulchra [Nassella p.] | purple needlegrass | perennial | Grass |
| Thysanocarpus curvipes | lace pod | annual | Herb |
| Trifolium ciliolatum | tree clover | annual | Herb |
| Tropidocarpum gracile | slender dobie-pod | perennial | Herb |
| Uropappus lindleyi | silver puffs | annual | Herb |
| Wyethia ovata | southern mule's ear | perennial | Herb |

#### Vegetation Type Considerations

##### Non-Native Grassland

An estimated total of 48.31 acres of non-native grassland will be restored.  This community has moderate species diversity and high non-native plant species cover values when established.  These areas will be restored with a grassland and meadow seed mix intended to promote species diversity, with many legume species that can help develop more fertile site soils over time. This community is expected to develop relatively quickly within restoration sites and is anticipated to have a relatively high cover of non-native plant species (approximately 20 percent) by the end of the  maintenance, monitoring, and reporting period due to the presence of well-developed non-native plant seed bank on the site soils.

#### Special Status Wildlife Considerations

##### Quino Checkerspot Butterfly

Restoration plans for non-native grassland will take into consideration any Quino habitat that was present and will replicate the habitat at the site.   The Quino checkerspot butterfly is associated with specific flora that serves as larval host plants (e.g., dot-seed plantain). Larval host plant species and potential nectaring sources such as dot seed plantain, southern Chinese houses, Coulter's snapdragon, purple owl’s clover and thread-leaved bird's-beak will be included in site specific seed mixes for appropriate Quino checkerspot habitat. The preferred habitats largely consist of herbs and forbs occurring on cryptogrammic crusts and within clay soils often associated with poor drainage. Onsite restoration as mitigation for temporary impacts to habitats that support the Quino checkerspot butterfly will be completed in kind, and will involve the replacement specific soil parameters onsite. Soil disturbance in Quino checkerspot butterfly habitat will be minimized and may include the use of construction mats to avoid soil compaction. Planting methods in Quino checkerspot butterfly habitat will be limited to seeding. Seeding will occur from October through January to avoid potential butterfly disturbance during the flight season and will be consistent with the restoration procedures outlined in Appendix II in the Recovery Plan for the Quino Checkerspot Butterfly (USFWS 2003). Restoration within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures  set forth in MMCRP measures B-7i (CPUC and BLM 2009) and the BO.

##### Other Sensitive Wildlife

Other sensitive wildlife species that are known to occur in the grassland and meadow communities include southwestern pond turtle (Clemmys marmorata pallida), California legless lizard, San Diego horned lizard, San Diego ring-necked snake, Townsend's big-eared bat, and pallid bat (Antrozous pallidus). The occurrence and habitat requirements of these species will be considered during site-specific restoration planning.

#### Special Status Plant Considerations

The plant species of concern are not associated with non-native grassland.  However, in some temporary impact areas, non-native grassland is intermixed with chaparral, coastal scrub, and woodland vegetation that does support special status plants.

## Herbaceous Wetlands, Freshwater, and Stream Vegetation

Herbaceous wetlands, freshwater, and stream vegetation occurs in connection with water resources that are protected under federal and state law and have been avoided by the Project to the maximum extent possible.    Appendix A, Table A-5, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

Non-vegetated channel is the only type of this community that occurs in the temporary impact areas.

#### Non-Vegetated Channel

Non-vegetated channel, as mapped within the Project ROW and Project impact areas, refers to ephemeral stream channels or desert dry washes where infrequent water presence and/or frequent scour during seasonal precipitation events within the channel or wash limits the establishment of perennial and/or annual plant species. An estimated total of 2.37 acres of non-vegetated channel will be temporarily impacted by the Project and restored consistent with this RPSV.

### Restoration Approach

The majority of temporary Project impacts to ‘waters’ disturb portions of stream channels or desert dry washes with ephemeral stream hydrology.  The most common temporary Project impacts in these areas will be “fill,” or placement of soil or rock in a waterway in order to create a stable road bed or base for construction equipment. In several instances, culverts may be placed in waterways, and these are also considered “fill.”  When rock or other materials will be brought from offsite locations to facilitate construction activities in and adjacent to ‘waters’, only clean fill materials will be allowed. In some Project areas, it may be necessary for construction crews to perform excavation within jurisdictional areas.  Excavations may destroy portions of the stream banks where present, and these will also be restored after Project construction is completed.  Due to the sensitivity of the watershed associated within herbaceous wetlands, freshwater and stream habitats, restoration site preparation activities will consist of applying placing BMPs (e.g., sandbags, silt fencing), soil testing, and hand weeding. These activities will occur as part of implementation of the HMMP.  Restoration of vegetation on the edges of stream channels will occur under this RPSV within temporary impact areas and under the HMMP on the mitigation lands identified for impacts to federal and state waters.   Avoidance and minimization measures as outlined in the MMCRP, BO, Project permits, and other Project determinations will be followed.

#### Seed Palette

Seed palettes for restoring temporary impacts to dry washes and non-vegetated stream channels are presented below in Tables 11, 12, and 13.  The seed palettes have been developed based on native plant species observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palettes are subject to change, and specified seed quantities and application rates per acre will be developed for these palettes as seed collection progresses.  The seed palettes will be verified and finalized following collection of reference site data within similar undisturbed habitats (CPUC and BLM, 2009). The hydroseed mixes below will be applied within Project temporary impact areas to dry washes, and ephemeral and intermittent stream channels.  The seed mixes are designed to provide rapid erosion control within the first growing season, where possible, and re-introduce native grasses, herbs, and/or shrubs to the edges of the channel and the stream banks where the jurisdictional areas transition into upland vegetation communities.  Three distinct preliminary seed mixes have been designed for various portions of the Project ROW, which are identified by milepost in the following tables.  These seed mixes will be applied by hydroseed as described in Section 3 (where possible), or by hand broadcasting in temporary impact areas of the Project ROW where hydroseed equipment cannot gain access.  The mixes are intended to be applied to the stream banks and adjacent upland areas extending approximately 10 to 15 feet outward from the top of bank on both sides of the stream channel or dry wash.

Table 11.  Desert Dry Wash Seed Palette (MP 0-34)

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Ambrosia dumosa | Burrobush | perennial | Shrub |
| Camissonia boothii | Booth’s evening primrose | annual | Herb |
| Cryptantha muricata | Redroot cryptantha | perennial | Herb |
| Geraea canescens | desert sunflower | annual | Herb |
| Plantago patagonica | wooly plantain | annual | Herb |
| Pleuraphis rigida | big galleta grass | perennial | Grass |

Table 12.  Interior Mountain Non-Vegetated Channel Seed Palette (MP 34-92)

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Artemisia douglasiana | Douglas’ mugwort | perennial | herb |
| Chaenactis artemisifolia | white pincushion | annual | herb |
| Elymus trachycaulis ssp. trachycaulis | slender wheatgrass | perennial | grass |
| Gutierrezia californica | California matchweed | perennial | shrub |
| Mimulus bicolor | yellow monkeyflower | Annual | Herb |
| Sisrynchium bellum | blue-eyed grass | perennial | Herb |

Table 13.  Coastal Slope and Foothill Non-Vegetated Channel Seed Palette (MP 92-117)

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Bromus carinatus | California brome | perennial | Grass |
| Escholtzia californica | California poppy | annual | Herb |
| Platago erecta | dotseed plantain | perennial | Herb |
| Lotus scoparia | Deerweed | perennial | Shrub |
| Muhlenbergia rigens | Deergrass | perennial | Grass |
| Phacelia distans | common phaecilia | annual | Herb |

#### Vegetation Type Considerations

##### Non-Vegetated Channel

An estimated total of 2.37 acres of non-vegetated channel will be restored.  This community has moderate species diversity and cover values when established.  These areas will be restored with regional seed mixes intended to provide rapid erosion control (within one growing season) and a native plant buffer along the stream channel edge.  This community is expected to develop slowly in the desert dry washes, and relatively quickly within the coastal slope and foothill restoration sites.  The focus will be on matching the stream grade and channel dimensions after construction to the undisturbed upstream and downstream sections of the channel or dry wash, and on installation of erosion control materials and BMPs to maintain favorable surface hydrology conditions. Unvegetated channels are anticipated to be well-developed by the end of the  maintenance, monitoring, and reporting period.

#### Special Status Wildlife Considerations

Small areas of dry wash occur in multiple temporary impact areas.  Where the impact area has been identified as habitat for one of the special status wildlife species, restoration activities will be conducted in accordance with the impact avoidance and minimization measures for those species specified in the MMRCP and BO.  Habitat for arroyo toad and peninsular bighorn sheep are known to occur in temporary impact areas with dry washes.

Other sensitive wildlife species that are known to occur in the herbaceous wetland, freshwater, and stream communities include southwestern pond turtle, California legless lizard, San Diego ring-necked snake, and two-striped garter snake (Thamnophus hammondii). The occurrence and habitat requirements of these species will be considered during site-specific restoration planning.

#### Special Status Plant Considerations

Tecate tarplant occurs in dry washes in temporary impact areas.

## Riparian Woodland and Forest Vegetation

Riparian woodland and forest vegetation occurs in areas with water resources that are protected by federal and state law and have been avoided to the maximum extent possible by the Project. Appendix A, Table A-6, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

The total amount of this community in temporary impact areas is 0.086 acre.  Southern coast live oak riparian forest occurs at the site of guard areas and in one temporary work area.

#### Southern Coast Live Oak Riparian Forest

Southern coast live oak riparian forest varies from dense to open, evergreen riparian forest dominated by coast live oak and a variety of willow species. Subdominant species may include western sycamore (Platanus racemosa), poison oak (Toxicodendron diversilobum), mule fat (Baccharis salicifolia), Mexican elderberry (Sambucus mexicana), and Douglas’ mugwort (Artemisia douglasiana). Common associates in the canopy of this vegetation community include Fremont's cottonwood (Populus fremontii), black willow (Salix gooddingii), and arroyo willow (Salix lasiolepis). This community occurs along the outer floodplains of canyons and valleys on fine-textured alluvial soils associated with larger creeks (Holland, 1986). This community is typically richer in herbaceous species in the understory rather than shrub species (Holland, 1986).

### Restoration Approach

The Project is not anticipated to result in impacts to individual oak, willow, cottonwood, sycamore, or ash trees within southern coast live oak riparian woodland vegetation communities.  Temporary impacts will result to the understory of this community only, so restoration of temporary impacts will focus solely on the native understory of the riparian woodland areas.

#### Seed Palette

A seed palette for southern coast live oak riparian forest is presented below in Table 14.  The seed palette has been developed based on native riparian woodland and forest plant species observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palettes are subject to change, and specified seed quantities and application rates per acre will be developed for the palette as seed collection progresses and site specific restoration plans are produced.  The seed palette will be verified and finalized following collection of reference site data within similar undisturbed habitats (CPUC and BLM, 2009).

Table 14. Southern Coast Live Oak Riparian Forest Seed Palette

| Species | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Artemisia douglasiana | Mugwort | Perennial | Shrub |
| Baccharis salicifolia | mule fat | Perennial | Shrub |
| Bromus carinatus | California brome | Annual | Grass |
| Carex praegracilis | cluster field sedge | Perennial | Grass |
| Mimulus guttatus | common monkey-flower | Annual | Herb |
| Rosa californica | California rose | Perennial | Shrub |
| Rubus ursinus | California blackberry | Perennial | Vine |
| Stachys ajugoides | hedge nettle | Perennial | Herb |
| Toxicodendron diversilobum | poison oak | Perennial | vine, shrub |
| Urtica dioica | hoary nettle | Perennial | Herb |

#### Vegetation Type Considerations

##### Southern Coast Live Oak Riparian Forest

An estimated total of 0.08 acre of southern coast live oak riparian forest will be restored.  This community has moderate species diversity and plant species cover values when established.  The focus will be on avoidance of root zone impacts to coast live oak and other tree species during construction activities, as well as restoration of understory species with a diverse mix of annual and perennial grasses, herbs, and shrubs.  This community occurs in relatively mesic areas and is expected to develop relatively quickly within restoration sites. The restored understory areas are anticipated to be well-developed by the end of the  maintenance, monitoring, and reporting period.

#### Special Status Wildlife Considerations

##### Arroyo Toad

If used, container planting methods within riparian forest and woodland habitats should be completed in the winter months before the breeding season of arroyo toad.  Restoration activities  within this species’ habitat will be conducted in a manner consistent with the impact avoidance and minimization measures in MMCRP  measures B-7j and B-12b (CPUC and BLM 2009) and in the BO.

##### Least Bell’s Vireo and Southwestern Willow Flycatcher

Sensitive bird species such as the least Bell’s vireo and southwestern willow flycatcher are known to use riparian woodland and forest habitats for nesting and foraging. Least Bell’s vireo prefers to nest in low, dense, scrubby vegetation in early successional areas and is particularly dependent on corridors of willow dominated habitat along rivers and streams. The southwestern willow flycatcher is known to breed in a variety of riparian habitats with multi-tiered canopies and saturated soils or surface water present (Grinnell and Miller, 1944). Planting methods for riparian woodland and forest or riparian scrub habitats may include planting and seeding, but these activities should be completed before or after the nesting season (typically from mid-March to September). Weed control and other maintenance activities completed during nesting season should be monitored by a biological monitor to avoid any disturbance to sensitive bird species.  Restoration within these species’ habitats will be conducted in a manner consistent with the impact avoidance and minimization measures  set forth in MMCRP measures B-7e (CPUC and BLM 2009).

##### Other Sensitive Wildlife

Other sensitive wildlife species that are known to occur in southern coast live oak riparian forest include bald eagle, California spotted owl (Strix occidentalis occidentalis), southwestern pond turtle, large-blotched salamander (Ensatina eschscholtzii klauberi), California legless lizard, San Diego horned lizard, San Diego ring-necked snake, San Diego mountain kingsnake (Lampropeltis zonata pulchra), two-striped garter snake, Townsend's big-eared bat, pallid bat, and western red bat (Lasiurus blossevillii).  The occurrence and habitat requirements of these species will be considered in site-specific restoration planning.

#### Special Status Plant Considerations

None of the special status plants is known to occur in the riparian forest and woodland within temporary impact areas.

## Woodland and Forest Vegetation

Woodland and forest vegetation occurs in a limited number of temporary impact areas along the Project alignment. Appendix A, Table A-7, identifies temporary impact areas with this vegetation by milepost, type of impact area, and structure number.

### Community Descriptions

The two types of this vegetation that occur in temporary impact areas are coast live oak woodland and peninsular juniper woodland and scrub.

#### Coast Live Oak Woodland

Coast live oak woodland is an evergreen woodland community, dominated by coast live oak that may reach a height of 35 to 80 feet. The shrub layer may consist of toyon, Mexican elderberry, fuchsia-flowered gooseberry (Ribes speciosum), and poison oak. A dense herbaceous understory is often present with miner’s lettuce (Claytonia perfoliata var. perfoliata) and chickweed (Stellaria media) as potential dominant species. This community occurs along the coastal foothills of the Peninsular Ranges, typically on north-facing slopes and in shaded ravines.  An estimated total of 3.60 acres of coast live oak woodland occur in the temporary impact areas,

#### Peninsular Juniper Woodland and Scrub

Peninsular juniper woodland and scrub is relatively xeric, dense woodland dominated by California juniper (Juniperus californica) with lesser components within the vegetation community comprised of honey mesquite, sugar bush, silver cholla, and California buckwheat. This community is located on alluvial fans and desert slopes. An estimated total of 0.32 acre of peninsular juniper woodland and scrub occurs in the temporary impact areas.

### Restoration Approach

As with the riparian forest and woodland community, restoration of this community in temporary impact areas will focus on the understory vegetation.  Acorns and juniper berries also will be planted.  Project impacts to native trees are being mitigated through acquisition and preservation of woodlands.

#### Seed Palette

Seed palettes for coast live oak woodland and peninsular juniper woodland and scrub are presented in Tables 15 and 16.  The seed palettes have been developed based on native woodland and forest plant species observed and recorded by SDG&E staff and contractors between 2008 and 2010 on or adjacent to the Project ROW. The seed palettes are subject to change, and specified seed quantities and application rates per acre will be developed for these palettes as seed collection progresses and site specific restoration plans are developed.  The seed palettes will be verified and finalized following collection of reference site data within similar undisturbed habitats (CPUC and BLM, 2009).

Table 15. Coast Live Oak Woodland Seed Palette

| Species¹ | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Artemisia douglasiana | mugwort | Perennial | Herb |
| Allophyllum gilioides | straggling false-gilia | Annual | Herb |
| Allophyllum glutinosum | blue false-gilia | Annual | Herb |
| Bromus carinatus | California brome | Annual | Grass |
| Cirsium occidentale | cobwebby thistle | Perennial | Herb |
| Claytonia perfoliata | miner's lettuce | perennial | Herb |
| Collinsia parviflora | blue-eyed Mary | annual | Herb |
| Elymus glaucus | blue wildrye | perennial | Grass |
| Emmenanthe penduliflora | whispering bells | annual | Herb |
| Eriogonum fasciculatum | flat-topped buckwheat | perennial | Shrub |
| Galium andrewsii | moss-leaf bedstraw | perennial | Herb |
| Galium aparine | goose grass | annual | Herb |
| Gilia capitata | ball gilia | annual, perennial | Herb |
| Keckiella ternate | summer bush penstemon | perennial | Shrub |
| Leptosiphon floribundus | summer snow | annual | Herb |
| Lessingia glandulifera | valley lessingia | annual | Herb |
| Lupinus bicolor | miniature lupine | annual | Herb |
| Nemophila menziesii | baby blue-eyes | annual | Herb |
| Pectocarya setosa | bristly pectocarya | annual | Herb |
| Penstemon spectabilis | violet beard-tongue | perennial | Herb |
| Phacelia minor | wild Canterbury-bell | annual | Herb |
| Scutellaria tuberosa | Danny's skullcap | perennial | Herb |
| Viola purpurea | golden violet | perennial | Herb |

Note

¹ Due to the large size of coast live oak acorns and low germination rates it has been excluded from the proposed hydroseed mix. The Restoration Specialist may choose to hand seed acorns at their discretion.

Table 16.  Peninsular Juniper Woodland Seed Palette

| Species¹ | Common Name | Annual/ Perennial | Life Form |
| --- | --- | --- | --- |
| Allophyllum gilioides | straggling false-gilia | annual | Herb |
| Allophyllum glutinosum | blue false-gilia | annual | Herb |
| Cirsium occidentale | cobwebby thistle | perennial | Herb |
| Cryptantha intermedia | nievitas cryptantha | annual | Herb |
| Emmenanthe penduliflora | whispering bells | annual | Herb |
| Encelia actonii | Acton's encelia | perennial | Shrub |
| Ericameria pinifolia | pine-bush | perennial | Shrub |
| Eriogonum fasciculatum | flat-topped buckwheat | perennial | shrub |
| Gilia capitata | ball gilia | annual, perennial | Herb |
| Lessingia glandulifera | valley lessingia | annual | Herb |
| Lupinus bicolor | miniature lupine | annual | Herb |
| Pectocarya setosa | bristly pectocarya | annual | Herb |
| Penstemon spectabilis | violet beard-tongue | perennial | Herb |
| Phacelia minor | wild Canterbury-bell | annual | Herb |

Note

¹ Due to the size of peninsular juniper berries and low germination rates it has been excluded from the proposed hydroseed mix. The Restoration Specialists may choose to hand seed berries at their discretion.

#### Vegetation Type Considerations

##### Coast Live Oak Woodland

- An estimated total of 3.60 acres of coast live oak woodland will be restored.  This community has moderate species diversity and plant species cover values when established.  The focus will be on avoidance of root zone impacts to coast live oak trees during construction activities, and restoration of understory species with a diverse mix of annual and perennial grasses, herbs, and shrubs.  This community occurs in relatively mesic areas and is expected to develop relatively quickly within restoration sites. The restored understory areas are anticipated to be well-developed by the end of the  maintenance, monitoring, and reporting period.

##### Peninsular Juniper Woodland and Scrub

An estimated total of 0.32 acres of peninsular juniper woodland and scrub will be restored.  This community has low species diversity and cover values when established.  The focus will be on crown pruning of mature juniper shrubs/trees in impact areas to promote crown sprouting during the restoration period, and heavy seed application of native herb and shrub understory components of juniper woodland and scrub. This community is expected to develop slowly within restoration sites and is anticipated to remain moderately open by the end of the  maintenance, monitoring, and reporting period.

#### Special Status Wildlife Considerations

Where the impact area has been identified as habitat for one of the special status wildlife species, restoration activities will be conducted in accordance with the impact avoidance and minimization measures for those species specified in the MMRCP and BO.  Habitat for arroyo toad is known to occur in some temporary impact areas with oak woodland; peninsular bighorn sheep habitat is known to occur in areas with juniper woodland.

Other sensitive wildlife known to occur in coast live oak woodland and peninsular juniper woodland and scrub include bald eagle, California spotted owl, large-blotched salamander, California legless lizard, San Diego horned lizard, San Diego mountain kingsnake, San Diego ring-necked snake, two-striped garter snake, Townsend's big-eared bat, pallid bat, and western red bat.  The occurrence and requirements of these species will  be considered in site-specific restoration planning.

#### Special Status Plant Considerations

Haydon’s lotus occurs within peninsular juniper woodland.

## Other Areas

Within many temporary impact areas, a portion of the land is already disturbed or the vegetation that will be removed is not part of a sensitive community.  Restoration of these areas will be addressed through the site-specific planning process.  If the area has been identified as habitat for any of the 15 special status wildlife or plant species, the restoration will be planned with the occurrence and requirements of those species in mind.  (Quino checkerspot butterfly habitat is known to include disturbed areas;  several special status plants occur within existing roads.)  If the area is not habitat for any of the 15 special status species, revegetation will be planned to meet the requirements of the applicable SWPPP.  In both cases, seed mixes will be determined in the site-specific restoration plan for the temporary impact area, and the applicable species’ impact avoidance and minimization measures will be implemented.

Some temporary impact areas are adjacent to permanent impact areas where some revegetation will occur under  the SWPPP for the site.  The site-specific plan for the temporary impact area will identify such circumstances, and the seed mix and restoration for the permanent impact area will be coordinated with that for the temporary impact area.

# Maintenance, Monitoring, and Reporting Requirements

This section describes the maintenance, monitoring, and reporting requirements that will apply to the restoration  sites.

## Maintenance, Monitoring, and Reporting Period

Maintenance in the form non-native and invasive plant removal will be initiated at each restoration site prior to planting, as detailed in the Weed Control Plan and section 3.2.2 of this RPSV.    Thereafter, each restoration site will be maintained and monitored for a minimum of five years or until the success criteria identified in the applicable site-specific restoration plan are achieved.  The time required to meet success criteria at a specific site, and therefore the duration of the post-planting maintenance and monitoring period, will depend on the level of disturbance at the site and the type of vegetation community being restored.  Generally the following guidelines will apply:

- Except at sites where the top soil has been removed and chaparral or desert scrub communities are being restored, the standard post-planting maintenance and monitoring period will be five years.

- At sites where the top soil has been removed and chaparral or desert scrub communities are being restored, the standard post-planting maintenance and monitoring period will be ten years.

Table 17 provides a generalized schedule of pre- and post-planting maintenance, monitoring, and reporting activities.  The Restoration Program Manager will prepare and maintain a master schedule of maintenance, monitoring, and reporting tasks for all of the restoration sites.

## Maintenance and Monitoring Before and During Planting

Removal of non-native and invasive plants will occur at the post-construction site in accordance with the Weed Control Plan and section 3.2.2 of this RPSV.  Erosion control and runoff diversion will occur in accordance with the applicable SWPPP until the site-specific restoration plan has been approved for the location.

Table 17.  Generalized Schedule of Maintenance, Monitoring, and Reporting Activities Before, During, and After Planting

| Task | Pre-Planting Period | Installation Period | Post-Planting Period |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Year 1 | Year 2 | Year 3 through Completion |
| Pre-Construction Site Documentation | Prior to disturbing sensitive vegetation in temporary impact areas |  |  |  |  |
| Post-Construction Site Documentation | As soon as possible after cessation of activities and removal of equipment and no later than when site measures are required under the applicable Storm Water Pollution Prevention Plan (SWPPP). |  |  |  |  |
| Pre-Restoration Site Weeding | As per Weed Control Plan and at least 30 days prior to planting. |  |  |  |  |
| Site-Specific Restoration Plan (Site Plan) | At least 45 days prior to site preparation for restoration, excluding weeding activities. |  |  |  |  |
| Restoration Site Installation |  | As specified in Site Plan |  |  |  |
| As-Built Report |  |  | No later than 120 days after planting |  |  |
| Maintenance and Monitoring Site Visits |  |  | At least monthly for first 120 days after planting; at least 4 additional site visits during remainder of year. | Six site visits, with one at the peak of growing season per vegetation community restored.1 | Quarterly through Year 5, as specified in Site Plan thereafter2 |
| Maintenance and Monitoring Reports |  |  | Monthly first 120 days after planting; quarterly thereafter. | Quarterly | Quarterly through Year 5, as specified in Site Plan thereafter2 |
| Reference Photos | Include in pre- and post-construction documentation |  | Day planting completed, 120 days later, and 1 year after planting is completed. | Annually | Annually |
| Remedial and Contingency Measures | As needed | As needed | As needed | As needed | As needed |
| Performance Evaluation Reports |  |  | Annually | Annually | Annually |

Notes

1	One of the site visits for desert scrub vegetation communities should be conducted between February and March,  between March and April for coastal and montane scrub communities, and between July and August for wetland/riparian communities.

2	For sites were the top soil has been removed and chaparral or desert scrub will be restored, the standard maintenance and monitoring period after planting will be 10 years.  It is anticipated that maintenance and monitoring site visits and reports would be less frequent for such sites during years 6 through 10 than during years 1-5.

## Maintenance and Monitoring After Planting

### As-Built Assessment

In addition to the maintenance and monitoring reports, an As-Built assessment report will be prepared for each restoration site by the Restoration Program Manager and submitted to the CPUC, BLM, USFWS, and CDFG (and  USFS for restoration on their managed lands) no later than 120 days after the hydroseeding of the site(s) included in the report. More than one restoration site may be included in each as-built report. Each as-built report will document what preparation activities were implemented for each site, specify the quantities, types, and dates of hydroseed installed, and provide photographs taken from pre-designated points at each site. The Restoration Specialist will keep records of site preparation activities and restoration activities. In addition, any substantial problems encountered, or necessary changes made to the Program in the field will be recorded and included in the As-Built assessment report. Recommendations for corrective measures, if any, will be made by the Restoration Specialist immediately upon conclusion of the onsite As-Built assessment.

### Maintenance Activities

Maintenance activities will be initiated concurrent with installation and will continue until the success criteria for the site have been met. Maintenance activities on the site will be conducted monthly during the 120-day establishment period, quarterly during the remainder of year one of the project, and quarterly or as directed by the Restoration Specialist during the rest of the period.  Recommendations for maintenance efforts will be based upon qualitative site observations and will include maintenance items listed below.

#### Non-Native/Invasive Plant Removal

Non-native and invasive plant (weed) control will begin with the 120-day establishment period and continue at a minimum throughout the maintenance, monitoring, and reporting period as needed.  The Restoration Specialist will monitor physical and/or chemical herbicide applications within the restoration areas and provide recommendations for additional weed control if necessary.  Weed control will consist of the complete removal of selected non-native vegetation (i.e., seed heads, stems, roots), and all debris and slash generated from weed removal activities will be disposed of offsite in a legally acceptable manner.

Weed control measures may include direct physical or mechanical removal (e.g., cutting with weed whip machines, mowing) and herbicide application.  Weeding will be performed as recommended by the Restoration Specialist to keep any weeds establishing on the restoration sites at manageable levels.  The species presented in Section 3 will be removed before seed-set (other species that appear may be added to this list if deemed necessary by the Restoration Specialist). All Program weed control activities will be implemented according to the Project’s Weed Control Plan (RECON, 2010).

#### Trash/Debris Removal

Trash will be removed from the restoration areas by hand during monthly (120-day installation period) and quarterly maintenance visits.  Trash consists of all man-made materials, equipment, or debris dumped, thrown, washed, blown, and left within the restoration areas.    Deadwood and leaf litter of native trees and shrubs will not be removed.  The Restoration/Maintenance Contractors will be responsible for prompt trash and debris removal. Following each site inspection, the Restoration Specialists will communicate any additional trash and debris removal requirements to the Restoration Contractor.

#### Erosion Control

The Restoration Specialists will monitor the sites at each visit for erosion. The Restoration/Maintenance Contractors are responsible for preventing erosion through application of BMPs where required. In addition to the establishment of native vegetation, which will minimize erosion, non-vegetative erosion control measures may be used as prescribed by the Restoration Specialist or Restoration Program Manager. Such erosion control measures, or BMPs, may include certified weed-free straw mulch application, jute netting, sandbags, soil binders, trenches, or dissipaters. Any such measures must preclude the introduction of weed species into the seed bank of areas where native vegetation either occurs or is to be restored. Drainage and sedimentation control devices will be routinely cleaned, maintained, and repaired prior to and during the rainy season by the Restoration/Maintenance Contractor. All repairs to these systems will be executed immediately to offset erosion problems.  All erosion control and remedial measures must be consistent with the SWPPP for the site.

#### Access Restriction

The Restoration/Maintenance Contractors will install, at the direction of the Restoration Specialist or Restoration Program Manger, temporary fencing and/or signage restricting access to the restoration areas when determined that pedestrian traffic or vandalism has become problematic at a site. Vertical mulch (described below) may also be used to restrict access to restoration areas.

#### Vertical Mulching

Vertical mulching involves installing plants or dead and downed plant materials into the ground to discourage unwanted entry into restoration areas. This practice may be used at construction yards, stringing areas, or other areas in which public access is not permissible and fencing is not the preferred method of restricting unwanted entry. Vertical mulch is often used in desert environments; however, this approach may be used within other habitats as determined necessary by the Restoration Specialist or Restoration Program Manager.  Vertical mulch (shrubs, cacti, grasses, and other plant material either dead or alive) can reduce wind speed and facilitate deposition of blowing soil and organic litter.   It also  helps to obscure closed roads or barren ROWs, which is especially important at former access roads or staging areas to prevent trespass.  Replanted plants for vertical mulch will not be irrigated, are not subject to restoration success criteria, and may be allowed to expire.

### Monitoring and Reporting Tasks

Maintenance and performance monitoring are required and must be reported.  Maintenance monitoring will be conducted by the Restoration Specialists to determine the effectiveness of maintenance activities on each restoration site.  The Restoration Specialist shall prescribe any additional maintenance activities that may be required.  Performance monitoring will be completed by the Restoration Specialists to document restoration site progress relative to the established performance criteria, and for the Restoration Specialist to prescribe any remedial measures that may be required to ensure that each restoration site meets the performance criteria established for the site.

#### Maintenance Monitoring

The Restoration Specialists will perform regular maintenance inspections according to the  schedule established for the site (see  Table 17 for generalized schedule). Qualitative monitoring will be conducted during each maintenance monitoring visit to assess seedling recruitment from native hydroseed and natural sources, native plant vigor and development, soil moisture content, presence/absence of plant pests or diseases, erosion and/or drainage conditions onsite, presence/absence of non-native or invasive plant species, trash or debris accumulation, wildlife presence/absence, and project fencing and signage condition (where applicable).  The Restoration Specialists will also monitor the installation and maintenance of all best management practices (BMPs) outlined in accordance with the restoration standards of the CPUC, BLM, USDA Forest Service, and all other respective agencies. Qualitative monitoring will also require establishment of photo points to visually document restoration site progress.  A series of fixed photo points will be established by the Restoration Specialist within each restoration site. A minimum of four photo points per site will be established to allow visual evaluation of the site. Photo points will be keyed to permanent features unlikely to change or disappear during the monitoring periods. Where no such feature is available, a monument will be marked by GPS coordinates and or a 2-foot (0.6 m) length of 0.5-inch (1.2 cm) rebar will be driven into the ground with 2 inches (5 cm) left exposed above the ground. All photo points will be marked on an aerial photograph showing GPS coordinates and permanent landscape features. Photos will be taken during all maintenance monitoring site visits by the Restoration Specialists.  Following each maintenance inspection, the Restoration Specialists will submit maintenance monitoring reports to the Restoration Contractor and to SDG&E via the Restoration Program Manager.

#### Maintenance Monitoring Reports

Following each maintenance inspection, the Restoration Specialist will submit a maintenance monitoring report to the Restoration/Maintenance Contractors and to SDG&E via the Restoration Program Manager.  The Restoration Program Manager will provide a standardized report form that Restoration Specialists will utilize for maintenance monitoring and reporting. The ultimate purpose of the maintenance monitoring reports is to advise all parties whether sufficient progress is being made to ensure on-schedule, successful completion of the Program. All qualitative monitoring visits to the restoration sites will be documented with a monitoring report, which will be submitted to the Restoration/Maintenance Contractors via the Restoration Program Manger.  Any restoration site deficiencies will be noted in the monitoring report, with accompanying recommendations for maintenance and/or remedial actions.  Maintenance monitoring and reporting will be performed monthly during the 120-day period with four more site visits the remainder of year one, six site visits during year two and quarterly or as other determined in the plan for the site for the remainder of the period. If any portion of the monitoring program for a site is extended past the standard period (five or 10 years),  the reporting requirements during the extended period will be the same as the last year of the standard period or as other determined in consultation with USFWS and CDFG.

#### Performance Monitoring

Performance monitoring will include quantification of vegetative cover and the establishment of a series of fixed photo-points throughout the restoration area. Annual performance monitoring will be completed by the Restoration Specialists one year after installation and will continue, at a minimum, annually until the restoration sites have met the success criteria for the site.   Quantitative monitoring will be conducted to determine total bare ground cover, total native species cover and composition, total non-native species cover and composition, vertical stratification of native herb, shrub, and tree species on each restoration site, and overall plant species diversity.  All quantitative monitoring will be conducted using permanent vegetation transects or quadrats (see Table 18 below).

Table 18. RPSV Performance Monitoring Methods and Target Sampling Area

| Project Area | Performance Monitoring Method | Target Sampling Area (% of Restoration Site) |
| --- | --- | --- |
| Access Roads | Quantitative monitoring using up to 30 randomly placed 1-meter by 1-meter square quadrats. Number of quadrats will be adjusted based on actual disturbance area. | 2% |
| Guard Areas | Qualitative monitoring | N/A |
| Construction Yards | Quantitative monitoring using up to 30 and no fewer than 2 randomly placed 50-meter long by 5-meter wide point-intercept transects. Lengths may be shorter than 50-meters long due to the size of the restoration area. Final number and length of transects will be adjusted based on actual disturbance area. | 2% |
| Stringing Sites | Quantitative monitoring using up to 3 randomly placed 25-meter long by 5-meter wide point-intercept transects. Lengths may be shorter than 50-meters long due to the size of the restoration area. Final number and length of transects will be adjusted based on actual disturbance area. | 2% |
| Work Areas | Quantitative monitoring using up to 20 randomly placed 1-meter by 1-meter square quadrats. Number of quadrats will be adjusted based on actual disturbance area. | 2% |

Permanent vegetation transects will be utilized within larger restoration sites and will be marked with Global Positioning System (GPS) coordinates, and the direction of each transect will be recorded using a compass. The starting point for each transect will be determined by overlaying a grid onto aerial photographs of the Project route and randomly selecting transect locations that do not overlap. The permanent vegetation transects will be sampled using the point-intercept method (Canfield 1941), and adapted by California Native Plant Society (CNPS, 2001).  A transect tape will be run between two posts generally between 25 to 50 meters apart, and a vegetative intercept line will be visually projected above and below the tape at every half-meter mark.  Each plant within the herb, shrub, or tree strata that intercepts the projected line will be recorded, by species.  In addition, all plant species present within the five-meter wide “species richness” portion of the transect will be recorded by species. All data will be utilized to determine total percent bare ground, percent native plant cover, percent non-native plant cover, overall species richness and diversity, and percent Quino host/nectar plant (where required).  The percent cover for each species (including bare ground) will be 100 times the number of observations of that species, divided by the total number of sample points.

Permanent vegetation quadrats (1-meter by 1-meter) will be utilized within smaller restoration sites, and the center point for each quadrat will be marked with Global Positioning System (GPS) coordinates. The position for each quadrat will be determined by overlaying a grid onto aerial photographs of the Project route and randomly selecting locations that do not overlap. Every plant species in each quadrat will be recorded by number and estimated cover.  All data will be averaged to determine total percent bare ground, percent native plant cover, percent non-native plant cover, overall species richness and diversity, and percent Quino host/nectar plant (where required).  The same quadrats will be re-sampled each year to reduce the likelihood that changes detected from year to year will be due to chance alone. All field data will be recorded on standardized data sheets.

#### Performance Monitoring Reports

The data collected for all Project restoration sites within a given year will be compiled and included in an annual monitoring report.  Due to the large number of individual restoration sites, the Restoration Program Manager will determine how annual reports will be structured by the Restoration Contractor to meet agency requirements and facilitate a thorough and timely review.  Annual monitoring reports will be submitted to the CPUC, BLM, USFWS, and CDFG (and USFS for restoration on USFS lands) during the  maintenance, monitoring, and reporting period of the Program.  Annual performance reports outlining the results of the restoration performance monitoring will be submitted on a specified date.   It is anticipated that all sites installed in the same year will have the same reporting date.   The performance reports will describe the existing conditions of the restoration sites derived from quantitative data collection. The reports will provide a comparison of annual success criteria with field conditions, identify any shortcomings of the restoration sites, and recommend remedial measures necessary for the successful completion of the Program. Each yearly report will provide a summary of the accumulated data.

### Remedial Measures

If at any time the restoration areas do not meet the performance standards, the Restoration Specialists will be responsible for notifying the Restoration Contractors, who shall  implement any additional maintenance activities and restore Program compliance with the performance standards. The Restoration Specialists will continue to see that remedial  measures are implemented after the  monitoring period identified in the site specific restoration plan if the targeted  success criteria have not been achieved by the end of this period.  In addition, the Restoration Specialists may continue the successful techniques and/or employ adaptive management protocols and recommendations to ensure the successful revegetation of each restoration area (Aspen Environmental Group, 2008).

All remedial measures will comply with the maintenance and monitoring requirements in accordance with the CPUC, BLM, USFS, and applicable state and federal agencies for habitat restoration in the State of California (Aspen Environmental Group, 2008). Remedial measures may include additional seeding, erosion control, weeding, irrigation, container planting or other measures necessary to comply with the maintenance and monitoring requirements of the CPUC, BLM, and USFS.

#### Initiating Procedures for Remedial Measures

If performance criteria are not met for any portion of the Program, the Restoration Specialists and Restoration Program Manager will prepare an analysis of the cause(s) of failure within the appropriate annual report and propose remedial actions for agency approval.  If the any of the restoration sites have not met the performance criteria by the end of the  maintenance, monitoring, and reporting period, SDG&E’s maintenance, monitoring, and reporting obligations will continue until remedial measures are implemented to bring the restoration site(s) into compliance with the established standards or until the agencies grant final Program compliance/approval.

#### Adaptive Management

Adaptive management will be implemented in the event of unforeseen or probable but unpredictable circumstances. Adaptive management is defined, for the purposes of this Program, as a flexible, iterative approach to the long-term management of restoration sites that is directed over time by the results of ongoing monitoring activities and direct observation of environmental stressors that are producing adverse results within the restoration site(s). Adaptive management will include the utilization of regular quantitative assessments and rapid qualitative assessment data gathered in the field during the Program to assess the health and vigor of all vegetation communities and restoration sites. Following an event that causes damage to all or part of the restoration site(s), these data will be used in part to drive management considerations for repair of the damaged areas.  Achieving the performance criteria of the Program through establishment of self-sustaining native vegetation communities in temporary project impact areas will be the focus of all adaptive management decisions.  Individual environmental stressors are discussed below along with an anticipated range of management responses to correct any damage that may occur to the restoration sites.

##### Excessive Browse

Grazing and browsing by native mammals is expected to occur within the majority of restoration sites. The plant palettes for each vegetation community have been designed to incorporate a moderate level of plant browsing.  If browse levels should become elevated on any site(s) (i.e., if significant plant mortality and cover reduction occurs) as indicated by qualitative or quantitative monitoring of the restoration site(s), remedial measures will be implemented.  Browse guards (plastic fencing) may be installed around the base of young shrubs in affected areas to reduce plant mortality, or around portions of the restoration site(s).  In addition, remedial seeding may be necessary depending upon the stage of the restoration project. The hydroseed mix may be adjusted prior to re-application to include species that are less palatable to browsing mammals in the area.  Each of these options would require the use of Program contingency funds to restore affected areas.

##### Fires

Periodic fire is important to the regeneration of many of the chaparral and coastal and montane scrub vegetation communities within the Program restoration sites and can help to maintain high levels of bio-diversity.  Fire at intervals of more than 20 years are often necessary to maintain these vegetation communities in optimal condition, but more frequent fires due to natural or human-induced causes  may result in decreased shrub regeneration, increased invasion by non-native grasses, and an over-all decrease in bio-diversity.  Fire can be managed on the restoration sites to the extent that human induced fires may be prevented, but naturally occurring wildfires are expected to occur within these vegetation communities on and adjacent to the Program restoration sites.  If fire destroys any portion of a restoration site or sites prior to achieving the performance criteria, the site(s) will be qualitatively monitored at more frequent intervals, to be determined by the Restoration Specialists and Restoration Program Manager, and remedial measures will be incorporated as necessary.  The seed palettes for these communities have been designed with as many fire-resistant native plant species as possible and are expected to recover within several growing seasons after a fire event.  Fire within other vegetation communities (e.g., woodlands and forests, riparian woodland and forests) may produce more long-lasting damage to woody canopy species and may require remedial seeding as directed by the Restoration Specialist, and potentially extending the  maintenance, monitoring, and reporting period to allow the restoration site(s) to achieve the Program performance criteria.  Depending upon the degree of damage, slash removal, container planting, and supplemental watering may also need to be considered in these areas (if possible), subject to approval by the Restoration Program Manager who would authorize the use of program contingency funds.

##### Flooding

Flooding is anticipated to occur in many of the restoration sites for the Program, especially within the desert and dune vegetation communities in eastern Imperial and extreme western San Diego Counties where broad desert dry washes are prevalent in and adjacent to the Program restoration sites. In addition, many of the ephemeral stream channels temporarily impacted by the Project in the remaining vegetation communities in San Diego County may be subject to periodic flooding.  The seed mixes for these areas have been designed to provide erosion control with native grass, herb, and shrub species to the greatest extent feasible, and target cover values for these areas have been adjusted to factor in the relatively high disturbance rates that may occur due to seasonal flooding.  Flooding is anticipated to periodically reduce overall plant cover within and adjacent to stream channels and desert dry washes, but with application of erosion control materials at all Program restoration sites in conformance with the Project SWPPP, seasonal flooding is not anticipated to reduce cover below a level in conformance with the Program performance standards.  If qualitative and/or quantitative monitoring of the dry wash or stream channel areas indicates that cover is being reduced below tolerable levels, re-contouring of restoration sites within the first two years after seed application, installation of addition erosion control materials,  and/or remedial seeding may be recommended by the Restoration Specialists.  These remedial measures would be subject to approval by the Restoration Program Manager, who would authorize the use of program contingency funds.

##### Prolonged Drought

Seasonal drought is anticipated to occur within all of the Program restoration sites annually, and all vegetation community seed palettes have been designed with drought-tolerant native plant species that are capable of withstanding drastic seasonal fluctuations in available moisture onsite.  Drought conditions are anticipated to be most extreme in the desert portion of the Project, including the Imperial Valley, Mountain Springs Grade, and Jacumba area restoration sites.   All program sites are anticipated to be restored with seed application only and without supplemental irrigation, so target cover values for all vegetation communities have been adjusted based on the Program specifications and expected temporal development in each Project area. However, an extended drought could potentially occur during any portion or all of the Program  maintenance, monitoring, and reporting period including low seasonal rainfall and prolonged high temperatures that may negatively affect any of the Program restoration site(s) (e.g., lower plant cover, higher plant mortality, increased potential for pest infestations onsite, etc.).  Since supplemental irrigation is not possible in most Program restoration areas (either by fixed irrigation system or hand watering), remedial measures for prolonged drought would be limited to remedial seeding prior to any anticipated precipitation, extension of the  maintenance, monitoring, and reporting period, and/or negotiation with the resource agencies to adjust the Program performance criteria for expected vegetation community development under extended drought conditions.  These remedial measures will be recommended as required by the Restoration Specialists and would be subject to approval by the Restoration Program Manager, who would authorize the use of program contingency funds.

#### Remedial Measure Funding Mechanisms

The same funding source available for the Program, as established by the SDG&E, will be available for any additional planning, implementation, maintenance, monitoring, and/or reporting of any remedial measures that may be required to achieve the Program performance criteria.

### Completion of Onsite Restoration Program

#### Notification of Completion

The Restoration Program Manager will notify the CPUC, BLM, USFWS, and CDFG and any other applicable regulatory agencies upon submitting the annual report for the final year that the Program performance criteria have been met, and request acceptance of the Program restoration sites and release from the agency permit conditions.  Early release will not be possible per the SRPL FEIR/EIS.

#### Regulatory Agency Confirmation

Following receipt of the notification of completion, the CPUC, BLM,  USFWS, and CDFG and any other applicable regulatory agencies may have  personnel visit the restoration sites to confirm the successful completion of the Program.

# Site-Specific Restoration Plans

This section identifies the process by which individual restoration plans will be prepared for temporary impact areas and submitted to the appropriate agencies for review and approval.

## Pre- and Post-Construction Documentation

Prior to any disturbance of sensitive vegetation in a temporary impact area, a Restoration Specialist designated by the Restoration Program Manager will document site conditions and compile the information specified in section 3.1.1 of this RPSV.  In addition, the Restoration Specialist will identify and map areas within the site where seed collection, plant material salvage, and/or soil salvage must occur prior to vegetation disturbance.  The Restoration Specialist also will identify any constraints on the pre-impact activities.  The information and maps will be provided to the Restoration Program Manager and compiled into a pre-impact documentation report for the temporary impact areas.  The Restoration Manager will be responsible for maintaining the documentation of pre-impact conditions and will provide electronic copies to the responsible agencies.

Post-construction documentation will be prepared as described in section 3.1.1 of this RSPV.

## Identification of Reference Sites

Using the data collected on the impact areas, the Restoration Program Manager will work with the Restoration Specialists and the wildlife agencies to select appropriate reference sites that will be used for judging the performance of each restoration area. Reference sites will be selected for each of the vegetation communities temporarily impacted by the project. All reference sites will be selected from within undisturbed portions of the ROW and within 100 meters of temporary impact locations. The close proximity to the impact sites will provide environmental conditions that should be consistent between the sites on a year to year basis. This will provide monitoring data that can be directly comparable when analyzing both sites. The Restoration Manager will be responsible for compiling and maintaining information about each potential reference sites.

The final selection of reference sites will be determined in cooperation with USFWS and CDFG (and USFS for restoration on CNF lands) as part of the site-specific restoration planning process. Rebar will be installed at the start and finish points of the selected monitoring transects per vegetation community and will be identified with either fluorescent paint or cap on the ends of the rebar for easy identification. A metal tag will be affixed at the start point of each transect which will identify the restoration site as well as the reference site numbers.

## 6.3  Development of Performance Standards and Success Criteria

As the basis for the performance standards and success criteria in the site-specific restoration plans, the Restoration Program Manager and Restoration Specialists will work in coordination with USFWS, CDFG, the CPUC Biological Monitor, BLM, and – for restoration within CNF – USFS to identify appropriate performance standards and success criteria for the sensitive vegetation communities and listed species’ habitat restored in the temporary impact areas.  Development of the standards and criteria will begin when data on the impact areas has been compiled and  reference areas from which performance standards are to be based have been identified.   Key issues to be considered include but are not limited to:

- Whether or not top soil has been permanently removed;

- The differences in the growth rates of the vegetation communities that will be restored (chaparral and desert scrub communities develop over a longer period than do the coastal and montane scrubs and riparian communities);

- Appropriate  performance standards for restoration sites that will not include irrigation systems; and

- Short- term and long-term standards for determining if a restored site is self-sustaining;

To provide a consistent framework for evaluating restoration sites within the same communities and habitats, it is recommended that the performance standards/success criteria focus on quantifiable cover attributes, including:   percent bare ground, percent native cover, percent non-native cover, and overall species diversity based on the seed mix and volunteer species within the restoration site.  For sites where Quino habitat is being restored, the standards/criteria also should include percent cover of  larval and nectaring plant species.   The percentages for the vegetation and Quino categories would be determined based on the best available scientific information  and the data from the impact areas and reference sites.  The goal for identification of performance standards will  be to produce a matrix that can help guide preparation of  the individual restoration plans.

## Site Plans

When the required information is available, the Restoration Program Manager will initiate the preparation of site-specific restoration plans.  Each site-specific plan will include one or more temporary impact areas where sensitive vegetation must be restored.  If more than one restoration site is included, the sites must have the same bio-geographical characteristics and be scheduled for restoration in the same period.

Each plan will include but is not limited to the following components:

- A summary of pre- and post-construction site conditions.  Changes in site conditions since preparation of the post-construction documentation and initiation of the restoration plan will be identified.

- A detailed description of and schedule for the restoration prescriptions, maintenance and monitoring tasks, and reporting requirements, including provisions for restoring habitat for any of the 15 special status species identified in this RPSV;

- Performance standards and success criteria appropriate to the type of vegetation being restored and the level of disturbance at the site;

- Provisions for remedial measures and adaptive management responses to changes in circumstances;   and

- An estimate of implementation of costs.

Each restoration plan will be submitted by the Restoration Program Manager to USFWS, CDFG, the CPUC biological monitor, BLM,  and – for restoration on CNF lands – USFS at least 45 days prior to the initiation of any restoration activities.   Plans entailing restoration of Quino habitat must be approved in writing by USFWS.  Plans entailing restoration on CNF lands will be subject to the review and approval process determined by USFS.  For all other restoration plans, the reviewing agencies will have 45 days to provide comments.  If no comments are received within the 45 day comment period, the plan will be deemed approved.  If comments are received during the 45 days from one or more agency, the Restoration Project Manager will work with the commenting agency or agencies to address the issues and resubmit the revised plan.  A 15-day review period will apply to the revised plan, unless a different review period is requested by one of the commenting agencies.

# REFERENCES

California Department of Fish and Game

- California Natural Diversity Data Base.  State and Federally Listed Endangered, Rare and Threatened Plants of California.  California Natural Diversity Data Base, Sacramento, California.  July 2009.

California Invasive Plant Council (Cal-IPC)

- Invasive Plant Inventory. Available from <http://www.cal-   ipc.org/ip/inventory/index.php>.

California Public Utilities Commission and U.S. Department of Interior Bureau of Land Management

- Final Environmental Impact Report/Environmental Impact Statement and Land Use Plan Amendment for the Sunrise Powerlink Project. Prepared for San Diego Gas and Electric Company (applicant) for the California Public Utilities Commission (CPUC) and United States Bureau of Land Management. October 2008.

Canfield, R.H.

- Application of the Line Intercept Method in Sampling Range Vegetation. Journal of Forestry 39:388-394.

Edison Electric Institute, USDA Forest Service, BLM, USFWS, National Park Service, and the Environmental Protection Agency

2006	Memorandum of Understanding. Page 3. May 25.

Holland, R. F.

- Preliminary Descriptions of the Terrestrial Natural Communities of California.  Nongame Heritage Program, California Department of Fish and Game.

RECON Environmental, Inc

- Rare Pant Survey Report for the SDG&E Sunrise Powerlink Project. November 2009.

2009 	Weed Control Plan for the SDG&E Sunrise Powerlink Project. December 2009.

St. John, T.V.

1998	Mycorrhizal Inoculation in Habitat Restoration.  Land and Water.  42(5):17-19.

SDG&E

2010	Habitat Acquisition Plan/Habitat Management Plan for the Sunrise Powerlink Project. September 2010.

U.S. Department of Agriculture, Natural Resources Conservation Service (USDA).

2010a. 	Soil Survey of San Diego County, California. In cooperation with the University of California Agricultural Experiment Station.

United States Fish and Wildlife Service (USFWS).

2000.  	Federally listed and candidate species that may occur within the jurisdiction of the Carlsbad Fish and Wildlife Office.  Provided by the USFWS Carlsbad Fish and Wildlife Office on November 1, 2000.

2003.	Recovery Plan for the Quino Checkerspot Butterfly (Euphydryas editha quino) Portland, Oregon. X + 179 pp.

2009a. 	Biological Opinion for the Sunrise Powerlink Project. FWS-2008BO423-2009F0097

2009b. 	Endangered and Threatened Wildlife and Plants; Designation of Critical Habitat for Peninsular Bighorn Sheep and Determination of a Distinct Population Segment of Desert Bighorn Sheep (Ovis canadensis nelsoni); Final Rule. Federal Register 74:17287-17365. April 14, 2009

# Appendix A:  Project Temporary Impacts by Vegetation Community

This page is intentionally blank.

Table A-1.  Temporary Project Impacts to Chaparral Vegetation Communities

| Map Book Page | Chaparral Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-031 | Semi-desert Chaparral | String Site Area | MP-33 | EP244 | 0.448 |
|  |  | Work Area |  | EP244 | 0.647 |
|  |  |  |  | EP246 | 0.274 |
| MS-032 | Semi-desert Chaparral | Guard_Areas | MP-33 | EP243 | 0.003 |
|  |  |  | MP-34 | EP243 | 0.007 |
|  |  | String Site Area | MP-33 | EP243 | 1.238 |
|  |  |  |  | EP244 | 0.339 |
|  |  |  | MP-34 | EP243 | 0.510 |
|  |  | Work Area |  | EP243 | 0.007 |
|  | Semi-desert Chaparral - Disturbed | Construction Yard |  | EP242 | 15.358 |
|  |  |  |  | EP243 | 0.007 |
|  |  | String Site Area |  | EP243 | 0.001 |
|  |  | Work Area |  | EP243 | 0.372 |
| MS-033 | Semi-desert Chaparral | Guard_Areas | MP-35 | EP236-1 | 0.007 |
|  |  |  |  | EP239-1 | 0.003 |
|  |  | String Site Area |  | EP237-1 | 2.316 |
| MS-034 | Semi-desert Chaparral | Guard_Areas | MP-36 | EP233-1 | 0.007 |
| MS-035 | Semi-desert Chaparral | Guard_Areas | MP-37 | EP228 | 0.008 |
|  |  |  | MP-38 | EP225-1 | 0.003 |
|  |  |  |  | EP226-1 | 0.003 |
|  |  | String Site Area |  | EP225-1 | 0.761 |
|  |  |  |  | EP226-1 | 0.715 |
|  | Semi-desert Chaparral - Disturbed | Guard_Areas | MP-37 | EP228 | 0.002 |
| MS-036 | Redshank Chaparral | Access Road | MP-39 | EP220-1 | 0.189 |
|  |  | String Site Area |  | EP220-1 | 1.468 |
|  | Semi-desert Chaparral | Access Road |  | EP220-1 | 0.270 |
|  |  | Guard_Areas |  | EP221-2 | 0.007 |
|  |  | String Site Area |  | EP220-1 | 0.312 |
|  |  |  |  | EP221-2 | 0.059 |
|  |  | Work Area |  | EP220-1 | 0.137 |
| MS-037 | Northern Mixed Chaparral | Guard_Areas | MP-39 | EP219-1 | 0.007 |
|  |  | String Site Area |  | EP219-1 | 1.557 |
|  |  | Work Area |  | EP219-1 | 0.646 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP219-1 | 0.002 |
|  |  | String Site Area |  | EP219-1 | 0.303 |
|  |  |  | MP-40 | EP219-1 | 1.788 |
|  |  | Work Area | MP-39 | EP219-1 | 0.000 |
|  |  |  |  | EP220-1 | 0.436 |
| MS-038 | Chamise Chaparral | Work Area | MP-40 | EP215 | 0.035 |
|  | Northern Mixed Chaparral |  |  | EP217-1 | 0.629 |
|  |  |  |  | EP218-1 | 0.421 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP215 | 0.000 |
|  |  | String Site Area |  | EP215 | 0.242 |
|  |  | Work Area |  | EP214 | 0.094 |
|  |  |  |  | EP215 | 0.310 |
| MS-039 | Chamise Chaparral | Work Area | MP-41 | EP213 | 0.005 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP211 | 0.003 |
|  |  | Work Area | MP-40 | EP214 | 0.004 |
|  |  |  | MP-41 | EP211 | 0.497 |
| MS-040 | Northern Mixed Chaparral | Guard_Areas | MP-41 | EP209-1 | 0.002 |
|  | Semi-desert Chaparral - Disturbed | Construction Yard | MP-42 | EP206-1 | 10.093 |
|  |  | Work Area |  | EP207 | 0.223 |
|  |  |  |  | EP208 | 0.091 |
| MS-041 | Semi-desert Chaparral | Access Road | MP-43 | EP203-3 | 0.001 |
|  |  |  |  | EP204-3 | 0.071 |
|  |  | Construction Yard | MP-42 | EP205-2 | 1.755 |
|  |  | Guard_Areas |  | EP206-1 | 0.002 |
|  |  | String Site Area | MP-43 | EP203-3 | 0.984 |
|  |  |  |  | EP204-3 | 1.589 |
|  |  | Work Area | MP-42 | EP204-3 | 0.536 |
|  |  |  |  | EP205-2 | 0.606 |
|  |  |  |  | EP206-1 | 0.199 |
|  |  |  | MP-43 | EP203-3 | 0.330 |
|  | Semi-desert Chaparral - Disturbed | Construction Yard | MP-42 | EP205-2 | 0.161 |
|  |  |  |  | EP206-1 | 29.090 |
|  |  | Guard_Areas |  | EP205-2 | 0.003 |
|  |  |  |  | EP206-1 | 0.001 |
|  |  | Work Area |  | EP206-1 | 0.366 |
| MS-042 | Semi-desert Chaparral | Guard_Areas | MP-43 | EP201-3 | 0.007 |
|  |  | Work Area |  | EP200A-1 | 0.665 |
|  |  |  |  | EP201-3 | 0.594 |
|  |  |  |  | EP202-3 | 0.638 |
|  |  |  |  | EP203-3 | 0.275 |
|  | Semi-desert Chaparral - Disturbed |  |  | EP201-3 | 0.015 |
| MS-043 | Redshank Chaparral | Work Area | MP-44 | EP200-3 | 0.104 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP197-2 | 0.003 |
|  |  |  |  | EP198-3 | 0.003 |
|  |  | Work Area |  | EP196-1 | 0.460 |
|  |  |  |  | EP197-2 | 0.579 |
|  |  |  |  | EP198-3 | 0.485 |
|  | Semi-desert Chaparral - Disturbed |  |  | EP200-3 | 0.377 |
| MS-044 | Redshank Chaparral | String Site Area | MP-45 | EP193-1 | 0.483 |
|  | Semi-desert Chaparral |  |  | EP192-1 | 1.158 |
|  |  |  |  | EP193-1 | 1.417 |
|  |  | Work Area |  | EP192-1 | 0.446 |
|  |  |  |  | EP193-1 | 0.044 |
| MS-045 | Redshank Chaparral | Work Area | MP-46 | EP191-1 | 0.315 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP190-2 | 0.007 |
|  |  | Work Area |  | EP190-2 | 0.655 |
|  |  |  |  | EP191-1 | 0.329 |
| MS-046 | Scrub Oak Chaparral | Work Area | MP-47 | EP186-1 | 0.649 |
|  | Semi-desert Chaparral | Access Road | MP-46 | EP187-2 | 0.001 |
|  |  | String Site Area |  | EP187-2 | 1.409 |
|  |  |  | MP-47 | EP187-2 | 1.706 |
| MS-047 | Chamise Chaparral | Work Area | MP-48 | EP181 | 0.471 |
|  | Scrub Oak Chaparral |  | MP-47 | EP184-1 | 0.341 |
|  | Semi-desert Chaparral | Guard_Areas |  | EP184-1 | 0.003 |
|  |  | Work Area |  | EP184-1 | 0.278 |
|  |  |  |  | EP185-1 | 0.593 |
|  |  |  | MP-48 | EP181 | 0.106 |
|  |  |  |  | EP182 | 0.595 |
|  | Semi-desert Chaparral - Disturbed | Guard_Areas | MP-47 | EP184-1 | 0.003 |
| MS-048 | Chamise Chaparral | Construction Yard | MP-49 | EP178 | 0.009 |
|  |  | String Site Area |  | EP177 | 1.152 |
|  |  | Work Area |  | EP177 | 0.281 |
|  | Northern Mixed Chaparral |  |  | EP176 | 0.563 |
|  |  |  |  | EP177 | 0.315 |
|  | Semi-desert Chaparral | Access Road |  | EP178 | 0.541 |
|  |  | Construction Yard |  | EP178 | 28.872 |
|  |  | String Site Area |  | EP178 | 1.409 |
|  |  | Work Area | MP-48 | EP180 | 0.579 |
|  |  |  | MP-49 | EP178 | 0.527 |
|  |  |  |  | EP179 | 0.404 |
| MS-049 | Northern Mixed Chaparral | Guard_Areas | MP-50 | EP173-1 | 0.005 |
|  |  | Work Area |  | EP171 | 0.001 |
|  |  |  |  | EP172 | 0.527 |
|  |  |  |  | EP173-1 | 0.606 |
|  |  |  |  | EP174 | 0.625 |
|  |  |  |  | EP175 | 0.623 |
| MS-050 | Northern Mixed Chaparral | String Site Area | MP-51 | EP170 | 5.240 |
|  |  | Work Area |  | EP170 | 0.485 |
|  |  |  |  | EP171 | 0.528 |
| MS-051 | Northern Mixed Chaparral | String Site Area | MP-54 | EP141 | 1.982 |
|  |  | Work Area |  | EP141 | 0.190 |
| MS-052 | Northern Mixed Chaparral | Guard_Areas | MP-54 | EP138-2 | 0.007 |
|  |  |  |  | EP139-1 | 0.007 |
|  |  |  | MP-55 | EP138-2 | 0.005 |
|  | Northern Mixed Chaparral - Disturbed |  | MP-54 | EP138-2 | 0.001 |
| MS-053 | Northern Mixed Chaparral | Construction Yard | MP-56 | EP130-1 | 17.939 |
|  |  |  |  | EP131 | 1.289 |
|  |  | Guard_Areas |  | EP130-1 | 0.005 |
|  |  | String Site Area |  | EP131 | 2.350 |
|  |  | Work Area |  | EP130-1 | 1.501 |
|  |  |  |  | EP131 | 1.513 |
| MS-054 | Chamise Chaparral | Access Road | MP-58 | EP124 | 0.011 |
|  |  |  |  | EP125 | 0.000 |
|  |  | Guard_Areas |  | EP124 | 0.003 |
|  |  |  |  | EP125 | 0.003 |
|  |  | String Site Area |  | EP125 | 1.239 |
|  | Northern Mixed Chaparral | Work Area | MP-57 | EP127 | 1.506 |
| MS-055 | Chamise Chaparral | Guard_Areas | MP-59 | EP119-2 | 0.003 |
|  |  |  |  | EP120-4 | 0.007 |
|  | Southern Mixed Chaparral |  |  | EP119-2 | 0.002 |
| MS-056 | Chamise Chaparral | Guard_Areas | MP-59 | EP116-1 | 0.002 |
|  |  | String Site Area | MP-60 | EP113-4 | 2.193 |
|  |  | Work Area |  | EP114-2 | 0.756 |
| MS-057 | Chamise Chaparral | String Site Area | MP-62 | EP107-3 | 0.147 |
|  | Northern Mixed Chaparral | Access Road |  | EP107-3 | 0.000 |
|  |  | Guard_Areas |  | EP107-3 | 0.007 |
|  |  | String Site Area | MP-61 | EP107-3 | 0.572 |
|  |  |  |  | EP108-2 | 3.785 |
|  |  |  | MP-62 | EP106-3 | 1.075 |
| MS-058 | Chamise Chaparral | Work Area | MP-62 | EP103-2 | 1.554 |
|  |  |  |  | EP104-2 | 1.507 |
| MS-059 | Chamise Chaparral | Guard_Areas | MP-63 | EP99-2 | 0.007 |
|  |  | String Site Area |  | EP99-2 | 1.778 |
|  |  | Work Area |  | EP99-2 | 1.472 |
| MS-060 | Chamise Chaparral | Work Area | MP-64 | EP95 | 1.526 |
|  | Southern Mixed Chaparral | Guard_Areas |  | EP94 | 0.007 |
|  |  |  |  | EP96 | 0.006 |
| MS-061 | Chamise Chaparral | Guard_Areas | MP-65 | EP91 | 0.001 |
|  |  | String Site Area |  | EP91 | 0.287 |
|  |  | Work Area |  | EP91 | 0.485 |
|  |  |  |  | EP93 | 0.292 |
|  | Northern Mixed Chaparral |  |  | EP93 | 0.319 |
|  | Southern Mixed Chaparral | Guard_Areas |  | EP91 | 0.003 |
|  |  | String Site Area |  | EP91 | 1.666 |
|  |  | Work Area |  | EP91 | 0.295 |
|  |  |  |  | EP93 | 0.731 |
| MS-062 | Chamise Chaparral | String Site Area | MP-65 | EP89-1 | 1.574 |
|  |  |  |  | EP91 | 1.392 |
|  |  | Work Area |  | EP89-1 | 0.089 |
|  |  |  |  | EP91 | 0.081 |
|  | Northern Mixed Chaparral | Guard_Areas |  | EP91 | 0.005 |
|  |  | String Site Area | MP-66 | EP89-1 | 0.177 |
|  |  | Work Area | MP-65 | EP89-1 | 0.729 |
|  |  |  |  | EP91 | 0.165 |
|  | Southern Mixed Chaparral | Guard_Areas | MP-66 | EP84 | 0.003 |
|  |  | String Site Area | MP-65 | EP91 | 0.000 |
|  |  | Work Area |  | EP91 | 0.261 |
| MS-063 | Northern Mixed Chaparral | String Site Area | MP-67 | EP83 | 0.419 |
| MS-064 | Chamise Chaparral | Guard_Areas | MP-69 | EP77 | 0.003 |
|  | Northern Mixed Chaparral |  | MP-68 | EP79 | 0.003 |
|  | Scrub Oak Chaparral | String Site Area |  | EP78 | 0.097 |
|  | Southern Mixed Chaparral | Guard_Areas |  | EP79 | 0.001 |
| MS-065 | Southern Mixed Chaparral | Guard_Areas | MP-69 | EP74-1 | 0.003 |
|  |  |  |  | EP75-2 | 0.007 |
|  |  |  | MP-70 | EP74-1 | 0.003 |
| MS-066 | Chamise Chaparral | String Site Area | MP-71 | EP67 | 0.195 |
|  | Northern Mixed Chaparral | Work Area |  | EP69 | 1.469 |
|  | Southern Mixed Chaparral | String Site Area |  | EP67 | 0.007 |
| MS-067 | Chamise Chaparral | Guard_Areas | MP-71 | EP66 | 0.007 |
|  |  | String Site Area |  | EP67 | 2.495 |
|  |  | Work Area |  | EP67 | 1.384 |
|  | Northern Mixed Chaparral | String Site Area |  | EP67 | 0.352 |
|  |  | Work Area |  | EP67 | 0.016 |
|  | Southern Mixed Chaparral | String Site Area |  | EP67 | 0.000 |
| MS-068 | Northern Mixed Chaparral | Guard_Areas | MP-73 | EP58-2 | 0.003 |
|  |  |  |  | EP62A-1 | 0.003 |
| MS-069 | Southern Mixed Chaparral - Burned | Guard_Areas | MP-74 | EP51-1 | 0.003 |
|  |  |  |  | EP53-2 | 0.007 |
|  |  |  | MP-75 | EP51-1 | 0.004 |
| MS-070 | Southern Mixed Chaparral - Burned | Access Road | MP-75 | EP47-2 | 0.000 |
|  |  | String Site Area |  | EP47-2 | 1.582 |
|  |  |  |  | EP48 | 0.498 |
| MS-071 | Southern Mixed Chaparral - Burned | Guard_Areas | MP-77 | EP42 | 0.003 |
|  |  |  |  | EP43-1 | 0.003 |
|  |  | String Site Area | MP-78 | EP41 | 0.001 |
|  |  |  |  | EP42 | 1.040 |
|  |  | Work Area |  | EP42 | 1.373 |
| MS-072 | Chamise Chaparral - Burned | Work Area | MP-78 | EP39-1 | 0.730 |
|  | Southern Mixed Chaparral - Burned |  |  | EP39-1 | 0.691 |
| MS-073 | Chamise Chaparral - Burned | Guard_Areas | MP-79 | EP36-1 | 0.006 |
|  |  | String Site Area |  | EP36-1 | 1.733 |
|  |  | Work Area |  | EP36-1 | 1.354 |
| MS-075 | Chamise Chaparral | Guard_Areas | MP-80 | EP32-1 | 0.007 |
|  |  | String Site Area | MP-81 | EP30-2 | 0.293 |
|  |  | Work Area | MP-80 | EP32-1 | 0.660 |
|  |  |  | MP-81 | EP30-2 | 0.949 |
| MS-076 | Chamise Chaparral | Guard_Areas | MP-82 | EP27-1 | 0.007 |
| MS-077 | Chamise Chaparral | Guard_Areas | MP-82 | EP24-1 | 0.003 |
|  |  |  |  | EP25-2 | 0.003 |
|  | Southern Mixed Chaparral |  |  | EP24-1 | 0.000 |
| MS-078 | Chamise Chaparral | Access Road | MP-83 | EP22-1 | 0.318 |
|  |  |  |  | EP23-2 | 0.015 |
|  |  | Guard_Areas |  | EP23-2 | 0.001 |
|  |  |  |  | EP24-1 | 0.005 |
|  |  | String Site Area |  | EP22-1 | 0.326 |
|  |  |  |  | EP23-2 | 0.736 |
|  | Southern Mixed Chaparral | Guard_Areas |  | EP24-1 | 0.001 |
|  |  | String Site Area |  | EP22-1 | 0.001 |
| MS-079 | Chamise Chaparral | String Site Area | MP-86 | EP12-3 | 1.322 |
|  |  |  |  | EP9-1 | 1.065 |
|  | Southern Mixed Chaparral | Guard_Areas |  | EP10-2 | 0.016 |
|  |  | String Site Area |  | EP12-3 | 0.476 |
|  |  |  |  | EP9-1 | 0.824 |
| MS-080 | Chamise Chaparral | Work Area | MP-89 | EP1-3 | 0.193 |
|  | Northern Mixed Chaparral |  |  | EP1-3 | 0.171 |
|  | Scrub Oak Chaparral |  |  | EP1-3 | 0.076 |
|  | Southern Mixed Chaparral |  |  | EP1-3 | 0.491 |
| MS-082 | Northern Mixed Chaparral | String Site Area | MP-92 | CP96-1 | 0.069 |
|  |  | Work Area |  | CP95-1 | 0.931 |
|  |  |  |  | CP96-1 | 0.056 |
|  | Southern Mixed Chaparral |  | MP-91 | CP100-1 | 0.637 |
|  |  |  | MP-92 | CP98-1 | 0.634 |
|  |  |  |  | CP99-2 | 0.524 |
| MS-083 | Southern Mixed Chaparral | Construction Yard | MP-96 | CP87-1 | 1.270 |
| MS-084 | Southern Mixed Chaparral | Access Road | MP-98 | CP88-1 | 0.009 |
|  |  | Guard_Areas | MP-99 | CP83 | 0.002 |
|  |  | String Site Area | MP-98 | CP88-1 | 0.943 |
|  |  | Work Area |  | CP87-1 | 0.010 |
|  |  |  |  | CP88-1 | 0.310 |
| MS-085 | Southern Mixed Chaparral | Guard_Areas | MP-101 | CP70-3 | 0.003 |
|  |  |  |  | CP71 | 0.014 |
| MS-087 | Southern Mixed Chaparral - Burned | Access Road | MP-106 | CP55 | 0.062 |
|  |  | String Site Area |  | CP55 | 1.670 |
| MS-090 | Southern Mixed Chaparral | Guard_Areas | MP-107 | CP47-2 | 0.007 |
|  |  |  | MP-108 | CP46-2 | 0.016 |
| MS-091 | Southern Mixed Chaparral | Guard_Areas | MP-108 | CP44-1 | 0.007 |
|  |  |  |  | CP45-1 | 0.010 |
|  |  |  |  | CP46-2 | 0.003 |
|  |  |  | MP-109 | CP44-1 | 0.007 |
| MS-092 | Chamise Chaparral | Access Road | MP-110 | CP41-2 | 0.156 |
|  |  | Guard_Areas | MP-109 | CP42-1 | 0.007 |
|  |  |  |  | CP43-1 | 0.002 |
|  |  | String Site Area |  | CP42-1 | 0.549 |
|  |  |  | MP-110 | CP40-2 | 0.352 |
|  |  |  |  | CP41-2 | 0.469 |
| MS-093 | Chamise Chaparral | Guard_Areas | MP-111 | CP36-1 | 0.005 |
|  | Southern Mixed Chaparral |  | MP-110 | CP37-2 | 0.003 |
| MS-097 | Southern Mixed Chaparral | String Site Area | MP-117 | SSDE1 | 0.013 |
|  |  | Work Area |  | SSDE1 | 0.034 |
| MS-098 | Southern Mixed Chaparral | Work Area | MP-117 | SSDE1 | 0.000 |
| MS-100 | Southern Mixed Chaparral | Work Area | (blank) | SSDE1 | 0.039 |
|  | Southern Mixed Chaparral - Burned |  |  | SSDE1 | 0.060 |
| MS-101 | Southern Mixed Chaparral | Work Area | (blank) | SSDE1 | 0.003 |
| MS-102 | Southern Mixed Chaparral | Work Area | MP-117 | SSDE1 | 0.048 |
| TOTAL |  |  |  |  | 223.973 |

Table A-2.  Temporary Project Impacts to Coastal and Montane Scrub Vegetation Communities

| Map Book Page | Coastal and Montane Scrub Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-037 | Big Sagebrush Scrub | Guard_Areas | MP-39 | EP219-1 | 0.002 |
|  |  |  |  | EP220-1 | 0.007 |
|  |  | String Site Area |  | EP220-1 | 0.126 |
| MS-038 | Diegan Coastal Sage Scrub - Inland Form | Access Road | MP-40 | EP215 | 0.130 |
|  |  | Guard_Areas |  | EP215 | 0.006 |
|  |  | String Site Area |  | EP215 | 1.034 |
|  |  | Work Area |  | EP214 | 0.215 |
|  |  |  |  | EP215 | 1.071 |
|  |  |  |  | EP218-1 | 0.220 |
|  | Diegan Coastal Sage Scrub - Inland Form – Dist. |  |  | EP214 | 0.063 |
| MS-039 | Diegan Coastal Sage Scrub - Inland Form | Guard_Areas | MP-41 | EP211 | 0.003 |
|  |  | Work Area | MP-40 | EP214 | 0.128 |
|  |  |  | MP-41 | EP210 | 0.533 |
|  |  |  |  | EP211 | 0.038 |
|  |  |  |  | EP213 | 0.612 |
|  | Diegan Coastal Sage Scrub - Inland Form – Disturbed |  | MP-40 | EP214 | 0.050 |
| MS-040 | Diegan Coastal Sage Scrub - Inland Form | Guard_Areas | MP-41 | EP209-1 | 0.003 |
|  |  | Work Area | MP-42 | EP208 | 0.545 |
|  | Diegan Coastal Sage Scrub - Inland Form – Disturbed |  |  | EP207 | 0.388 |
|  |  |  |  | EP208 | 0.001 |
| MS-041 | Flat-topped Buckwheat Scrub | Construction Yard | MP-42 | EP204-3 | 10.160 |
|  |  |  |  | EP205-2 | 16.486 |
|  | Flat-topped Buckwheat Scrub - Disturbed |  |  | EP205-2 | 1.171 |
| MS-043 | Diegan Coastal Sage Scrub - Inland Form | Work Area | MP-44 | EP199-3 | 0.607 |
| MS-044 | Diegan Coastal Sage Scrub - Inland Form | String Site Area | MP-45 | EP193-1 | 0.025 |
|  |  | Work Area |  | EP192-1 | 0.004 |
|  |  |  |  | EP193-1 | 0.445 |
| MS-048 | Flat-topped Buckwheat Scrub | Work Area | MP-49 | EP179 | 0.165 |
| MS-056 | Diegan Coastal Sage Scrub - Inland Form | Work Area | MP-60 | EP114-2 | 0.846 |
| MS-063 | Big Sagebrush Scrub | Access Road | MP-67 | EP83 | 0.476 |
|  |  | Guard_Areas | MP-66 | EP84 | 0.002 |
|  |  |  | MP-67 | EP84 | 0.003 |
|  |  | String Site Area |  | EP83 | 3.489 |
|  |  |  |  | EP84 | 3.236 |
|  |  | Work Area | MP-66 | EP84 | 0.153 |
|  |  |  | MP-67 | EP84 | 0.937 |
| MS-064 | Flat-topped Buckwheat Scrub | String Site Area | MP-68 | EP78 | 1.414 |
| MS-067 | Flat-topped Buckwheat Scrub | String Site Area | MP-71 | EP67 | 0.011 |
|  |  | Work Area |  | EP67 | 0.053 |
| MS-074 | Diegan Coastal Sage Scrub | Guard_Areas | MP-80 | EP34-1 | 0.003 |
|  |  |  |  | EP35-1 | 0.003 |
| MS-075 | Diegan Coastal Sage Scrub | Guard_Areas | MP-80 | EP32-1 | 0.007 |
|  |  | Work Area |  | EP32-1 | 0.889 |
| MS-081 | Diegan Coastal Sage Scrub | Access Road | MP-89 | SSDE2 | 0.029 |
|  |  | Construction Yard |  | SSDE2 | 9.792 |
| MS-082 | Flat-topped Buckwheat Scrub | String Site Area | MP-92 | CP95-1 | 0.165 |
| MS-083 | Diegan Coastal Sage Scrub | Construction Yard | MP-96 | CP87-1 | 0.680 |
|  | Diegan Coastal Sage Scrub – Disturbed |  |  | CP87-1 | 1.213 |
| MS-084 | Diegan Coastal Sage Scrub | Guard_Areas | MP-98 | CP85-1 | 0.003 |
|  |  |  |  | CP86 | 0.011 |
|  |  |  | MP-99 | CP83 | 0.004 |
|  |  |  |  | CP84 | 0.007 |
|  |  | Work Area | MP-98 | CP87-1 | 0.031 |
|  |  |  |  | CP88-1 | 0.008 |
| MS-085 | Diegan Coastal Sage Scrub | Guard_Areas | MP-101 | CP70-3 | 0.003 |
|  |  |  |  | CP71 | 0.001 |
| MS-086 | Diegan Coastal Sage Scrub - Disturbed | Access Road | MP-103 | CP64-2 | 0.679 |
|  |  |  |  | CP65-1 | 0.228 |
|  |  | String Site Area |  | CP64-2 | 0.140 |
|  |  |  |  | CP65-1 | 1.499 |
| MS-088 | Diegan Coastal Sage Scrub | Access Road | MP-107 | CP50-1 | 0.628 |
|  |  | Guard_Areas | MP-106 | CP53-1 | 0.003 |
|  |  | String Site Area | MP-107 | CP50-1 | 0.185 |
|  |  |  |  | CP51-2 | 0.020 |
|  | Diegan Coastal Sage Scrub - Disturbed | Guard_Areas | MP-106 | CP54-1 | 0.000 |
| MS-090 | Diegan Coastal Sage Scrub | Access Road | MP-107 | CP49-1 | 0.211 |
|  |  |  |  | CP50-1 | 0.403 |
|  |  | String Site Area |  | CP49-1 | 1.114 |
|  |  |  |  | CP50-1 | 0.227 |
| MS-092 | Diegan Coastal Sage Scrub - Disturbed | Guard_Areas | MP-109 | CP43-1 | 0.008 |
| MS-093 | Diegan Coastal Sage Scrub | Guard_Areas | MP-110 | CP37-2 | 0.003 |
|  |  |  | MP-111 | CP36-1 | 0.002 |
| MS-094 | Coastal Sage-Chaparral Scrub | Guard_Areas | MP-112 | CP28-1 | 0.007 |
|  | Diegan Coastal Sage Scrub |  | MP-111 | CP33A | 0.003 |
|  |  |  | MP-112 | CP31-2 | 0.002 |
|  |  |  |  | CP33A | 0.003 |
|  |  | String Site Area |  | CP31-2 | 1.003 |
|  |  | Work Area |  | CP31-2 | 1.105 |
| MS-095 | Coastal Sage-Chaparral Scrub | Guard_Areas | MP-113 | CP24-1 | 0.003 |
|  |  |  | MP-114 | CP22-1 | 0.002 |
|  |  | String Site Area | MP-113 | CP23 | 0.107 |
| MS-096 | Coastal Sage-Chaparral Scrub | Access Road | MP-115 | CP15-1 | 0.023 |
|  |  | Guard_Areas |  | CP14 | 0.002 |
|  |  |  |  | CP15-1 | 0.003 |
|  |  | String Site Area |  | CP14 | 0.091 |
|  |  |  |  | CP15-1 | 0.498 |
|  |  | Work Area |  | CP14 | 0.055 |
|  |  |  |  | CP15-1 | 0.631 |
| MS-097 | Coastal Sage-Chaparral Scrub | Guard_Areas | MP-117 | CP6-1 | 0.007 |
|  |  | String Site Area |  | CP2 | 0.009 |
|  |  |  |  | SSDE1 | 0.082 |
|  |  | Work Area |  | CP2 | 0.015 |
|  |  |  |  | CP3 | 0.016 |
|  |  |  |  | SSDE1 | 0.112 |
| MS-098 | Coastal Sage-Chaparral Scrub | Work Area | MP-117 | SSDE1 | 0.019 |
| MS-099 | Coastal Sage-Chaparral Scrub | String Site Area | MP-117 | SSDE1 | 0.028 |
|  |  | Work Area |  | SSDE1 | 0.041 |
| MS-100 | Coastal Sage-Chaparral Scrub | Work Area | (blank) | SSDE1 | 0.005 |
| MS-101 | Coastal Sage-Chaparral Scrub | Work Area | (blank) | SSDE1 | 0.002 |
| MS-102 | Coastal Sage-Chaparral Scrub | Work Area | MP-117 | SSDE1 | 0.003 |
| MS-103 | Coastal Sage-Chaparral Scrub | Work Area | (blank) | (blank) | 0.001 |
| TOTAL |  |  |  |  | 66.935 |

Table A-3.  Temporary Project Impacts to Desert Scrub and Dune Vegetation Communities

| Map Book Page | Desert Scrub/Dune Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-001 | Sonoran Creosote Bush Scrub | Access Road | MP-1 | EP361 | 0.317 |
|  |  | Construction Yard |  | EP361 | 4.965 |
|  |  | Guard_Areas | MP-0 | EP363-1 | 0.005 |
|  |  | Work Area |  | EP362-1 | 0.636 |
|  |  |  |  | EP363-1 | 0.624 |
|  |  |  | MP-1 | EP361 | 0.631 |
| MS-002 | Sonoran Creosote Bush Scrub | Work Area | MP-1 | EP359 | 0.628 |
|  |  |  |  | EP360 | 0.624 |
| MS-003 | Sonoran Creosote Bush Scrub | Access Road | MP-3 | EP356 | 0.001 |
|  |  | String Site Area |  | EP355 | 1.384 |
|  |  |  |  | EP356 | 0.377 |
|  |  | Work Area | MP-2 | EP356 | 0.629 |
|  |  |  |  | EP357 | 0.629 |
|  |  |  |  | EP358 | 0.629 |
|  | Sonoran Creosote Bush Scrub - Disturbed | Access Road | MP-3 | EP356 | 0.078 |
|  |  | String Site Area |  | EP356 | 0.048 |
| MS-004 | Sonoran Creosote Bush Scrub | String Site Area | MP-3 | EP355 | 0.486 |
|  |  | Work Area |  | EP354 | 0.620 |
|  |  |  |  | EP355 | 0.641 |
| MS-005 | Sonoran Creosote Bush Scrub | Work Area | MP-3 | EP353 | 0.625 |
|  |  |  | MP-4 | EP351 | 0.478 |
|  |  |  |  | EP352 | 0.559 |
|  | Sonoran Desert Scrub |  | MP-3 | EP353 | 0.016 |
| MS-006 | Sonoran Creosote Bush Scrub | Access Road | MP-5 | EP349 | 0.010 |
|  |  | String Site Area |  | EP349 | 2.632 |
|  |  | Work Area | MP-4 | EP351 | 0.100 |
|  |  |  | MP-5 | EP349 | 0.625 |
| MS-007 | Sonoran Creosote Bush Scrub | Guard_Areas | MP-5 | EP348 | 0.002 |
|  |  | Work Area |  | EP348 | 0.619 |
|  | Sonoran Creosote Bush Scrub - Disturbed | Guard_Areas |  | EP348 | 0.005 |
| MS-008 | Sonoran Creosote Bush Scrub | Construction Yard | MP-6 | EP346 | 9.932 |
| MS-009 | Sonoran Creosote Bush Scrub | Guard_Areas | MP-6 | EP344 | 0.003 |
|  |  | String Site Area | MP-7 | EP343 | 0.287 |
|  |  |  |  | EP344 | 0.279 |
| MS-010 | Sonoran Creosote Bush Scrub | Guard_Areas | MP-7 | EP342 | 0.003 |
|  |  | String Site Area |  | EP343 | 0.006 |
|  |  | Work Area |  | EP341 | 0.606 |
|  |  |  |  | EP342 | 0.485 |
|  | Sonoran Creosote Bush Scrub - Disturbed |  |  | EP342 | 0.097 |
| MS-011 | Sonoran Creosote Bush Scrub | Work Area | MP-8 | EP338 | 0.017 |
|  |  |  |  | EP339 | 0.245 |
|  |  |  |  | EP340 | 0.245 |
| MS-012 | Sonoran Creosote Bush Scrub | Work Area | MP-9 | EP336 | 0.246 |
|  |  |  |  | EP337 | 0.305 |
| MS-013 | Sonoran Creosote Bush Scrub | Work Area | MP-10 | EP332 | 0.638 |
|  |  |  |  | EP333 | 0.638 |
|  |  |  |  | EP334 | 0.644 |
|  |  |  | MP-9 | EP335 | 0.558 |
| MS-014 | Sonoran Creosote Bush Scrub - Disturbed | Construction Yard | MP-11 | EP330-1 | 17.472 |
|  |  | Guard_Areas |  | EP330-1 | 0.014 |
|  |  |  |  | EP331 | 0.003 |
|  |  | String Site Area |  | EP330-1 | 4.007 |
|  |  | Work Area |  | EP330-1 | 0.565 |
|  |  |  |  | EP331 | 0.620 |
|  | Sonoran Mixed Woody Scrub - Disturbed | Guard_Areas |  | EP329-1 | 0.011 |
|  |  | Work Area |  | EP329-1 | 0.082 |
| MS-016 | Sonoran Creosote Bush Scrub | Access Road | MP-13 | EP323-1 | 0.378 |
|  |  | String Site Area |  | EP323-1 | 0.217 |
|  |  | Work Area |  | EP322-1 | 0.020 |
| MS-018 | Sonoran Creosote Bush Scrub - Disturbed | Guard_Areas | MP-15 | EP316-2 | 0.007 |
|  |  | String Site Area | MP-16 | EP313 | 0.431 |
|  |  | Work Area | MP-15 | EP316-2 | 0.620 |
| MS-019 | Sonoran Creosote Bush Scrub - Disturbed | String Site Area | MP-16 | EP313 | 0.653 |
|  |  | Work Area |  | EP313 | 0.535 |
| MS-020 | Sonoran Desert Scrub | Access Road | MP-18 | EP306-1 | 0.088 |
|  |  | String Site Area | MP-17 | EP307-1 | 0.012 |
|  |  |  | MP-18 | EP306-1 | 1.725 |
|  |  |  |  | EP307-1 | 0.439 |
|  |  | Work Area | MP-17 | EP307-1 | 0.612 |
|  |  |  | MP-18 | EP306-1 | 0.573 |
| MS-021 | Sonoran Creosote Bush Scrub | Guard_Areas | MP-18 | EP303-2 | 0.004 |
|  |  | Work Area | MP-19 | EP303-2 | 0.528 |
|  | Sonoran Creosote Bush Scrub - Disturbed | Guard_Areas |  | EP302-1 | 0.007 |
|  |  | Work Area |  | EP302-1 | 0.572 |
| MS-022 | Sonoran Creosote Bush Scrub | Work Area | MP-20 | EP300-1 | 0.014 |
|  | Sonoran Creosote Bush Scrub - Disturbed | Access Road | MP-19 | EP301 | 0.000 |
|  |  | String Site Area |  | EP301 | 1.905 |
|  | Sonoran Desert Wash Scrub | Work Area | MP-20 | EP300-1 | 0.011 |
| MS-023 | Sonoran Creosote Bush Scrub | Work Area | MP-20 | EP298 | 0.646 |
|  |  |  |  | EP299 | 0.638 |
|  |  |  |  | EP300-1 | 0.606 |
|  | Sonoran Desert Wash Scrub |  |  | EP300-1 | 0.014 |
| MS-024 | Sonoran Creosote Bush Scrub | Construction Yard | MP-21 | EP296 | 29.727 |
|  |  | Work Area |  | EP295 | 0.564 |
|  |  |  |  | EP296 | 0.638 |
|  |  |  |  | EP297 | 0.646 |
| MS-025 | Sonoran Creosote Bush Scrub | String Site Area | MP-22 | EP292-1 | 0.553 |
|  |  | Work Area |  | EP292-1 | 0.203 |
|  |  |  |  | EP293 | 0.431 |
|  |  |  |  | EP294 | 0.638 |
|  | Sonoran Desert Wash Scrub |  |  | EP292-1 | 0.347 |
|  |  |  |  | EP293 | 0.207 |
|  | Sonoran Mixed Woody and Succulent Scrub | String Site Area |  | EP292-1 | 0.707 |
|  |  | Work Area |  | EP292-1 | 0.043 |
| MS-026 | Sonoran Creosote Bush Scrub | String Site Area | MP-22 | EP291-1 | 0.382 |
|  |  |  |  | EP292-1 | 0.026 |
|  |  | Work Area |  | EP291-1 | 0.447 |
|  | Sonoran Mixed Woody Scrub |  |  | EP291-1 | 0.130 |
|  |  |  | MP-23 | EP290 | 0.545 |
|  | Sonoran Mixed Woody and Succulent Scrub | String Site Area | MP-22 | EP292-1 | 0.002 |
| MS-027 | Sonoran Desert Mixed Scrub | String Site Area | MP-27 | EP269-1 | 1.382 |
|  | Sonoran Mixed Woody and Succulent Scrub | Guard_Areas |  | EP269-1 | 0.007 |
| MS-028 | Sonoran Mixed Woody and Succulent Scrub | Construction Yard | MP-30 | EP257 | 4.880 |
|  |  | Work Area |  | EP257 | 0.159 |
|  | Sonoran Mixed Woody Scrub |  |  | EP257 | 0.348 |
|  |  |  |  | EP258-3 | 0.626 |
|  | Sonoran Mixed Woody Scrub - Disturbed |  |  | EP257 | 0.051 |
| MS-029 | Sonoran Mixed Woody Scrub | Guard_Areas | MP-30 | EP255-2 | 0.007 |
|  |  |  |  | EP256 | 0.003 |
|  |  |  | MP-31 | EP252-1 | 0.001 |
|  |  |  |  | EP255-2 | 0.003 |
|  |  | String Site Area | MP-30 | EP255-2 | 0.670 |
|  |  |  |  | EP256 | 1.529 |
|  |  |  | MP-31 | EP255-2 | 3.217 |
|  |  | Work Area | MP-30 | EP256 | 0.641 |
|  |  |  | MP-31 | EP252-1 | 0.539 |
|  |  |  |  | EP254-3 | 0.664 |
|  |  |  |  | EP255-2 | 0.523 |
| MS-030 | Sonoran Mixed Woody and Succulent Scrub | Guard_Areas | MP-32 | EP250 | 0.005 |
|  |  | Work Area |  | EP250 | 0.649 |
|  | Sonoran Mixed Woody Scrub | Guard_Areas | MP-31 | EP252-1 | 0.004 |
|  |  |  | MP-32 | EP248 | 0.007 |
|  |  | Work Area |  | EP248 | 0.554 |
|  |  |  |  | EP249 | 0.601 |
|  |  |  |  | EP251 | 0.592 |
| MS-031 | Sonoran Mixed Woody and Succulent Scrub | Work Area | MP-33 | EP246 | 0.301 |
|  | Sonoran Mixed Woody Scrub | Guard_Areas | MP-32 | EP247 | 0.002 |
|  |  |  |  | EP248 | 0.000 |
|  |  | Work Area | MP-33 | EP245-1 | 0.572 |
|  |  |  |  | EP246 | 0.071 |
|  |  |  |  | EP247 | 0.261 |
|  | Sonoran Mixed Woody Scrub - Disturbed | Guard_Areas | MP-32 | EP248 | 0.001 |
| MS-032 | Sonoran Creosote Bush Scrub | Construction Yard | MP-34 | EP242 | 16.849 |
|  |  | Work Area |  | EP242 | 0.510 |
|  | Sonoran Creosote Bush Scrub - Disturbed |  |  | EP240 | 0.481 |
| MS-033 | Sonoran Desert Mixed Scrub | String Site Area | MP-35 | EP237-1 | 0.421 |
| TOTAL |  |  |  |  | 142.260 |

Table A-4.  Temporary Project Impacts to Grasslands and Meadow Vegetation Communities

| Map Book Page | Grassland/Meadow Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-037 | Non-native Grassland - Disturbed | String Site Area | MP-39 | EP220-1 | 0.091 |
| MS-039 | Non-native Grassland | Guard_Areas | MP-41 | EP209-1 | 0.003 |
|  |  |  |  | EP210 | 0.003 |
| MS-056 | Non-native Grassland | Guard_Areas | MP-59 | EP116-1 | 0.005 |
|  |  | String Site Area | MP-60 | EP113-4 | 1.229 |
|  |  | Work Area |  | EP114-2 | 0.010 |
| MS-062 | Non-native Grassland | Guard_Areas | MP-65 | EP89-1 | 0.006 |
|  |  | String Site Area |  | EP89-1 | 1.868 |
|  |  | Work Area |  | EP89-1 | 0.745 |
| MS-067 | Non-native Grassland | String Site Area | MP-71 | EP67 | 0.834 |
|  |  | Work Area |  | EP67 | 0.009 |
| MS-075 | Non-native Grassland | String Site Area | MP-81 | EP30-2 | 1.168 |
|  |  | Work Area |  | EP30-2 | 0.600 |
| MS-077 | Non-native Grassland | Access Road | MP-82 | EP26-1 | 0.023 |
|  |  | Construction Yard |  | EP26-1 | 15.867 |
|  |  | Guard_Areas |  | EP27-1 | 0.007 |
| MS-081 | Non-native Grassland | Construction Yard | MP-89 | SSDE2 | 0.986 |
| MS-086 | Non-native Grassland | Access Road | MP-103 | CP66-2 | 0.069 |
|  |  | Construction Yard |  | CP66-2 | 0.820 |
| MS-088 | Non-native Grassland | Access Road | MP-107 | CP51-2 | 0.132 |
|  |  | String Site Area |  | CP51-2 | 0.037 |
| MS-089 | Non-native Grassland | Access Road | MP-106 | CP54-1 | 0.440 |
|  |  | Construction Yard |  | CP54-1 | 20.972 |
| MS-095 | Non-native Grassland | Access Road | MP-113 | CP23 | 0.061 |
|  |  | String Site Area |  | CP23 | 0.209 |
| MS-097 | Non-native Grassland | String Site Area | MP-117 | SSDE1 | 1.561 |
|  |  | Work Area |  | SSDE1 | 0.000 |
| MS-103 | Non-native Grassland | Work Area | (blank) | (blank) | 0.004 |
| TOTAL |  |  |  |  | 48.406 |

Table A-5.  Temporary Project Impacts to Herbaceous Wetland, Freshwater, and Stream (HWFS) Vegetation Communities

| Map Book Page | HWFS Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-005 | Non-vegetated Channel | Work Area | MP-4 | EP351 | 0.036 |
|  |  |  |  | EP352 | 0.086 |
| MS-006 | Non-vegetated Channel | String Site Area | MP-5 | EP349 | 0.057 |
|  |  | Work Area | MP-4 | EP350 | 0.032 |
|  |  |  |  | EP351 | 0.000 |
| MS-007 | Non-vegetated Channel | Work Area | MP-5 | EP347 | 0.047 |
|  |  |  | MP-6 | EP346 | 0.020 |
| MS-008 | Non-vegetated Channel | Construction Yard | MP-5 | EP347 | 0.003 |
| MS-009 | Non-vegetated Channel | Work Area | MP-6 | EP344 | 0.015 |
|  |  |  |  | EP345 | 0.002 |
| MS-010 | Non-vegetated Channel | Work Area | MP-7 | EP341 | 0.024 |
|  |  |  |  | EP343 | 0.006 |
| MS-011 | Non-vegetated Channel | String Site Area | MP-8 | EP338 | 0.015 |
|  |  | Work Area |  | EP338 | 0.115 |
|  |  |  |  | EP339 | 0.010 |
|  |  |  |  | EP340 | 0.051 |
| MS-013 | Non-vegetated Channel | Work Area | MP-9 | EP335 | 0.078 |
| MS-015 | Non-vegetated Channel | Work Area | MP-12 | EP326 | 0.031 |
| MS-016 | Non-vegetated Channel | Access Road | MP-13 | EP323-1 | 0.025 |
|  |  | String Site Area |  | EP323-1 | 0.032 |
| MS-017 | Non-vegetated Channel | Work Area | MP-14 | EP318-1 | 0.024 |
|  |  |  |  | EP320-1 | 0.107 |
|  |  |  |  | EP321-1 | 0.007 |
| MS-018 | Non-vegetated Channel | String Site Area | MP-16 | EP313 | 0.082 |
| MS-019 | Non-vegetated Channel | String Site Area | MP-16 | EP313 | 0.059 |
|  |  | Work Area |  | EP312 | 0.000 |
|  |  |  |  | EP313 | 0.112 |
| MS-020 | Non-vegetated Channel | Access Road | MP-18 | EP306-1 | 0.002 |
|  |  | String Site Area | MP-17 | EP307-1 | 0.011 |
|  |  |  | MP-18 | EP306-1 | 0.036 |
|  |  |  |  | EP307-1 | 0.069 |
|  |  | Work Area |  | EP306-1 | 0.026 |
| MS-021 | Non-vegetated Channel | Work Area | MP-19 | EP302-1 | 0.004 |
|  |  |  |  | EP303-2 | 0.025 |
| MS-024 | Non-vegetated Channel | Construction Yard | MP-21 | EP296 | 0.282 |
| MS-025 | Non-vegetated Channel | String Site Area | MP-22 | EP292-1 | 0.029 |
|  |  | Work Area |  | EP292-1 | 0.047 |
| MS-026 | Non-vegetated Channel | String Site Area | MP-22 | EP292-1 | 0.005 |
|  |  | Work Area |  | EP291-1 | 0.070 |
| MS-029 | Non-vegetated Channel | Guard_Areas | MP-31 | EP252-1 | 0.001 |
|  |  | String Site Area | MP-30 | EP255-2 | 0.172 |
|  |  |  | MP-31 | EP255-2 | 0.008 |
|  |  | Work Area |  | EP252-1 | 0.073 |
| MS-030 | Non-vegetated Channel | Work Area | MP-32 | EP251 | 0.044 |
| MS-031 | Non-vegetated Channel | Guard_Areas | MP-32 | EP247 | 0.001 |
|  |  |  |  | EP248 | 0.001 |
|  |  | Work Area | MP-33 | EP247 | 0.071 |
| MS-035 | Non-vegetated Channel | Guard_Areas | MP-38 | EP226-1 | 0.001 |
|  |  | String Site Area |  | EP226-1 | 0.080 |
| MS-036 | Non-vegetated Channel | String Site Area | MP-39 | EP220-1 | 0.023 |
| MS-037 | Non-vegetated Channel | String Site Area | MP-40 | EP219-1 | 0.002 |
| MS-038 | Non-vegetated Channel | String Site Area | MP-40 | EP215 | 0.001 |
| MS-040 | Non-vegetated Channel | Work Area | MP-42 | EP208 | 0.001 |
| MS-041 | Non-vegetated Channel | Construction Yard | MP-42 | EP205-2 | 0.010 |
|  |  | Work Area |  | EP204-3 | 0.029 |
| MS-043 | Non-vegetated Channel | Work Area | MP-44 | EP198-3 | 0.005 |
|  |  |  |  | EP199-3 | 0.010 |
| MS-047 | Non-vegetated Channel | Work Area | MP-47 | EP184-1 | 0.003 |
|  |  |  |  | EP185-1 | 0.007 |
| MS-048 | Non-vegetated Channel | Construction Yard | MP-49 | EP178 | 0.014 |
| MS-049 | Non-vegetated Channel | Work Area | MP-50 | EP173-1 | 0.003 |
| MS-053 | Non-vegetated Channel | Guard_Areas | MP-56 | EP130-1 | 0.000 |
| MS-063 | Non-vegetated Channel | String Site Area | MP-67 | EP83 | 0.006 |
|  |  | Work Area | MP-66 | EP84 | 0.003 |
| MS-064 | Non-vegetated Channel | Guard_Areas | MP-68 | EP77 | 0.000 |
|  |  | String Site Area |  | EP78 | 0.012 |
| MS-066 | Non-vegetated Channel | Work Area | MP-71 | EP69 | 0.010 |
| MS-070 | Non-vegetated Channel | String Site Area | MP-75 | EP48 | 0.001 |
| MS-079 | Non-vegetated Channel | String Site Area | MP-86 | EP9-1 | 0.000 |
| MS-082 | Non-vegetated Channel | String Site Area | MP-92 | CP96-1 | 0.001 |
|  |  | Work Area |  | CP95-1 | 0.030 |
| MS-084 | Non-vegetated Channel | Guard_Areas | MP-98 | CP85-1 | 0.000 |
| MS-085 | Non-vegetated Channel | Guard_Areas | MP-101 | CP71 | 0.000 |
| MS-086 | Non-vegetated Channel | Access Road | MP-103 | CP64-2 | 0.001 |
|  |  |  |  | CP66-2 | 0.026 |
|  |  | String Site Area |  | CP64-2 | 0.000 |
| MS-087 | Non-vegetated Channel | Access Road | MP-106 | CP55 | 0.001 |
| MS-088 | Non-vegetated Channel | Access Road | MP-107 | CP50-1 | 0.005 |
|  |  | String Site Area |  | CP50-1 | 0.003 |
| MS-090 | Non-vegetated Channel | Access Road | MP-107 | CP49-1 | 0.001 |
|  |  |  |  | CP50-1 | 0.012 |
|  |  | Guard_Areas | MP-108 | CP46-2 | 0.001 |
|  |  | String Site Area | MP-107 | CP49-1 | 0.005 |
|  |  |  |  | CP50-1 | 0.010 |
| MS-091 | Non-vegetated Channel | Guard_Areas | MP-108 | CP44-1 | 0.000 |
| MS-092 | Non-vegetated Channel | Guard_Areas | MP-109 | CP43-1 | 0.001 |
| MS-093 | Non-vegetated Channel | Guard_Areas | MP-110 | CP37-2 | 0.000 |
| TOTAL |  |  |  |  | 2.370 |

Table A-6.  Temporary Project Impacts to Riparian Woodland and Forest Vegetation Communities

| Map Book Page | Riparian Woodland/Forest Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-033 | Riparian Woodland | Guard_Areas | MP-35 | EP239-1 | 0.003 |
| MS-055 | Southern Cottonwood-willow Riparian Forest | Guard_Areas | MP-59 | EP119-2 | 0.003 |
| MS-064 | Southern Coast Live Oak Riparian Forest | Guard_Areas | MP-68 | EP77 | 0.003 |
|  |  |  |  | EP79 | 0.002 |
| MS-082 | Southern Coast Live Oak Riparian Forest | Work Area | MP-92 | CP95-1 | 0.059 |
| MS-085 | Southern Coast Live Oak Riparian Forest | Guard_Areas | MP-101 | CP70-3 | 0.003 |
|  |  |  |  | CP71 | 0.005 |
| MS-088 | Southern Coast Live Oak Riparian Forest | Guard_Areas | MP-106 | CP53-1 | 0.003 |
|  |  |  |  | CP54-1 | 0.003 |
| TOTAL |  |  |  |  | 0.086 |

Table A-7.  Temporary Project Impacts to Woodland and Forest Vegetation Communities

| Map Book Page | Woodland/Forest Type | Type of Impact Area | Milepost | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- | --- |
| MS-029 | Peninsular Juniper Woodland Scrub | Guard_Areas | MP-31 | EP255-2 | 0.003 |
| MS-031 | Peninsular Juniper Woodland Scrub | Guard_Areas | MP-32 | EP247 | 0.004 |
|  |  |  |  | EP248 | 0.001 |
|  |  | Work Area | MP-33 | EP247 | 0.299 |
| MS-035 | Peninsular Juniper Woodland Scrub | Guard_Areas | MP-37 | EP228 | 0.009 |
| MS-041 | Coast Live Oak Woodland - Disturbed | Construction Yard | MP-42 | EP204-3 | 0.183 |
|  |  |  |  | EP205-2 | 0.981 |
| MS-043 | Coast Live Oak Woodland | Work Area | MP-44 | EP198-3 | 0.013 |
| MS-051 | Coast Live Oak Woodland | String Site Area | MP-54 | EP141 | 0.003 |
|  |  | Work Area |  | EP141 | 1.092 |
| MS-055 | Coast Live Oak Woodland | Guard_Areas | MP-59 | EP119-2 | 0.001 |
| MS-062 | Coast Live Oak Woodland | Guard_Areas | MP-66 | EP85-2 | 0.007 |
| MS-063 | Coast Live Oak Woodland | Guard_Areas | MP-66 | EP84 | 0.001 |
|  |  | Work Area |  | EP84 | 0.004 |
|  |  |  | MP-67 | EP84 | 0.123 |
| MS-064 | Coast Live Oak Woodland | Guard_Areas | MP-68 | EP77 | 0.003 |
|  | Coast Live Oak Woodland - Disturbed | String Site Area |  | EP78 | 0.018 |
| MS-069 | Coast Live Oak Woodland - Burned | Guard_Areas | MP-75 | EP51-1 | 0.002 |
| MS-086 | Coast Live Oak Woodland | Access Road | MP-103 | CP66-2 | 0.023 |
|  |  | Construction Yard | MP-102 | CP66-2 | 0.705 |
| MS-088 | Coast Live Oak Woodland | Guard_Areas | MP-106 | CP54-1 | 0.004 |
| MS-094 | Coast Live Oak Woodland | String Site Area | MP-112 | CP31-2 | 0.441 |
| TOTAL |  |  |  |  | 3.922 |

This page is intentionally blank.

# Appendix B:  Listed and Proposed Species in Temporary Impact Areas

This page is intentionally blank.

| Mile Post | Species Common Name | Type of Impact Area | Structure Number | Temporary Impact Acreage |
| --- | --- | --- | --- | --- |
| 0 | Flat Tailed Horned Lizard | Guard_Areas | EP363-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  |  | Work Area | EP362-1 | 0.64 |
|  |  |  | EP363-1 | 0.62 |
|  |  | Work Area Total |  | 1.26 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.26 |
| 1 | Flat Tailed Horned Lizard | Access Road | EP361 | 0.32 |
|  |  | Access Road Total |  | 0.32 |
|  |  | Construction Yard | EP361 | 4.96 |
|  |  | Construction Yard Total |  | 4.96 |
|  |  | Work Area | EP359 | 0.63 |
|  |  |  | EP360 | 0.62 |
|  |  |  | EP361 | 0.63 |
|  |  | Work Area Total |  | 1.88 |
|  | Flat Tailed Horned Lizard Total |  |  | 7.17 |
| 2 | Flat Tailed Horned Lizard | Work Area | EP356 | 0.63 |
|  |  |  | EP357 | 0.63 |
|  |  |  | EP358 | 0.63 |
|  |  | Work Area Total |  | 1.89 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.89 |
| 3 | Flat Tailed Horned Lizard | Access Road | EP356 | 0.15 |
|  |  | Access Road Total |  | 0.15 |
|  |  | String Site Area | EP356 | 2.30 |
|  |  | String Site Area Total |  | 2.30 |
|  |  | Work Area | EP353 | 0.64 |
|  |  |  | EP354 | 0.62 |
|  |  |  | EP355 | 0.64 |
|  |  | Work Area Total |  | 1.90 |
|  | Flat Tailed Horned Lizard Total |  |  | 4.35 |
| 4 | Flat Tailed Horned Lizard | Work Area | EP350 | 0.63 |
|  |  |  | EP351 | 0.61 |
|  |  |  | EP352 | 0.64 |
|  |  | Work Area Total |  | 1.89 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.89 |
| 5 | Flat Tailed Horned Lizard | Access Road | EP349 | 0.01 |
|  |  | Access Road Total |  | 0.01 |
|  |  | Guard_Areas | EP348 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP349 | 2.69 |
|  |  | String Site Area Total |  | 2.69 |
|  |  | Work Area | EP347 | 0.64 |
|  |  |  | EP348 | 0.62 |
|  |  |  | EP349 | 0.63 |
|  |  | Work Area Total |  | 1.88 |
|  | Flat Tailed Horned Lizard Total |  |  | 4.59 |
| 6 | Flat Tailed Horned Lizard | Construction Yard | EP346 | 9.93 |
|  |  | Construction Yard Total |  | 9.93 |
|  |  | Guard_Areas | EP344 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | Work Area | EP344 | 0.62 |
|  |  |  | EP345 | 0.63 |
|  |  |  | EP346 | 0.63 |
|  |  | Work Area Total |  | 1.88 |
|  | Flat Tailed Horned Lizard Total |  |  | 11.82 |
| 7 | Flat Tailed Horned Lizard | Guard_Areas | EP342 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP344 | 2.80 |
|  |  | String Site Area Total |  | 2.80 |
|  |  | Work Area | EP341 | 0.63 |
|  |  |  | EP342 | 0.58 |
|  |  |  | EP343 | 0.65 |
|  |  | Work Area Total |  | 1.86 |
|  | Flat Tailed Horned Lizard Total |  |  | 4.67 |
| 8 | Flat Tailed Horned Lizard | Access Road | EP338 | 0.00 |
|  |  | Access Road Total |  | 0.00 |
|  |  | String Site Area | EP338 | 2.14 |
|  |  | String Site Area Total |  | 2.14 |
|  |  | Work Area | EP338 | 0.64 |
|  |  |  | EP339 | 0.65 |
|  |  |  | EP340 | 0.63 |
|  |  | Work Area Total |  | 1.92 |
|  | Flat Tailed Horned Lizard Total |  |  | 4.06 |
| 9 | Flat Tailed Horned Lizard | Work Area | EP335 | 0.64 |
|  |  |  | EP336 | 0.64 |
|  |  |  | EP337 | 0.64 |
|  |  | Work Area Total |  | 1.91 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.91 |
| 10 | Flat Tailed Horned Lizard | Work Area | EP332 | 0.64 |
|  |  |  | EP333 | 0.64 |
|  |  |  | EP334 | 0.64 |
|  |  | Work Area Total |  | 1.92 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.92 |
| 11 | Flat Tailed Horned Lizard | Construction Yard | EP330-1 | 17.47 |
|  |  | Construction Yard Total |  | 17.47 |
|  |  | Guard_Areas | EP329-1 | 0.01 |
|  |  |  | EP330-1 | 0.01 |
|  |  |  | EP331 | 0.00 |
|  |  | Guard_Areas Total |  | 0.03 |
|  |  | String Site Area | EP330-1 | 4.01 |
|  |  | String Site Area Total |  | 4.01 |
|  |  | Work Area | EP328-1 | 0.63 |
|  |  |  | EP329-1 | 0.65 |
|  |  |  | EP330-1 | 0.57 |
|  |  |  | EP331 | 0.62 |
|  |  | Work Area Total |  | 2.46 |
|  | Flat Tailed Horned Lizard Total |  |  | 23.97 |
| 12 | Flat Tailed Horned Lizard | Work Area | EP325-2 | 0.64 |
|  |  |  | EP326 | 0.63 |
|  |  |  | EP327 | 0.64 |
|  |  | Work Area Total |  | 1.90 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.90 |
| 13 | Flat Tailed Horned Lizard | Access Road | EP323-1 | 0.40 |
|  |  | Access Road Total |  | 0.40 |
|  |  | String Site Area | EP323-1 | 1.01 |
|  |  | String Site Area Total |  | 1.01 |
|  |  | Work Area | EP322-1 | 0.63 |
|  |  | Work Area Total |  | 0.63 |
|  | Flat Tailed Horned Lizard Total |  |  | 2.04 |
| 14 | Flat Tailed Horned Lizard | Work Area | EP318-1 | 0.64 |
|  |  |  | EP319 | 0.62 |
|  |  |  | EP320-1 | 0.63 |
|  |  |  | EP321-1 | 0.64 |
|  |  | Work Area Total |  | 2.53 |
|  | Flat Tailed Horned Lizard Total |  |  | 2.53 |
| 15 | Flat Tailed Horned Lizard | Guard_Areas | EP316-2 | 0.01 |
|  |  |  | EP318-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | Work Area | EP316-2 | 0.62 |
|  |  | Work Area Total |  | 0.62 |
|  | Flat Tailed Horned Lizard Total |  |  | 0.63 |
| 16 | Flat Tailed Horned Lizard | String Site Area | EP313 | 2.64 |
|  |  | String Site Area Total |  | 2.64 |
|  |  | Work Area | EP312 | 0.69 |
|  |  |  | EP313 | 0.65 |
|  |  | Work Area Total |  | 1.33 |
|  | Flat Tailed Horned Lizard Total |  |  | 3.97 |
|  | PENINSULAR BIGHORN SHEEP | Work Area | EP312 | 0.69 |
|  |  | Work Area Total |  | 0.69 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 0.69 |
| 17 | Flat Tailed Horned Lizard | Work Area | EP307-1 | 0.61 |
|  |  |  | EP308 | 0.64 |
|  |  |  | EP309 | 0.58 |
|  |  |  | EP310 | 0.69 |
|  |  | Work Area Total |  | 2.52 |
|  | Flat Tailed Horned Lizard Total |  |  | 2.52 |
|  | PENINSULAR BIGHORN SHEEP | Work Area | EP307-1 | 0.61 |
|  |  |  | EP308 | 0.64 |
|  |  |  | EP309 | 0.58 |
|  |  |  | EP310 | 0.69 |
|  |  | Work Area Total |  | 2.52 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 2.52 |
| 18 | Flat Tailed Horned Lizard | Access Road | EP306-1 | 0.09 |
|  |  | Access Road Total |  | 0.09 |
|  |  | Guard_Areas | EP303-2 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP306-1 | 2.29 |
|  |  | String Site Area Total |  | 2.29 |
|  |  | Work Area | EP304-2 | 0.63 |
|  |  |  | EP306-1 | 0.63 |
|  |  | Work Area Total |  | 1.26 |
|  | Flat Tailed Horned Lizard Total |  |  | 3.65 |
|  | PENINSULAR BIGHORN SHEEP | Access Road | EP306-1 | 0.09 |
|  |  | Access Road Total |  | 0.09 |
|  |  | String Site Area | EP306-1 | 2.29 |
|  |  | String Site Area Total |  | 2.29 |
|  |  | Work Area | EP306-1 | 0.63 |
|  |  | Work Area Total |  | 0.63 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 3.01 |
| 19 | Flat Tailed Horned Lizard | Access Road | EP301 | 0.01 |
|  |  | Access Road Total |  | 0.01 |
|  |  | Guard_Areas | EP302-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP301 | 4.85 |
|  |  | String Site Area Total |  | 4.85 |
|  |  | Work Area | EP301 | 0.30 |
|  |  |  | EP302-1 | 0.58 |
|  |  |  | EP303-2 | 0.55 |
|  |  | Work Area Total |  | 1.43 |
|  | Flat Tailed Horned Lizard Total |  |  | 6.30 |
| 20 | Flat Tailed Horned Lizard | Work Area | EP298 | 0.65 |
|  |  |  | EP299 | 0.64 |
|  |  |  | EP300-1 | 0.65 |
|  |  | Work Area Total |  | 1.93 |
|  | Flat Tailed Horned Lizard Total |  |  | 1.93 |
| 21 | Flat Tailed Horned Lizard | Construction Yard | EP296 | 30.01 |
|  |  | Construction Yard Total |  | 30.01 |
|  |  | Work Area | EP295 | 0.65 |
|  |  |  | EP296 | 0.64 |
|  |  |  | EP297 | 0.65 |
|  |  | Work Area Total |  | 1.93 |
|  | Flat Tailed Horned Lizard Total |  |  | 31.94 |
| 22 | Flat Tailed Horned Lizard | String Site Area | EP292-1 | 1.72 |
|  |  | String Site Area Total |  | 1.72 |
|  |  | Work Area | EP291-1 | 0.65 |
|  |  |  | EP292-1 | 0.64 |
|  |  |  | EP293 | 0.64 |
|  |  |  | EP294 | 0.64 |
|  |  | Work Area Total |  | 2.56 |
|  | Flat Tailed Horned Lizard Total |  |  | 4.29 |
| 23 | Flat Tailed Horned Lizard | Work Area | EP290 | 0.54 |
|  |  | Work Area Total |  | 0.54 |
|  | Flat Tailed Horned Lizard Total |  |  | 0.54 |
| 27 | Barefoot Banded Gecko | Guard_Areas | EP269-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP269-1 | 1.40 |
|  |  | String Site Area Total |  | 1.40 |
|  | Barefoot Banded Gecko Total |  |  | 1.41 |
|  | PENINSULAR BIGHORN SHEEP | Guard_Areas | EP269-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP269-1 | 1.40 |
|  |  | String Site Area Total |  | 1.40 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 1.41 |
| 30 | PENINSULAR BIGHORN SHEEP | Construction Yard | EP257 | 5.00 |
|  |  | Construction Yard Total |  | 5.00 |
|  |  | Guard_Areas | EP255-2 | 0.01 |
|  |  |  | EP256 | 0.00 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP255-2 | 0.00 |
|  |  |  | EP256 | 2.73 |
|  |  | String Site Area Total |  | 2.73 |
|  |  | Work Area | EP256 | 0.64 |
|  |  |  | EP257 | 0.56 |
|  |  |  | EP258-3 | 0.63 |
|  |  | Work Area Total |  | 1.83 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 9.56 |
| 31 | PENINSULAR BIGHORN SHEEP | Guard_Areas | EP255-2 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP255-2 | 3.72 |
|  |  | String Site Area Total |  | 3.72 |
|  |  | Work Area | EP255-2 | 0.52 |
|  |  | Work Area Total |  | 0.52 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 4.25 |
| 35 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP236-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP237-1 | 2.74 |
|  |  | String Site Area Total |  | 2.74 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 2.74 |
| 36 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP233-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.01 |
| 37 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP228 | 0.02 |
|  |  | Guard_Areas Total |  | 0.02 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.02 |
| 44 | PENINSULAR BIGHORN SHEEP | Work Area | EP199-3 | 0.10 |
|  |  | Work Area Total |  | 0.10 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 0.10 |
| 46 | PENINSULAR BIGHORN SHEEP | Access Road | EP187-2 | 0.00 |
|  |  | Access Road Total |  | 0.00 |
|  |  | String Site Area | EP187-2 | 0.11 |
|  |  | String Site Area Total |  | 0.11 |
|  | PENINSULAR BIGHORN SHEEP Total |  |  | 0.11 |
| 56 | ARROYO TOAD | Work Area | EP130-1 | 0.01 |
|  |  | Work Area Total |  | 0.01 |
|  | ARROYO TOAD Total |  |  | 0.01 |
| 62 | QUINO CHECKERSPOT BUTTERFLY | Work Area | EP103-2 | 1.55 |
|  |  |  | EP104-2 | 0.01 |
|  |  | Work Area Total |  | 1.56 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 1.56 |
| 71 | ARROYO TOAD | Guard_Areas | EP66 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP67 | 3.89 |
|  |  | String Site Area Total |  | 3.89 |
|  |  | Work Area | EP67 | 1.46 |
|  |  | Work Area Total |  | 1.46 |
|  | ARROYO TOAD Total |  |  | 5.36 |
|  | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP66 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP67 | 3.89 |
|  |  | String Site Area Total |  | 3.89 |
|  |  | Work Area | EP67 | 1.46 |
|  |  |  | EP69 | 1.56 |
|  |  | Work Area Total |  | 3.02 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 6.92 |
| 74 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP51-1 | 0.00 |
|  |  |  | EP53-2 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.01 |
| 75 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP51-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.01 |
| 77 | ARROYO TOAD | Guard_Areas | EP43-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  | ARROYO TOAD Total |  |  | 0.00 |
| 78 | QUINO CHECKERSPOT BUTTERFLY | Work Area | EP39-1 | 1.42 |
|  |  | Work Area Total |  | 1.42 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 1.42 |
| 79 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP36-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | EP36-1 | 1.76 |
|  |  | String Site Area Total |  | 1.76 |
|  |  | Work Area | EP36-1 | 1.40 |
|  |  | Work Area Total |  | 1.40 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 3.16 |
| 80 | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | EP34-1 | 0.00 |
|  |  |  | EP35-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.01 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.01 |
| 82 | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | EP24-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.00 |
| 83 | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | EP23-2 | 0.00 |
|  |  |  | EP24-1 | 0.01 |
|  |  | Guard_Areas Total |  | 0.01 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.01 |
| 86 | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | EP10-2 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  |  | String Site Area | EP9-1 | 0.59 |
|  |  | String Site Area Total |  | 0.59 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.59 |
| 100 | COASTAL CALIFORNIA GNATCATCHER | String Site Area | CP75-1 | 0.18 |
|  |  |  | CP76-1 | 0.27 |
|  |  | String Site Area Total |  | 0.45 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.45 |
| 101 | ARROYO TOAD | Guard_Areas | CP70-3 | 0.01 |
|  |  |  | CP71 | 0.01 |
|  |  | Guard_Areas Total |  | 0.03 |
|  | ARROYO TOAD Total |  |  | 0.03 |
|  | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | CP70-3 | 0.01 |
|  |  |  | CP71 | 0.02 |
|  |  | Guard_Areas Total |  | 0.03 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.03 |
| 103 | ARROYO TOAD | Access Road | CP64-2 | 0.33 |
|  |  |  | CP66-2 | 0.23 |
|  |  | Access Road Total |  | 0.56 |
|  |  | Construction Yard | CP66-2 | 16.53 |
|  |  | Construction Yard Total |  | 16.53 |
|  |  | String Site Area | CP64-2 | 0.04 |
|  |  | String Site Area Total |  | 0.04 |
|  | ARROYO TOAD Total |  |  | 17.13 |
| 106 | ARROYO TOAD | Access Road | CP51-2 | 0.01 |
|  |  |  | CP54-1 | 0.73 |
|  |  | Access Road Total |  | 0.74 |
|  |  | Construction Yard | CP54-1 | 20.97 |
|  |  | Construction Yard Total |  | 20.97 |
|  | ARROYO TOAD Total |  |  | 21.71 |
|  | COASTAL CALIFORNIA GNATCATCHER | Access Road | CP54-1 | 0.12 |
|  |  | Access Road Total |  | 0.12 |
|  |  | Construction Yard | CP54-1 | 20.97 |
|  |  | Construction Yard Total |  | 20.97 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 21.09 |
| 108 | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | CP44-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.00 |
| 109 | COASTAL CALIFORNIA GNATCATCHER | String Site Area | CP42-1 | 0.55 |
|  |  | String Site Area Total |  | 0.55 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.55 |
|  | QUINO CHECKERSPOT BUTTERFLY | Guard_Areas | CP42-1 | 0.01 |
|  |  |  | CP43-1 | 0.02 |
|  |  | Guard_Areas Total |  | 0.03 |
|  |  | String Site Area | CP42-1 | 0.55 |
|  |  | String Site Area Total |  | 0.55 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 0.58 |
| 110 | COASTAL CALIFORNIA GNATCATCHER | Access Road | CP41-2 | 0.16 |
|  |  | Access Road Total |  | 0.16 |
|  |  | String Site Area | CP41-2 | 0.93 |
|  |  | String Site Area Total |  | 0.93 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 1.09 |
|  | QUINO CHECKERSPOT BUTTERFLY | Access Road | CP41-2 | 0.16 |
|  |  | Access Road Total |  | 0.16 |
|  |  | String Site Area | CP41-2 | 0.93 |
|  |  | String Site Area Total |  | 0.93 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 1.09 |
| 113 | COASTAL CALIFORNIA GNATCATCHER | Guard_Areas | CP24-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.00 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 0.00 |
| 115 | QUINO CHECKERSPOT BUTTERFLY | Access Road | CP15-1 | 0.06 |
|  |  | Access Road Total |  | 0.06 |
|  |  | Guard_Areas | CP14 | 0.00 |
|  |  |  | CP15-1 | 0.00 |
|  |  | Guard_Areas Total |  | 0.01 |
|  |  | String Site Area | CP14 | 0.13 |
|  |  |  | CP15-1 | 0.58 |
|  |  | String Site Area Total |  | 0.70 |
|  |  | Work Area | CP15-1 | 0.77 |
|  |  | Work Area Total |  | 0.77 |
|  | QUINO CHECKERSPOT BUTTERFLY Total |  |  | 1.54 |
| 117 | COASTAL CALIFORNIA GNATCATCHER | Construction Yard | CP6-1 | 27.34 |
|  |  | Construction Yard Total |  | 27.34 |
|  | COASTAL CALIFORNIA GNATCATCHER Total |  |  | 27.34 |

# Appendix C:  Special Status Plant Species in Temporary Impact areaS

This page is intentionally blank.

| Mile Post | Species Common Name | Type of Impact Area | Structure Number | Number of Plants in Temporary Impact Areas |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | On Existing Road | Other Impact Area | TOTAL |
| MP-32 | Pygmy lotus | Work Area | EP247 |  | 3 | 3 |
|  |  | Work Area Total |  |  | 3 | 3 |
| MP-33 | Sticky geraea | Access Road Existing | EP244 | 4 |  | 4 |
|  |  | Access Road Existing Total |  | 4 |  | 4 |
| MP-37 | Sticky geraea | Access Road Existing | EP228 | 2 |  | 2 |
|  |  | Access Road Existing Total |  | 2 |  | 2 |
| MP-39 | Desert beauty | Access Road | EP220-1 |  | 530 | 530 |
|  |  | Access Road Total |  |  | 530 | 530 |
|  |  | grading | EP220-1 |  | 397 | 397 |
|  |  |  | EP221-2 |  | 5 | 5 |
|  |  | grading Total |  |  | 402 | 402 |
|  |  | String Site Area | EP220-1 |  | 1661 | 1661 |
|  |  |  | EP221-2 |  | 45 | 45 |
|  |  | String Site Area Total |  |  | 1706 | 1706 |
|  | Jacumba milk-vetch | String Site Area | EP220-1 |  | 4 | 4 |
|  |  | String Site Area Total |  |  | 4 | 4 |
|  | Sticky geraea | String Site Area | EP220-1 |  | 12 | 12 |
|  |  | String Site Area Total |  |  | 12 | 12 |
| MP-40 | Jacumba milk-vetch | Work Area | EP214 |  | 18 | 18 |
|  |  | Work Area Total |  |  | 18 | 18 |
|  | Sticky geraea | Access Road Existing | EP215 | 3 |  | 3 |
|  |  | Access Road Existing Total |  | 3 |  | 3 |
|  |  | Work Area | EP215 |  | 5 | 5 |
|  |  | Work Area Total |  |  | 5 | 5 |
| MP-41 | Jacumba milk-vetch | Access Road Existing | EP211 | 9 |  | 9 |
|  |  |  | EP213 | 13 |  | 13 |
|  |  | Access Road Existing Total |  | 22 |  | 22 |
|  |  | Work Area | EP210 |  | 1 | 1 |
|  |  |  | EP213 |  | 1 | 1 |
|  |  | Work Area Total |  |  | 2 | 2 |
|  | Sticky geraea | Access Road Existing | EP210 | 16 |  | 16 |
|  |  |  | EP213 | 1 |  | 1 |
|  |  | Access Road Existing Total |  | 17 |  | 17 |
|  |  | Work Area | EP210 |  | 11 | 11 |
|  |  |  | EP213 |  | 35 | 35 |
|  |  | Work Area Total |  |  | 46 | 46 |
| MP-42 | Jacumba milk-vetch | Access Road Existing | EP205-2 | 3 |  | 3 |
|  |  | Access Road Existing Total |  | 3 |  | 3 |
|  |  | Construction Yard | EP204-3 |  | 647 | 647 |
|  |  |  | EP205-2 |  | 89 | 89 |
|  |  |  | EP206-1 |  | 65 | 65 |
|  |  | Construction Yard Total |  |  | 801 | 801 |
|  |  | Work Area | EP206-1 |  | 7 | 7 |
|  |  |  | EP208 |  | 24 | 24 |
|  |  | Work Area Total |  |  | 31 | 31 |
|  | Mountain springs bush lupine | Construction Yard | EP205-2 |  | 1 | 1 |
|  |  | Construction Yard Total |  |  | 1 | 1 |
|  | Sticky geraea | Construction Yard | EP204-3 |  | 1 | 1 |
|  |  |  | EP205-2 |  | 19 | 19 |
|  |  | Construction Yard Total |  |  | 20 | 20 |
| MP-43 | Desert beauty | grading | EP204-3 |  | 8 | 8 |
|  |  | grading Total |  |  | 8 | 8 |
|  |  | String Site Area | EP204-3 |  | 189 | 189 |
|  |  | String Site Area Total |  |  | 189 | 189 |
|  | Jacumba milk-vetch | Access Road | EP204-3 |  | 7 | 7 |
|  |  | Access Road Total |  |  | 7 | 7 |
|  |  | Access Road Existing | EP200A-1 | 12 |  | 12 |
|  |  |  | EP201-3 | 3 |  | 3 |
|  |  |  | EP202-3 | 2 |  | 2 |
|  |  | Access Road Existing Total |  | 17 |  | 17 |
|  |  | grading | EP204-3 |  | 1 | 1 |
|  |  | grading Total |  |  | 1 | 1 |
|  |  | String Site Area | EP204-3 |  | 5 | 5 |
|  |  | String Site Area Total |  |  | 5 | 5 |
|  |  | Work Area | EP200A-1 |  | 14 | 14 |
|  |  |  | EP201-3 |  | 3 | 3 |
|  |  | Work Area Total |  |  | 17 | 17 |
|  | Sticky geraea | Access Road | EP204-3 |  | 1 | 1 |
|  |  | Access Road Total |  |  | 1 | 1 |
|  |  | grading | EP203-3 |  | 1 | 1 |
|  |  | grading Total |  |  | 1 | 1 |
|  |  | String Site Area | EP203-3 |  | 4 | 4 |
|  |  | String Site Area Total |  |  | 4 | 4 |
|  |  | Work Area | EP200A-1 |  | 80 | 80 |
|  |  |  | EP202-3 |  | 2 | 2 |
|  |  | Work Area Total |  |  | 82 | 82 |
| MP-44 | Jacumba milk-vetch | Access Road Existing | EP196-1 | 4 |  | 4 |
|  |  |  | EP197-2 | 31 |  | 31 |
|  |  |  | EP198-3 | 13 |  | 13 |
|  |  |  | EP200-3 | 12 |  | 12 |
|  |  | Access Road Existing Total |  | 60 |  | 60 |
|  |  | Work Area | EP197-2 |  | 5 | 5 |
|  |  | Work Area Total |  |  | 5 | 5 |
|  | Sticky geraea | Access Road Existing | EP200-3 | 1 |  | 1 |
|  |  | Access Road Existing Total |  | 1 |  | 1 |
|  |  | Work Area | EP199-3 |  | 2 | 2 |
|  |  | Work Area Total |  |  | 2 | 2 |
| MP-45 | Jacumba milk-vetch | Access Road Existing | EP192-1 | 8 |  | 8 |
|  |  |  | EP193-1 | 5 |  | 5 |
|  |  |  | EP194-2 | 60 |  | 60 |
|  |  |  | EP195-1 | 31 |  | 31 |
|  |  | Access Road Existing Total |  | 104 |  | 104 |
| MP-46 | Jacumba milk-vetch | Access Road | EP187-2 |  | 7 | 7 |
|  |  | Access Road Total |  |  | 7 | 7 |
|  |  | Access Road Existing | EP187-2 | 2 |  | 2 |
|  |  |  | EP188-1 | 8 |  | 8 |
|  |  |  | EP191-1 | 25 |  | 25 |
|  |  | Access Road Existing Total |  | 35 |  | 35 |
|  |  | String Site Area | EP187-2 |  | 3 | 3 |
|  |  | String Site Area Total |  |  | 3 | 3 |
|  | Sticky geraea | Access Road | EP187-2 |  | 6 | 6 |
|  |  | Access Road Total |  |  | 6 | 6 |
|  |  | Access Road Existing | EP191-1 | 2 |  | 2 |
|  |  | Access Road Existing Total |  | 2 |  | 2 |
| MP-47 | Jacumba milk-vetch | Access Road Existing | EP184-1 | 2 |  | 2 |
|  |  |  | EP185-1 | 1 |  | 1 |
|  |  |  | EP186-1 | 27 |  | 27 |
|  |  |  | EP187-2 | 1 |  | 1 |
|  |  | Access Road Existing Total |  | 31 |  | 31 |
|  | Sticky geraea | Access Road Existing | EP185-1 | 5 |  | 5 |
|  |  |  | EP186-1 | 9 |  | 9 |
|  |  |  | EP187-2 | 7 |  | 7 |
|  |  | Access Road Existing Total |  | 21 |  | 21 |
|  |  | String Site Area | EP187-2 |  | 32 | 32 |
|  |  | String Site Area Total |  |  | 32 | 32 |
| MP-49 | Desert beauty | Construction Yard | EP178 |  | 25 | 25 |
|  |  | Construction Yard Total |  |  | 25 | 25 |
|  | Jacumba milk-vetch | Access Road Existing | EP178 | 1 |  | 1 |
|  |  |  | EP179 | 3 |  | 3 |
|  |  | Access Road Existing Total |  | 4 |  | 4 |
|  |  | Construction Yard | EP178 |  | 34 | 34 |
|  |  |  | EP179 |  | 1 | 1 |
|  |  | Construction Yard Total |  |  | 35 | 35 |
|  |  | String Site Area | EP178 |  | 2 | 2 |
|  |  | String Site Area Total |  |  | 2 | 2 |
|  |  | Work Area | EP178 |  | 2 | 2 |
|  |  | Work Area Total |  |  | 2 | 2 |
| MP-54 | Sticky geraea | String Site Area | EP141 |  | 1 | 1 |
|  |  | String Site Area Total |  |  | 1 | 1 |
| MP-56 | Payson's jewelflower | Construction Yard | EP130-1 |  | 188 | 188 |
|  |  | Construction Yard Total |  |  | 188 | 188 |
|  | Rayless Ragwort | Construction Yard | EP130-1 |  | 13 | 13 |
|  |  | Construction Yard Total |  |  | 13 | 13 |
| MP-57 | Sticky geraea | Access Road Existing | EP129 | 15 |  | 15 |
|  |  | Access Road Existing Total |  | 15 |  | 15 |
| MP-64 | Sticky geraea | Access Road Existing | EP95 | 6 |  | 6 |
|  |  | Access Road Existing Total |  | 6 |  | 6 |
| MP-65 | Sticky geraea | Access Road | EP89-1 |  | 16 | 16 |
|  |  | Access Road Total |  |  | 16 | 16 |
|  |  | String Site Area | EP89-1 |  | 1 | 1 |
|  |  |  | EP91 |  | 13 | 13 |
|  |  | String Site Area Total |  |  | 14 | 14 |
|  |  | Work Area | EP89-1 |  | 22 | 22 |
|  |  | Work Area Total |  |  | 22 | 22 |
| MP-66 | Sticky geraea | String Site Area | EP89-1 |  | 2 | 2 |
|  |  | String Site Area Total |  |  | 2 | 2 |
| MP-67 | Sticky geraea | grading | EP83 |  | 14 | 14 |
|  |  | grading Total |  |  | 14 | 14 |
|  |  | String Site Area | EP83 |  | 30 | 30 |
|  |  | String Site Area Total |  |  | 30 | 30 |
| MP-70 | Tecate tarplant | Access Road Existing | EP69 | 16 |  | 16 |
|  |  |  | EP70 | 78 |  | 78 |
|  |  |  | EP73 | 150 |  | 150 |
|  |  | Access Road Existing Total |  | 244 |  | 244 |
| MP-71 | Tecate tarplant | Access Road Existing | EP65-1 | 534 |  | 534 |
|  |  |  | EP66 | 172 |  | 172 |
|  |  |  | EP68 | 72 |  | 72 |
|  |  |  | EP69 | 162 |  | 162 |
|  |  | Access Road Existing Total |  | 940 |  | 940 |
|  |  | grading | EP67 |  | 242 | 242 |
|  |  | grading Total |  |  | 242 | 242 |
|  |  | String Site Area | EP67 |  | 953 | 953 |
|  |  | String Site Area Total |  |  | 953 | 953 |
|  |  | Work Area | EP67 |  | 159 | 159 |
|  |  |  | EP69 |  | 1 | 1 |
|  |  | Work Area Total |  |  | 160 | 160 |
| MP-72 | Tecate tarplant | Access Road Existing | EP63 | 40 |  | 40 |
|  |  |  | EP64 | 105 |  | 105 |
|  |  |  | EP65-1 | 114 |  | 114 |
|  |  | Access Road Existing Total |  | 259 |  | 259 |
| MP-73 | Tecate tarplant | Access Road Existing | EP58-2 | 11 |  | 11 |
|  |  | Access Road Existing Total |  | 11 |  | 11 |
| MP-74 | Tecate tarplant | Access Road Existing | EP51-1 | 75 |  | 75 |
|  |  |  | EP52-1 | 5 |  | 5 |
|  |  | Access Road Existing Total |  | 80 |  | 80 |
| MP-75 | San Diego gumplant | Access Road Existing | EP49 | 1 |  | 1 |
|  |  | Access Road Existing Total |  | 1 |  | 1 |
|  | Tecate tarplant | Access Road Existing | EP49 | 27 |  | 27 |
|  |  |  | EP50 | 4 |  | 4 |
|  |  | Access Road Existing Total |  | 31 |  | 31 |
| MP-82 | Sticky geraea | Access Road | EP27-1 |  | 1 | 1 |
|  |  | Access Road Total |  |  | 1 | 1 |
| MP-98 | Delicate clarkia | Work Area | CP87-1 |  | 40 | 40 |
|  |  | Work Area Total |  |  | 40 | 40 |
| MP-99 | Delicate clarkia | Access Road Existing | CP81-1 | 40 |  | 40 |
|  |  |  | CP82-1 | 150 |  | 150 |
|  |  | Access Road Existing Total |  | 190 |  | 190 |
| MP-100 | Delicate clarkia | Access Road Existing | CP74-2 | 170 |  | 170 |
|  |  | Access Road Existing Total |  | 170 |  | 170 |
| Grand Total |  |  |  | 2273 | 5711 | 7984 |

This page is intentionally blank.