| PG&E Data Request No.: | ORA_026-07A |
| --- | --- |
| PG&E File Name: | AdvancedMeteringInfrastructureProject_DR_ORA_026-07a |
| Request Date: | December 7, 2005 | Requester DR No.: | PGE A0506028-26 |
| Date Sent: | December 16, 2005 | Requesting Party: | ORA |
| PG&E Witness: | Jana Corey/Tim Vahlstrom | Requester: | Scarlett Liang-Uejio |

Question 7A

Update of tables in Exhibits 1 and 2

A.	Please update Exhibit 1, Tables 2-1 and 2-2, Exhibit 2, Tables 1-1, 1-2, 1-3, 1-4 to reflect PG&E’s Amended Application and Supplemental Testimony submitted on October 13, 2005.

Answer 7A

Exhibit 1, Tables 2-1, 2-2 and Exhibit 2, Tables 1-1, 1-2, 1-3, 1-4 updated for the Supplemental Testimony are provided below.

Table 2 – 1  (REVISED)
Pacific Gas and Electric Company
Estimated AMI Project Costs

Updated to reflect Supplemental Testimony filed 10/13/05

|  |  | ($ millions) |  |  |
| --- | --- | --- | --- | --- |
| Line |  | Pre- |  |  |  |  |
| No. | Cost Category | Deploy. | Deploy. | Total | PVRR(a) | Reference |
| 1 | Technology acquisition and AMI System operations | 15.1 | 746.7 | 761.8 | 1,016.8 | Ex. 2, Chapter 1 |
| 2 | Interface and Systems Integration | 21.2 | 72.8 | 94.0 | 155.6 | Ex. 2, Chapter 2 |
| 3 | Interval billing system | 4.0 | 81.0 | 85.0 | 109.1 | Ex. 2, Chapter 3 |
| 4 | Project installation and deployment |  | 427.5 | 427.5 | 470.9 | Ex. 2, Chapter 4 |
| 5 | Meter operations |  | 22.6 | 22.6 | 129.3 | Ex. 3, Chapter 3 |
| 6 | Customer contact-related costs |  | 32.3 | 32.3 | 45.5 | Ex. 3, Chapter 4 |
| 7 | Customer exceptions processing |  | 6.6 | 6.6 | 5.3 | Ex. 3, Chapter 5 |
| 8 | Marketing and Communications |  | 23.1 | 23.1 | 22.6 | Ex. 4, Chapter 2 |
| 9 | Customer acquisition |  | 54.8 | 54.8 | 44.0 | Ex. 4, Chapter 3 |
| 10 | Other employee related costs |  | 20.7 | 20.7 | 43.4 | Ex. 5, Chapter 1 |
| 11 | Project management | 8.9 | 79.0 | 87.9 | 87.5 | Ex. 1, Chapter 2 |
| 12 | Risk-based allowance |  | 128.8 | 128.8 | 135.0 | Ex. 1, Chapter 2 |
| 13 | Total | 49.1 | 1,695.9 | 1,745.1 | 2,264.8 |  |
|  | (a) Present value revenue requirements, including pre-deployment costs. |  |
| Note: Totals subject to rounding. |  |  |  |  |  |

Table 2 – 2 (REVISED)
Pacific Gas and Electric Company
Estimated AMI Project Costs

Updated to reflect Supplemental Testimony filed 10/13/05

|  |  |  | Annualized Benefit |  | PVRR of |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Line |  |  | After Implementation |  | Estimated |  |  |
| No. | Benefit Category |  | ( 2005 $millions) |  | Benefits |  | Reference |
| 1 | Operational meter reading |  | 86.2 |  | 1,074.4 |  | Ex. 3, Chapter 1 |
| 2 | Electric transmission & distribution |  | 12.8 |  | 195.7 |  | Ex. 3, Chapter 2 |
| 3 | Meter operations |  | 7.0 |  | 103.4 |  | Ex. 3, Chapter 3 |
| 4 | Customer contact |  | 2.7 |  | 39.9 |  | Ex. 3, Chapter 4 |
| 5 | Billing benefits |  | 18.6 |  | 215.3 |  | Ex. 3, Chapter 5 |
| 6 | Gas transmission & distribution |  | 1.2 |  | 9.9 |  | Ex. 3, Chapter 7 |
| 7 | Other employee related costs |  | 16.8 |  | 218.5 |  | Ex. 5, Chapter 1 |
| 8 | Reduced software licensing expense |  | 5.0 |  | 48.1 |  | Ex. 2, Chapter 3 |
| 9 | Remote electric shut-off |  | 11.5 |  | 102.0 |  | Ex. 2, Chapter 4 |
| 10 | Total Annual Benefit |  | 161.8 |  | 2,007.2 |  |  |
| 11 | Reduced equipment replacement ($2011) |  | 8.5 |  | 10.2 |  | Ex. 3, Chapter 1 |
| 12 | Deferred meter testing |  | 1.6 |  | 6.8 |  | Ex. 3, Chapter 3 |
| 13 | Total One Time Benefits |  | 10.1 |  | 17.0 |  |  |
| 15 | Total Benefits |  |  |  | 2,024.2 |  |  |
|  | Note: Totals subject to rounding. |  |  |  |  |  |

Table 1 – 1  (REVISED)
Pacific Gas and Electric Company
Estimated AMI Technology Acquisition and AMI operations costs

Updated to reflect Supplemental Testimony filed 10/13/05

|  | Estimated Costs ($000) |
| --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year6 | Total |
| Meters & Modules | 19,001 | 102,106 | 168,424 | 178,422 | 134,357 | 33,550 | 635,860 |
| Network Infrastructure | 15,371 | 8,339 | 14,208 | 18,923 | 10,557 | 2,549 | 69,947 |
| AMI Operations (AO) | 3,488 | 7,676 | 8,600 | 9,889 | 11,215 | - | 40,869 |
| Total | 37,861 | 118,121 | 191,232 | 207,234 | 156,129 | 36,099 | 746,677 |

Table 1 – 2  (REVISED)
Pacific Gas and Electric Company
Estimated costs of ami meters and modules

Updated to reflect Supplemental Testimony filed 10/13/05

|  | Estimated Costs per Year ($000) |
| --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year6 | Total |
| Meter Materials - Electric | 440 | 15,148 | 27,656 | 26,228 | 19,971 | 4,719 | 94,162 |
| Meter Materials - Gas | 14 | 922 | 1,610 | 2,065 | 1,513 | 464 | 6,588 |
| Module Materials - Electric | 9,644 | 43,430 | 71,354 | 66,492 | 50,836 | 11,044 | 252,800 |
| Module Materials - Gas | 8,904 | 42,606 | 67,804 | 83,637 | 62,037 | 17,323 | 282,311 |
| Total | 19,001 | 102,106 | 168,424 | 178,422 | 134,357 | 33,550 | 635,860 |

Table 1 – 3  (REVISED)
Pacific Gas and Electric Company
ami electric and gas network materials – estimated costs

Updated to reflect Supplemental Testimony filed 10/13/05

|  | Estimated Costs per Year ($000) |
| --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year6 | Total |
| Network Materials - Electric | 532 | 6,619 | 11,435 | 10,718 | 7,989 | 1,998 | 39,291 |
| Network Materials - Gas | 111 | 1,720 | 2,773 | 3,443 | 2,568 | 551 | 11,166 |
| System Controller - Electric* | 14,728 |  |  | 4,518 |  |  | 19,246 |
| System Controller - Gas* |  |  |  | 244 |  |  | 244 |
| Total | 15,371 | 8,339 | 14,208 | 18,923 | 10,557 | 2,549 | 69,947 |
| *The workpapers (supporting Supplemental Ch 2 and original Exhibit 2, Ch 1) do not include system controller costs which |
| previously had been completely pre-deployment. |

Table 1 – 4 (REVISED)
Pacific Gas and Electric Company
ami operations estimated costs

Updated to reflect Supplemental Testimony filed 10/13/05

|  | Estimated Costs per Year ($000) |
| --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year6 | Total |
| AO Operations Staff | 2,582 | 2,667 | 2,754 | 2,844 | 2,938 | - | 13,785 |
| Network Field O&M - Common | 646 | 667 | 689 | 853 | 1,175 | - | 4,029 |
| WAN O&M - Recurring - Electric | 15 | 234 | 791 | 1,470 | 2,041 | - | 4,550 |
| WAN O&M - Recurring - Gas | 6 | 112 | 370 | 725 | 1,064 | - | 2,277 |
| System Controller - O&M – Electric | - | 3,727 | 3,727 | 3,727 | 3,727 | - | 14,908 |
| System Controller - O&M - Gas | - | 30 | 30 | 30 | 30 | - | 120 |
| WAN O&M - Recurring - Common** | 240 | 240 | 240 | 240 | 240 | - | 1,200 |
| Total | 3,488 | 7,676 | 8,600 | 9,889 | 11,215 | - | 40,869 |
| **The workpapers (supporting Supplemental Ch 2 and original Exhibit 2, Ch 1) do not include WAN common connection |  |
| recurring cost of $240/yr ($1.2M). |