Confirmation Number:

Program Title:  Local Crosscutting

PG&E Local Government Partnership:

City of Fresno

Name (Contact Person):  Jay Luo

Address:	Pacific Gas and Electric Company

Mail Code B9A

P. O. Box 770000

San Francisco, CA   94177

Telephone #:  (415) 973-9203

Email address:  XXL1@pge.com

List of all other programs proposed.

Appliance Recycling

Single Family Energy Efficiency Rebate

Multifamily Energy Efficiency Rebate

Home Energy Efficiency Survey

Education and Training

CA Energy Star® New Homes Programs

Standard Performance Contract

Express Efficiency

Upstream HVAC and Motors

Energy Audits

Energy Efficiency Training and Certification for Building Operators

Codes and Standards Advocacy

Emerging Technologies

Savings By Design

Energenius

Schools Resource Program

Pacific Energy Center

Food Service Technology Center

Partnership Proposals

PG&E Local Government Partnership:  Local Government Initiative

PG&E Local Government Partnership:  Bakersfield/Kern Energy Watch Partnership

PG&E Local Government Partnership:  City of Fresno

PG&E Local Government Partnership:  City of Stockton

PG&E Local Government Partnership:  City of West Sacramento

PG&E Local Government Partnership:  East Bay Energy Partnership

PG&E Local Government Partnership:  El Dorado County

PG&E Local Government Partnership:  Silicon Valley Energy Partnership

UC/CSU/IOU Energy Efficiency Partnership

Third Party Innovative Partnerships

PY2004/PY2005

Energy Efficiency Program Proposal

R. 01-08-028

Local Crosscutting

PG&E Local Government Partnership:

City of Fresno

September 2003

Section I.	Program Overview	1

A.	Program Concept	1

B.	Program Rationale	2

C.	Program Objectives	6

Section II.	Program Process	6

A.	Program Implementation	6

B.	Marketing Plan	11

C.	Customer Enrollment	13

D.	Materials	14

E.	Payment of Incentives	15

F.	Staff and Subcontractor Responsibilities	15

G.	Work Plan and Timeline for Program Implementation	16

Section III.	Customer Description	19

A.	Customer Description	19

B.	Customer Eligibility	20

C.	Customer Complaint Resolution	20

D.	Geographic Area	21

Section IV.	Measure and Activity Descriptions	21

A.	Energy Savings Assumptions	21

B.	Deviations in Standard Cost-effectiveness Values	25

C.	Rebate Amounts	25

D.	Activities Description	25

Section V.	Goals	26

Section VI.	Program Evaluation, Measurement and Verification (EM&V)	27

General Approach to Evaluating Program Success	27

Approaches to Measure and Verify Energy and Peak Demand Savings	27

Approaches to Evaluation Program Success	27

Potential EM&V Contractors	28

Section VII.	Qualifications	29

A.	Primary Implementer	29

B.	Subcontractors	31

C.	Resumes or Description of Experience	31

Section VIII.	Budget	37

Section I.	Program Overview

A.	Program Concept

Pacific Gas and Electric Company (PG&E) the City of Fresno (City), and Richard Heath and Associates (RHA) propose to enter into a partnership to reduce electric and gas energy usage and foster equity, through energy efficiency, for residents and business owners located in the heart of Fresno’s community, including its Downtown and Mid-town Districts neighborhoods.  These areas all have a sizable hard-to-reach (HTR), non-English speaking, elderly and disabled citizen population.  The Partnership will coordinate with City staff and community Action Teams that have been established by the City to rebuild and revitalize segments of the community.  The Partnership will provide City Action Teams with an additional tool to aid residents and businesses within targeted areas.  Additionally, the Partnership will be coordinated with PG&E’s statewide and local energy efficiency programs to offer:

- Direct install energy efficient retrofits and rebates to overcome market barriers for HTR (limited income, language, business size, and/or lease arrangements) single family and multifamily residents as well as HTR small and medium businesses;

- Residential and small business energy efficiency information services to include energy clinics, utility bill analysis, on-site energy audits and objective advice regarding ways City residents and businesses can permanently save energy;

- Energy efficiency training tailored for community based organizations (CBOs) and energy efficiency contractors who serve City residents and businesses;

- Energy audits, energy usage benchmarking, technical assistance and financial incentives to support City investments in energy efficiency retrofits at municipal facilities to reduce summer peak electric demand and winter gas usage;

- Targeted training and assistance to City staff to promote better understating of energy efficiency codes as well as, development and implementation of new local energy efficiency building codes to encourage greater energy efficiency.

This Partnership will coordinate the strengths of both the City, its Action Teams and PG&E to overcome energy efficiency market barriers, better serve unique City needs and HTR utility customers, and increase participation in PG&E statewide energy efficiency programs.  With RHA’s expertise in offering direct-install services to HRT residences and small businesses, the partnership will accomplish a seamless implementation of the program and realize the direct effects of energy efficient habits and reduced utility costs for the City of Fresno’s customers.  The total 2004-2005 budget for this Partnership is $4,500,000. This Partnership will take advantage of PG&E’s statewide and local energy efficiency programs economies of scale to ensure that these PGC funds are spent effectively and efficiently.

B.	Program Rationale

The City’s economic redevelopment areas are designed to increase community prosperity and represent a vital source of energy savings across a diverse HTR market sector that has been especially difficult to serve with traditional energy efficiency programs.   Within the City’s districts described above, there are approximately residents and business establishments that fall into the HTR category due to language, business size, and/or lease arrangements.  Helping these City residents and businesses find ways to save money on their energy bills through energy efficiency is consistent with the City’s economic development strategy and key to helping PG&E deliver statewide and local energy efficiency programs.

This Partnership complies with the policy set forth in D.03-08-067, which strongly encourages partnerships between local governments and utilities in order to foster, among other goals, a cost-effective program.  The Partnership is cost-effective because it uses existing utility infrastructure, such as marketing materials and rebate processing, and combines with unique City resources that will increase the saturation and reach of marketing efforts.  The City’s unique local communication channels include the City Chamber of Commerce, the local Board of Realtors, community, religious and ethnicity-based organizations, the City Building Permit Department, business associations, and tenant and landlord associations.  This efficient and cost-effective marketing strategy ensures that more customers, particularly hard-to-reach customers, will be aware of and create a demand for both the City-administered aspects of this Partnership (e.g., direct install, free energy clinics and energy audits, seminars, financial incentives and similar activities), as well as PG&E’s statewide programs, as required by D.03-08-067.

Although this Partnership between the City of Fresno and PG&E is a new program, PG&E fully expects it to be successful given the City’s commitment to helping their citizens reduce energy costs. Economies of scale, local saturation, and creating demand will augment PG&E’s demonstrated history of success with respect to both statewide and local programs.  For example, PG&E and RHA have extensive experience and a history of success in providing energy audits to both residential and nonresidential customers and developing and delivering training seminars.  To ensure success, the program design has been modeled to overcome market barriers listed in the CPUC’s Energy Efficiency Policy Manual, Version 2.  Specifically:

- Higher Start-up Expense:  This Partnership overcomes the barrier of higher start-up expenses for high-efficiency measures relative to standard efficiency measures by providing free direct install services.  The direct install aspect is particularly beneficial to small commercial customers, who are likely to experience higher start-up expenses as a larger barrier to adoption than would larger businesses.  In addition, higher start-up expenses are overcome by making more local-area customers aware of the availability of rebates through the audit and marketing aspects of this program and by channeling more local customers into the PG&E rebate programs than would be achievable in the local area without the Partnership.

- Lack of Consumer Information:  This Partnership by provides local area customers with the wealth of energy efficiency information available through PG&E, and combining the more targeted and deeper local penetration achievable using the City’s communication avenues.  In addition, PG&E’s program information materials are produced in languages other than English, such as Spanish and Chinese that further remedies lack of consumer information, especially within hard-to-reach communities.  The audit and training seminars  aspects of this Partnership provide customers with energy efficiency information tailored specifically to each customer’s needs while including information on available rebates through PG&E’s programs.

- Lack of Financing for Energy Efficiency Improvements:  The free direct install piece of this Partnership addresses the market barrier for lack of financing for energy efficiency improvements.  In addition, information on PG&E’s rebate programs provided to customers through the marketing and outreach aspect of this Partnership gives customers sources that can help finance their energy efficiency improvements.

- Split Incentives:  The market barrier of split incentives occurs because landlords typically do not want to pay for energy efficient retrofits because they do not pay the energy bill.  Conversely, tenants to not want to pay for energy efficient retrofits because they do not own the equipment and the payback period may be longer than the period for which the tenant holds the lease.  This Partnership overcomes this market barrier by providing free direct install services, so that neither the landlord nor the tenant is obligated to pay for the improvements.  The landlord benefits from owning a more energy efficient building, while the tenant benefits from lower energy bills.  Both residential and commercial customers will benefit from this Partnership.

- Lack of a viable and competitive set of providers of energy efficiency services in the market:  This Partnership overcomes the market barrier of lack of viable and competitive providers of energy efficiency services by contractors to provide direct install and audit services to local customers.  In addition, this Partnership supports those contractors that do offer energy efficiency services by providing them with advertising and promotional support and by creating a ready market in which to offer their services, along with a rebate and information infrastructure that fosters customer interest in energy efficiency services. One component of the Partnership is to offer local-based training for residential contractors using PG&E’s Energy Training Center staff, which will increase the number of providers in the Fresno area.

- Barriers to the entry of new energy efficiency service providers:  This Partnership fosters consumer demand for new energy efficiency service providers by providing marketing and outreach for the statewide energy efficiency programs. The demand thus created may encourage new service providers to set up shop or expand their current businesses into the energy efficiency arena. In addition, one component of the Partnership is to offer local-based training for residential contractors using PG&E’s Energy Training Center staff, which will increase the number of providers in the Fresno area.

- Lack of availability of high efficiency products:  The fact that this Partnership leverages participation in statewide programs encourages large manufacturers and regional organizations to offer the type of energy efficient equipment that qualifies for rebates under the statewide programs.  In addition, the City will further foster the availability of energy efficient products by using its local communication channels to contact local businesses and make them aware of programs that offer rebates for energy efficient products.  By demonstrating to the local businesses that this Partnership has created a ready market for energy efficient equipment, local businesses are thus encouraged to stock these products.

- Innovation:  The Partnership utilizes an innovative marketing strategy by coordinating with the City’s internal communication avenues to expand the reach of this Partnership’s marketing, and allows the message to be tailored to meet specific local needs.  A second innovation of this Partnership is that it establishes a new and unique partnership between a utility (PG&E), the City and non-utility party (RHA).  This Partnership draws on the strengths of all parties.  These strengths include:

City Expertise and Resources:

Direct access to City residents and businesses through water and waste removal bills, tax notices, and building inspectors which will be coordinated to channel market and promote energy efficiency;

Databases on building size, age, usage type and ownership which will be used to help refine specific energy efficiency market potential and the focus of Partnership marketing activities;

Knowledge of the City’s unique needs, challenges, program and policy objectives and preferred implementation strategies;

Capability to draft ordinances encouraging and/or enforcing participation in energy efficiency activities;

PG&E Expertise and Resources:

Comprehensive portfolio of programs targeting residential and business sectors;

Expertise in all aspects of program design, administration, implementation and evaluation;

Existing program infrastructure for inspections, rebate processing, tracking and reporting;

Technical analysis capabilities including cost-effectiveness calculations, saturation and market potential studies and analysis of savings from various measures in different operating environments;

Expertise in appropriate technology application and deployment;

Training courses for city staff such as designers, plan reviewers and building inspectors as well as for contractors, building owners and operators and large customers, including hands-on training; and

Data on customer class electricity peak, transmission and distribution pinch points, ability to identify customers with high electricity use and records of past program participation.

RHA Expertise and Resources

Full service marketing and communications firm with a focus on California energy efficiency programs.

Lengthy experience in developing and implementing public information and education programs for federal and municipal government clients.

Expertise in creating, implementing and administering marketing and outreach programs for energy efficiency programs targeted to residential and commercial markets and third-party interveners.

Specific experience with the City of Fresno area, including knowledge of local media, business associations, housing agents, and community groups.

Experience with the Latino market, including the design and production of Spanish-language marketing and outreach materials.

Comprehensive network of Community Based Organizations (CBOs) and installation contractors.

History of providing successful communications programs for utility customers.

Knowledge of and experience with energy audit and rating systems.

Experience in curriculum design, coordination, promotion and dissemination of materials for training classes on energy topics.

- Basis for Evaluation of this Partnership:  This Partnership is a combination of hardware/incentive and information, but since savings will be claimed, this proposal should be evaluated as a hardware/incentive program per the criteria description in D.03-08-067, p. 27.

C.	Program Objectives

The objectives of this program listed below.

- Achieve long-term savings and peak demand reduction through the free direct install, and municipal components of this Partnership.

- Achieve equity of access to energy efficiency services by specifically targeting marketing messages to hard-to-reach residential customers (limited income, non-English speaking, renters) and hard-to-reach small business customers and by providing free direct install and energy audit services to these customers.

- Overcome market barriers, as set forth in Section B, above.

- Provide hard-to-reach customers with quality information about energy use in their homes and facilities.

- Enable and encourage customers to make informed decisions to change energy use and practices.

- Inform customers not targeted by direct install program elements of the Partnership to participate in PG&E’s rebate programs to encourage installation of energy efficient equipment.

- Enhance knowledge and skill sets of contractors who deliver energy efficiency related retrofit and new construction services to City residents and business owners.

- Extend the reach of PG&E’s energy efficiency marketing capabilities through City’s communication channels to achieve cost-effective, broad and deep penetration in the local community, especially within the hard-to-reach sectors, both residential and nonresidential.

Section II.	Program Process

A.	Program Implementation

Residential Free Energy Audit and Direct Install Services Program Element - The Partnership will provide free energy audit and direct install services to hard-to-reach residential (single family limited income, multi-family limited income common areas, and mobile homes in the City of Fresno.  This program element is designed to overcome a number of specific barriers that prevent many limited-income residents  (income levels less than 300percent of the federal poverty guidelines) from installing energy efficient measures in their homes.  The most notable barriers are lack of easy to understand information on ways to save energy; a general unawareness of potential benefits related to installation of energy efficient measures; confusion or misunderstanding regarding appropriate choices of equipment; lack of money to help offset energy efficiency investments; and skepticism about the real energy savings.

RHA, with input from the City and PG&E, will contact, screen and pre-approve contractors who will then be enlisted to provide direct install services to participating customers under this program.   These direct install services will include measures such as lighting (installation of screw-in CFLs, T8’s, T5’s, electronic ballasts); lighting controls; replacement evaporative coolers for any residents or businesses with existing air conditioning or evaporative coolers; programmable thermostats; low flow showerheads; faucet aerators; wall and ceiling insulation for multi-family dwellings; LED exit signs for businesses and common areas in multi-family buildings; and air conditioning tune-up services for businesses.  The program marketing materials will direct customers to a toll-free phone number and a web site where the customer will be provided with contact information for contractor(s).  Scheduling will be handled between the customer and the contractor.  Customers wishing to install other measures will be directed to the statewide Single Family, Multifamily and Express Efficiency Rebate programs.

Small and Medium Business Direct Install Program Element.  This program element will target HTR small and medium businesses that do not have ready access to facility or energy managers, or other resources required to become more energy efficient.  This program element is designed to overcome a number of specific barriers that prevent many small and medium businesses from investing in energy efficient measures.  The most notable market barriers are time constraints, lack of good information on appropriate equipment choices, lack of capital to help offset energy efficiency investments, and skepticism about estimated economic benefits.  Business sectors targeted based on substantial energy savings potential include: retail stores; hotels/motels; offices; food stores; and food service facilities.  This program element will leverage the statewide Energy Audit program and the Express Efficiency rebate program.   Specifically, the Small and Medium Business Direct Install program element will:

Provide free turn-key energy efficiency services to include onsite energy audits to help businesses determine opportunities for energy savings, consultations and guidance to help business owners to assess the nature of services that may be required to implement energy efficiency changes and technical assistance to help business owners with selection of appropriate energy efficient equipment.

Offer rebates to fund direct install of prescriptive energy efficiency measures set at price levels to help offset up to the full installation costs of energy efficiency retrofits.  Rebates will be provided to business owners or contractors representing those business owners.

Provide a tailored Express Efficiency rebate program to process and pay rebates offered under the Small and Medium Business Direct Install program element.  While modeled on the PG&E statewide Express Rebate program, this element will contain higher financial incentives to help pay for installation costs of energy efficiency measures.  The tailored Express Efficiency program is named Express Plus. Express Plus will offer the same energy efficiency measures as the PG&E statewide Express Efficiency program.  The PG&E statewide Express Efficiency program infrastructure will be used to process Express Plus applications using PG&E/City incentive monies.  Employing PG&E’s Express Efficiency administrative infrastructure to leverage the direct install/Express Plus component of this program will optimize the cost effectiveness both of this program (by reducing administration costs) and of the Express Efficiency program (by increasing the number of applications paid through Express Efficiency).  Express Plus energy savings achieved under the City and PG&E Partnership will be tracked and reported under the Partnership.

Operators of restaurants, cafeterias, institutional kitchens, food wholesalers, and suppliers will be offered specialized energy audits, advice and technical assistance.  As food service is an integral part of many City hotels and health care centers, these facilities will be singled out as targets for comprehensive whole-building retrofits beyond the kitchen and dining rooms.  PG&E’s Food Service Technology Center (FSTC) will be used to help the City and RHA to conduct specialized energy audits, provide customer support services, and offer a series of educational sessions.

Turnkey Energy Efficiency Services and Incentives for Municipal Building Program Element:  This program element will offer free energy audits, technical assistance and financial incentives to support City investments in energy efficiency retrofits at municipal facilities and which deliver summer peak electric demand and winter gas usage.  Specifically, this program element will:

Conduct energy audits through statewide Energy Audit program of major energy consuming systems within City facilities to identify potential energy savings opportunities.  PG&E will work closely with City facility managers to establish retrofit priorities, estimate energy savings, identify equipment choices, and conduct benchmarking of energy usage in like City facilities, refine existing energy efficiency plans and help staff complete energy efficiency incentive program applications;

Offer financial incentives to help offset capital investments in energy efficient retrofits.  PG&E’s statewide SPC program approach will be used to help fund City investments in municipal energy efficiency retrofits.   The PG&E statewide SPC program is performance-based.  Financial incentives are paid for energy saved from energy efficient retrofits of existing nonresidential facilities.  Financial incentives are based on verified energy savings for custom-designed projects.  The PG&E statewide SPC program offers incentive payments based on energy (kWh) savings.  For the City buildings retrofitted under the Partnership, PG&E will offer financial incentives in addition to those offered under the SPC program to enable the City to lower both kW and kWh usage.  The SPC program offering additional financial incentives will be termed “SPC Plus.”

Under the Turnkey Energy Efficiency Services and Incentives for Municipal Building program element, PG&E will evaluate conduct a survey of City of Fresno municipal buildings to help the City identify retrofit projects that could potentially be implemented under this Partnership.

PG&E will use its SPC infrastructure to provide technical review of applications, processing of applications, pre-and post-installation confirmations, verification of energy savings and incentive payment processing.   PG&E’s account service representatives and technical consultants will assist PG&E with pre-and post-installation site verifications.

Free Energy Audits Residential and Small/Medium Business Energy Efficiency Information Services Program Element.  This program element will supplement the Direct Install program element by offering free energy clinics, energy audits, and recommendation for reducing energy bills through energy conservation and efficiency:

PG&E will use its customer and account services representatives to help residents and businesses with utility billing information and energy efficiency advice.  This program element will also use statewide Energy Audit programs to help customers with energy efficiency planning.  These include on-line, CD ROM and on-site audits.

The City, with assistance from PG&E’s account service representatives, will contact, screen and pre-approve contractors who will then be enlisted to provide energy audits to participating customers under this program.  program marketing materials will direct customers to a City Web site and toll-free telephone number, where the customer will be provided with contact information for contractor(s).

Scheduling will be handled between the customer and the contractor.  These on-site audits will provide professional technical assessments to customers and identify ways that customers can address immediate demand and energy savings by recommending no-cost and low-cost measures and investment saving opportunities; information on available rebates will also be provided to customers.  Customers will receive a follow up contact, which will provide customers with technical assistance and other support they need to begin implementing recommended measures.

Customers will also be able to key into PG&E’s Web site and toll-free Smarter Energy Line or Business Customer Service Center to glean additional energy efficiency information.

Training Seminars Program Element.  This program element will provide training classes for building operators, building design professionals, City staff, energy efficiency contractors and CBO’s who are committed to helping City residents save energy through energy efficiency:

PG&E’s Energy Training Center (ETC), Pacific Energy Center (PEC), and Food Service Technology Center will offer a number of courses and seminars in the City for contractors, builders, building designers and facility managers in heating, ventilation and air conditioning, Title 24 compliance, windows, insulation, food service and whole house issues.   New and updated courses are offered throughout the year.   Potential course offerings include:

    - Insulate Right!

    - High Performance Windows

    - HVAC Quality Installations

    - Proper Procedures for Charging Air Conditioners

    - Building High Performance Homes in Hot/Dry Climates

    - Energy Efficiency Sales Training

    - “How-To-Do An Energy Audit”

    - Title 24 Training

    - Industrial Strength Seminars

    - Cool Roofing

    - Lighting and HVAC system maintenance and efficiency

    - Boiler and domestic hot water maintenance and efficiency

    - Energy Efficiency in Food Service

Energy Efficiency Codes and Standards Program Element. This program element ensures that energy savings are an integral part of building and purchasing decisions.  There are two components to PG&E’s Codes and Standards element in the Partnership, training for city staff and consulting on prospective code enhancements applicable in Stockton.  PG&E staff and consultants will provide support for specific projects including:

    - Training of building inspectors to improve enforcement of current Title 24 standards in Fresno;

    - Recommendations for new construction ordinances for the City that go beyond Title 24 requirements;

    - Implementation of Title 24 acceptance requirements in the City; and

    - Review of ordinances addressing existing building energy use.

Coordination with other Entities.  This program will coordinate with other programs by using local City communication channels to achieve high levels of local participation in both the services offered directly by this program, as well as high levels of local participation in the other statewide and local programs offered by PG&E and RHA.   Examples of PG&E’s nationally recognized award winning energy efficiency programs will be coordinated with and that will benefit the Partnership include:

    - Single-Family Rebates

    - Multifamily Rebates

    - Residential Energy Audits

    - Nonresidential Energy Audits,

    - Express Efficiency Rebates

    - Standard Performance Contract (SPC)

    - Pacific Energy Center (PEC)

    - Food Service Technology Center (FSTC)

    - Energy Training Center (ETC)

    - Codes and Standards

In the event other CPUC-funded programs also target at the City, all parties will need to meet prior to program implementation to coordinate activities and eliminate duplicative program elements.

Difference from other Programs.  This program creates a unique partnership between PG&E the City and RHA, taking advantage of each party’s strengths.  PG&E’s infrastructure, economies of scale and existing marketing materials will be coordinated with the City’s existing communications channels to produce a high participation rate in the local area, especially within the hard-to-reach market sectors and RHA’s expertise and proven capabilities to design and deliver energy efficiency programs throughout the State of California.

B.	Marketing Plan

The foundation of the Partnership marketing plan will be built upon existing City of Fresno, RHA and PG&E communications channels, which will be used to market and promote the energy efficiency services and rebates to generate greater citizen/customer interest and participation in specific program elements.

Residential Direct Install Program Element - For this program element, marketing and outreach will include a variety of efforts including utilizing the existing LIEE-EP contractor as well as coordination with existing community contacts.  Special emphasis will be made to include and expand existing CARE participants, seniors, disabled, and board and care facilities.  Marketing will be primarily in the form of informational pamphlets and flyers, energy efficiency workshops and demonstration projects, and updates to PG&E’ and City’s Web sites.  A special focus of the program will be to educate, inform and enlist CBOs to help promote this program element.

Small and Medium Business Direct Install Program Element - Aggressive marketing and outreach will be an integral part of the Small and Medium Business Direct Install program.  To the extent possible, the City’s Economic Development Department will use its longstanding relations with the Mayor’s office and the Board of Supervisors, as well as with all Stock media outlets, to promote the program.  Special events will be organized to announce the program and to maintain sustained public awareness.  Businesses will be targeted for outreach through inserts in bills or notices, to the extent possible, (such as City water, solid waste removal bills, tax notices, and visits by City building and health inspectors) and presentations will be made at professional and neighborhood meetings.  The City will do follow-up contacts with customers, schedule and appear at meetings, and identify customers who are candidates for the suite of services offered under the Small and Medium Direct Install program.  This program element will be market via City channels to encourage “direct install” services by local facility retrofit contractors whenever possible.  The first target areas will be HTR businesses in the City’s Enterprise Zones.  Other businesses will be targeted of funds are available.  For the remainder of City, business sectors with the most potential will be targeted based on a commercial needs assessment conducted by City and PG&E.  The Small and Medium Business Direct Install program element may utilize auditor trainees from City neighborhoods and CBOs and having undergone energy efficiency training provided by PG&E.

Energy Efficiency Services and Incentives for Municipal Building program Element - Marketing and outreach for this program element will be limited to internal communications with City and PG&E staff.

PG&E will work with City staff and Action Teams to develop specific program materials. To the extent possible, existing PG&E statewide and local energy efficiency program marketing materials will be duplicated or adopted to fit local unique energy efficiency market needs.  While the precise mix of marketing activities and actual costs will vary for each program element, the following are cost projections for generic marketing activities:

Table 1. Marketing Materials 2004 and 2005

| Marketing Material | Quantity | Method of Distribution | Projected Cost/Marketing Effort |
| --- | --- | --- | --- |
| Program applications | 5,000 Applications | Direct contact, mail, Web site, tradeshows, trade groups and CBO’s | $9,500 |
| Advertisement | Develop 4 advertisement placed in 2 trade publications and 2 local newspapers | Local newspaper, chamber monthly and City and City Bi-monthly Publications | $40,000 |
| Bill inserts | 4 inserts | Customer bill package | $30,000 |
| Customer brochure | 20,000 | Local government offices, Web, phone/direct mail /fulfillment/PG&E’s toll-free SEL and BCC | $10,000 |
| Web site |  | Web site contains information on all participating energy efficient developments | $3,100 |
| Community events promotional items | 7,500 | Chamber of Commerce, CBO meetings, Trade Show, local energy fairs/clinics | $4,000 |
| Public Service Announcement | Seasonal: 1 Spring, 1 Summer and 1 Fall | Placement in various local government channels, including City TV station | $60,000 |

C.	Customer Enrollment

Eligible City residents and businesses will be able to enroll in the Partnership program by a variety of methods listed below:

Door-To-Door Canvassing - RHA will mount a targeted campaign to sign up eligible customers via door-to-door canvassing.  Door-to-door canvassing will be especially effective garnering program participation from limited-income residents and very small businesses who traditionally do not know where to find nor do they have the time seek or review energy efficiency program materials on their own.

Toll-free Telephone Numbers and Web sites  - Customers will able to sign-up for the program by calling a toll free number or linking to website.  Non-English speaking operators will be able to help customers obtain information, rebate forms, energy savings tips, and names of participating contractors to participate in the direct install or audit portions.  Customers will also be able to acquire information and enroll in energy efficiency seminars and training classes by calling PG&E’s Pacific Energy Center (PEC) or Energy Training Center (ETC) toll free number or signing up via a website.  PG&E will adapt its toll-free “Smarter Energy Line” (SEL) and the “Business Customer Center” (BCC) to permit customers to enroll in the program and obtain information. All joint City and PG&E materials will contain toll-free numbers, website links and program contact information.

RHA-EP and PG&E Account Service Representatives – Representatives will work with business customers, CBOs, trade associations to offer program information, conduct energy audits and help in filling out program applications.

City Planning and Building Department  - City Departments will help enroll customers in the program, provide rebate forms, and related energy efficiency information.

Eligible customers.  Eligible residential customers include homeowners and renters living in single-family homes and individually metered multi-unit dwelling units from duplexes to four-plexus, condominiums and mobile homes.  Eligible non-residential customers include small and very small businesses, any building owner and design team.

D.	Materials

Equipment for the direct install program element will be procured, delivered and installed by RHA and its subcontractors.

All measures offered under this program element will be at the same or higher efficiency level as the statewide energy efficiency or Low Income Energy Efficiency programs, and meet any applicable equipment specification and/or installation standards, including any carbon monoxide testing requirements.

Equipment for the municipal building retrofit program element will be procured, delivered and installed by the City Department involved and its subcontractors

For Purchases of Qualifying Energy Efficiency Equipment Made by Customers or by Parties Authorized to Represent those Customers:

Customers or parties authorized to represent those customers will be solely responsible for the selection, purchase, and ownership of the qualifying equipment.  Most measures will require contractor installation.  All equipment must be new and must meet the terms of the technical product specifications requirements.  Used or rebuilt equipment is not eligible for the rebate.  Measures must be installed according to applicable codes, standards, regulations, and manufacturers instructions.  Quality installation of materials and equipment is considered to be as critical to efficiency performance as the inherent efficiency of the device itself.

E.	Payment of Incentives

Direct Install Program Element. RHA’s contractor will be paid directly and no incentive would be paid to the customer. PG&E’s existing contractor invoice process payment system will be used.  Incentives will be fixed per eligible measure.  No advance payments will be made.  There will be no retention payments.  Payments will be paid per complete energy efficiency measure installed and energy audit completed, after the contractor submits a complete, correct invoice.

Turnkey Energy Efficiency Services and Incentives for Municipal Building Program Element.  The City and third party contractors representing the City will be required to complete an application for the SPC Plus program prior to start of a qualifying retrofit project.  Incentives to help offset the full installation cost of eligible energy efficiency measures will be processed by the statewide SPC program and paid by PG&E in the incentive amounts approved under the Partnership.  SPC Plus Project Applications (PA), approval and payment process will follow that of the statewide SPC program.  Pre/post site inspection will be required.  One hundred percent of PG&E approved incentive payment will be made after PG&E verification of successful installation.

F.	Staff and Subcontractor Responsibilities

PG&E will have the primary responsibility of program design, implementation, reporting, closeout and measurement and evaluation.   Under contract to PG&E, RHA will have responsibility for implementation of the Direct Install program elements to include marketing, outreach and promotion.  RHA will also be responsible for screening and approving Direct Install subcontractors who will deliver Direct Install services, conduct eligibility qualifications and schedule customers for program services.  Subcontractors are required to work effectively with PG&E’s diverse customer base including, but not limited to, cultural diversity, language preferences and senior citizens.  The subcontractors are expected to communicate clearly and effectively with all customers encountered in their project.

PG&E will provide day-to-day administration and coordinating the overall program, administering contracts, coordinating with each non-utility, providing marketing/implementation support as appropriate, and reporting.  PG&E will also be responsible for coordination with statewide and other programs.  PG&E will work with existing City staff resources to design and plan of the program implementation as well as, marketing and outreach through existing City channels.  Table 2 details the proposed staffing structure and lists all program management positions, responsibilities and number of projected work hours.

Table 2. Staffing Structure – 2004 through 2005

| Position | Responsibilities | Projected Work Hours |
| --- | --- | --- |
| PG&E Program Supervisor | The Program Supervisor is responsible for all aspects of program oversight including budget, schedules, deliverables, and supervision of program implementation staff. | 4 hours/week |
| PG&E Senior Program Manager | Responsible for program development, implementation, budget, managing contracts and tracking of program progress and goals. Coordinate with City staff and community Action Teams | 8 hours/week |

G.	Work Plan and Timeline for Program Implementation

Table 3. - Single/Multi-Family/Small Business Direct Install, Rebate Program and Energy Audit Program Elements

| Tasks and Major Project Milestones | Approx Dates |
| --- | --- |
| Commission Program Approval | December 2003 |
| Program Initiation | January 1, 2004 |
| Assemble Partnership Implementation Team, Sign Partnership Contracts | January 15-February 15, 2004 |
| Develop Marketing Materials, Update Web sites, Ad Copy, Establish Fulfillment Procedures, and Conduct Partnership Implementation Staff Training. | February 1-March 31, 2004 |
| Launch Marketing and Outreach Campaign | April 1- April 30, 2004 |
| Begin Energy Audits and Direct Installs | April 15-April 30, 2004 |
| On Site Data Collection | On-going |
| Monthly Financial and Progress Reports (for Partnership Team) | Monthly |
| Project Management | On-going |
| Measurement and Verification | On-going |
| Complete Single/Multi-Family/Small Business Direct Installs and Rebate Program Elements | December 31, 2005 |
| Administratively Closeout Partnership and Issue Final Reports | April 30, 2006 |

Table 4. – Turnkey Energy Efficiency Services and Incentives for Municipal Building Program Element

| Tasks and Major Project Milestones | Approx Dates |
| --- | --- |
| Commission Program Approval | December 2003 |
| Program Initiation | January 1, 2004 |
| Conduct Preliminary Site Survey of Municipal Facilities | January 15-February 15, 2004 |
| Assemble Partnership Implementation Team, Sign Partnership Contracts | January 15-February 15, 2004 |
| Conduct On-site Municipal Facility Energy Audits | February 1-March 31, 2004 |
| Select Retrofit Projects and Draft Scope of Work | May 15, 2004 |
| Begin Issuance of Retrofit Bid Packages | July 1, 2004 |
| Begin Selection of Retrofit Contractors | September 1, 2004 |
| Complete Retrofits of Municipal Facilities | November 1, 2005 |
| On Site Data Collection | On-going |
| Monthly Financial and Progress Reports (for Partnership Team) | Monthly |
| Project Management | On-going |
| Measurement and Verification | On-going |
| Complete Turnkey Energy Efficiency Services and Incentives for Municipal Building Program Element | December 31, 2005 |
| Administratively Closeout Partnership and Issue Final Reports | April 30, 2006 |

Table 5. – Training Seminars Program Element

| Tasks and Major Project Milestones | Approx Dates |
| --- | --- |
| Commission Program Approval | December 2003 |
| Program Initiation | January 1, 2004 |
| Conduct Preliminary Site Survey of Municipal Facilities | January 15-February 15, 2004 |
| Assemble Partnership Implementation Team, Sign Partnership Contracts | January 15-February 15, 2004 |
| Schedule Seminars Sessions, Reserve Facilities, Coordinate Instructor Resources, and Announce Training Seminar Training Schedule | March 15, 2004 |
| Develop Curriculum, Presentation, Handouts and Other Training Aides | April 30, 2004 |
| Present Seminars and Training | As scheduled |
| Assess and Adjust as Necessary, Course Offerings and Content | As required |
| Monthly Financial and Progress Reports (for Partnership Team) | Monthly |
| Project Management | On-going |
| Measurement and Verification | On-going |
| Complete Training Seminars Program Element | December 31, 2005 |
| Administratively Closeout Partnership and Issue Final Reports | April 30, 2006 |

Table 6. – Codes and Standards Program Element

| Tasks and Major Project Milestones | Approx Dates |
| --- | --- |
| Commission Program Approval | December 2003 |
| Program Initiation | January 1, 2004 |
| Conduct Preliminary Site Survey of Municipal Facilities | January 15-February 15, 2004 |
| Assemble Partnership Implementation Team, Sign Partnership Contracts | January 15-February 15, 2004 |
| Select resources to support Codes and Standards activities | March 15, 2004 |
| Conduct training of City staff | April 30, 2004 |
| Develop Plan for Specific Codes and Standards projects | May 1, 2004 |
| Complete Projects and Written Reports | November 30, 2005 |
| Monthly Financial and Progress Reports (for Partnership Team) | Monthly |
| Project Management | On-going |
| Measurement and Verification | On-going |
| Complete Training Seminars Program Element | December 31, 2005 |
| Administratively Closeout Partnership and Issue Final Reports | April 30, 2006 |

Section III.	Customer Description

A.	Customer Description

The Partnership will focus on residential and nonresidential customers located in the City of Fresno.  These City areas all have a sizable hard-to-reach (HTR), non-English speaking, elderly and disabled citizen population.  There is high percentage of customers which occupy leased spaces and small businesses with less than 10 employees, non-English speaking and less than 20 kW.  A Description of customers targeted by program including customer size, market segment, market actors targeted and description of hard to reach characteristics are listed below.

Free Energy Audit and Direct Install Services Program Element

Limited-Income Residential Customers-

    - Targets customers that exceed income limits for PG&E’s Low Income Energy Efficiency (LIEE) Energy Partner’s (EP) program, but are still considered financially in need [less than 300percent of the federal poverty level]).

    - Provides most of the energy efficiency measures offered under PG&E’s LIEE-EP except no refrigerators.

Residential Customers Residing in Mobile Homes

Provides energy education and assessment

Provides most of the energy efficiency measures offered under PG&E’s LIEE-EP except no refrigerators.

Small, Very Small and Medium Business Energy Efficiency Audit & Direct Install Retrofit

Targets small/medium sized businesses in Enterprise Zones and Empowerment Zones (Fresno is one of only seven other communities nationwide to be designated as Empowerment Zones)

Offers small business energy efficiency assessment

Directly retrofits lighting fixtures, thermostats, door weather-stripping, and other lower cost measures (HVAC, motors and other larger ticket items are assessed and recommended for PG&E energy efficiency information and rebate programs as appropriate).

Free Energy Audit Services Program Element–Residential and non-residential customers and municipal buildings in the City of Fresno.

Energy Efficiency Services and Incentives for Municipal Buildings Program Element–Buildings owned or occupied by the City of Fresno.

Support for Codes and Standards Compliance Program Element Training Seminars.

City of Fresno Planning and Building Department.

Residential contractors; design build/firms; engineers, and architects working on commercial properties in the Greater Fresno Area.

B.	Customer Eligibility

See Section III.A above for customer types.

C.	Customer Complaint Resolution

PG&E maintains the Smarter Energy Line (SEL) as a resource for all its residential customers, and the Business Customer Center (SEL) for its business customers to answer questions about all efficient measures and programs.  SEL will be available, as it currently is in the Energy Partner’s program, to answer general questions, handle minor complaints and refer unresolved program complaints to RHA EP’s toll-free call center.  RHA will track the resolution of all complaints.  RHA will require by contract that all contractors in this program resolve all complaints within five business days, while the actual corrections may be completed in the future.   For business customers, the BCC will field customer questions and if necessary, refer the questions or concerns the appropriate PG&E account services representative or PG&E’s program manager.  This is an effective and efficient way of providing excellent customer service to program participants.  The program components and procedures are already in place and have proven to be very successful.

If a customer has a question, concern or dispute that relates to program policies, rules or procedures, a program representative will evaluate the issue and seek to resolve the dispute consistent with program rules, policies and procedures.  If a customer has a dispute relating to work performed by a licensed contractor, the program will refer the customer to the Contractor State Licensing Board.  If a customer has a dispute relating to work performed by a non-licensed contractor, the program will recommend that the customer work directly with the contractor to resolve the dispute.  Customers with complaints related to the statewide programs (to which customers are referred under this program) will be handled through the Smarter Energy Line, the Business Customer Center or the specific program office, depending on the question.

D.	Geographic Area

Fresno has identified a targeted area to market Fresno’s Smart Energy Program (SSEP), which includes a 1.5-mile radius from the intersection of Wilson Way and Hazelton Avenue.  This area encompasses the heart of Fresno’s community, its Downtown and Mid-town/Magnolia Districts, as well as a portion of its South Fresno neighborhoods.   This geographic area is not considered a transmission-constrained area as identified by the California Independent System Operator.  However, given the City’s inland northern California geographic location, there is ample market potential to reduce on summer on peak electric demand and winter gas loads.

Section IV.	Measure and Activity Descriptions

A.	Energy Savings Assumptions

The following savings assumptions will be used:

| Measure | Gross Energy Savings Per Unit (kWh) | Gross Peak Demand Reduction Per Unit (kW) | Gross Therm Per Unit | NTG Ratio | EUL | Gross Incremental Measure Cost | Incentives Per Unit | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Single Family Direct Install |  |  |  |  |  |  |  |  |
| ES Screw-in CFL (14 to 20 Watts ) for calc. use 20 W | 70 | 0.009 |  | 0.89 | 8 | $12.90 | $12.90 | 1 |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 W | 96 | 0.012 |  | 0.89 | 8 | $12.90 | $12.90 | 1 |
| ES Interior Hardwired CFL Fixtures (30 Watts) | 89 | 0.011 |  | 0.89 | 16 | $59.00 | $59.00 | 1 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) | 218 | 0.027 |  | 0.89 | 16 | $70.00 | $70.00 | 1 |
| ES Programmable Thermostats | 248 | 0.384 | 67.5 | 0.89 | 11 | $80.00 | $80.00 | 1 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (4 ft. 2 lamps) | 178 | 0.022 |  | 0.89 | 16 | $95.00 | $95.00 | 1 |
| Window Evaporative Coolers | 372 | 0.5766 |  | 0.89 | 15 | $319.00 | $319.00 | 1 |
| Multifamily Incentives |  |  |  |  |  |  |  |  |
| Apartment Improvement Measures |  |  |  |  |  |  |  |  |
| ES Ceiling Fan with CFL | 33 | 0.004 |  | 0.89 | 16 | $50.00 | $20.00 | 2 |
| ES Screw-in CFL (5 to 13 Watts ) for calc. use 13 W | 46 | 0.006 |  | 0.89 | 8 | $4.28 | $5.00 | 2 |
| ES Screw-in CFL (14 to 20 Watts ) for calc. use 20 W | 70 | 0.009 |  | 0.89 | 8 | $4.28 | $6.50 | 2 |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 W | 96 | 0.012 |  | 0.89 | 8 | $4.28 | $7.25 | 2 |
| R30 Reflector Type (15 Watts) | 286 | 0.035 |  | 0.89 | 2 | $14.00 | $10.00 | 2 |
| R40 Reflector Type (23 Watts) | 286 | 0.035 |  | 0.89 | 2 | $16.00 | $12.00 | 2 |
| ES Interior Hardwired CFL Fixtures (16 Watts) | 56 | 0.007 |  | 0.89 | 16 | $32.00 | $50.00 | 2 |
| ES Interior Hardwired CFL Fixtures (30 Watts) | 89 | 0.011 |  | 0.89 | 16 | $32.00 | $50.00 | 2 |
| ES Exterior Hardwired CFL Fixtures (13 Watts) | 111 | 0.014 |  | 0.89 | 16 | $13.00 | $30.00 | 2 |
| ES Exterior Hardwired CFL Fixtures (27 Watts) | 218 | 0.027 |  | 0.89 | 16 | $19.00 | $30.00 | 2 |
| ES Clothes Washers (CEE Tiers 1&2) (in dwelling unit) | 40 | 0.009 | 27.00 | 0.89 | 10 | $175.00 | $75.00 | 2 |
| ES Clothes Washers (CEE Tiers 3&4) (in dwelling unit) | 48 | 0.011 | 43.00 | 0.89 | 10 | $200.00 | $125.00 | 2 |
| ES Dishwashers | 52 | 0.009 | 16.00 | 0.89 | 13 | $102.00 | $50.00 | 2 |
| ES Programmable Thermostats | 248 | 0.384 | 67.50 | 0.89 | 11 | $58.00 | $50.00 | 2 |
| High Performance Dual Pane Windows (per sq. ft.) | 2 | 0.004 | 0.27 | 0.89 | 20 | $1.68 | $1.00 | 2 |
| Attic Insulation (per square ft.) | 0 | 0.000 | 0.05 | 0.89 | 20 | $0.50 | $0.30 | 2 |
| Wall Insulation (per square ft.) | 0 | 0.000 | 0.09 | 0.89 | 20 | $0.50 | $0.30 | 2 |
| Electric Water Heater (0.93 EF) | 167 | 0.025 |  | 0.89 | 15 | $60.00 | $40.00 | 2 |
| Low-Flow Showerhead | 23 | 0.003 | 6.80 | 0.89 | 10 | $9.23 | $5.00 | 2 |
| Faucet Aerators (per household) | 9 | 0.001 | 2.55 | 0.89 | 10 | $4.82 | $1.25 | 2 |
| Common Area Improvement Measures |  |  |  |  |  |  |  |  |
| High Efficiency Exit Signs - New Sign Installation | 315 | 0.039 |  | 0.89 | 16 | $102.50 | $25.00 | 2 |
| ES Screw-in CFL (5 to 13 watts ) for calc. use 13 Watts (8 hrs/day) | 105 | - |  | 0.89 | 8 | $4.28 | $5.00 | 2 |
| ES Screw-in CFL (14 to 20 watts ) for calc. use 20 Watts (8hrs/day) | 161 | - |  | 0.89 | 8 | $4.28 | $6.50 | 2 |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts (8hrs/day) | 219 | - |  | 0.89 | 8 | $4.28 | $7.25 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (2 ft. 1 lamp) | 82 | 0.010 |  | 0.89 | 16 | $10.50 | $32.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (2 ft. 2 lamps) | 164 | 0.020 |  | 0.89 | 16 | $21.00 | $34.00 | 2 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (2 ft. 3 lamps) | 246 | 0.031 |  | 0.89 | 16 | $31.50 | $38.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (2 ft. 4 lamps) | 328 | 0.041 |  | 0.89 | 16 | $42.00 | $45.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 2 ft. lamp) | 312 | 0.039 |  | 0.89 | 16 | $19.00 | $6.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (3 ft. 1 lamp) | 97 | 0.012 |  | 0.89 | 16 | $21.00 | $32.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (3 ft. 2 lamps) | 194 | 0.024 |  | 0.89 | 16 | $42.00 | $34.00 | 2 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (3 ft. 3 lamps) | 291 | 0.036 |  | 0.89 | 16 | $63.00 | $38.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (3 ft. 4 lamps) | 388 | 0.048 |  | 0.89 | 16 | $84.00 | $45.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 3 ft. lamp) | 366 | 0.045 |  | 0.89 | 16 | $19.00 | $6.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (4 ft. 1 lamp) | 89 | 0.011 |  | 0.89 | 16 | $4.49 | $32.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (4 ft. 2 lamps) | 178 | 0.022 |  | 0.89 | 16 | $8.98 | $34.00 | 2 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (4 ft. 3 lamps) | 267 | 0.033 |  | 0.89 | 16 | $13.47 | $38.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (4 ft. 4 lamps) | 356 | 0.044 |  | 0.89 | 16 | $17.96 | $45.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 4 ft. lamp) | 358 | 0.044 |  | 0.89 | 16 | $35.00 | $6.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (8 ft. 1 lamp) | 75 | 0.009 |  | 0.89 | 16 | $19.00 | $32.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (8 ft. 2 lamps) | 150 | 0.019 |  | 0.89 | 16 | $38.00 | $34.00 | 2 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (8 ft. 3 lamps) | 225 | 0.028 |  | 0.89 | 16 | $57.00 | $38.00 | 2 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (8 ft. 4 lamps) | 300 | 0.037 |  | 0.89 | 16 | $76.00 | $45.00 | 2 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 8 ft. lamp) | 657 | 0.081 |  | 0.89 | 16 | $50.00 | $6.00 | 2 |
| R30 Reflector Type (15 Watts) | 286 | 0.035 |  | 0.89 | 2 | $14.00 | $10.00 | 2 |
| R40 Reflector Type (23 Watts) | 286 | 0.035 |  | 0.89 | 2 | $16.00 | $12.00 | 2 |
| Occupancy Sensors | 93 | 0.012 |  | 0.89 | 8 | $65.00 | $10.00 | 2 |
| Photocells | 106 |  |  | 0.89 | 8 | $51.00 | $10.00 | 2 |
| ES Clothes Washers (in coin-op laundry area) | 120 | 0.026 | 81.00 | 0.89 | 5 | $175.00 | $150.00 | 2 |
| High Performance Dual Pane Windows (per sq. ft.) | 2 | 0.004 | 0.27 | 0.89 | 20 | $1.68 | $1.00 | 2 |
| Mechanical Improvement Measures |  |  |  |  |  |  |  |  |
| Central System Natural Gas Boilers |  |  | 1,900.00 | 0.89 | 20 | $600.00 | $1,500.00 | 2 |
| Central System Natural Gas Water Heaters |  |  | 257.00 | 0.89 | 20 | $300.00 | $550.00 | 2 |
| EE Packaged Terminal Air Conditioner | 460 | 0.713 |  | 0.89 | 15 | $108.00 | $100.00 | 2 |
| EE Packaged Terminal Heat Pump | 1,001 | 0.621 |  | 0.89 | 15 | $338.00 | $100.00 | 2 |
| Gas Wtr Htr and/or Boiler Controllers (<20 units ) non-digitial |  |  | 554.40 | 0.89 | 15 | $1,500.00 | $750.00 | 2 |
| Gas Wtr Htr and/or Boiler Controllers (<20 units) digital |  |  | 554.40 | 0.89 | 15 | $1,500.00 | $750.00 | 2 |
| Gas Wtr Htr and/or Boiler Controllers (20 units or >) digital |  |  | 1,388.00 | 0.89 | 15 | $3,500.00 | $1,500.00 | 2 |
| ES Programmable Thermostats | 248 | 0.384 | 67.50 | 0.89 | 11 | $58.00 | $50.00 | 2 |
| ES Central Natural Gas Furnace (90% AFUE) |  |  | 47.00 | 0.89 | 20 | $336.00 | $400.00 | 2 |
| Gas Storage Water Heater (energy factor .6 or >) |  |  | 14.00 | 0.89 | 13 | $55.00 | $40.00 | 2 |
| Electric Water Heater (0.93 EF)) | 167 | 0.025 |  | 0.89 | 13 | $60.00 | $40.00 | 2 |
| ES Labeled Room A/C | 127 | 0.197 |  | 0.89 | 15 | $106.00 | $50.00 | 2 |
| High Efficiency Central Cooling & Heating Measures |  |  |  |  |  |  |  |  |
| Split System A/C - Tier I (ES) | 340 | 0.527 |  | 0.89 | 15 | $363.00 | $400.00 | 2 |
| Split System A/C - Tier I (ES) with TXV | 364 | 0.564 |  | 0.89 | 15 | $413.00 | $425.00 | 2 |
| Split System A/C - Tier II with TXV | 421 | 0.653 |  | 0.89 | 15 | $506.00 | $625.00 | 2 |
| Packaged A/C - Tier I (ES) | 340 | 0.527 |  | 0.89 | 15 | $363.00 | $400.00 | 2 |
| Packaged A/C - Tier I (ES) with TXV | 364 | 0.564 |  | 0.89 | 15 | $413.00 | $425.00 | 2 |
| Packaged A/C - Tier II with TXV | 421 | 0.653 |  | 0.89 | 15 | $506.00 | $625.00 | 2 |
| Split System Heat Pump -Tier I (ES) | 735 | 0.570 |  | 0.89 | 15 | $228.00 | $475.00 | 2 |
| Split System Heat Pump -Tier I (ES) with TXV | 788 | 0.611 |  | 0.89 | 15 | $278.00 | $500.00 | 2 |
| Split System Heat Pump - Tier II with TXV | 826 | 0.640 |  | 0.89 | 15 | $280.00 | $700.00 | 2 |
| Packaged Heat Pump -Tier I (ES) | 735 | 0.570 |  | 0.89 | 15 | $228.00 | $475.00 | 2 |
| Packaged Heat Pump -Tier I (ES) with TXV | 788 | 0.611 |  | 0.89 | 15 | $278.00 | $500.00 | 2 |
| Packaged Heat Pump -Tier II with TXV | 826 | 0.640 |  | 0.89 | 15 | $280.00 | $700.00 | 2 |
| Duct Testing & Seal | 126 | 0.097 | 18.78 | 0.80 | 15 | $458.38 | $250.00 | 2 |
| Express Efficiency Plus |  |  |  |  |  |  |  |  |
| Lighting | 1 | 0.0002 |  | 0.96 | 10 | $0.13 | $0.13 | 3 |
| HVAC - electric | 1 | 0.0002 |  | 0.96 | 12 | $0.13 | $0.13 | 3 |
| HVAC - gas |  |  | 1 | 0.96 | 12 | $0.12 | $0.12 | 3 |
| SPC Plus |  |  |  |  |  |  |  |  |
| Lighting | 1 | 0.0001 |  | 0.70 | 16 | $0.07 | $0.15 | 4 |
| HVAC/Refrigeration | 1 | 0.0001 |  | 0.70 | 20 | $0.20 | $0.42 | 4 |
| Motors/Other | 1 |  |  | 0.70 | 15 | $0.13 | $0.24 | 4 |
| Gas |  |  | 1 | 0.70 | 20 | $1.60 | $1.00 | 4 |

Notes:

- The Gross Energy Savings (kWh and therms), Gross Peak Demand Reduction (kW), Net-to-Gross values, and Useful Life (EUL) values are based on the statewide Single Family Rebate Program.  The Incremental Measure Costs is based on both material and labor, based on the DEER study and the low income energy efficiency program.  The incentives are based on both material and labor costs.

- All values are based on the statewide Multifamily Rebate Program.  Refer to the workpapers for the statewide Multifamily Rebate Program.

- The Gross Energy Savings (kWh and therms), Gross Peak Demand Reduction (kW), Net-to-Gross values, and Useful Life (EUL) values are based on the Express Efficiency program.   The Incremental Measure Costs is based on both material and labor, based on the DEER study and Express Efficiency Program. The incentives are based on material and labor costs for each measure and historical Express Efficiency participation.

- The Gross Energy Savings (kWh and therms), Gross Peak Demand Reduction (kW), Net-to-Gross values, and Useful Life (EUL), and Incremental Measure Costs values are based on the statewide SPC program.   The incentive rates are set at three times the statewide SPC program, assuming a payback of 3 years.

B.	Deviations in Standard Cost-effectiveness Values

See A above.

C.	Rebate Amounts

See A above.

D.	Activities Description

Activities conducted under this program that will not produce measurable energy savings include:

Free Audits.  On-site audits will provide professional technical assessments to PG&E residential, and nonresidential customers, identify ways that customers can address immediate demand and energy savings by implementing no-cost and low-cost measures and recommend investment saving opportunities.  Information on available rebates will also be provided to customers.

Training Seminars   These training classes will be offered to building operators.  The classroom work will most likely consist of a series of building-related training classes spread over a period of months, combined with project work linked to energy savings (on an operator’s “home” building).  The classroom and project work would cover common topics related to building operations and energy utilization.  Likely topics for inclusion are:

Lighting system maintenance and efficiency,

HVAC system maintenance and efficiency,

Boiler and domestic hot water maintenance and efficiency, and

Energy efficiency through the use of building automation systems

Section V.	Goals

The customized incentives component of the program is expected to include a mix of direct installation services for moderate income customers, and rebates for multifamily and small business customers.  The actual mix of incentives provided will vary based on the specific local government partner’s need.  The following is an estimate of the savings to be achieved:

|  | Peak Demand Reduction (Net kW) | Annualized Electric Energy Savings (Net kWh) | Annualized Gas Energy Savings (Net Therms) |
| --- | --- | --- | --- |
| Local Government Partnership: City of Fresno | 2,350 | 11,924,140 | 126,608 |

Other program performance goals for each local government will be developed as each partnership is formed.

Hard-To-Reach Goals:  Direct Install

| Description | Goal |
| --- | --- |
| A. Residential Hard-To-Reach |  |
| Primary language other than English | 30% of Program participants |
| Income – Those customers who fall into the limited income (income levels less than 400% of the federal poverty guidelines. | 35% of Program participants |
| Multi family housing or mobile home tenants | 20% of Program participants |
| Renters | 30% of Program participants |
| B. Nonresidential Hard-To-Reach |  |
| Small commercial/industrial customers | 35% of Program participants |
| Very small commercial/industrial customers | 10% of Program participants |

Section VI.	Program Evaluation, Measurement and Verification (EM&V)

General Approach to Evaluating Program Success

This EM&V plan is based on the Commission’s objectives as outlined in the Energy Efficiency Policy Manual (EE Policy Manual) and adheres to the guidelines in the International Performance Measurement and Verification Protocol (IPMVP).

This EM&V plan will continue to use the existing EE Policy Manual and established EM&V methods to evaluate the program’s success while the M&V Protocols and Framework are being completed.  At such time, a detailed M&V plan will defer to the M&E protocols and framework as appropriate to evaluate the program’s success.

The proposed evaluation of the City and PG&E Partnership program’s success will primarily be to provide measurable and quantifiable results in the form of achieved levels of energy and peak demand savings by the program.  The portions of this program that will yield measurable and quantifiable energy and peak demand savings are:

The direct install components of this program for residential and non-residential PG&E customers, including lighting, HVAC, refrigeration, motors, controls and other electric and gas measures.

The success of the program is also gauged by other program evaluation studies, such as process evaluation and market assessment and customer behavior analysis studies.  Such studies provide (a) ongoing feedback and corrective guidance regarding program implementation and delivery to customers through program process evaluation, and (b) measured indicators of the program effectiveness through analysis of market baseline and customer’s satisfaction.

Approaches to Measure and Verify Energy and Peak Demand Savings

The Measurement and Verification (M&V) approach for the City and PG&E Partnership program will be to validate energy and demand savings estimates of program impacts.  The primary measurement of program success will be verification of measure installation and tabulation of the ex-ante energy and demand savings for measures installed through the program, versus baseline measures.  Estimates will be based on an on-site verification of a selected sample of installations on an ongoing basis to ensure that the rebated measures were installed correctly.  An assessment of the verification process will be undertaken on a schedule as outlined in the EM&V protocol and framework to ensure sampling validity.  Savings estimates will be updated to reflect the best available information, as needed.

Approaches to Evaluation Program Success

To comply with the objectives of the Commission for ongoing assessment and improvement of programs, the EM&V plan will also focus on process issues.  The plan may also include: 1) analysis of program accomplishments; 2) analysis of program design, delivery and implementation with recommendations for program enhancements; 3) an assessment of program targeting and customer satisfaction; 4) an analysis of incentive levels and options; and 5) additional market assessment and evaluation as needed.  More specifically, these activities may be done as follows:

Market Assessment and Customer Behavior Analyses:  Market saturation/potential studies from statewide studies currently underway will inform the market assessment and baseline analysis to assist with future program activities.  These activities will assist with assessing customer awareness, behaviors and practices given their participation in the program.

Process Evaluations:  These activities will include evaluations of program delivery in terms of timeliness and customer satisfaction.  The objectives of these activities will be to provide feedback to the program implementers on elements of the program that can be improved to enhance the program’s performance.  Assessing performance of various delivery aspects of the program will help to identify specific, actionable servicing actions to make the program more effective, including statewide integration between the investor-owned utilities, and with other implementers of California programs, as appropriate to improve program delivery.

Potential EM&V Contractors

The abbreviated list of contactors proposed below can objectively evaluate program success and have performed work that includes impact evaluation, measurement and verification, process evaluation, market assessment, and verification of program accomplishments.  These firms have a proven track record of completing high quality, objective evaluations of energy efficiency programs either for the California investor-owned utilities or for other entities.  As stated earlier, this list is not inclusive of all the qualified evaluators who could objectively evaluate programs.  For those proposed evaluators who may be working with PG&E as subcontractors or partners for the 2004-2005 programs, PG&E will at that time identify and assess potential conflict of interest during the selection process for those program's EM&V evaluation contractor.  The final list of evaluation consultants will be based on several factors including: future Commission decisions, the mix of approved programs and the experience of the evaluation consultants.

| ADM Associates | KVDR Consulting |
| --- | --- |
| Aloha Systems | Megdal & Associates |
| Alternative Energy Systems Consulting (AESC) | Nexant |
| Applied Management Sciences Group | Opinion Dynamics |
| Architectural Energy Corporation (AEC) | Quantec LLC |
| ASW Engineering Management | Quantum Consulting |
| Aspen Systems Corporation | Ridge and Associates |
| EcoNorthwest | PA Consulting Group |
| Energy & Environmental Economics | Research Into Action |
| Energy Market Innovations | RLW Analytics |
| Equipoise Consulting | Robert Mowris & Associates |
| Freeman Sullivan & Co. | SBW Engineering |
| Frontier Associates | Science Applications International Corp. (SAIC) |
| GDS Associates | Skumatz Economic Research Associates (SERA) |
| Global Energy Partners | Summit Blue Consulting |
| Heschong-Mahone Group | TecMRKT Works |
| ICF Consulting | Vanward Consulting |
| Itron (RER) | Wirtshafter Associates |
| KEMA-Xenergy, Inc |  |

Section VII.	Qualifications

A.	Primary Implementer

PG&E will be the Primary Implementer for this Partnership, with RHA as subcontractor to PG&E for the Direct Install program elements.

PG&E has implemented successful energy efficiency programs for many years.  PG&E staff has extensive experience and outstanding technical and project management skills, expertise in a broad range of energy efficiency technology areas, and a consistent record of successfully completing projects on schedule and within the approved budget.

PG&E has provided residential and nonresidential customers with energy efficiency programs at the direction of the California Public Utilities Commission (CPUC or Commission) since 1976.  Early programs provided information to residential customers on energy efficient appliances, home insulation, heating and air conditioning while providing commercial customers detailed, on-site energy analysis (audits). Programs and services for both markets evolved into information programs coupled with equipment rebate programs, loan programs and incentives for new building construction by the early 1980s.   These programs have been improved to reflect the needs of customers and those serving the energy efficiency marketplace.  PG&E has received many awards over the years for its innovative energy efficiency program.  As an example, PG&E received national recognition for programs that serve as models for others to follow.

Surveys of customers indicate that PG&E has remained the most trusted source for unbiased energy efficiency information, services and programs.  Customers continue to look to PG&E for assistance in managing their energy use and costs.  Additionally, over the years PG&E has received numerous awards and recognition for its innovative and cost effective programs. Teams of PG&E engineers, marketing professionals and customer service specialists have demonstrated significant competencies in a variety of essential areas of program design and deployment, reporting/accountability program measurement, assessment and evaluation.

Program Design.

Responsive, timely, action characterizes the PG&E team approach to program design.  Commission priorities, changing markets, technologies, and priorities of interested stakeholders require the flexibility to respond to the wide variety of needs within the annual program cycles.  PG&E’s design team has demonstrated its ability to move rapidly and effectively, from the resource acquisition emphasis of the pre-1998 programs to the market transformation focus of the California Board for Energy Efficiency. PG&E’s program design team also met the challenge of rapidly responding to the 2000 energy crisis by designing programs that not only saved energy, but also encouraged customers to change behavior and business practices.

Program Deployment.

A solid program infrastructure combined with the participation of key market actors and experienced service providers have ensured PG&E success in program deployment for the last three decades.  Successes are evinced year after year by the accomplishment of the goals and milestones set in place through Commission and PG&E agreements.  PG&E’s staff has nurtured relations with the entire spectrum of parties whose joint efforts are necessary both to capture the interest and enthusiasm needed for a new program and to responsibly remove barriers to deployment

Reporting/Accountability.

Responding to the more rigorous reporting and accountability requirements from the Commission over the last ten years, PG&E has developed increasingly sophisticated procedures and competencies to meet the new levels of precision required in these areas.  PG&E has been able to provide thorough, reliable reporting as the needs and goals of the Commission have changed from the simple semi-annual and annual reports of the 1980s, to the complex reporting and net benefit accountability over the 10 year time period required of the pre-1998 programs.  PG&E reports on programs using both the pre-1998 methodology and the subsequent reporting requirements for monthly, quarterly and annual reports as well as responding to data requests from the Energy Division, administrative law judges of various proceedings and interested parties in proceedings.

Measurement, Assessment and Evaluation.

PG&E’s current measurement, assessment and evaluation (MA&E) capabilities are especially suited to meet the requirements of the Commission’s present directives.  The MA&E team members have worked closely with regulatory agencies and other investor-owned utilities, as well as other interested stakeholders, in establishing and coordinating the California Measurement Advisory Council (CALMAC) and the earlier California Demand Side Management Measurement Advisory Council (CADMAC).   The MA&E team has participated and/or led many statewide measurement, assessment and evaluation studies as well as studies focused on local programs and issues.  PG&E’s energy efficiency staff has the strength and commitment to provide the Commission with successful programs responsive to both the goals of the Commission and the needs of customers.

RHA - Has over twenty years of direct experience in the design and implementation of precisely these types of programs.  It has a well-deserved familiarity with PG&E and local CBOs, and extensive knowledge of the target audiences.  In addition, RHA has the administrative experience, the requisite energy efficient knowledge, and the required technological resources for administering the City of Fresno Energy Efficiency Partnership Program.  RHA has worked with a wide variety of organizations in the Fresno area.  This experience provides RHA the opportunity to develop relationships with quality building contractors and effective community organizations.  These relationships will be an invaluable asset in the development and implementation of this program.

B.	Subcontractors

PG&E’s subcontractors that will be used from time-to-to time to support this Partnership are outstanding.  These PG&E subcontractors are selected based on their technical qualifications, experience, staff capabilities and cost competitiveness, to ensure delivery of valued services and cost-effective completion of projects.

C.	Resumes or Description of Experience

Dave Hickman

CAREER SUMMARY

Proven leader with over twenty-five years of successful experience in managing organizations and programs.  Manager with PG&E’s Customer Energy Management (CEM) Department and oversee a professional staff responsible for the planning, design and implementation of nonresidential energy efficiency programs having an annual value in excess of $51 million.  Led innovative third party initiatives to increase “hard-to-reach” business customer participation in PG&E’s energy efficiency programs.  Helped PG&E further enhance its national standing in energy efficiency by facilitating creative “1-2-3 no-cost/low-cost/investment” programs to achieve sustainable energy savings.  Introduced new innovated technical analysis programs such as PG&E’s Compressed Air Management Program (CAMP) and Chiller Analysis Program (CAP).  Also, led development of “targeted” energy efficiency programs such as LED traffic signals, food service equipment, and commercial laundry equipment to reduce peak electric demand during California’s 2000-01 energy crises.  Lead a team who recently received national recognition for their design and successful implementation of award winning energy efficiency programs for others to model. Proven leader with over twenty-five years of successful experience in managing people, projects and contracts.  Honored with numerous awards and medals, including rank of Commander, U.S. Navy Civil Engineer Corps.  Formal education includes Project Management Certification and an MBA.

Betsy L. Krieg

CAREER SUMMARY

Over 25 years of experience in the field of energy and energy efficiency, including studies of social and institutional barriers to energy conservation, residential energy efficiency program planning, energy and load management program implementation in a PG&E field office, electric and natural gas load forecasting, energy efficiency research and development (R&D) project management, energy R&D strategic planning, energy efficiency and market transformation program development for business customers, “third party initiatives” contract management, demand-side bidding program management, and expert witness testimony before the CPUC and CEC.

EMPLOYMENT HISTORY

Pacific Gas and Electric Company – City, California

2000 – Present		Senior Program Manager, Demand Side Bidding

1997– 2000		Director, Business Energy Efficiency Programs

1990 – 1997		Director of R&D Planning, Project Director, R&D

1985 – 1990		Director and Supervisor, Sales Forecasts

1983 – 1985		Supervisor, Conservation Regulatory Activities

1979 – 1983		Conservation Program Planner

Senior Program Manager, Demand Side Bidding– Directly manage fourteen contracts with third party suppliers and supervise technical support contractor to verify annual energy savings from contracts signed in 1994 (demand-side bidding program contracts). Contract payments totaled $24 million in 2002. Serve as measurement and evaluation liaison for six statewide program evaluations and manage the PY2002 Statewide Building Operator Certification program evaluation. Directly manage fifteen contracts with third party suppliers and coordinate the work of 9 contract managers on peak reduction programs as ordered by the California Public Utilities Commission as part of the Summer Initiative program in 2000/2001. The budget for these third party contracts totaled over $40 million.

Director, Business Energy Efficiency Programs – Directed planning and implementation of energy efficiency and market transformation programs for business customers, with an annual budget of $80 million and a staff of twenty.

Director of R&D Planning and Project Director, R&D –  Directed strategic planning for PG&E’s $50 million/year research and development (R&D) efforts, and managed research projects including distributed generation research. Managed a program budget of $1 million/year and a staff of two to twelve professionals. Successfully coordinated R&D’s 1996 General Rate Case (GRC) submittal, resulting in R&D receiving 95 percent of its 1996 GRC request to the California Public Utilities Commission (CPUC).  Effectively represented PG&E in testimony in CPUC and California Energy Commission (CEC) proceedings on R&D issues.  Worked collaboratively with RD&D Working Groups at the CPUC and CEC in preparing several reports on R&D issues, as PG&E’s representative. Directed a major R&D demonstration project using integrated design concepts for energy efficient buildings (ACT2 Project). Prepared strategic plans, hired and supervised staff, and oversaw field operations, measurement and evaluation, and information dissemination for the ACT2 Project. Managed a staff of six and a project budget of $3 million/year.

Director and Supervisor, Sales Forecasts – Directed the development of PG&E’s short and long term gas and electric demand models and forecasts, used for setting rates and resource planning. Managed a staff of ten energy economists and two technical assistants. On a rotational assignment, supervised seven energy management engineers in East Bay. Coordinated Load Management programs in East Bay, and decentralized the staff by placing them in local offices throughout the East Bay.

Supervisor, Conservation Regulatory Activities – Supervised the preparation of regulatory reports to the CPUC on residential energy conservation program.

Conservation Program Planner – Designed and analyzed energy savings impact of residential energy conservation programs.

Lawrence Berkeley Laboratory – Berkeley, CA

1976 - 1979

Energy Policy Analyst and Graduate Student Research Assistant. Analyzed social and institutional barriers to energy conservation.

Environmental Quality Laboratory, California Institute of Technology – Pasadena, CA

1972 - 1976

Senior Research Assistant. Researched issues and analyzed data on transportation, air pollution, and electric supply and demand.

EDUCATION

- M.S., University of California, Berkeley, CA,  – Energy and Resources

- B.A., University of California, Santa Cruz, CA – Biology

ASSOCIATIONS / AFFILIATIONS

- American Council for an Energy Efficient Economy (ACEEE) Reliability Conference Panel Moderator, 2001

- ACEEE Summer Study on Energy Efficiency in Buildings, panel leader (1994, 1996, 1998, 2000)

- California Institute of Energy Efficiency, Project Advisory Committee, Commercial Buildings Market Transformation Research, 1999 – 2000

- Consortium for Energy Efficiency, Program Committee, 1998-2000

- National Association of Energy Services Companies, Board of Directors, 1998-2000

- California Utility Research Council, Chair, 1996

- AB1890 RD&D Advisory Group, 1995-1997

- Association of Energy Services Professionals

- Women's Energy Network

Section VIII.	Budget

# Footnotes

“…we strongly encourage proposals from municipalities and local governments that would seek to partner with utilities…we hold high expectations that the utilities will partner with them in order to foster cost-effective energy efficiency programs along with the other program goals stated herein. ”  D.03-08-067, pgs 14-15.

“It is imperative that these projects be integrated with utility local and statewide programs.”  Id., August 21, 2003, p. 15.