Confirmation Number:

Program Title:  Statewide Residential Retrofit Multifamily Energy Efficiency Rebates

Name (Contact Person):  Jay Luo

Address:	Pacific Gas and Electric Company

Mail Code B9A

P. O. Box 770000

San Francisco, CA   94177

Telephone #:  (415) 973-9203

Email address:  XXL1@pge.com

List of all other programs proposed.

Appliance Recycling

Single Family Energy Efficiency Rebate

Multifamily Energy Efficiency Rebate

Home Energy Efficiency Survey

Education and Training

CA Energy Star® New Homes Program

Standard Performance Contract

Express Efficiency

Upstream HVAC and Motors

Energy Audits

Energy Efficiency Training and Certification for Building Operators

Codes and Standards Advocacy

Emerging Technologies

Savings By Design

Energenius

Schools Resource Program

Pacific Energy Center

Food Service Technology Center

Partnership Proposals

PG&E Local Government Partnership:  Local Government Initiative

PG&E Local Government Partnership:  Bakersfield/Kern Energy Watch Partnership

PG&E Local Government Partnership:  City of Fresno

PG&E Local Government Partnership:  City of Stockton

PG&E Local Government Partnership:  City of West Sacramento

PG&E Local Government Partnership:  East Bay Energy Partnership

PG&E Local Government Partnership:  El Dorado County

PG&E Local Government Partnership:  Silicon Valley Energy Partnership

UC/CSU/IOU Energy Efficiency Partnership

Third Party Innovative Partnerships

PY2004/PY2005

Energy Efficiency Program Proposal

R. 01-08-028

Statewide Residential Retrofit

Multifamily Energy Efficiency Rebate

September 2003

Section I.	Program Overview	1

A.	Program Concept	1

B.	Program Rationale	1

C.	Program Objectives	5

Section II.	Program Process	6

A.	Program Implementation	6

B.	Marketing Plan	6

C.	Customer Enrollment	9

D.	Materials	9

E.	Payment of Incentives	9

F.	Staff and Subcontractor Responsibilities	10

Table 2. Staffing Structure	10

G.	Work Plan and Timeline for Program Implementation	10

Table 3.  Work Plan and Timeline	10

Section III.	Customer Description	11

A.	Customer Description	11

B.	Customer Eligibility	11

C.	Customer Complaint Resolution	12

D.	Geographic Area	12

Section IV.	Measure and Activity Descriptions	12

A.	Energy Savings Assumptions	12

B.	Deviations in Standard Cost-effectiveness Values	19

C.	Rebate Amounts	19

D.	Activities Description	19

Section V.	Goals	19

Section VI.	Program Evaluation, Measurement and Verification (EM&V)	19

General Approach to Evaluating Program Success	19

Approach to Measure and Verify Energy and Peak Demand Savings	20

Approach to Evaluation Program Success	20

Potential EM&V Contractors	21

Section VII.	Qualifications	21

A.	Primary Implementer	21

B.	Subcontractors	23

C.	Resumes or Description of Experience	23

Section VIII.	Budget	27

Section I.	Program Overview

A.	Program Concept

The Statewide Multifamily Energy Efficiency Rebate program is offered in the service areas of Pacific Gas and Electric Company (PG&E), Southern California Edison (SCE), San Diego Gas and Electric (SDG&E), and Southern California Gas Company (SoCalGas).  The Multifamily program promotes energy savings by providing cash rebates for the installation of qualified energy-efficient products in apartment dwelling units, in the common areas of apartment and condominium complexes and common areas of mobile home parks.  Property owners and property managers, as authorized agents for property owners, of existing residential multifamily complexes with five or more dwelling units may qualify.  The Multifamily program uses an integrated approach of combining information, education, and energy surveys including targeted marketing and customer incentives to encourage property owners/managers to install energy-efficient measures.  This multi-faceted approach is important for reaching this underserved market, educating property owners/managers and their tenants about the benefits of installing energy saving products, and encouraging this customer segment to take the desired actions.

B.	Program Rationale

In 2002, the Statewide Multifamily Team began the transition from the Multifamily Residential Contractor program to the current Multifamily Rebate program.  The Statewide Multifamily program was innovatively redesigned to eliminate the market barrier of split incentives by working directly with property owners/managers by incenting them to install energy efficiency products in their tenants’ apartments, while additionally incenting the property owners/managers to install energy efficiency products in the common areas.  This improvement redirected the opportunity for incentives toward property owners and managers.  Targeted application mailing, promotions at events, and participation at trade shows assisted with making significant in-roads into the underserved multifamily market.

Participation in the 2002 Multifamily program quickly evolved with specific electric measures selling out first, driven by market demand (for example, interior and exterior hardwired fixtures).  Feedback received from property owners and managers included a definite interest to continue the Multifamily program.  This interest is evident in the 2003 Statewide Multifamily program, which is also very successful as of July 2003, based on the increased production and success of the program.

The Multifamily program transitioned smoothly and successfully.  The investor-owned utilities (IOUs) have continued coordination and sustained momentum for the Multifamily program represented by increased savings and participation in 2003 while maintaining statewide standardization in customer applications, implementation, and administration as well as rebate levels.

Evidence of Demand/Success

In 2003, the Multifamily program received a tremendous response from multifamily property owners and managers in PG&E’s service area.  Through July 2003, customer demand for rebates exceeded 100 percent of the PG&E Multifamily program electric incentive budget, as well as meeting its kW and kWh goals.  This high level of customer demand necessitated a transfer of funds in the amount of $1.9 million from the Single Family Energy Efficiency Rebate program to continue to serve the multifamily market.  This momentum continues and is demonstrated by the rate at which energy efficiency products are being installed and rebate requests continue to be received in 2003.  By December 31, 2003, PG&E expects to meet 100 percent of its kW goal, 170 percent of its kWh savings goal and 60 percent of its therms saving goal or potentially higher with growing demand for gas measures.  To encourage the installation of therms saving products, PG&E mailed out 150 information letters in July explaining the upcoming higher natural gas prices while discussing the gas saving products available in the Multifamily program.  This mailing effort has already resulted in increased installation of thermostats and other therm saving products.

The program is designated to achieve equity in the residential market.  Traditionally, the multifamily program has been considered hard-to-reach and has not actively participated in energy efficiency programs.  This segment faces increased market barriers because of the split incentives between property owners/managers and tenants.  Multifamily residents often pay their energy bill, but the property owner or manager is responsible for facility improvements.  Given that the property owner/manager does not realize the financial benefits from installation of energy efficiency measures, as they often do not pay the energy bill, it is challenging to motivate an owner to pay for incremental capital energy efficient improvements.

The 2003 Multifamily program has successfully addressed the split incentive market barrier challenge through program design.  A prime example is the demand for interior lighting measures.  Installation of interior hardwired fixtures is a permanent change, accounting for approximately 75 percent of all lighting measures installed, thereby providing the reduction of energy usage on a continuous basis for tenant and common area applications.  These installations provide direct benefit to the tenant through decreased energy usage and lowered energy bills.  The property owner also benefits from lighting upgrades, property value improvement, increased marketability, and reduced energy costs during tenant vacancies.

In 2002, PG&E’s hard-to-reach target was for 30 percent of the multifamily rebate applications to come from hard-to-reach geographic areas.  Through December 31, 2002, PG&E exceeded that goal by 1 percent.  In 2003, PG&E’s hard-to-reach target remained at 30 percent and through the second quarter of 2003, 32.5 percent of applications have come from hard-to-reach geographic areas.  Based on the Commission’s overall hard-to-reach definition, most of the applications qualify as hard-to-reach renters.  The program will also continue to focus on all property owners/managers in all geographical areas.

To ensure current and future Multifamily programs meet participants’ expectations, participants are asked to rate the services and performances of the Multifamily program.  The 2nd Quarter Satisfaction Survey for the 2003 Multifamily program resulted in more than 90.9 percent of respondents rating their overall satisfaction with the Multifamily program as “Excellent” or “Very Good.”

The Multifamily program offers rebates for a wide variety of energy efficiency measures such as interior and exterior hardwired fixtures, ceiling fans, compact fluorescent lamps (CFLs), clothes washers and dishwashers as well as common-area improvements such as exit signs, occupancy sensors, photocells, high performance dual-paned windows, mechanical improvements, and high-efficiency heating and cooling equipment.

To continue to build knowledge and understanding of the value of energy efficiency alternatives in the owner and property managers’ community, it is critical to maintain program stability, continuity and momentum.  As more multifamily dwellings receive benefits from the program, and the energy savings and program successes are shared within this community, program momentum and market penetration will likely continue to increase.

Over time, it may be possible to increase savings on a dollar per energy unit basis as more property owners/managers understand the long-term cost savings from energy- efficient measures and gain confidence that energy-efficient measures perform better than their less-efficient counterparts.

For 2004, modifications and innovations to the Multifamily program include the following categories of changes:  1) the addition and/or deletion of certain measures; 2) modified rebates; and, 3) general program process improvements.  The primary reason for the changes is to increase overall customer participation by removing market barriers that have been hindrances.  Some of the changes are in response to customer feedback and previous years’ experiences with the program.  Others are to encourage and motivate property owners to install the energy efficient measures.  IOUs are also evaluating new innovative program ideas that may be piloted in future years as a means of encouraging customers to provide information about their interests through Mail In or On Line surveys and to increase the rate of installation for new and existing measures.

By increasing participation rates, this underserved market will become more informed about and comfortable with energy efficiency measures and be more likely to continue to choose these measures in future years.  However, in the short term, changes included in the 2004 program are intended to increase participation and awareness about energy efficiency in the target sector while maintaining overall portfolio cost-effectiveness.

The IOUs will make the following changes to the list of eligible measures:

Lighting Measures:  To enhance an already comprehensive offering of lighting rebates, T-5 and T-8 lamps with electronic ballasts will be added to the list of lighting measures. The rebate level range will be from $32 - $45, depending on number of bulbs installed.  In addition, incentives will be made available for fluorescent tube delamping; and

Exit Sign Retrofit Kit:  This measure will be removed from the program offering because complete replacement is more efficient and cost effective for the multifamily property owner/manager.

The IOUs will make the following changes to rebates levels/tiers:

Interior Hardwired Fluorescent Fixtures:  The rebate level for this measure will be reduced from $60 to $50 due to reductions in industry pricing as the product matures in the marketplace;

High Efficiency Exit Signs:  The rebate level of this measure will be increased from $13.50 to $25 in order to meet existing market conditions;

HVAC – Energy Efficient Central Air Conditioners and Central Heat Pumps Tier I will include products as follows:

Split systems – from an EER 12.0 to 12.9; SEER 14.0 to 14.9

Package systems – from an EER of 10.5 to 10.9; SEER from 12.0 to 12.9

Rebate levels for Central Air Conditioners will be $200 and $225 with thermal expansion valves (TXV)

Rebate levels for Central Heat Pumps will be $275 and $300 with TXVs

HVAC – Energy Efficient Central Air Conditioners and Central Heat Pumps Tier II will include products as follows:

Split systems – from an EER of 12.0 to 12.9; SEER 14.0 to 14.9

Package systems – from an EER of 11.0 to 11.9; SEER from 13.0 to 13.9

The 2004 changes for HVAC products include combining Tier 1 and the less popular Tier 2 products, with the incentive level maintained at the Tier1 level.   Tier 3 then will become the new Tier 2 level. The older Tier 3 will be dropped from the PGC funded program.

Attic and/or Wall Insulation:  The rebate level of this measure will be increased from $0.15 per square foot to $0.30 per square foot to encourage reduction in gas usage.

Low-Flow Showerheads:  Rebate levels will be increased for this important, but often overlooked, energy saving device, to stimulate customer interest and participation.  Low-flow showerheads rebates will be increased from $3.75 each to $5.00 each in order to further encourage reduction in gas usage.

Energy Star® Clothes Washers (inside apartment unit).  Rebate levels will be divided into two tiers.  $75 for a base Energy Star® labeled clothes washer and $125 for an upper level clothes washer.  This is due to changing standards and to entice customers to move towards higher energy efficiency products, thus further reducing their utility bills, which includes water, gas, and electricity.

The Multifamily program will make innovative improvements in product specifications and policies pertaining to product description and installation to better identify appropriate retrofit or replacement parameters on some products.  Multifamily complexes offer a wide variety of installation applications.  For example, exterior lighting hardwired fixtures may be in the form of porch lights, walkway lighting, exterior hallways, carports, or garages.  Identifying the correct product replacement in each lighting application may ensure better quality products being installed, and may generate increased participation, as well as maximize energy savings per incentive dollar.

During 2004–2005, the IOUs plan to pilot innovative marketing approaches.

One such approach is a neighborhood based marketing campaign targeting older master planned communities to promote energy efficiency.  Through this effort, local contractors would independently market and install lower cost measures such as duct testing and sealing to help reduce energy loss in the home.  By dealing in volume, this effort would be uniquely positioned to provide a package of low-cost measures that are proven energy savers to the largest number of program participants possible.  In addition to delivering energy savings, the neighborhood marketing approach would support the advancement of local community and city goals related to energy efficiency.

During 2004-2005, PG&E will innovatively market the Multifamily program to counties and cities who are managing multifamily properties.  PG&E will assist these entities in assessing their properties for energy savings, provide education and training in energy efficiency rebates, and facilitate reservations and application procedures.

C.	Program Objectives

The Multifamily program continues to encourage property owners and managers to install energy-efficient products in individual tenant units and common areas of residential apartments, mobile home parks and condominium complexes.  Multifamily property owners and residents have reduced and will continue to reduce their electric and gas energy usage through installing a comprehensive selection of energy efficient products.

With continued operation of the Multifamily program, awareness of the availability and installation of energy-efficient products by a traditionally unresponsive customer segment will continue to steadily increase.  Ongoing program offerings will achieve higher market saturation levels.

In the meantime, a primary objective of the 2004–2005 Multifamily program will be to continue to increase knowledge and participation in the Multifamily program and reduce energy usage through installation of the mix of program measures.

Section II.	Program Process

A.	Program Implementation

Upon Commission approval, the Multifamily program will be implemented on January 1, 2004 for a seamless program offering to participating customers.  The 2004 customer applications will be available on line and/or mailed by the customer service center.  Program promotion and marketing efforts will commence immediately with both statewide and IOU-specific marketing materials announcing the continuation of the Multifamily program.

To achieve maximum synergy and provide customers with a focused and consistent message statewide, the timing of rebates, product delivery, and advertising promotions, will continue to be consistent throughout the state.  This approach assures optimum use of advertising resources and helps major retailers and manufacturers plan product shipment to meet marketplace demand.

The Multifamily program will also continue to coordinate with other IOU programs, including the statewide Single Family program and Low-Income Energy Efficiency programs.  The coordination will ensure a consistent energy efficiency message and leverage marketing and advertising resources where possible.  Furthermore, the utilities will track and monitor program participation to avoid double dipping.

PG&E’s Multifamily program will also coordinate with multifamily community organizations, providing education and support towards participation in the Multifamily program.  In 2003, PG&E is partnering with Contra Costa County in their quest to install multiple energy efficiency products in 15 HUD building sites.  This project will be completed by December 31, 2003.  Similar innovative partnerships will be sought in 2004–2005.

B.	Marketing Plan

Table 1. Marketing Materials

| Marketing Material | Quantity | Method of Distribution | Projected Cost/ Marketing Effort |
| --- | --- | --- | --- |
| Program Applications | 5,000 | Direct Contact, Mail, Web site, Tradeshows, Industry Events | $12,000 |
| Advertisement | Development of two advertisements in 2 trade publications | Multifamily Trends Magazine | $10,000 |
| Bill Inserts | 2 inserts and bill messaging | PG&E customer bill package | $20,000 |
| Informational Flyer | 1,000 | Events, trade shows, multifamily associations/conferences | $5,000 |
| Statewide Kickoff Letter | 2,500 | Property owners/managers and multifamily contractors | $5,000 |
| Statewide Winter products reminder Letter | 2,500 | Property owners/managers and multifamily contractors | $5,000 |

Marketing for the 2005 programs.

| Marketing Material | Quantity | Method of Distribution | Projected Cost/ Marketing Effort |
| --- | --- | --- | --- |
| Program Applications | 5,000 | Direct Contact, Mail, Web site, Tradeshows, Industry Events | $12,000 |
| Advertisement | Development of two advertisements in 2 trade publications | Multifamily Trends Magazine | $10,000 |
| Bill Inserts | 2 inserts and bill messaging | PG&E customer bill package | $20,000 |
| Informational Flyer | 1,000 | Events, trade shows, multifamily associations/conferences | $5,000 |
| Statewide Kickoff Letter | 2,500 | Property owners/managers and multifamily contractors | $5,000 |

The Multifamily program will continue to coordinate the integration of statewide marketing and outreach campaigns such as those that offer information and education (i.e., Hispanic and moderate and low income campaigns).  The IOUs will continue to synchronize with the Flex Your Power campaign and pursue additional advertising venues to leverage the advertising resources of each entity.

The IOUs will continue to provide energy efficiency information and encourage customers to find ways to save money on their energy bills.  Energy efficiency and program information will be disseminated through delivery channels such as advertising, monthly bill packets, energy fairs, speaker events, trade ally communications, statewide materials and call centers, Web sites, direct mail campaigns, and hard-to-reach segment marketers as well as tests of alternative delivery channels to further expand participation and energy savings.

As an example of coordination between programs, multifamily tenants will be able to participate in the torchiere turn-in segment of the Single Family program, providing these customers with another energy reduction opportunity.

The IOUs will continue to focus their marketing and outreach efforts with local ethnic, trade, and community and/or apartment associations.  Other targeted efforts may include cities, the Department of Housing and Urban Development (HUD), community based organizations (CBOs), mobile home associations, property management companies, and local government agencies.  The IOUs will cross-reference other energy efficiency programs including the Low Income Energy Efficiency programs administered by the IOUs.

All four IOUs enhanced their utility Web sites to provide links to Energy Star® qualified product listings and will continue to do so.

In addition, a statewide interactive Internet database for customers and/or contractors lists qualifying HVAC products that meet the customer’s specific needs.  Customers can customize queries of qualifying products by manufacturer, capacity and efficiency tier.

Historically, the IOUs have joined forces in statewide marketing efforts such as statewide advertisements, program announcements, and industry trade association representation.  Many property owners or management companies own or manage properties in multiple service areas.  The IOUs represent the program consistently as a statewide offering.

Also, a reservation system, incorporated in 2003 to help monitor and manage faster moving measures and incentive spending will be continued in 2004 as it has enhanced multifamily property owner/manager participation.

PG&E’s Multifamily program will be marketed through a combination of direct mailings, promotional messages in PG&E’s monthly bill inserts, attendance at nonprofit housing organizations’ workshops, targeted multifamily associations meetings and workshops, and on line at the Multifamily program Web site: www.pge.com/multifamily.  In addition, the Multifamily program manager will work closely with other funded residential IOU program implementers to coordinate and distribute Multifamily program applications during incentive program rollouts, field visits, trade shows and industry conferences.

Through June 2003, PG&E’s Multifamily program marketed this program through statewide Multifamily advertisements in the Multifamily Trends Magazine (circulation 30,000); sponsorship of the First Annual Multifamily Trends Conference in San Francisco (attendance 350); sponsorship of and a booth at the Pacific Coast Builders Conference trade show in San Francisco (attendance 25,000); panel presentation at the Multifamily Buildings 2003 International Conference in New York (attendance 250); and mailings to over 1,600 property owners and managers.

C.	Customer Enrollment

Multifamily property owners and property managers, as authorized agents for property owners, can request a 2004/2005 Statewide Multifamily Energy Efficient Rebate program application from PG&E’s Smarter Energy Line at 1.800.933.9555 or download the 2004–2005 Statewide Multifamily Energy Efficient Rebate program application from PG&E’s Web site www.pge.com/multifamily.

In 2003, a Multifamily program reservation mechanism was incorporated to assist in the control and sustainability of specific market driven products through a systematic delivery of program funding, which ultimately reserved funding for the requestor for a period of 45 days.  The reservation system provides equity among all multifamily property owners/managers who want to participate in the Multifamily program.  Property owners and managers fax their reservation form to their designated IOU where it is checked for double dipping, and if approved, faxed back to the requestor to begin installing the products.  An approved reservation assures the requestor that funds will be available for 45 days as long as a correct, complete application along with supporting documents is received by the designated IOU within those 45 days.

The Multifamily program will continue to require the reservation system in the 2004–2005 program, providing equity among all multifamily property owners and managers who participate in the Multifamily program.

D.	Materials

Multifamily property owners/managers may purchase and install a wide variety of energy efficiency products including apartment improvements (e.g., interior and exterior hardwired fixtures, ceiling fans, CFLs, clothes washers), common-area improvements (e.g., exit signs, occupancy sensors, photocells, high performance dual-paned windows), mechanical improvements, and high-efficiency heating and cooling equipment.  Customers will be required to continue to certify that the qualified energy efficiency products were purchased and installed prior to submission of the applications and that the products are for use in the residential multifamily dwellings or common areas.

E.	Payment of Incentives

A rebate check for qualified product(s) is generally mailed within six to eight weeks after PG&E receives and approves a completed application, including all required documentation.  Some applications are selected for further verification or inspection, which may add additional time.  The rebate amount does not include product tax and shall not exceed the product purchase price.

- Staff and Subcontractor Responsibilities

Table 2. Staffing Structure

| Position | Responsibilities | Project Work Hours |
| --- | --- | --- |
| Residential Retrofit Supervisor | Responsible for general oversight of the program. | 4 hours/week |
| Program Manager | Responsible for the program oversight, including development, implementation, budget, operations, and tracking of program progress and achieving program goals. | 40 hours/week |
| Application/Incentive process | Responsible for receiving and the reservation, obtaining approval from the program manager, receiving the completed customer application, and supporting documents, qualifying application. Verifying customer and product information, entering rebate information into the database, and generating rebate payments. | 40 hours/week |
| Call center staff | Responsible for handling customer program inquiries and mailing rebate applications. | 40 hours/week |
| Advertising/Marketing Consultant | Responsible for developing and providing advertising materials. | 8 hours/month |
| Verification inspectors | Responsible for on-site verification of customer information and installation of energy efficiency products. | 10 hours/week |

- Work Plan and Timeline for Program Implementation

Table 3.  Work Plan and Timeline

| Program Implementation Activity | Date |
| --- | --- |
| Applications for Multifamily program printed and ready for distribution. (Dependent on final program approval date.) | 01/02/2004 |
| Statewide Kickoff Letter (Dependent on final program approval date.) | 01/10/2004 |
| Pacific Coast Builder Conference, San Francisco | 6/16/2004 |
| Multifamily Trends Conference, San Francisco | 6/2004 |
| Multifamily Trends Conference, San Francisco | 11/2004 |
| Non-profit Housing Association Conference | 11/2004 |
| Statewide Therm Savings Campaign Letter | 8/2004 and 8/2005 |
| Promote Multifamily program at events | On-going |

Section III.	Customer Description

A.	Customer Description

The Multifamily program targets property owners and property managers, as authorized agents for property owners, of existing residential multifamily complexes with five or more dwelling units.

As stated in the “California Statewide Residential Sector Energy Efficiency Potential Study” (2002), PG&E has a multifamily customer base of over 1,000,000 multifamily dwelling units throughout its service area.

PG&E’s hard-to-reach multifamily customers are “Those customers who do not have easy access to program information or generally do not participate in energy efficiency programs due to a language, income, housing type, geographic, or home ownership (split incentives) barrier.”  These barriers are defined as:

Language—Primary language spoken is other than English, and/or

Income—Those customers who fall into the moderate income level (income levels less than 400 percent of federal poverty guidelines), and/or

Housing Type—Multifamily and mobile home tenants, and/or

Geographic—Residents of areas other than the San Francisco Bay Area, San Diego area, Los Angeles Basin or Sacramento, and/or

Homeownership—Renters.

The multifamily customer base includes homeowner associations, mobile home parks, government housing authorities, and nonprofit housing organizations.  Other market entities include apartment and condominium associations, manufacturers, and installation contractors.

B.	Customer Eligibility

Cash rebates are available for the installation of qualified energy efficiency products in apartment dwellings and in the common area of apartment and condominium complexes and common areas of mobile home parks.  Property owners and property managers, as authorized agents for property owners, of existing residential multifamily buildings with five or more dwelling units may qualify.  Customers are eligible to receive rebates for products that correspond directly to the service type (e.g., natural gas and/or electric distribution) for which the residential multifamily dwelling currently receives service from their respective IOU.

C.	Customer Complaint Resolution

PG&E believes that one of the key elements to make the program successful is to be responsive to customers’ questions and complaints and to resolve program or performance disputes with program participants.  Customer satisfaction is a priority of the Multifamily program.  PG&E will continue to deliver this program that builds on the success of the growing infrastructure put in place during 2002 and 2003.  The following resources were allocated to resolve any customer inquiry and complaint:

Web site Application—Web site applications direct customers to a toll free telephone line to assist them with any application or program questions.  Telephone representatives are trained to discuss applications and measure specifications with customers and provide support as needed and, when necessary, provide referrals to other PG&E programs and services.

Web site assistance—A “Contact Us” button is located on the left side menu of the program description screen.  By clicking this button, customers can contact PG&E by e-mail with any application questions.

Smarter Energy Line—Customers can also call PG&E’s toll free Smarter Energy Line to talk to an energy efficiency advisor about any program question.  All of the energy efficiency advisors are trained to discuss the Multifamily program with customers and to provide support for and conduct conversations in multiple languages.

D.	Geographic Area

The Multifamily program targets promotions to the entire PG&E service area where gas and/or electric services are provided by PG&E.  Certain geographic areas will be targeted differently than other areas to meet hard-to-reach objectives.

Additionally, in the PG&E transmission constrained areas of San Francisco, Peninsula and Fresno, the multifamily program will target and educate multifamily property owners/managers as well as tenants regarding the opportunities to purchase and install energy efficiency products which further reduce energy usage.

Section IV.	Measure and Activity Descriptions

A.	Energy Savings Assumptions

| Measure | Gross Energy Savings Per Unit (kWh) | Gross Peak Demand Reduction Per Unit (kW) | Gross Therms Per Unit | NTG Ratio | Useful Life | Gross Incremental Measure Cost | Rebate Per Unit | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Apartment Improvement Measures |  |  |  |  |  |  |  |  |
| ES Ceiling Fan with CFL | 33 | 0.004 |  | 0.89 | 16 | $50.00 | $20.00 | 6,8,9,10,11 |
| ES Screw-in CFL (5 to 13 watts ) for calc. use 13 Watts | 46 | 0.006 |  | 0.89 | 8 | $4.28 | $5.00 | 2,8,9,10,11 |
| ES Screw-in CFL (14 to 20 watts ) for calc. use 20 Watts | 70 | 0.009 |  | 0.89 | 8 | $4.28 | $6.50 | 2,8,9,10,11 |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts | 96 | 0.012 |  | 0.89 | 8 | $4.28 | $7.25 | 2,8,9,10,11 |
| R30 Reflector Type (15 Watts) | 286 | 0.035 |  | 0.89 | 2 | $14.00 | $10.00 | 5,8,9,10,11 |
| R40 Reflector Type (23 Watts) | 286 | 0.035 |  | 0.89 | 2 | $16.00 | $12.00 | 5,8,9,10,11 |
| ES Interior Hardwired CFL Fixtures (16 Watts) | 56 | 0.007 |  | 0.89 | 16 | $32.00 | $50.00 | 2,8,9,10,11 |
| ES Interior Hardwired CFL Fixtures (30 Watts) | 89 | 0.011 |  | 0.89 | 16 | $32.00 | $50.00 | 2,8,9,10,11 |
| ES Exterior Hardwired CFL Porch Lights (13 Watts) | 111 | 0.014 |  | 0.89 | 16 | $13.00 | $30.00 | 2,8,9,10,11 |
| ES Exterior Hardwired CFL Porch Lights (27 Watts) | 218 | 0.027 |  | 0.89 | 16 | $19.00 | $30.00 | 2,8,9,10,11 |
| ES Clothes Washers (CEE Tiers 1&2) (in dwelling unit) | 40 | 0.009 | 27.00 | 0.89 | 10 | $175.00 | $75.00 | 1,8,9,10,11 |
| ES Clothes Washers (CEE Tiers 3&4) (in dwelling unit) | 48 | 0.011 | 43.00 | 0.89 | 10 | $200.00 | $125.00 | 1,8,9,10,11 |
| ES Dishwashers | 52 | 0.009 | 16.00 | 0.89 | 13 | $102.00 | $50.00 | 7,8,9,10,11 |
| ES Programmable Thermostats | 248 | 0.384 | 67.50 | 0.89 | 11 | $58.00 | $50.00 | 1,8,9,10,11 |
| High Performance Dual Pane Windows (per sq. ft.) | 2 | 0.004 | 0.27 | 0.89 | 20 | $1.68 | $1.00 | 3,8,9,10,11 |
| Attic Insulation (per square ft.) | 0 | 0.000 | 0.05 | 0.89 | 20 | $0.50 | $0.30 | 1,8,9,10,11 |
| Wall Insulation (per square ft.) | 0 | 0.000 | 0.09 | 0.89 | 20 | $0.50 | $0.30 | 1,8,9,10,11 |
| Electric Water Heater (0.93 EF) | 167 | 0.025 |  | 0.89 | 15 | $60.00 | $40.00 | 7,8,9,10,11 |
| Low-Flow Showerhead | 23 | 0.003 | 6.80 | 0.89 | 10 | $9.23 | $5.00 | 3,8,9,10,11 |
| Faucet Aerators (per household) | 9 | 0.001 | 2.55 | 0.89 | 10 | $4.82 | $1.25 | 3,8,9,10,11 |
| Common Area Improvement Measures |  |  |  |  |  |  |  |  |
| High Efficiency Exit Signs - New Sign Installation | 315 | 0.039 |  | 0.89 | 16 | $102.50 | $25.00 | 7,8,9,10,11 |
| ES Screw-in CFL (5 to 13 watts ) for calc. use 13 Watts (8 hrs/day) | 105 | - |  | 0.89 | 8 | $4.28 | $5.00 | 2,8,9,10,11 |
| ES Screw-in CFL (14 to 20 watts ) for calc. use 20 Watts (8hrs/day) | 161 | - |  | 0.89 | 8 | $4.28 | $6.50 | 2,8,9,10,11 |
| ES Screw-in CFL (21 to 30 watts) for calc. use 25 Watts (8hrs/day) | 219 | - |  | 0.89 | 8 | $4.28 | $7.25 | 2,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (2 ft. 1 lamp) | 82 | 0.010 |  | 0.89 | 16 | $10.50 | $32.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (2 ft. 2 lamps) | 164 | 0.020 |  | 0.89 | 16 | $21.00 | $34.00 | 5,8,9,10,11 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (2 ft. 3 lamps) | 246 | 0.031 |  | 0.89 | 16 | $31.50 | $38.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (2 ft. 4 lamps) | 328 | 0.041 |  | 0.89 | 16 | $42.00 | $45.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 2 ft. lamp) | 312 | 0.039 |  | 0.89 | 16 | $19.00 | $6.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (3 ft. 1 lamp) | 97 | 0.012 |  | 0.89 | 16 | $21.00 | $32.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (3 ft. 2 lamps) | 194 | 0.024 |  | 0.89 | 16 | $42.00 | $34.00 | 5,8,9,10,11 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (3 ft. 3 lamps) | 291 | 0.036 |  | 0.89 | 16 | $63.00 | $38.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (3 ft. 4 lamps) | 388 | 0.048 |  | 0.89 | 16 | $84.00 | $45.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 3 ft. lamp) | 366 | 0.045 |  | 0.89 | 16 | $19.00 | $6.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (4 ft. 1 lamp) | 89 | 0.011 |  | 0.89 | 16 | $4.49 | $32.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (4 ft. 2 lamps) | 178 | 0.022 |  | 0.89 | 16 | $8.98 | $34.00 | 5,8,9,10,11 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (4 ft. 3 lamps) | 267 | 0.033 |  | 0.89 | 16 | $13.47 | $38.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (4 ft. 4 lamps) | 356 | 0.044 |  | 0.89 | 16 | $17.96 | $45.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 4 ft. lamp) | 358 | 0.044 |  | 0.89 | 16 | $35.00 | $6.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (8 ft. 1 lamp) | 75 | 0.009 |  | 0.89 | 16 | $19.00 | $32.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (8 ft. 2 lamps) | 150 | 0.019 |  | 0.89 | 16 | $38.00 | $34.00 | 5,8,9,10,11 |
| T-5 or T-8 Int.lamps with electronic Ballasts - (8 ft. 3 lamps) | 225 | 0.028 |  | 0.89 | 16 | $57.00 | $38.00 | 5,8,9,10,11 |
| T-5 or T-8 Int. lamps with electronic Ballasts - (8 ft. 4 lamps) | 300 | 0.037 |  | 0.89 | 16 | $76.00 | $45.00 | 5,8,9,10,11 |
| T-5 or T-8 int. lamps with electronic Ballasts - (remove 8 ft. lamp) | 657 | 0.081 |  | 0.89 | 16 | $50.00 | $6.00 | 5,8,9,10,11 |
| R30 Reflector Type (15 Watts) | 286 | 0.035 |  | 0.89 | 2 | $14.00 | $10.00 | 5,8,9,10,11 |
| R40 Reflector Type (23 Watts) | 286 | 0.035 |  | 0.89 | 2 | $16.00 | $12.00 | 5,8,9,10,11 |
| Occupancy Sensors | 93 | 0.012 |  | 0.89 | 8 | $65.00 | $10.00 | 7,8,9,10,11 |
| Photocells | 106 |  |  | 0.89 | 8 | $51.00 | $10.00 | 7,8,9,10,11 |
| ES Clothes Washers (in coin-op laundry area) | 120 | 0.026 | 81.00 | 0.89 | 5 | $175.00 | $150.00 | 1,8,9,10,11 |
| High Performance Dual Pane Windows (per sq. ft.) | 2 | 0.004 | 0.27 | 0.89 | 20 | $1.68 | $1.00 | 3,8,9,10,11 |
| Mechanical Improvement Measures |  |  |  |  |  |  |  |  |
| Central System Natural Gas Boilers |  |  | 1,900.00 | 0.89 | 20 | $600.00 | $1,500.00 | 7,8,9,10,11 |
| Central System Natural Gas Water Heaters |  |  | 257.00 | 0.89 | 20 | $300.00 | $550.00 | 7,8,9,10,11 |
| EE Packaged Terminal Air Conditioner | 460 | 0.713 |  | 0.89 | 15 | $108.00 | $100.00 | 7,8,9,10,11 |
| EE Packaged Terminal Heat Pump | 1,001 | 0.621 |  | 0.89 | 15 | $338.00 | $100.00 | 6,8,9,10,11 |
| Gas Wtr Htr and/or Boiler Controllers (<20 units ) non-digitial |  |  | 554.40 | 0.89 | 15 | $1,500.00 | $750.00 | 6,8,9,10,11 |
| Gas Wtr Htr and/or Boiler Controllers (<20 units) digital |  |  | 554.40 | 0.89 | 15 | $1,500.00 | $750.00 | 7,8,9,10,11 |
| Gas Wtr Htr and/or Boiler Controllers (20 units or >) digital |  |  | 1,388.00 | 0.89 | 15 | $3,500.00 | $1,500.00 | 7,8,9,10,11 |
| ES Programmable Thermostats | 248 | 0.384 | 67.50 | 0.89 | 11 | $58.00 | $50.00 | 1,8,9,10,11 |
| ES Central Natural Gas Furnace (90% AFUE) |  |  | 47.00 | 0.89 | 20 | $336.00 | $200.00 | 7,8,9,10,11 |
| Gas Storage Water Heater (energy factor .6 or >) |  |  | 14.00 | 0.89 | 13 | $55.00 | $40.00 | 7,8,9,10,11 |
| Electric Water Heater (0.93 EF)) | 167 | 0.025 |  | 0.89 | 13 | $60.00 | $40.00 | 7,8,9,10,11 |
| ES Labeled Room A/C | 127 | 0.197 |  | 0.89 | 15 | $106.00 | $50.00 | 6,8,9,10,11 |
| High Efficiency Central Cooling & Heating Measures |  |  |  |  |  |  |  |  |
| Split System A/C - Tier I (ES) | 340 | 0.527 |  | 0.89 | 15 | $363.00 | $200.00 | 4,8,9,10,11 |
| Split System A/C - Tier I (ES) with TXV | 364 | 0.564 |  | 0.89 | 15 | $413.00 | $225.00 | 4,8,9,10,11 |
| Split System A/C - Tier II with TXV | 421 | 0.653 |  | 0.89 | 15 | $506.00 | $425.00 | 4,8,9,10,11 |
| Packaged A/C - Tier I (ES) | 340 | 0.527 |  | 0.89 | 15 | $363.00 | $200.00 | 4,8,9,10,11 |
| Packaged A/C - Tier I (ES) with TXV | 364 | 0.564 |  | 0.89 | 15 | $413.00 | $225.00 | 4,8,9,10,11 |
| Packaged A/C - Tier II with TXV | 421 | 0.653 |  | 0.89 | 15 | $506.00 | $425.00 | 4,8,9,10,11 |
| Split System Heat Pump -Tier I (ES) | 735 | 0.570 |  | 0.89 | 15 | $228.00 | $275.00 | 4,8,9,10,11 |
| Split System Heat Pump -Tier I (ES) with TXV | 788 | 0.611 |  | 0.89 | 15 | $278.00 | $300.00 | 4,8,9,10,11 |
| Split System Heat Pump - Tier II with TXV | 826 | 0.640 |  | 0.89 | 15 | $280.00 | $500.00 | 4,8,9,10,11 |
| Packaged Heat Pump -Tier I (ES) | 735 | 0.570 |  | 0.89 | 15 | $228.00 | $275.00 | 4,8,9,10,11 |
| Packaged Heat Pump -Tier I (ES) with TXV | 788 | 0.611 |  | 0.89 | 15 | $278.00 | $300.00 | 4,8,9,10,11 |
| Packaged Heat Pump -Tier II with TXV | 826 | 0.640 |  | 0.89 | 15 | $280.00 | $500.00 | 4,8,9,10,11 |
| Duct Testing & Seal | 126 | 0.097 | 18.78 | 0.80 | 15 | $458.38 | $250.00 | 4,8,9,10,11 |

Notes:

- The Gross Energy Savings (kWh and therms) values are the based on savings of the measure listed in DEER study adjusted for PG&E’s service area.

- The Gross Energy Savings (kWh) values for CFLs and Hardwired CFL fixtures are based on savings between CFLs and incandescent bulbs as listed in the Energy Star website.

- The Gross Energy Savings (kWh and therms) values are based on RCP Measure Incentives and Cost Effectiveness for California RCP by Robert Mowris & Associates adjusted for PG&E’s service area.

- The Gross Energy Savings (kWh) values are based on average savings of the size of equipment in PG&E’s service area as listed in DEER study.  Actual savings will be calculated based on kW savings of specific equipment and the operating hours for where the equipment is installed.

- The Gross Energy Savings (kWh) values are based on data in Express Efficiency Program Workpapers which is based on DEER study.

- The Gross Energy Savings (kWh) values are based on information from Energy Star Web site.

- The Gross Energy Savings (kWh and therms) values are based on savings for the same measure filed in PY2003 EE program.  See workpapers to be filed later.

- The Gross Demand Reduction (Peak kW) values are calculated by multiplying the kWh values by PG&E’s system on-peak capacity h-factor.

- The Net-to-Gross values are specified in the Energy Efficiency Policy Manual, Version 2, Table 4.2.

- The Useful Life (EUL) values are specified in the Energy Efficiency Policy Manual, Version 2, Table 4.1.  The EUL for coin-op clothes washers is ½ of the in-dwelling washers due to higher daily usage rate.

- The Incremental Measure Costs are the based on DEER study where applicable.  When information was not available in DEER, use manufacturers’ sources and engineering estimates.

B.	Deviations in Standard Cost-effectiveness Values

See A above.

C.	Rebate Amounts

See A above.

D.	Activities Description

PG&E’s Multifamily program will be marketed through a combination of direct mailings, promotional messages in PG&E’s monthly bill inserts, attendance at nonprofit housing organizations workshops and targeted multifamily associations’ meetings and workshops, and on line at the Multifamily program Web site: www.pge.com/multifamily.  In addition, the Multifamily program manager will work closely with other funded residential program implementers to coordinate and distribute Multifamily program applications during incentive program rollouts, field visits, trade shows and industry conferences.

Similar activities will likely be planned for 2005.

Section V.	Goals

|  | Peak Demand Reduction (Net kW) | Annualized Electric Energy Savings (Net kWh) | Annualized Gas Energy Savings (Net Therms) |
| --- | --- | --- | --- |
| Statewide Residential Multifamily Rebate Program | 4,513 | 15,417,193 | 1,346,416 |

PG&E’s hard-to-reach 2004–2005 target is that 30 percent of Multifamily program rebate applications will be from hard-to-reach customers.  Based on the Commission’s overall hard-to-reach definition, most of the applications qualify as hard-to-reach tenants.  The program will also continue to focus on all property owners/managers in all geographical areas.

Section VI.	Program Evaluation, Measurement and Verification (EM&V)

General Approach to Evaluating Program Success

This EM&V plan is based on the Commission’s objectives as outlined in the Energy Efficiency Policy Manual (EE Policy Manual), Version 2, and adheres to the guidelines in the International Performance Measurement and Verification Protocol (IPMVP).

This EM&V plan will continue to use the existing EE Policy Manual and established EM&V methods to evaluate the Statewide Multifamily Rebate program’s success while the EM&V Protocols and Framework are being completed.  At such time, a detailed EM&V plan will defer to the EM&V Protocols and framework as appropriate to evaluate the program’s success.

The proposed evaluation of the Statewide Multifamily Rebate program’s success will primarily be to provide measurable and quantifiable results in the form of achieved levels of energy and peak demand savings by the program.  Other program evaluation studies, such as process evaluation and market assessment and customer behavior analysis studies, will also gauge the success of the program.  Such studies provide (a) ongoing feedback and corrective guidance regarding program implementation and delivery to customers through program process evaluation, and (b) measured indicators of the program effectiveness through analysis of market baseline and customer’s satisfaction.

Approach to Measure and Verify Energy and Peak Demand Savings

The Measurement and Verification (M&V) approach for the Statewide Multifamily Rebate program will be to validate energy and demand savings estimates of program impacts.  The primary measurement of program success will be verification of measure installation and tabulation of the ex-ante energy and demand savings for measures installed through the program versus baseline measures.  Estimates will be based on a selected sample of installations.  An assessment of the verification process will be undertaken on a schedule as outlined in the EM&V protocol and framework to ensure sampling validity.  Savings estimates will be updated to reflect the best available information.

Approach to Evaluation Program Success

To comply with the objectives of the Commission for ongoing assessment and improvement of programs, the EM&V plan will also focus on process issues as appropriate.  The plan may include 1) analysis of program accomplishments; 2) benchmarking comparisons between a variety of initiatives to identify best-practices for program design, delivery and implementation; 3) an assessment of program targeting and customer satisfaction; 4) an analysis of incentive levels and options, and 5) additional market assessment and evaluation as needed.  More specifically, the following activities may be done:

Market Assessment and Customer Behavior Analyses:  These activities assist with assessing customer awareness, behaviors and practices given their participation in the Statewide Multifamily Rebate. The market assessment study will analyze the market penetration of the Statewide Multifamily Rebate measures as part of the energy efficiency-related gains achieved by the program.

Process Evaluations:  These activities will include evaluations of program delivery in terms of adherence to procedures, timeliness and customer satisfaction.  The objectives of these activities will be to provide feedback to the program implementers on elements of the Statewide Multifamily Rebate that can be improved to enhance the program’s performance.  Assessing performance of various delivery aspects of the program will help to identify specific, actionable items to make the program more effective.

Potential EM&V Contractors

The contractors listed below can objectively and effectively evaluate program success.  As a group, their work includes impact evaluation, measurement and verification, process evaluation, market assessments, and verification of program accomplishments.  These firms have a track record of completing high quality, objective studies of energy efficiency programs either for the California investor-owned utilities or for other entities whose studies we have been able to review.  This list does not include all of the qualified evaluators who could objectively evaluate program success.  The final list of evaluation consultants will be based on several factors including: future Commission decisions, the mix of approved programs, and the experience of the evaluation consultants.

| ADM Associates | KVDR Consulting |
| --- | --- |
| Aloha Systems | Megdal & Associates |
| Alternative Energy Systems Consulting (AESC) | Nexant |
| Applied Management Sciences Group? | Opinion Dynamics |
| Architectural Energy Corporation (AEC) | Quantec LLC |
| ASW Engineering Management | Quantum Consulting |
| Aspen Systems Corporation | Ridge and Associates |
| EcoNorthwest | PA Consulting Group |
| Energy & Environmental Economics | Research Into Action |
| Energy Market Innovations | RLW Analytics |
| Equipoise Consulting | Robert Mowris & Associates |
| Freeman Sullivan & Co. | SBW Engineering |
| Frontier Associates | Science Applications International Corp. (SAIC) |
| GDS Associates | Skumatz Economic Research Associates (SERA) |
| Global Energy Partners | Summit Blue Consulting |
| Heschong-Mahone Group | TecMRKT Works |
| ICF Consulting | Vanward Consulting |
| Itron (RER) | Wirtshafter Associates |
| KEMA-Xenergy, Inc |  |

Section VII.	Qualifications

A.	Primary Implementer

PG&E has provided residential and nonresidential customers with energy efficiency programs at the direction of the Commission since 1976.  Early programs provided information to residential customers on energy efficient appliances, home insulation, heating and air conditioning while providing commercial customers detailed, on-site energy analysis (audits).  Programs and services for both markets evolved into information programs coupled with equipment rebate programs, loan programs and incentives for new building construction by the early 1980s.  These programs have grown, contracted or been redirected based on the changing goals of the Commission, the needs of the marketplace and the input from the many community stakeholders in the energy efficiency industry.

Surveys of customers indicate that PG&E has remained the most trusted source for unbiased energy efficiency information, services and programs.  Customers continue to look to PG&E for assistance in managing their energy use and costs.

Teams of PG&E engineers, marketing professionals and customer service specialists have demonstrated significant competencies in a variety of essential areas of program design and deployment, reporting/accountability program measurement, assessment and evaluation.

PG&E has been helping residential customers control their energy costs for over 24 years and will use its knowledge, experience and external relationships to provide maximum value through the program.  The program’s foundation relationships are established with the federal government’s Energy Star( program, the statewide Flex Your Power campaign and California’s other large private and public utility companies.  PG&E has offered the Multifamily program for several years, each year increasing participation, outreach and achievement for long-term measurable energy savings.

Program Design

Responsive, timely action characterizes the PG&E team approach to program design.  Commission priorities, changing markets, technologies, and priorities of interested stakeholders require the flexibility to respond to a wide variety of needs within the annual program cycles.  PG&E’s design team has demonstrated its ability to move rapidly and effectively, from the resource acquisition emphasis of the pre-1998 programs to the market transformation focus of the California Board for Energy Efficiency.  PG&E’s program design team also met the challenge of rapidly responding to the 2000 energy crisis by designing programs that not only saved energy but also encouraged customers to change behavior and business practices.

Program Deployment

A solid program infrastructure combined with the participation of key market actors and experienced service providers have ensured PG&E success in program deployment for the last three decades.  Successes are evinced year after year through the accomplishment of the goals and milestones set in place through Commission and PG&E agreements.  PG&E’s staff has nurtured relations with the entire spectrum of parties whose joint efforts are necessary both to capture the interest and enthusiasm needed for a new program and to responsibly remove barriers to deployment.

Reporting/Accountability

Responding to the more rigorous reporting and accountability requirements from the Commission over the last 10 years, PG&E has developed increasingly sophisticated procedures and competencies to meet the new levels of precision required in these areas.  PG&E has been able to provide thorough, reliable reporting as the needs and goals of the Commission have changed from the simple semi-annual and annual reports of the 1980s, to the complex reporting and net benefit accountability over the 10 year time period required of the pre-1998 programs.  PG&E reports on programs using both the pre-1998 methodology and the subsequent reporting requirements for monthly, quarterly and annual reports as well as responding to data requests from the Energy Division, administrative law judges of various proceedings and interested parties in proceedings.

Measurement, Assessment and Evaluation

PG&E’s current measurement, assessment and evaluation (MA&E) capabilities are especially suited to meet the requirements of the Commission’s present directives.  The MA&E team members have worked closely with regulatory agencies and other IOUs, as well as other interested stakeholders, in establishing and coordinating the California Measurement Advisory Council (CALMAC) and the earlier California Demand Side Management Measurement Advisory Council (CADMAC).  The MA&E team has participated and/or led many statewide measurement, assessment and evaluation studies as well as studies focused on local programs and issues.

PG&E’s energy efficiency staff has the strength and commitment to provide the Commission with successful programs responsive to both the goals of the Commission and the needs of customers.

B.	Subcontractors

PG&E has an ongoing contractual relationship to process applications.  PG&E also contracts out marketing design.

C.	Resumes or Description of Experience

Helen Fisicaro

CAREER SUMMARY

Over 32 years experience in energy efficiency with Pacific Gas and Electric Company and most recently responsible for the Multifamily Energy Efficiency Rebate, Multifamily Residential Contractor and Summer Initiative Programs.  Also the Green Lights Project Manager providing lighting retrofits to almost 400 PG&E facilities as well as responsible for overseeing and maintaining the contracts for the 245 Market Street Seismic Retrofit Project.

EMPLOYMENT HISTORY

Pacific Gas and Electric Company – San Francisco, California

2001 – Present Senior Program Manager

1996 – 2001	Government and Public Affairs Manager

1993 – 1996	Contract Specialist

1995 –1996	Green Lights Project Manager

1993 –1995	Assistant Transition Coordinator

1989 –1993	Training Specialist

1992 –1993	Business Planner

1992 –1992	Building Superintendent

1991 –1992	Client Support Representative

1990 –1990	Supervisor

1971 – 1989	Clerk

Corporate Energy Efficiency Program - Responsible for Multifamily Energy Efficiency Rebate, Multifamily Residential Contractor and Multifamily Summer Initiative Programs.  Oversee coordination of multiple property owners and managers, project sponsors and contractors, application review, inspection, and invoice payment processes.  Also provide presentations to community groups as part of the Speakers’ Bureau.

Government Affairs - Responsible for communications between San Mateo County, 21 cities and PG&E.  Maintained and further developed relationships with elected officials and city managers.  Found opportunities for partnerships.  Developed relationships in key communities, both demographic and geographic, and business-based organizations.  Provided communication leadership support for OM&C, Engineering & Planning, and Vegetation Management to resolve issues arising from the community and elected officials.  San Carlos Operations Emergency Center Communications Lead during storm season, heat storms, disasters, energy crisis.  Create written, oral, and presentation communications for multiple projects.  Managed “First Responders” safety videotape project which was distributed to all safety agencies system-wide and requested by 30 agencies, nationwide.

Contracting Work - Prepared and administered contracts for consultants/advisors under the direction of the Construction Owner’s Representative.  Reviewed and processed all procurement documents (contract invoices, general invoices, draw requests, check requests, local orders, materials requisitions) to ensure that cost accounting was correct.  Coordinated meetings, maintain appointment calendar for Project Manager and Construction Owner’s Representative.  Maintained effective communication with Project Team.  Supervised clerical support and office functions for Project Team.

Green Lights Project - Managed 899 EPA building surveys and lighting retrofits of 400 PG&E facilities.  Project was under budget and completed by PG&E’s commitment and EPA’s deadline.

Training Work - Assessed client’s training needs, developed and presented administrative support training throughout the PG&E area.

Business Planning - Monitored budget; coordinated and consolidated budget for five functional areas.  Maintained responsibility for the Department’s financial/operating plans, budget and financial performance measurements systems.

Building Department - Project Manager for coordinating Americans with Disabilities Act Training class for system-wide facility managers.  Developed bid package for Green Lights Program.

Supervisor Activities - Managed system-wide administrative support training needs.  Assured training met client expectations.  Supervised training specialists.

Clerical - Secretary, Administrative Analyst, Administrative Assistant, Executive Secretary, Training Representative, and Clerk Steno positions

EDUCATION

San Francisco State University – BS, Business Administration and Human Resource Management

San Francisco City College – AS Degree in Business

Graduate of the Redwood City/San Mateo/Belmont/San Carlos Leadership Program

ASSOCIATIONS AND AFFILIATIONS

Current Council Member and past Mayor, Town of Colma

Chair, Colma Creek Committee

Member and Past Chair, San Mateo County Council of Cities

Chair, Skyline College President’s Council

Chair, HIP Housing Board of Directors

Chair, Sustainable San Mateo County & Peninsula Works Regional Fundraiser Event

Past Chair, No. San Mateo Co. American Diabetes Celebrity Waiter Event

Past Director, SAMCEDA Board

Past Director, Career Education Center

Past Director, East Palo Alto 49er Academy

Director, Sustainability San Mateo County Board

Past Advisory Council, Child Care Coordinating Council

Past Advisory Council, Mercy High School Economic Development

Past Member, PARCA Festa Italiana Committee

Past Member, American Heart Association Celebrity Waiter Team

Member, Colma-Daly City Chamber of Commerce

Member, and Past Chair, No. San Mateo County of Cities

Member, Colma Historical Society

Member, Daly City Historical Association

Member, Alissa Ann Rusch Burn Center Fundraising Committee

Member, PARCA Client Fund-raising Dinner Committee

Member, Sitike Fundraising Committee

Section VIII.	Budget