Residential Refrigerator Recycling – Appliance Recycling Centers of America (ARCA)

Description

In the August 21, 2000 Ruling of the Assigned Commissioners and Administrative Law Judge on Summer 2000 Energy Efficiency Initiative, the Commission directed SCE to contract with the Appliance Centers of America (ARCA) to implement a Residential Refrigerator Recycling Program in the service territories of SDG&E and PG&E.  In this Ruling, the Commission directed SCE to administer the program for SDG&E and PG&E for purposes of streamlining administration and oversight since SCE already works with ARCA on SCE’s existing program.

The Residential Refrigerator Recycling Program targets residential customers in SCE, SDG&E, and PG&E’s service territories and provides a cash incentive to customers for recycling their old, inefficient refrigerators or freezers.  ARCA picks up the old appliance from the customer’s home at no charge and recycles it in an environmentally safe manner.  The old appliances are taken to a staging area where they are later trucked to ARCA’s recycling facility located in Compton, California.

The demand reduction goal for this program in PG&E’s service territory is 6.740 MW.

Highlights

During the third quarter of year 2000, a contract was signed between ARCA and SCE to collect and recycle over 40,000 refrigerator/freezers from the three service territories from September 2000 through December 2001.  In the fourth quarter of year 2000, a co-funding agreement to establish arrangements for the transfer of funds from SDG&E and PG&E to SCE for the Summer Initiative Statewide Recycling Program was created and signed by both SDG&E and PG&E.  By December 31, 2000, the SI recycling program had been completed in SCE’s service territory.  In October 2000, advertising began for the SI recycling program in SDG&E’s service territory; advertising began in PG&E's service territory as of January 2001.  It is expected that the number of units will significantly increase soon thereafter.  The following are the results of this SI as of December 31, 2000.

Progress through December 31, 2000

|  | Unit Goal | Actual Units | Pending Units | Total Units | % of Units |
| --- | --- | --- | --- | --- | --- |

MWh

| MW |
| --- |
| SCE | 8,813 | 8,813 | 0 | 8,813 | 100.0 | 14,039 | 2.4 |
| SDG&E | 12,812 | 1,849 | 189 | 2,038 | 16.0 | 3,246 | 0.6 |
| PG&E | 23,489 | 29 | 62 | 91 | 0.1 | 145 | 0.0 |
| Totals | 45,114 | 10,691 | 251 | 10,942 | 24.3 | 17,430 | 3.0 |

TABLE 8.2

SUMMARY OF ENERGY EFFICIENCY PROGRAM EFFECTS:

SUMMER INITIATIVE PROGRAMS 3

(Annual Energy Reductions, Electric, MWH)

|  | 2000 | 2001 |
| --- | --- | --- |
|  | Recorded | Planned |
| Program | MWH | MWH |
| SI-Torchiere Replacement ECOS | 0 | 0 |
| SI-Refrigerator Recycling ARCA | 145 | 35,919 |
| SI-Pool Pump Timer Program | 0 | 0 |
| SI-UC\CSU Campus Energy Efficiency | 0 | 9,009 |
| SI-Hard To Reach Program | 0 | 4,363 |
| SI-Energy Efficiency Design Improvement - Oakland | 0 | 1,200 |
| SI-Green LED Traffic Lights – Oakland1 | N/A | N/A |
| SI-Museum Chiller Replacement - Oakland | 0 | 300 |
| SI-LED Rebate Program2 | 0 | 3,000 |
| SI-EE Measures Humboldt Creamery | 0 | 417 |
| SI-EE Measures Presidio Trust | 0 | 1,780 |
| SI - COPE Pumping Efficiency Total | 0 | 34,000 |
| Third Party Initiatives | N/A | N/A |
| Total | 145 | 89,988 |

(Annual Energy Reductions, Electric, MW)

|  | 2000 | 2001 |
| --- | --- | --- |
| Program | Recorded | Planned |
|  | MW | MW |
| SI-Torchiere Replacement ECOS | N/A | 3.567 |
| SI-Refrigerator Recycling ARCA | 0.026 | 6.740 |
| SI-Pool Pump Timer Program3 | 2.236 | 13.646 |
| SI-UC\CSU Campus Energy Efficiency | 0 | 5.719 |
| SI-Hard To Reach Program | 0 | 4.270 |
| SI-Energy Efficiency Design Improvement - Oakland | 0 | 0.300 |
| SI-Green LED Traffic Lights – Oakland1 | N/A | N/A |
| SI-Museum Chiller Replacement - Oakland | 0 | 0.060 |
| SI-LED Rebate Program2 | 0 | 10.000 |
| SI-EE Measures Humboldt Creamery | 0 | 0.014 |
| SI-EE Measures Presidio Trust | 0 | 0.290 |
| SI - COPE Pumping Efficiency Total | 0 | 4.600 |
| Third Party Initiatives | 0 | 6.647 |
| Total | 2.262 | 55.853 |

1.  City of Oakland withdrew application on 12/5/2000.  ALJ Bytof's Ruling, dated 12/19/2000, approved the shift of $504,000 from City of Oakland to PG&E for use in the statewide LED rebate program.

2.  LED Rebate Program impacts now include forecast from City of Oakland Green LED Project.

3.  Annual impacts for SI proposals for Express Efficiency and SPC programs are included in Table 3.2 of the

Nonresidential program area.  No SI program funding was authorized for Express Efficiency and SPC program enhancements per ALJ Ruling on Summer 2000 EE Initiatives, dated 8/21/2000.