| Decision/ Application Number | # Description |
| --- | --- |
| A. 84-06-014 June 6, 1984 Amended December 21, 1984 | PG&E requested that the entire $5.518 billion of Diablo Canyon construction costs be recovered in rates. |
| D. 85-03-021 March 1985 | Establishes initial accounting rate mechanism for Unit 1 based on stipulation. Establishes three accounts: DCAA – rate of return authorized in 1984 GRC, difference between costs and revenues DCIA – fuel savings DCAC – interim rate increase O&M expense at $55.4 million. Common to be allocated 50/50 between Unit 1 and Unit 2. All deferred taxes benefits associated with Unit 1 that are eligible for flow through treatment will be flowed through on an accelerated basis using sum of the years method over 4 years. The remaining ITC will be normalized over the plant life. |
| D. 85-12-085 December 1985 | Grants PG&E an interim rate increase to cover operations and maintenance on Unit 1. PG&E allowed to retain any net fuel cost savings resulting from operation of Unit 1 (approx. $334.2 million based on last ECAC proceeding). Revenues subject to refund. Establishes schedule: Phase 1A – consider expenses and investment to be recognized for setting interim rates Phase 1B – more detailed investigation of the appropriate expenses and investment to be recognized for interim rate purposes and alternatives to traditional ratemaking Phase 2 – consider the amount of investment in Diablo Canyon the Commission would recognize as reasonable for ratemaking purposes Phase 3 – consider the financial and ratemaking effects of investment adopted in Phase 2 PG&E’s decommissioning estimate found to be insufficient. Orders matter to be considered in Phase 1B. |
| D. 86-01-054 January 1986 | Establishes interim Unit 2 rate increase subject to refund. Non-investment expenses as follows: O&M - $74.0M A&G – $14.3M Decommissioning - $.7M Payroll & Business Taxes – $2.9M |
| D. 86-06-079 June 1986 | Establishes account to accrue PG&E rate case expenditures – DCRCA. Expenses estimated at $18M in 1985 and $50M in 1986. Carrying charges shall be debited monthly and calculated by taking account balance at beginning of month and multiplying by 1/12 of previous month’s rate for 3-month commercial paper. |
| D. 87-03-029 March 1987 | Authorizes $53.2 million rate increase to cover decommissioning of Units 1 and 2 ($23.7 Unit 1 and $29.5 Unit 2). Holds in abeyance Phase 1B interim rates. |
| D. 87-10-041 October 1987 | Denies further interim rate relief, but authorizes booking of non-investment expenses up to $197 million/year. |
| D. 88-03-067 March 1988 | Stipulated to the reasonableness of non-investment costs incurred from 1985 through 1987 and an estimate for test year 1988. |
| D. 88-05-027 May 1988 | Non-investment costs moved from adjustment account established in D. 85-03-021 to base rates through rate increase of $147.4 M/yr, in addition to the $54.2 M/yr established in D. 85-03-021. Also authorized continued booking to adjustment account. |

| Decision/ Application Number | # Description |
| --- | --- |
| D. 88-12-083 December 19, 1988 July 15, 1988 | Original Settlement Agreement Provides for recovery of Diablo Canyon costs under a performance based ratemaking mechanism (PBR). Fixed Diablo Canyon prices (fixed and variable component) and established PBR for revenues. Established floor payments. Out of revenues PG&E to cover all costs of operating plant including capital additions. Established three-member independent safety committee. Established two utility asset accounts not to exceed $1.175 billion after taxes: - Utility Asset I – excess AFUDC over capitalized interest pursuant to FAS 34 - Utility Asset II – certain other incurred costs including deferred taxes on prior flow through timing differences, write-downs of nuclear fuel to market, and loss on reacquired debt. PG&E waived right to collect balance that had accrued in DCAA – approx. $2 billion. Waived rights to seek recovery of approx. $100 million in litigation expenses. Implementing Agreement Clarified Settlement Agreement. Estimated Utility Assets at $1.056 billion. |
| September 1992 | TURN petition to modify Settlement Agreement, arguing PG&E’s earnings were unreasonably high as a result of better than expected plant performance. Petition denied. |
| A. 93-12-025 December 27, 1993 | Proposed SONGS settlement. Sunk costs recovered over an 8 year period at a reduced rate of return. Variable costs recovered through ICIP revenues. |
| August 26, 1994 | DRA petition requesting the Commission to reconsider TURN’s petition to modify Diablo Canyon pricing. |
| D. 95-05-043 May 24, 1995 | 1995 Settlement Agreement Agreement on reduction of the power prices contained in the Settlement Agreement from escalated values to established values for 1995 through 1999. Reduces Diablo Canyon power prices by 32% and revenues by $2.1 billion. Expected to reduce ratepayer costs by more than $16 billion by 2016. |
| D. 95-12-063 December 20, 1995 as modified by D. 96-01-009 January 10, 1996 | Identifies categories of potential stranded costs under industry restructuring including nuclear settlements. In order to honor Diablo Canyon Settlement Agreement ISO will schedule power from Diablo Canyon on a must-take basis. Orders PG&E to file an application with proposed ratemaking for Diablo Canyon to price output at market levels by 2003. Must include at least one proposal similar to that adopted for SONGS and no rate increases above 1996 level. |
| D. 96-01-011 January 10, 1996 | Commission adopted certain guidelines which modified the SCE and SDG&E proposal for SONGS 2 and 3 cost recovery, and allowed SCE and SDG&E 25 days to respond to the proposed policy. |
| A. 96-03-054 March 29, 1996 | PG&E’s Application to Modify Diablo Canyon Pricing and Adopt a Customer Electric Rate Freeze. |
| D. 96-04-059 April 10, 1996 | Commission adopts the modified SONGS proposal. |
| AB 1890 August 31, 1996 Signed into law September 23, 1996 | Clarified transition cost principles set forth in D. 95-12-063 as modified by D. 96-01-009. Required electric corporations to submit proposals for cost recovery plans that freeze rates and accelerate recovery of non-economic assets. Nuclear decommissioning costs not to be part of sunk costs. |
| D. 97-05-088 May 21, 1997 | Decision on A. 96-03-054. Determines the amount of Diablo Canyon Sunk Costs and ICIP prices through 2001. Replaces current Diablo Canyon fixed cost with sunk cost revenue requirement depreciated over no more than 5 years. PG&E to earn a reduced rate of return on sunk costs. Escalating portion of the Diablo Canyon price replaced with Incremental Cost Incentive Price. Orders a financial verification audit of Diablo Canyon sunk costs. |