WORKSHOP

Distribution Loss Factor Working Group

California Public Utilities Commission

March 25, 1998

Hearing Room “D”  (NOTE ROOM CHANGE)

9 a.m. - 5 p.m. (if necessary)

DRAFT AGENDA

Objectives of This Meeting

- Pursue agreement on common DLF methodology, if possible

- Identify approach to monitoring/testing of the agreed-upon methodology

- Develop plan of work that recognizes delay in market start-up

- Assign tasks to group members, schedule follow-up meeting (s)

Agenda Items

9:00 - 9:15	Welcome, Introductions

9:15-9:30	Review Meeting Objectives and Agenda; edit where necessary

9:30 - 12:00	Items from D.97-12-090

1:00 - 4:00

- Methodology:  should (1) more refined methodologies be adopted, or (2) a single uniform methodology be adopted for use throughout the state. (NOTE:  CPUC favors the adoption of a uniform DLF methodology.)

- Monitoring:  how will the DLWFG “examine the adopted methodologies and how well the methodologies operate in this new environment”?

- Testing:  if a uniform statewide methodology is proposed, how will it be tested prior to its adoption by the CPUC?

- Report:  “The DLFWG should develop a report with its recommendations regarding what DLF methodologies should be used beginning January 1, 1999.”  Still feasible, given market delay?

4:00 - 5:00	Wrap-up, Next Steps

Schedule

|  | Workshop |  | Report |  |
| --- | --- | --- | --- | --- |
| Decision (D) | D + 90 days | (= 3/16/98) | D + 240 days | (= 8/13/98) |
| Actual | D + 100 days | (= 3/26/98) | D + 250 days | (= 8/24/98) |
| Market Delay |  |  | D + 340 days | (= 11/23/98) |