Distribution Loss Factor Working Group

Workshop

March 25, 1998

Workshop Notes

These notes provide a summary of our workshop discussions; what we decided to do next; when we will do it; and the further next steps that we discussed for later this year.

I have also attached a description of how to access the ORA website, and the list of attendees with their e-mail addresses.

Workshop Summary

Participants held a general discussion around the question of whether it would be possible for the UDCs to eventually agree upon a uniform DLF methodology.  We reached general agreement that additional information is necessary before the group can make informed decisions about what to do in the future.  This information will consist of (1) additional UDC background about the “interim” methodologies the UDCs were ordered to implement by D.97-12-090; and (2) additional “real-world” data that will begin to become available once the ISO and PX become operational.  Parties agreed on a timetable to begin to provide the methodological pieces of this information, and a schedule for further action and meetings.

Parties will also post to the website any existing documents that describe their analysis or positions regarding the need for accurate DLF methodologies.  This material may have been placed on the record in the rate unbundling proceeding, for example.

Next Steps

|  | Date | Task |
| --- | --- | --- |
| 1 | April 24 |

UDCs will provide complete methodological descriptions of their “interim” DLF filings (Edison filed an advice letter August 18th; PG&E filed October 15th, SDG&E filed October 31st)

Edison:  if possible, please post your August filing on the DLF website

PG&E filing: http://162.15.5.2:80/wk-group/dai/dai4/msg00076.htm

SDG&E filing: http://162.15.5.2:80/wk-group/dai/dai4/msg00079.htm

The new documents prepared and posted by the UDCs will include the following items:

An introductory section that places the DLFWG in the context of other working group efforts now underway (e.g., DQI, load profiling, etc.).  The UDCs may use the introduction to identify “unassigned” issues, such as distribution GMM.

A description of the data used in the interim DLF calculations

| A discussion of the general cost concerns of the UDCs regarding implementing potential changes to interim methodologies |
| --- |
| 2 |
| Review Period: all parties will spend 3 weeks reviewing the UDC filings and familiarizing themselves with the methodologies presented. Parties may contact UDCs as needed for clarification |
| 3 | May 15th |

UDCs will post a “Cross-Comparison” that summarizes the similarities and differences between their methodologies.  UDCs will also submit documents that address the following issues raised by the possibility of changing methodologies:

Cost issues

“Philosophical” issues

Feasibility issues

4

June 4th,

9 a.m., CPUC

Next Meeting of Working Group

New proposals related to DLF methodologies should be posted on the DFL website before the meeting, for prior review by participants (see instructions below)

Meeting Objectives:

Discussion of the “issues” identified in the May 15th filings

Develop a “Plan of Work” for the DLFWG

Establish the timetable needed to accomplish the Plan of Work

Attendees/E-mail list and Website information

Attached is the list of workshop attendees, along with their e-mail addresses.

For instructions on how to (1) subscribe to the DLF e-mail list (2) send e-mail that will be distributed to the list, and (3) post documents to the DLF website, go to the address below, and follow the instructions you find there:

http://162.15.5.2:80/wk-group/dai/posting.htm

These workshop notes will be e-mailed to the workshop attendees, e-mailed to the DLF e-mail list, and posted on the DLF website.

| Name | Organization | Phone | e-mail |
| --- | --- | --- | --- |
| Steve Roscow | CPUC/Energy Division | 415-703-2818 | scr@cpuc.ca.gov |
| George Samaniego | SDG&E | 619-654-8266 | gsamanie@sdge.com |
| Tom McKenna | SDG&E | 619-654-8277 | TMcKenna@sdge.com |
| Caxton Rhodes | PG&E | 415-973-9779 | cpr1@pge.com |
| John Dalessi | SCE | 626-302-1752 | dalessijp@sdge.com |
| Jan Pritchard | LADWP | 213-367-0367 | jpritc@ladwp.com |
| Nam Nguyen | SCE | 626-302-1426 | nguyennt@sce.com |
| Robert Ramirez | SCE | 626-302-7613 | ramirer@sce.com |
| Anthony Mazy | CPUC/ORA | 415-703-3036 | amazy@cpuc.ca.gov |
| Daniel C. Engel | PG&E | 415-973-0338 | dce4@pge.com |
| Roger Treinen | PG&E | 415-973-7581 | rtt7@pge.com |
| Jim Sanborn | PG&E | 925-692-5470 | jms9@pge.com |
| Cathy Yap | Barkovich & Yap/CLECA | 510-450-1270 | ceyap@earthlink.com |
| Jim Price | CPUC/ORA | 415-703-1797 | jep@cpuc.ca.gov |
| Steve Verdon | SCE | 626-302-4822 | verdonsj@sce.com |
| Mike Jaske | CEC | 916-654-4777 | mjaske@energy.state.ca.us |
| Ed Quiroz | CPUC/ORA | 415-703-2376 | eaq@cpuc.ca.gov |