SDG&E's Response To Energy Division's

Request For Segmentation Milestones

SDG&E agrees with the opinion expressed by the majority of parties at the February 9 workshop that segmentation in the near future is unnecessary and undesirable.    SDG&E believes: (1) the cost/benefit of additional segmentation cannot be quantified without adequate market price data, (2) accuracy requirements for load profiles have not been established to allow sample designs to be appropriately developed or modified for segmentation, (3) the question of who pays for the additional segmentation is critical and has not been addressed, and (4) the type of segmentation that may ultimately be deemed necessary (by: building type, SIC code, ESP, climate zone, rate schedule, etc.) will critically impact the sample design requirements and milestone schedule.

As stated in response to the Energy Division's questions on segmentation issues prior to the February 9 workshop, SDG&E has additional load research data by major rate schedule that could be used for further load profile segmentation, but accuracy of such load profiles is unknown.    Foregoing many unresolved issues, SDG&E believes that, if deemed required by the Commission, the following additional load profile categories could be segmented by July 1, 1999:

Segmented Load Profile			Applicable Rate Schedules

Signaled Rate Schedules			Schedules A-V1, A-V2, and A-V3

Schedule AO-TOU			Schedule AO-TOU

Traffic Control			Schedule A-TC

Residential TOU			Schedules DR-TOU, DR-TOU-2

Agricultural TOU			Schedule PA-TOU

Large Agricultural (>500 kW)	Schedule PA-T-1

The following milestone schedule is illustrative of what would be necessary for SDG&E to implement six additional load profiles, and to modify the existing eight load profile categories.    More definitive dates will depend on segmentation details and accuracy requirements.    The milestone dates are dependent on receiving a Commission decision mandating a specific segmentation scheme for SDG&E by May 1, 1998.

Milestone						Date

Commission Decision adopting additional segmentation		May 1, 1998

Identification of additional meter samples complete		July 1, 1998

Meter and communication installation complete			November 1, 1998

Testing of daily-read meters and systems complete		January 1, 1999

Modification of models for current LPs complete			February 1, 1999

Statistical model revisions complete				May 1, 1999

Testing of integrated dynamic LPs complete			May 15, 1999

Dynamic LPs operational and tracked daily			June 1, 1999

Implementation of segmented load profiles			July 1, 1999

SDG&E

DESCRIPTION OF AGRICULTURAL LOAD RESEARCH SAMPLE

In general, SDG&E's Agricultural sample has been difficult to estimate accurately.    SDG&E has attempted to reduce estimation errors by sampling the largest customers within the rate class.    Even so, the accuracy associated with the class estimate at system peak is typically with 25% accuracy and 90% confidence.

- Sample design is approximately 10 years old

- 110 sample sites representing 4,400 Agricultural customers

- Mix of customer type within the Agricultural rate class is varied:

- 29% of the SIC codes are missing,

- 43% would be considered traditional Agriculture

- 12% are associated with city pumping and irrigation

- 3% are associated with "public" golf courses and recreational facilities

- 13% remaining is a mix of:    military, construction sites, wholesale activities, property management, hotels, and general government