MDM Subgroup Minutes

May 26, 1998

San Diego, CA

EDI and Meter-Specific Information Flows:

The group discussed Jim Price’s mapping of the Oct. 10 document to EDI transaction set 814. Should this type of recommendation come from the Rule 22 group? Also is the business model in the 10/29 report still valid?

Agreement:

Check with the Rule 22 group to see if business fields are appropriate. Include language in the PSWG report recommending a standing Electronic Commerce Committee. Discuss implementation details in the next MDM subgroup.

EDI and Meter-Usage Data (Transaction set 867)

ORA proposes that meter-usage data be converted to EDI format January 1, 1999. The server set up that’s currently working for the CMEP would stay in place, i.e. ESPs/UDCs would retrieve data from the server. Concerns raised included the need to map CMEP to transaction set 867 and assure that there would be one implementation guide statewide. Switching to EDI format could reduce flexibility in adding and dropping fields. Finally would creating a translator table force the UDCs to divert attention from other pressing activities.

Action Items:

Jim will report on testing at the next meeting. Everyone needs to work on a compromise for implementation date (somewhere between 1/1/99/ORA and 12/31/99/UDCs)

Security Tom Chen

Areas where we need to be concerned are security at the meter (lower risk?) and security at the MDMA(higher risk?) Always specify the minimum. A risk assessment would provide the rationale for implementing specific protocols. Or use existing security requirements (WENET.) Or wait for national standards to be approved.

Ed Quiroz

Security Architecture Migration Implementation Plan.Need to establish a security policy- who has read/write privileges. Identify the mechanism, e.g. digital certification. Maintain data integrity/non repudiation.

Agreement: Security Issues will be identified in the PSWG as a matter requiring ongoing effort.

MSP will be allowed to subcontract with an MDMA to remotely reprogram meters where appropriate.