PRIORITY OF RESPONSES MATRIX

OPERATIONS COORDINATING COMMITTEE

December 15, 1998

DASR Processing

Priority by

No.                Issue					Originator		Originator	Comments					Action

| 1 |  | Chris King/Cellnet |  | DASR Group is taking care of this. | W |
| --- | --- | --- | --- | --- | --- |
| 2 | l | Chris King/Cellnet |  | DASR Group is taking care of this. | W |
| 3 | Duplicate DASRs being sent | Dave Ziner/GMER | 1 | Solicitation being sent to determine severity of issues No. 3 thru 8 | More Info |
| 4 | Missing or incomplete data in DASR | Dave Ziner/GMER | 1 |  | More Info |
| 5 | Missing DASRs | Dave Ziner/GMER | 2 | Same as above | More Info |
| 6 | Fields not filled in properly on DASR | Dave Ziner/GMER | 2 | D | More Info |
| 7 | Re-assignement of Account Numbers | Dave Ziner/GMER | 1 | Same as #3 | More Info |
| 8 | Enrollment completions not sent | Dave Ziner/GMER | 1 | Same as #3 | More Info |
| 9 | Document assignment of new account numbers and when ESP need to use new number | Mike Gunzelman/SDG&E |  | DASR Group is taking care of this Ops Manual describing this process. | P |
| 10 | Document re-processing of DASRs that have been changed to match customer inf. at UDCs | Mike Gunzelman/SDG&E |  | Ops Manual will assist with documenting the Business Model | P |
| 11 | Inconsistent formats and content for submitting and receiving DASRs | Nancy Loder/New West Energy |  | DASR Group is taking care of this. | W |
| 12 | No single format for all type of DASRs | Nancy Loder/New West Energy |  | DASR Group is taking care of this. | W |

| 13 | 15th of the month rule for processing DASRs is causing customer confusion and cash flow problems for ESPs. | Green Mountain Energy Resources | 1 | Proposed solution would require UDCs to switch customers within 3,5,10 days of next schedule read.Each UDC will report back on their ability to accomodate | More Info |
| --- | --- | --- | --- | --- | --- |
| 14 | Errors on DASR set up due to customer data errors | Nancy Loder/New West Energy |  | Solicitation is being sent to determine the severity of this. | More Info |

Billing and Payment Issues:    (ALL OF THESE WERE HELD UNTIL THE 1/6/99 MEETING.)

Priority by

No.	Issue					Originator		Originator	Comments					Actiony

| 1 | Inconsistent Billing methods (EDI Vs Manual) | Nancy Loder/New West Energy |  | Held until 1/6/99 Meeting |  |
| --- | --- | --- | --- | --- | --- |
| 2 | Credit refund balance are non-existent | Nancy Loder/New West Energy |  | Refunds are issued manually not via EDI |  |
| 3 | Billings are received with separate credit and debit balances with unclear explanations | Nancy Loder/New West Energy |  |  |  |
| 4 | Bills not sent on schedule. Some very late then later within days of each other | Nancy Loder/New West Energy |  |  |  |
| 5 | Missing of incomplete billing transactions | Dave Ziner/GMER | 1 | Parties need to agree on a time schedule for exchange |  |
| 6 | Separation of TOU and NonTOU records into 2 files | Dave Ziner | 2 |  |  |
| 7 | Need process to change metering & billing options while DASR is pending | Don Fellows/SCE |  |  |  |
| 8 | Document in billing section of manual what happens when PX prices high and CTC becomes negative | Don Fellows/SCE |  |  |  |
| 9 | Need procedures for providing electronic bill inserts | Don Fellows/SCE |  |  |  |
| 10 | Need procedures for billing interruptible customers during periods of interruption | Don Fellows/SCE |  |  |  |
| 11 | Energy Charges and demand charges shown in billing details from all UDCs | Sue Kuehl/Seattle City Light |  |  |  |
| 12 | Cost Credit Consistency | Janie Mollon |  |  |  |
| 13 | Procedure for notification of tax exempt customers | Don Fellows/SCE |  |  |  |

Meter Service Provider Issues (Meter Specific Services Sub-group)

No..	Issue					Originator			Comments						Action	ActionPriority

| 1 | Complex metering (substations) have no consistent process or procedures | Nancy Loder/New West Energy | MSS group working on this. | P |
| --- | --- | --- | --- | --- |
| 2 | Fees for missed joint meets | Don Fellows/SCE | Applicable to both UDCs and MSPs Combine with 3 | P |
| 3 | Procedures to deal with missed scheduled install dates including customer notification | Don Fellows/SCE | Combine with number 2 | P |
| 43 | Need installation procedures for totalized/KVAR meters | Don Fellows/SCE | MSS Group working on this. | P |
| 54 | Requirement to get meter number before a meter is changed. | Mario Natividad/AMT | Costly and time consuming Meter Specific Group is looking into this.. Completed Appendix A | C |
| 65 | Release of meter lock ring keys to MSPs | Mario Natividad/AMT | Costly and time consuming | P |
| 76 | Aggregate accounts used by UDC and identify ahead of time | Larry Belcheff/Phaser | Meter Specific sub group looking at totalized accounts | P |
| 87 | Inconsistency in KVAR metering | Larry Belcheff/Phaser | Meter Specific and DASR groupCombine with No. 4 |  |
| 98 | Requirement for joint meets for all IDR accounts | Mario Natividad/AMT | Costly and time consuming | 3 |

MDMA Service Issues

Issue				Originator				Comments						Priority

| 1 | Procedures for missing or inaccurate MDMA data (performance) | Mike Gunzelman/SDG&E | DQI looking into this MASR process looking at communication issues | P |
| --- | --- | --- | --- | --- |
| 2 | Procedures for missing or inaccurate MDMA data, Rreimbursement for expenses occurred by non MDMA party | Mike Gunzelman/SDG&E | Tariff changes will be necessary | P |
| 3 | Procedures for dealing with sub-standard MDMA performance | Mike Gunzelman/SDG&E | DQI Working Group is looking into this. UDC/ESP service agreements should govern performance issues | W |
| 4 | Wrong or Mismatched meter id’s from UDC | Carol Ray/C3 Communications | DQI making recommendations. UDC/ESP agreement should govern perfromance issues | P |
| 5 | Billing cycle data missing or wrong | Carol Ray C3 Communications | Need more specific information on frequency | More Info |
| 6 | MDMA performance requirements | Carol Ray/C3 Communications | Same as #2 Above | W |
| 7 | Missing Historical Data from UDC (interval, Kvar, Kvarh, tou etc.) | Carol Ray/C3 Communications | Need more specific information on frequency and severity of data | More Info |
| 8 | Penalties for not posting in a timely manner | Nancy Loder/New West Enrgy | UDC/ESP service agreements should govern performance issuesDQI is starting to look into this for their final report. | W |

Other Issues and Concerns

Issue				Originator				Comments						Priority

| 1 | Process to ensure changes made by small participant group don’t negatively impact larger group | Don Fellows/SCE | OPS Manual subgroup is working on a chnage mgmt process in phase 2 & 3. Rule 22/OCC continugin efforts to notice all active mkt participants of agreements/changes. (i.e. notification through exploder and UDC e-mail list of Business model and related DASR process documents | P |
| --- | --- | --- | --- | --- |
| 2 | Need details on formula for CTCs | Sue Kuehl/Seattle City Light | Aaron Thomas to forward info. | W |
| 3 | Need details on formula for PX credit |  | Being worked on in the OCC Aaron Thomas to forward info from the PX credit code workshop | W |

Dan Barber

PG&E

(415) 973-3026

dpb2@pge.com