CUSTOMER DATA TRANSACTIONS

METER USAGE DATA TEAM

August 3, 1998

The team first went over the agenda put forth by Jim Price from ORA.  The agenda included the following topics:

- Review descriptions of information flows

- Define events that trigger information flows

- Define responses to events (including data dictionary)

- Identify any unresolved business model issues.

The group then discussed the minutes from the July 20th meeting and started listing unresolved issues which included:

- Resending and Reframing Issues

- Adjustments to Data

- Open and Closing Reads (Being resolved)

- Unmetered Usage (e.g. street and outdoor lighting)

- Issues raised by Arizona (Jep will try and get solutions from Arizona)

- Flag field for estimation rules

- Universal Node Identifier

The team went into discussion on these items and resolved the two noted.  Duncan Cano and Chris King will do some research on resending and reframing (further developing Kathy Smith’s document) and looking at the adjustment to data.

Chris King will also look into unmetered usage and work with Ed McCann and his earlier proposal

The flag field for estimation rule used was voted down by PSWG by Chris King will further research to ensure that MDMAs or ESP will not need this.

Further checking on the UNI proposal will be done to see if it will be developed far enough to be included with meter usage data.   This is not critical at this time, but will need to be done before the EDI transition is complete.

Other Issues that were discussed and needed to be addressed included:

- When resending data, to notify the recipient.  To be addressed by MUG

- Add “on request” to special reads as an MDMA function

- Let the Meter Specific group deal with the “Confirm notice after 5 days” to the EDI 650 transaction

- Provide 12 months of interval data upon request from MDMA to MDMA on a customer switch for VEE.  (This needs clarity from ESP and the CDT group)

- Theft and Safety reports will be referred to the Meter Specific Group to add to the EDI 650 transaction.

- We need to refine the MDMA Exceptions diagram (Larry Colwell will do this. All team members will review this and get back to Larry by 8/7)

- Research how UIG denotes unmetered service.  Jim Price will research this and report at the conference call on 8/11)

The team also decided to further define the categories of metering data intervals and explain the difference between interval metering and cumulative metering which also includes monthly and time-of-use metering.

Next Steps:

A conference call will be held on Tuesday August 11th, to define and try and resolve some of the issues listed.  Chris King will coordinate that effort.

All team members are going to review the MDMA functions and get back to Larry Colwell by August 7th.

Next meeting we will be discussing exceptions and communication mechanisms.

The next meeting will be held on August 19th at the Edison CTAC facility in Irwindale.

Dan Barber

PG&E

8/4/98