DRAFT  MINUTES

Operational Coordinating Committee

Meeting Notes  March 2, 1999

Caveat:  These notes are not formal minutes.   While every attempt is made to provide accurate notes, the informed reader may find errors or omissions.  Please send comments and corrections to Dan Barber, PG&E tel. (415) 973-3026 or email dpb2@pge.com.  The minutes will be posted to the Web site after they have been approved by the OCC at the next meeting on March 30, 1999.

The meeting was opened by Aaron Thomas and introductions were done by all participants.  The minutes from the last meeting of February 3rd and the agenda for today’s meeting were approved the addition to start discussing an EDI framework for all participants.

Reports from Subject Specific Sub-groups:

DASR/Account Maintenance - Mark Schindel gave an update on where the DASR group was and gave a handout of their latest policy issues.  The group’s action items are in italics.  The groups needs to finalize agreements on validation rules and document it.  A lengthy discussion was held on KVAR Metering and Meter numbers.  Discussion also ensued on whether meter information should be part of the Meter Specific form process or part of the DASR information since KVAR info is needed for billing.

Action items and discussion points to consider included:

- MSS will also take up the discussion to resolve how KVAR will be communicated

- DASR group want to finalize the requirements by Friday (3/5) for implementation of EDI on the 814 version 1.0

- The groups wants to identify a timeframe for resolving any open issues

- SDG&E will provide an update on their SC policy by Friday 3/5

- There is a need to have a separate discussion on how to handle DA switches with Meter changes  (Maybe part of MSS group?)

- SCE is offering to manually support the new 15 day rule (Green Mountain proposal) by early next month with the following stipulations

- ACK will have the wrong date, (based on existing program logic) but the switch letter will

have the correct date with the customer letter.

b.    They can consider sending an email to ESP with the correct date

- This would apply to all ESPs.

- SCE will offer to allow ESPs to designate an MSP as only ESP or UDC (or specific MSP) starting 4/15

A discussion was then held on the SDP Identifier and using it as a required filed.  It was determined that we need to have some business rules developed for SDP validation.  Questions include:

- What validation and what to use as a key should the SDP have?

- Should it be required and not rejected?

We should have the SDP group follow-up with a full implementation strategy for Version 1.0 implementation.  (Note to Lorenzo Kristov)

A discussion was then held about the 810 EDI transaction on whether to look at the business policies and issues being discussed in the BBR group before the EDI group goes off and starts coding.   Janie Mollon led this discussion and it was determined that the sub-group that was meeting on March 11th and 12th will look at the issues that affect the 810.

Meter Specific Services (MSS)  Sue Sponsel gave an update of the progress that this sub-group has made.  Sue also mentioned that when she was communicating the ESP information requirements for meter history and meter testing that it has come as a surprise to some of the ESPs.  Sue outlined the three levels of meter testing that was described in the PSWG report as:

- Annual testing for those meters over 720,000 kwhr

- Bi-annual testing of those less than 720,000 kwhr

- Sample testing on cumulative meters

Sue mentioned that ESP must track and report this information and communicate that to the UDCs.  How they are supposed to do this has yet to be determined.  Also to be determined is how the history record transfer and the meter test notification   It is assumed that the ESPs will need to report meter tests that are + or - the two percent allowed by Rule 17.

Sue also went over the four metering transactions as:

- MC - Meter Characteristics for when meter types are used for the first time in a DA switch

- MI  - Meter Information that gets passed when a DASR switch occurs

- MDCR - Scheduling notification

- MIRN - Meter Installation/removal notification

Sue then described the code responses for Metering Information as:

- R = Required

- E = Required in EDI

- O = Optimal

- N/A = Does not apply

- Dup = Could this be a duplicate

Sue stated that the group still needs to discuss some of the consequences if they don’t use the scheme.

Meter Usage - Jim Price gave an update on how this sub-group is progressing.  Jim mentioned that they hope to have a draft version of the 867 EDI transaction ready by 4/15.  He stated that they are waiting on one change from the UIG about having the meter multiplier in the same data segment or listed separately.

Operations Manual - Mike Gunzlemen reported that this group is in transition from Phase 1 to Phase 2 of the project.  Mike was going to set up a conference call so the group can discuss the roles and what is needed to be continue and come up with a game plan..  He also wants to discuss the utilization of people in the sub-groups to assist with some documentation and to use the sub-groups as sources authors of chapters in the manual. .  Mike also mentioned that there are concerns about resource issues and how to present the info.  He used the example of PG&E having their manual on line with having links to other documentation and that it was hard to change.  He also mentioned that SCE was concerned about the costs and future plans.  It was discussed that Mike would re-affirm the direction of the manual at Rule 22 and to elevate the cost issue there also so we could get a handle of the costs versus benefits issue.

Billing Business Rules - Ernie Lewis was out ill but members of this sub-group stated that the group was still chugging along on rebill issues and that they were checking on costs to help determine thresholds and time values.   They stated they needed more work to get a proposal together.  A smaller sub-group was formed to look at some implementation issues and would be meeting March 11th and 12th.  They did state that they heard that the ISO was looking into a Settlement Improvement Project that involved possibly changing some of the timelines.

MISCELLANEOUS PROJECTS

A brief discussion was held on Utility Users Tax and the UDCs will get back to the group with information on this.

NEXT MEETING

The next OCC meeting is Tuesday, March 30th, in Room 300 77 Beale Street San Francisco, from 10a.m. till 5 p.m.

The next Rule 22 meeting will be on Wednesday, March 31st in Room 308 77 Beale Street San Francisco.