BBR Meeting Notes

July 27, 1999

BBR Group Report:  The Billing Business Rules work group met in San Diego.  Andrea Deveau and Rebecca Schlanert handed out the first draft of the report they are developing to organize the work group meeting notes.  General discussion revolved around the best way to deliver the report that will cover the work done for the last 10 months.  Work group members had general points to be discussed before the report could be made available for review by OCC.

- Identify a format for the report.

- Possibly organize items of consensus by category and time lines.

- A purpose for this report is to identify issues that have not been resolved and propose options.

- Develop alternatives so market participants can move forward.

- Develop documentation for future entrants into the electric market in California.

- Ensure consistent interpretation of the resolutions.

- Document cross over issues for other groups.

- PG&E Legal Department has expressed concerns about the validity of assuming that the resolutions documented in the report are binding.

Action Items for the Group Report:

- Andrea Deveau and Rebecca Schlanert will add the notes for the remaining meetings from March through June and circulate a new draft of the report to the work group members by meeting time in September.

- Work group members will read current draft and send comments to Andrea and Rebecca as soon as possible by 8/10/99.

Cancel/ Re-Bill Over 6 Months:  Tom Elder for PG&E circulated documentation with EDI examples to illustrate how PG&E will handle C/R for periods over 6 months.  Due to system limitation with the current billing system, PG&E has only 6 buckets, if the C/R period is over 6 months the last bucket on the EDI record is used to accumulate months 6 to XX.

Action Items for Cancel/ Re-Bill:

- PG&E will post documentation, examples and text description to their website along with their implementation guide.

- 810 implementation status for all three utilities will be reviewed at OCC.

- PGE is currently ready with test data

- SCE  will be ready with test data 9/1/99

- SDGE will be ready with test data 9/1/99

- Chris Alba will survey rest of market participants (ESPs) at OCC on ready status

MSS Update:  Teresa Acuna gave the BBR work group an update on the work and current status of the Meter Specific Services work group.  BBR group had asked for the update to better understand the meter work that is done prior to billing the customer.  MSS work group information is available on the CPUC website.

ISSUES LISTS:  Issues Lists were updated and a third page has been added to list ESP to ESP switch issues.

Action Items from the Issues List:

- PGE and SCE will revise their ESP to ESP switch scenarios and e-mail to group for next month’s meeting.

- For open issue #38 PGE will clarify effective date of the re-bill.

- For open issue #40 PGE and SDGE will clarify method of sending tax-exempt status.

- For open issue #41 Commonwealth (Andrea Deveau) will propose straw man for group discussion.

- For open issue #44 PGE will clarify how they will handle bill past shut off.

- For open issue #45 group will create a separate list for collections issues.

- For open issues #46 & #47 PGE (Valerie Maloy) and SCE (Randie O'Sullivan) will develop scenarios.

- For ESP to ESP Switch issues list SDGE (Chris Alba) will document time line.

Next meeting is August 17, 1999 in San Diego.

99-0727a.doc