EDI 810 Version 4010 Upgrade/Billing Functionality

Overall Timeline

| Activity | Start Date* |
| --- | --- |

Present Test Plan to OCC

June 29

Publish Implementation Guide

July 16

Practice Test

- Provide outbound EDI ESP Consolidated

| billing test data | September 1 |
| --- | --- |
| Implementation Date |

September 18

* Start Dates are best available dates at this time, and therefore may be subject to slip.  SCE will promptly inform

ESPs of relevant changes to this schedule.