PRIORITY OF RESPONSES MATRIX

OPERATIONS COORDINATING COMMITTEE

January 6,  1999

DASR Processing

Priority by

No.        Issue					Originator		Originator	Comments					Action

| 1 |  | Chris King/Cellnet |  | DASR Group is taking care of this. | W |
| --- | --- | --- | --- | --- | --- |
| 2 | l | Chris King/Cellnet |  | DASR Group is taking care of this. | W |
| 3 | Duplicate DASRs being sent | Dave Ziner/GMER | 1 | Solicitation being sent to determine severity of issues No. 3 thru 8 | More Info |
| 4 | Missing or incomplete data in DASR | Dave Ziner/GMER | 1 |  | More Info |
| 5 | Missing DASRs | Dave Ziner/GMER | 2 | Same as above | More Info |
| 6 | Fields not filled in properly on DASR | Dave Ziner/GMER | 2 | D | More Info |
| 7 | Re-assignement of Account Numbers | Dave Ziner/GMER | 1 | Same as #3 | More Info |
| 8 | Enrollment completions not sent | Dave Ziner/GMER | 1 | Same as #3 | More Info |
| 9 | Document assignment of new account numbers and when ESP need to use new number | Mike Gunzelman/SDG&E |  | DASR Group is taking care of this Ops Manual describing this process. | P |
| 10 | Document re-processing of DASRs that have been changed to match customer inf. at UDCs | Mike Gunzelman/SDG&E |  | Ops Manual will assist with documenting the Business Model | P |
| 11 | Inconsistent formats and content for submitting and receiving DASRs | Nancy Loder/New West Energy |  | DASR Group is taking care of this. | W |
| 12 | No single format for all type of DASRs | Nancy Loder/New West Energy |  | DASR Group is taking care of this. | W |

| 13 | 15th of the month rule for processing DASRs is causing customer confusion and cash flow problems for ESPs. | Green Mountain Energy Resources | 1 | Proposed solution would require UDCs to switch customers within 3,5,10 days of next schedule read.Each UDC will report back on their ability to accomodateaccommodate | More Info |
| --- | --- | --- | --- | --- | --- |
| 14 | Errors on DASR set up due to customer data errors | Nancy Loder/New West Energy |  | Solicitation is being sent to determine the severity of this. | More Info |

Billing and Payment Issues:  (ALL OF THESE WERE HELD UNTIL THE 1/6/99 MEETING.)

Priority by

No.	Issue					Originator		Originator	Comments					Actiony

| 1 | Inconsistent Billing methods (EDI Vs Manual) | Nancy Loder/New West Energy |  | Short-term: SCE has developed an interim solution that SCE is in the process of introducing. Long-term: SCE is evaluating, on a case by case basis, whether the standardized 810 form can be used for special bill accounts/rates. In cases where the standardized 810 form cannot be used, SCE shall modify to accommodate the special conditions of the account/rate. Street light accounts also fall under this category and each UDC is currently evaluating whether the standardized 810 can be used for these account types or whether modifications shall be necessary to move to EDI. PG&E is planning to transition these types accounts to EDI with the implementation of thier new billing engine (SUBJECT TO CONFIRMATION). | Pending |
| --- | --- | --- | --- | --- | --- |
| 2 | Credit refund balance are non-existent | Nancy Loder/New West Energy |  | Not currently an issue. | Withdrawn |
| 3 | Billings are received with separate credit and debit balances with unclear explanations | Nancy Loder/New West Energy |  | BBR is working to clarify issues surrounding separate credit and debit balances. | Pending |
| 4 | Bills not sent on schedule. Some very late then later within days of each other | Nancy Loder/New West Energy |  | Not currently an issue. (DASR Issue) | Withdrawn |
| 5 | Missing of incomplete billing transactions | Dave Ziner/GMER | 1 | Not currently an issue. (DASR Issue) | Withdrawn |
| 6 | Separation of TOU and NonTOU records into 2 files | Dave Ziner | 2 | Not currently an issue. | Withdrawn |
| 7 | Need process to change metering & billing options while DASR is pending | Don Fellows/SCE |  | Short-term: SCE shall initiate a conference call to discuss interim measures necessary to accommodate changes to metering and billing options while DASR is pending. Long-term: Single-issue task group shall be formed to evaluate information requirements and most efficient transaction to exchange data. | Pending |
| 8 | Document in billing section of manual what happens when PX prices high and CTC becomes negative | Don Fellows/SCE |  | Operational Manual Documentation sub-team shall document zero-minimum bill provisions, subject to litigation in RAP proceeding. | Pending |
| 9 | Need procedures for providing electronic bill inserts | Don Fellows/SCE |  | Rule 22 Tariff Review Group currently working to resolve issues surrounding language in required bill inserts. Unclear whether OCC should devote resources to developing procedures for providing electronic bill inserts. | Pending/More Information |
| 10 | Need procedures for billing interruptible customers during periods of interruption | Don Fellows/SCE |  | BBR shall take the issue. The issue fits well with work ongoing regarding billing impacts resulting from current VEE rules. | Pending |
| 11 | Energy Charges and demand charges shown in billing details from all UDCs | Sue Kuehl/Seattle City Light |  | Issue was not clearly defined and was not an issue for the ESPs present at the January 6, 1999 OCC. Aaron Thomas shall contact Sue Kuehl regarding the issue. | Withdrawn |
| 12 | Cost Credit Consistency | Janie Mollon |  | As it pertains to the RCS Credits, SCE and SDG&E shall present the credit as a single line item. PG&E shall issue checks directly to customers and ESPs (depending upon billing option) for year 1999 RCS Credits. No issues identified for OCC. | Withdrawn |
| 13 | Procedure for notification of tax exempt customers | Don Fellows/SCE |  | Aaron Thomas has been charged with initiating a conference call to discuss policy issues surrounding establishing a procedure for notification of UUT exempt customers. | Pending |

Meter Service Provider Issues (Meter Specific Services Sub-group)

No.	Issue					Originator			Comments						Action

| 1 | Complex metering (substations) have no consistent process or procedures | Nancy Loder/New West Energy | MSS group working on this. | P |
| --- | --- | --- | --- | --- |
| 2 | Fees for missed joint meets | Don Fellows/SCE | Combine with 3 | P |
| 3 | Procedures to deal with missed scheduled install dates including customer notification | Don Fellows/SCE | Combine with number 2 | P |
| 4 | Need installation procedures for totalized/KVAR meters | Don Fellows/SCE | MSS Group working on this. | P |
| 5 |  | Mario Natividad/AMT | . Completed Appendix A | C |
| 6 | Release of meter lock ring keys to MSPs | Mario Natividad/AMT | Costly and time consuming | P |
| 7 | Aggregate accounts used by UDC and identify ahead of time | Larry Belcheff/Phaser | Meter Specific sub group looking at totalized accounts | P |
| 8 |  | Larry Belcheff/Phaser | Combine with No. 4 |  |
| 9 | Requirement for joint meets for all IDR accounts | Mario Natividad/AMT | Costly and time consuming | 3 |

MDMA Service Issues

Issue				Originator				Comments						Priority

| 1 | Procedures for missing or inaccurate MDMA data (performance) | Mike Gunzelman/SDG&E | DQI looking into this MASR process looking at communication issues | P |
| --- | --- | --- | --- | --- |
| 2 | , Reimbursement for expenses occurred by non MDMA party | Mike Gunzelman/SDG&E | Tariff changes will be necessary | P |
| 3 |  | Mike Gunzelman/SDG&E | DQI Working Group is lookinUDC/ESP service agreements should govern performance issues | W |
| 4 | Wrong or Mismatched meter id’s from UDC | Carol Ray/C3 Communications | DQI making recommendations. UDC/ESP agreement should govern perfromance issues | P |
| 5 | Billing cycle data missing or wrong | Carol Ray C3 Communications | Need more specific information on frequency | More Info |
| 6 |  | Carol Ray/C3 Communications | Same as #2 Above | W |
| 7 | Missing Historical Data from UDC (interval, Kvar, Kvarh, tou etc.) | Carol Ray/C3 Communications | Need more specific information on frequency and severity of data | More Info |
| 8 | Penalties for not posting in a timely manner | Nancy Loder/New West Enrgy | UDC/ESP service agreements should govern performance issues. | W |

Other Issues and Concerns

Issue				Originator				Comments						Priority

| 1 | Process to ensure changes made by small participant group don’t negatively impact larger group | Don Fellows/SCE | OPS Manual subgroup is working on a chnage mgmt process in phase 2 & 3. Rule 22/OCC continugin efforts to notice all active mkt participants of agreements/changes. (i.e. notification through exploder and UDC e-mail list of Business model and related DASR process documents | P |
| --- | --- | --- | --- | --- |
| 2 | Need details on formula for CTCs | Sue Kuehl/Seattle City Light | Aaron Thomas to forward info. | W |
| 3 | Need details on formula for PX credit |  | Aaron Thomas to forward info from the PX credit code workshop | W |

Dan Barber

PG&E

(415) 973-3026

dpb2@pge.com