Metering  Specific Transactions Working Group

Meeting Minutes

1/12/99

San Diego, CA

The meeting was hosted by SDG&E and held in their Ash Street facility, from 9 AM to 3:30 PM.  The attendee list is provided at the end of these minutes.

The meeting goals included:

- Finalize the scheduling process, instructions, and implementation date.

- Review any feedback on the Meter Installation Removal Notification (MIRN Form).

- Review “grouped” priority listings for action.

- Define smaller groups to brainstorm possible solutions on these issues.

- Plan next steps and set next meeting date and location.

Finalize the scheduling process, instructions, and implementation date

The group reviewed the proposed process and the user guide instructions for meter installation scheduling.  Although there we several action issues and processes yet to be completed, the group felt implementation could move forward on January 21, 1999 with the first weekly scheduling process.  Outstanding issues that required feedback are as follows:

- File name conventions for exchanging spreadsheets:  Several ideas have been exchanged and a “mix” of proposals has been documented in the Joint UDC - ESP Metering Handbook.   The guide update will be distributed in the same email as these minutes.  Feedback and suggestions for changes can be forwarded to Teresa Acuna (tacuna@sdge.com) or Sue Sponsel (sjs3@pge.com).   Changes will be reviewed via email or conference call with final decisions confirmed at the next MSS meeting.

- How to code the responses or actions related to the schedule needed development.  The draft format included some potential codes.  Jim Price provided the response codes that are currently used in other EDI transactions.  These codes appear to have some usefulness for the scheduling responses.  The listing of these codes is contained in the email under the file name: “sched confirmation codes. Doc”.   Response to these codes is required by the next MSS meeting.

Review any feedback on the Meter Installation Removal Notification (MIRN Form).

The MIRN form was implemented in early December for use by all parties to submit meter install or change information to UDC’s in California.   During the discussion, there were requests to add or remove data fields.  Some items were based on individual company’s requirements to forward this form to their ESP or MDMA.   Others will be added on future revisions.

Generally the feedback was positive and few problems were reported.  There is still concern about the use of this form by the UDCs and if this form should be sent from one MSP to another when that relationship changes.  This issue will be added to the  DASR Related Metering Issues group for discussion and  resolution.

- Review “grouped” priority listings for action & define smaller groups to brainstorm possible solutions on these issues.

Since many major policy issues have been resolved, it may be possible to speed up the research and decision making process on the MSS outstanding issues.  To that end, participants joined smaller groups and team leads were selected for each work group.  The goal is to work off line on options and bring information back to the next meeting.   Specifics on these work efforts are in the attached file “MSSISS~1.doc”.

- Plan next steps and set next meeting date and location.

- Recommendations from subgroups must be completed prior to 2/22/99. Note: DASR issues due prior to 1/21/99. - Submit draft to Sue Sponsel and Teresa Acuna - Subgroup’s should document the following types of information that will be used to make decisions by the larger group. - Description of the problem; include scenarios where applicable - List of options for resolution; in order of subgroup priority - Identify Pro/Con’s associated with each option - Identify impacts; costs, systems, resources, etc. - Summary of recommendations by subgroup - Clarify process and associated information in matrix similar to RSIF (see attachment): - Activities - Data elements - Method of Exchange - Parties involved in process - Associated Timeframes for activities - Process flow charts Subgroups will informally present their ideas and options in working group meetings in February.

Next Meeting:

A proposed 2 day format will be held in Southern California (host TBD) on Monday, February 22 through Tuesday, February 23, 1999.  Specific details will become available by them February OCC meeting.

The next meeting will be issues working sessions with Issues Leads and groups reporting out their progress.  Also, the work of this group, the format, and leadership will be on the agenda for action.  Please forward any comments on these topics to Sue Sponsel or Teresa Acuna by February 15th.

While every attempt is made to provide accurate notes, the informed reader may find errors or omissions, and the uninformed reader may be inadvertently misled. These Notes are not formal minutes, as they have not been formally approved by MSS Working Group members. Please send any comments and corrections Sue Sponsel, PG&E, tel. 415.973.6457 or email sjs3@pge.com.

Attendees:

| # Name | Company | Telephone Number | Email address |  |
| --- | --- | --- | --- | --- |
| Sue Sponsel | PG&E | (415)973-6457 | Sjs3@pge.com |  |
| Mike Toby | SDG&E | (619) 636-6819 | Mtoby@sdge.com |  |
| Teresa Acuna | SDG&E | (619) 654-8792 | Tacuna@sdge.com |  |
| Jack Horne | SCE | (714) 895-0247 | Hornejp@sce.com |  |
| Jim Price | ORA | (415) 703-1797 | Jep@ora.ca.gov |  |
| Tanya Mikshansky | PGE&ES | (415) 733-4920 | Tonyamikshansky@pgees.com |  |
| Pam Greene | PGE&ES | (415) 733-4583 | Pamela.greene@pgees.com |  |
| Janie Mollon | New West Energy | (602) 236-0258 | Jsmollon@newwestenergy.com |  |
| Bill Kirby | Commonwealth | (714) 259-2543 | Bkirby@powersavers.com |  |
| Don Millstein | E-mon | (215) 752-2845 | Dmillstn@emon.com |  |
| Mario Natividad | AMT | (562) 464-9525 | marionat@gte.net |  |
| Larry Belcheff | Phaser | (505) 286-1341 | Larry.belcheff@phaser.com |  |
| Danny Walters | Phaser | (505) 241-4241 | Danny.walters@phaser.com |  |
| David Bernardo | SCE | (626) 633-3158 | Bernardo@sce.com |  |
| Barry Bennett | Cellnet | (925) 543-1205 | mailto:Bbennett@cellnet.com |  |
| Edwin Hornquist | NEV | (213) 996-6159 | Ehornquist@newenergy.com |  |
| Jamie Arrison | Schlumberger | (925) 461-5150 | Jarrison@norcross.rms.slb.com |  |
| Rebecca Fite | Enron | (713) 853-0349 | Rfite@enron.com |  |
| Kay Somers | Enron | (713) 646-8642 | Ksomers@enron.com |  |
| Cliff Pelchat | Enron | (713) 853-0490 | Cpelchat@enron.com |  |
| Bill Dale | Utilisys | (619) 481-9550 | Wdale@utilysis.com |  |

While every attempt is made to provide accurate notes, the informed reader may find errors or omissions, and the uninformed reader may be inadvertently misled. These Notes are not formal minutes, as they have not been formally approved by MSS Working Group members. Please send any comments and corrections Sue Sponsel, PG&E, tel. 415.973.6457 or email sjs3@pge.com.