DRAFT  MINUTES

Operational Coordinating Committee

Meeting Notes  February 3, 1999

Caveat:  These notes are not formal minutes.   While every attempt is made to provide accurate notes, the informed reader may find errors or omissions.  Please send comments and corrections to Dan Barber, PG&E tel. (415) 973-3026 or email dpb2@pge.com.  The minutes will be posted to the Web site after they have been approved by the OCC at the next meeting on March 3, 1999.

The meeting was opened by Dan Barber and introductions were done by all participants.  The minutes from the last meeting of January 6th and the agenda for today’s meeting were approved with one addition to start discussing an EDI calendar for all participants.

Reports from Subject Specific Sub-groups:

General -  During the update of the DASR sub-group some general issues were brought up about how should sub-groups proceed and how do we get closure/action and implementation going.  Should we have parliamentary procedures in place for decision making?

Steve Roscoe from the Energy Division stated that the commission is allowing the market to develop it’s own rules.  That we should:

- Use consensus based as much as possible

- We should take issues to OCC, then Rule 22, then to the CPUC through the Energy Division.

Two other items of general interest were brought up which included:

- It would help to have meetings consolidated on dates and possibly have locations rotate on fixed schedules.

- The use of walk through presentations on specific subjects might be helpful to participants.

DASR/Account Maintenance - Mark Schindel gave an update on where the DASR group was and gave a handout of their list of issues.   Some of the issues still need resolution in order for the group to write specifications for programming.   Mark is going to send out the list electronically with specific policy statements.  Comments and solutions should be sent to Mark (schindme@sce.com) or Chris Alba (calba@sdge.com)with any objections and potential solutions (reworded Business Policy statement) by 2/17.

Meter Specific Services (MSS)  Sue Sponsel gave an update of the progress that this sub-group has made.  She announced that they were using weekly scheduling of meters now and that all major policy issues have been resolved.  The group is now down into the details of problems.  They have categorized all of their issues into 8 major groupings and have formed subteams to work on the first five categories.   She gave out a handout detailing these categories.   The Meter Specific Group will have meeting in San Diego on February 22nd and 23rd.   They hope to have a presentation to the OCC and Rule 22 at the April meetings.

Meter Usage - Jim Price gave an update with a handout on how this sub-group is progressing.  A discussion was held on the implementation schedule and how it was revised to reflect the PSWG decision.  Jim stated that the Implementation Guide deadline of April 2nd was still on track.

Billing Business Rules - Ernie Lewis explained the progress of the BBR and gave an overview of the BBR meeting in San Diego on January 19th and then spoke about some post- settlement meetings held with the ISO and PX.  He told the group about the ISO and PX exploring the option of extending the time lines for settlement and said that further work and quantification on this needs to be researched.   The BBR also grouped their issues into the following five categories:

- Accuracy

- VEE

- Historical

- Timelines

- Communication

Operations Manual/Documentation - Mike Gunzelmen gave an update on the Operations Manual sub-group and explained more about the update that he sent out on the exploder on January 31st.  Mike told about the various options on how to proceed with the manual and suggested a conference call.  He asked for participants to get names and ideas to him for the conference call by February 8th.

Service Delivery Point Identifier (SDPI) - Lorenzo Kristov gave an update from the meeting held in San Diego on January 20th.   He stated that Peter Ouborg was writing the letter (since sent out on the exploder) for the extension on having the SDPI implemented in 180 days.  The report on how this will be implemented will still be in effect and be done individually by the UDCs by mid May.    Questions came up about how to deal with unmetered services.  It was brought up to possibly having a educational presentation on the SDPI and how it will be used.

Start to End Processing (STEP) - Eric Woychik led a discussion on how the STEP group had put together some fundamental diagrams and flow charts.  Eric then explained that it was very hard to get resources designated to this process because of all the implementation and other work currently in progress.  A discussion was held and it was then determined that this isn’t the right time for this activity and that further work on STEP will be deferred until a later time.

NEW BUSINESS

DQI Process -  Lorenzo Kristov outlined a process for getting all the DQI edits and recommendations into the final report.   NOTE:  This has now changed and a new process was discussed at Rule 22.   Lorenzo will put out a draft with the issues.  Where there is consensus on the recommendations it will be stated and when there is not then recommendations will be given and who the represent.   Lorenzo will get out draft four with a few days. (Feb 9th). If parties have NEW recommendations then they should send them to Lorenzo before the scheduled DQI meeting on March 4th.  Lorenzo will send out a notice to the exploder outlining all the details.

Switching Scenarios -  Carol Ray brought up the problem of what to do on the day of install and to try and have a consistent policy.  Carol put out the questions and scenarios out to the exploder.  Participants are supposed to research these scenarios and be ready to discuss these scenarios at the BBR meeting scheduled for February 18th in San Diego.

Calendar for EDI -  A discussion was held about creating a master calendar for all EDI implementation issues.  This will help the OCC and the sub-groups keep on track and give us some critical path information.  Chris Alba, Jim Price, Ryan Goldman and Mark Schindel will work on this and try to get a draft calendar out on the exploder by 2/17.

Post CTC -  Janie Mollon brought up the issue that the CTCs maybe paid off sooner than anticipated and that the OCC participants should put this on their radar screens for the next 90 to 120 days.

MISCELLANEOUS PROJECTS

Switching Times - A discussion was held about switching times and consistency between the UDCs.  After  discussing the various options, it was determined that for non-Meter Change cases, the minimum requirement would be 15 calendar days from DASR Received (PG&E process) to the next scheduled meter read cycle for a valid DASR Switch.  If the UDCs could do better than this than that was OK.

EDI on the Internet - A discussion was held about EDI and the use of the Internet.  A meeting will be held on Monday March 1st.  Jim Price will get all the information together and prepare for this meeting.

Schedule Changes:

At the Rule 22 meeting on Thursday February 4th, some changes were made to the scheduling of meeting due to some meeting conflicts with the CPUC.

The EDI meeting will be held on Monday March 1st in Room 671 123 Mission  Please give Jim Price our name ahead of time so you can get in by the guard desk.

The OCC meeting will be held on Tuesday March 2nd in Room 671 123 Mission.

The Rule 22 meeting will be held on Wednesday March 3rd in Room 300 77 Beale.

The DQI report editing meeting will be held on Thursday March 4th in Room 671 123 Mission.  Please give your name to Dan Barber by Wednesday March 3rd so you can get in by the guard desk.