DRAFT  MINUTES

Operational Coordinating Committee

Meeting Notes  March 30, 1999

Caveat:  These notes are not formal minutes.   While every attempt is made to provide accurate notes, the informed reader may find errors or omissions.  Please send comments and corrections to Dan Barber, PG&E tel. (415) 973-3026 or email dpb2@pge.com.  The minutes will be posted to the Web site after they have been approved by the OCC at the next meeting on May 4, 1999.

The meeting was opened by Aaron Thomas and introductions were done by all participants.  The minutes from the last meeting of March 3rd and the agenda for today’s meeting were approved..

REPORTS FROM SUBJECT SPECIFIC SUB-GROUPS

DASR/Account Maintenance - Mark Schindel gave an update for the DASR/ Account Maintenance group.  Mark stated that the meeting in Ontario on April 6th & 7th is to work on EDI issues and to try and issue a data dictionary.

ACTION ITEM  All comments are due to Mark at schindme@sce.com or for participants to be at the meeting in Ontario on April 12th where the data dictionary will be frozen.

A discussion was then held about the long list of pending meter installs.

ACTION ITEM -  By April 30th, UDCs will provide a list of pending meter installs that are greater than 150 days.  ESPs will have 30 days to refute this list or explain why an extension is needed.  If ESPs do not refute then by 30 days (5/15) these meter installs will be canceled.   This was decided to be a one time deal to clean up some of the old pending meter files.

A discussion was then held about when to make the policy changes on the DASR.  Participants would like this to be effective June 1 to give parties time to change systems and for the UDC’s time to check on the automatic letters going to customers.

SCE stated that they will be implementing not having to have the MSP specified on the DASR around 4/15.  But they will not be changing to the manual work around for the 15 day switch until EDI gets implemented in September.

A discussion was then held on giving listing of Tax exempt DA customers by ESPs.

ACTION ITEM  UDCs stated that they are willing to do this on a one time basis and will check into doing this at the end of the month.   Listings should be available by May.

Service Delivery Point Indicator (SDPI)  A discussion was held by the UDCs on what their intent was on implementing the SDPI.  SCE gave a handout, (see attachment) and PG&E had a presentation from a systems subject matter expert on what their new systems will be capable of handling.  Questions were then asked on the purpose of the SDPI.

ACTION ITEM - Diane Rihn of LG&E will set up a conference call to discuss the business requirements and uses of the SDPI.

CONSENSUS ITEM - It was agreed that when the number was in place, we would look at how it’s working and what policies can be made to use it.  We will start looking into this at the June OCC meeting for discussion.

Meter Usage Data - Jim Price gave out a handout on EDI implementation of meter usage and discussed the use of EDI on the Internet.  He also gave a brief summary of a meeting that was held in Reno about having consistency in the market place in California.

Billing Business Rules - Dan Barber gave an update on this group’s activities.  The group is starting to focus their attention on the adjustment versus rebill and implementation issues first.  The next BBR meeting will be in San Diego on April 21st to flush out these issues.

Meter Specific Services - Sue Sponsel gave an update on this subgroup.  Sue stated that the group is working on process mapping on switches and presented OCC with the “swim lanes” chart the group has prepared.  Sue stated the group was doing this to gain consistency on the data elements that are used when information get exchanged.  The next meeting of this subgroup is on April 22nd in San Diego.

Operations Manual - Mike Gunzelmen handed out a Project Assessment for the Operations Manual.  In the assessment this group recommended that the current project for the manual be discontinued.  A long discussion then ensued on what and how to get things documented.  One of the major proposals discussed was to have the various subgroups expand their responsibilities to include documentation.  Mike was then going to discuss this at the Rule 22 meeting the following day.

ACTION ITEM - After Mike spoke to Rule 22 he was going to make modifications to the assessment and send them to the exploder so people could discuss them at the next meeting.

EDI over the Internet - A brief discussion was then held about EDI over the Internet and the implementation schedule.  Chris Alba proposed having a scenarios conference call for the 810 so they could get documentation, give examples to help gain state wide consistency by the end of April.

NEW BUSINESS

376 - Steve McCarty gave a presentation on the ALJ’s proposed decision on the 376 recovery for Direct Access.  Steve stated that the proposed decision is very vague and can be interpreted that implementation of Direct Access was concluded in 1998 and anything in 1999 could not be recovered.  He asked that all market participants read the decision and get their comments into the ALJ as soon as possible.

Collapsing Meetings -  Aaron Thomas posed the question about collapsing the OCC meeting and the Rule 22 meetings since some of the participants go to both.  After a brief discussion, it was decided not to do so since the OCC was made up of people who were looking at things from a feasibility view and the Rule 22 were viewing things from priorities and resources.

Next Meeting

The next OCC meeting will be Tuesday, May 4th, in Room 307, 77 Beale Street, San Francisco, Ca.

.